3GPP TSG RAN meeting #102										RP-233388

Edinburgh, GB, December 11 – 15th 2023

## Status Report to TSG

Agenda item:			10.2.2

| WI / SI Name | WI on Enhanced LTE Support for UAV (Uncrewed Aerial Vehicles) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_UAV_enh-Core |  |  |  |  |
| Unique ID | 991135 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230783 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Jedrzej Stanczak |
|  | Company | Nokia, Nokia Shanghai Bell |
|  | Email | jedrzej.stanczak@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#123bis:

Configure the separate resource pools one-level higher on SL-BWPPoolConfigCommon/SL-BWPPoolConfig. Adopt the TP for 38.331. Add additional flag to indicate whether the pool is for BRID, DAA, or both (check if this introduces a problem).

RAN2#124:

sl-A2X capability, with BRID, DAA, and both granularity, that also means that it supports dedicated A2X pools. FFS if it is per UE or FS (as working assumption for CR we implement per UE).

#### 2.2.2	Remaining Open issues

No remaining open issues.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#108bis:

CRs endorsed: - R4-2317628 Running Draft CR to TS 36.101 on additional OOBE requirements for Aerial UEs Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Qualcomm, Ericsson

RAN4#109:

Agreed CRs: - R4-2322001 CR to TS 36.101: Additional OOBE requirements for Aerial Ues Nokia, Ericsson, Huawei, Murata, Qualcomm (agreed)

#### 2.4.2	Remaining Open issues

No remaining open issues.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

TDocs submitted to RAN2:

- R2-2309467	LS on the handling of additional regulatory requirements for UAV UEs (R4-2314700; contact: Ericsson)

- R2-2309611	RRC Running CR (Introduction of Aerial Support)	Qualcomm Incorporated

- R2-2309921	Discussion on flight path reporting	Samsung

- R2-2309969	SL configuration for BRID and DAA	Samsung

- R2-2310069	Remaining Issues on Measurement Reports Enhancements	NEC

- R2-2310070	Remaining Issues on Flight Path Reporting	NEC

- R2-2310248	[Draft] LS to RAN1 on UL power control for NR UAV	CMCC

- R2-2310249	Considerations on measurement reporting	CMCC

- R2-2310250	Discussion on flight path reporting	CMCC

- R2-2310251	Considerations on left issues for UAV identification broadcast	CMCC

- R2-2310461	Proposed resolutions for Editor’s Notes and FFSes in the RRC running CR	Qualcomm Incorporated

- R2-2310462	Altitude-dependent SSB-ToMeasure for RRC_IDLE/RRC_INACTIVE mode measurements

- R2-2310472	Remaining aspects of PC5-based BRID and DAA support	Qualcomm Incorporated

- R2-2310531	Discussion on measurement reporting enhancement for NR UAV	vivo

- R2-2310532	Discussion on Height-dependent measurement configuration enhancement for NR UAV	vivo

- R2-2310533	Discussion on the remaining issue on flight path reporting	vivo

- R2-2310607	On height-dependent SSB-ToMeasure configuration	ZTE Corporation, Sanechips

- R2-2310608	On measurement reporting enhancement	ZTE Corporation, Sanechips

- R2-2310609	On flight path reporting	ZTE Corporation, Sanechips

- R2-2310622	Discussion on measurement reporting enhancements for NR UAV	Xiaomi

- R2-2310623	Discussion on flight path reporting for NR UAV	Xiaomi

- R2-2310639	Uncrewed Aerial Vehicles in Rel-18 - Updated Workplan	Nokia, Nokia Shanghai Bell

- R2-2310640	38.300 Running CR for Rel-18 UAVs	Nokia, Nokia Shanghai Bell

- R2-2310641	36.300 Running CR for Rel-18 UAVs	Nokia, Nokia Shanghai Bell

- R2-2310642	On NS Value Signalling for Rel-18 UAVs	Nokia, Nokia Shanghai Bell

- R2-2310643	On UE Capabilities for Rel-18 UAVs	Nokia, Nokia Shanghai Bell

- R2-2310846	Flightpath update notification for UAV	InterDigital

- R2-2310931	Measurement report enhancement for NR UAV	Huawei, HiSilicon

- R2-2310933	Further discussion on flight path reporting	Huawei, HiSilicon

- R2-2310934	Further discussion on UAV remote identification broadcast	Huawei, HiSilicon

- R2-2310935	Discussion on UE capabilities for UAV	Huawei, HiSilicon

- R2-2310936	Introduction of capabilities for Rel-18 NR Support for UAV WI	Huawei, HiSilicon

- R2-2310973	Discussion on and DRAFT reply to the RAN4 LS on the handling of additional regulatory requirements for UAV UEs	Qualcomm Incorporated

- R2-2311055	On UAV Measurement Reporting Behaviour	Nokia, Nokia Shanghai Bell

- R2-2311074	Remaining issues on measurement reporting enhancements in NR UAV	Samsung

- R2-2311102	Measurement Report Enhancement	LG Electronics

- R2-2311103	Consideration on flight path reporting for NR UAV	DENSO CORPORATION

- R2-2311154	Prohibit timer for mobility measurement reporting for UAVs	Ericsson, Intel, Docomo, China Telecom, Denso

- R2-2311157	UAV remote ID and related items	Beijing Xiaomi Mobile Software

- R2-2311170	Signalling of NS values for Aerial UEs	Ericsson

- R2-2311287	Reply LS on the handling of additional regulatory requirements for UAV Ues

- R2-2312230	Introduction of NR Support for UAV (Uncrewed Aerial Vehicles)	Qualcomm Incorporated

- R2-2312234	[DRAFT] Reply LS on flightpath information forwarding for UAV	ZTE Corporation, Sanechips

- R2-2312240	UE capabilities for NR Support for UAV (Uncrewed Aerial Vehicles)	Qualcomm Incorporated

- R2-2312242	Introduction of Enhanced LTE Support for UAV (Uncrewed Aerial Vehicles)	Qualcomm Incorporated

- R2-2312245	Report of [POST123bis][025][UAV] 38.331 Running CR (Qualcomm) including remaining open issues	Qualcomm Incorporated

- R2-2312833	Discussion on UE capabilities for UAV	Huawei, HiSilicon

- R2-2312851	Introduction of NR Support for UAV	Huawei, HiSilicon

- R2-2312852	Introduction of Enhanced LTE Support for UAV	Huawei, HiSilicon

- R2-2313053	Uncrewed Aerial Vehicles in Rel-18 - Updated Workplan	Nokia, Nokia Shanghai Bell

- R2-2313054	Work Item Agreements for Uncrewed Aerial Vehicles in Rel-18	Nokia, Nokia Shanghai Bell

- R2-2313055	Introduction of NR Support for Uncrewed Aerial Vehicles	Nokia, Nokia Shanghai Bell

- R2-2313056	Introduction of Enhanced LTE Support for Uncrewed Aerial Vehicles	Nokia, Nokia Shanghai Bell

- R2-2313057	On UE Capabilities for Rel-18 UAVs	Nokia, Nokia Shanghai Bell

- R2-2313089	Discussion on RAN4 question on UE capability and DRAFT reply	Qualcomm Incorporated

- R2-2313404	Discussion on UE capability for UAV features	vivo	discussion

- R2-2312197	Remaining Issues on Measurement Reports Enhancements	NEC	discussion

- R2-2312231	Remaining issues for altitude-based SSB-ToMeasure	ZTE Corporation, Sanechips

- R2-2312232	Remaining issues for event AxHy	ZTE Corporation, Sanechips	discussion

- R2-2312647	Remaining aspects for UAV measurement reports, NS values and capabilities 	Ericsson

- R2-2312652	Discussion on measurement reporting	CMCC	discussion	Rel-18	NR_UAV-Core

- R2-2312822	Measurement report enhancement for NR UAV	Huawei, HiSilicon

- R2-2313084	Discussion on measurement reporting for event AxHy	Sharp	discussion

- R2-2313171	Remaining issues for measurement reporting enhancements	Xiaomi

- R2-2313314	On UAV Measurement Reporting	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_UAV-Core

- R2-2313341	Further discussion on measurement reporting for NR UAV	China Telecom	discussion

- R2-2313358	On UE capability related to measurement enhancements	Qualcomm Incorporated	discussion	Rel-18

- R2-2313405	Remaining issue on measurement reporting for mobility and interference control	vivo	discussion

- R2-2313436	Remaining issues on measurement reporting enhancements in NR UAV	Samsung	discussion

- R2-2312198	Remaining Issues on Flight Path Reporting	NEC	discussion

- R2-2312233	Remaining issues for flightpath reporting	ZTE Corporation, Sanechips	discussion	Rel-18

- R2-2312448	Remaining consideration on flight path reporting for NR UAV	DENSO CORPORATION	discussion

- R2-2312823	Further discussion on flight path reporting	Huawei, HiSilicon	discussion	Rel-18

- R2-2312922	UAV Flight Path Reporting	Ericsson	discussion	Rel-18

- R2-2313160	Flight Path reporting	LG Electronics	discussion

- R2-2313172	Remaining issues for flight path reporting	Xiaomi	discussion

- R2-2313248	Remaining issues on flight path reporting	Samsung	discussion

- R2-2313347	Further discussion on flight path reporting for NR UAV	China Telecom	discussion

- R2-2313406	Remaining issue on flight path reporting	vivo	discussion	NR_UAV-Core

- R2-2311761	LS on New PQI values for A2X communication over PC5 reference point (S2-2311556; contact: LGE)

- R2-2312457	Discussion on broadcasting remote id for UAV	Lenovo	discussion	Rel-18

- R2-2312653	Discussion on UAV identification broadcast	CMCC	discussion

- R2-2312694	SL resource pool handling for BRID and DAA	Samsung	discussion

- R2-2312834	Further discussion on UAV remote identification broadcast	Huawei, HiSilicon

- R2-2312923	UAV Broadcast Identification	Ericsson	discussion	Rel-18

- R2-2313058	On A2X-related LS from SA2 and its Implications	Nokia, Nokia Shanghai Bell

- R2-2313091	Remaining aspects of PC5-based BRID and DAA support	Qualcomm Incorporated

- R2-2313360	Remaining aspects of PC5-based BRID and DAA support and UE capabilities	Qualcomm

- R2-2313355	Support of PQI Values for DAA/BRID	Beijing Xiaomi Mobile Software

TDocs submitted to RAN4:

- R4-2316092       Proposal for power back off for aerial LTE UEs     Nokia, Nokia Shanghai Bell

- R4-2316252       On specificities of LTE NS design for UAVs             Nokia, Nokia Shanghai Bell

- R4-2316845       Running Draft CR to TS 36.101 on additional OOBE requirements for Aerial UEs    Huawei, HiSilicon

- R4-2317628       Running Draft CR to TS 36.101 on additional OOBE requirements for Aerial UEs    Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Qualcomm, Ericsson

- R4-2319589       Aerial UE - LTE definition update                Ericsson

- R4-2320029       On power back off for aerial LTE UEs        Nokia, Nokia Shanghai Bell

- R4-2320030       draftCR for remaining open issues for power back off for aerial LTE UEs    Nokia, Nokia Shanghai

- R4-2320735       LS response to RAN2 and Clarifications on the mapping of NS_UAV for LTE             Nokia, Nokia

- R4-2320835       CR to TS 36.101: Additional OOBE requirements for Aerial Ues, Rel-18      Huawei, HiSilicon

- R4-2320838       Draft CR to TS 36.101: harmonized MFCN bands for UAV operation in ECC countries, Rel-18

- R4-2321747       draftCR for remaining open issues for power back off for aerial LTE UEs    Nokia, Nokia

- R4-2322001       CR to TS 36.101: Additional OOBE requirements for Aerial Ues     Nokia, Ericsson, Huawei, Murata, Qualcomm

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template