3GPP TSG RAN Meeting #102	RP-233435

Edinburgh, GB, December 11-15, 2023

- Status Report to TSG

Agenda item:			9.2.3

| WI / SI Name | Study on evolution of NR duplex operation |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No | Testing part: No |
| Acronym | FS_NR_duplex_evo |  |  |  |
| Unique ID | 940082 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223041 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2023 | Core part: N/A | Performance part: N/A | Testing part: N/A |
| Overall Completion level | Study Item: 100% | Core part: N/A | Performance Part: N/A | Testing part: N/A |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Fei WANG |
|  | Company | CMCC |
|  | Email | wangfei@chinamobile.com |
| Secondary WG |  | TSG RAN WG4 |
| Rapporteur | Name | He (Jackson) WANG |
|  | Company | Samsung |
|  | Email | h0809.wang@samsung.com |

- 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

- 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

- 2.1	RAN1

- 2.1.1	Agreements

RAN1 #115 (November 2023)

Agreement

The TP in R1-2312429 is endorsed for TR 38.858.

- 2.1.2	Remaining Open issues

All RAN1 objectives have been accomplished.

- 2.3	RAN2

- 2.3.1	Agreements

- 2.3.2	Remaining Open issues

- 2.3	RAN3

- 2.3.1	Agreements

- 2.3.2	Remaining Open issues

- 2.4	RAN4

    - Agreements

RAN4 #108bis (October 2023)

TR 38.858 (RAN4 part) is email approved in R4-2317010 including the following approved TPs in RAN4#108bis:

- R4-2316383, Comments to Section 10.1 Background for analysis, Huawei, HiSilicon

- R4-2316531, Maintenance TP to TR 38.858 Clause 9.3~9.4, ZTE

- R4-2316532, Maintenance TP to TR 38.858 Clause 9.5, ZTE

- R4-2316936, TP to TR 38.858 on Feasibility of FR1 UE aspects, MediaTek

- R4-2316937, Maintenance TP to TR 38.858 Clause 9.7, ZTE

- R4-2316938, TP to TR 38.858 on UE RF impacts for full duplex operation, vivo

- R4-2316943, TP to TR 38.858 Annex E: Comparison of RAN1 and RAN4 simulation methodology and assumptions, Nokia, Nokia Shanghai Bell, Spark NZ Ltd, Ericsson, CableLabs, Charter Communications, Korea Testing Laboratory

- R4-2316958, TP for TR 38.858: Feasibility of FR1 Local Area BS aspects, CATT

- R4-2316959, TP to TR 38.858: Feasibility of FR1 MR BS aspects, Nokia, Nokia Shanghai Bell

- R4-2316961, TP to TR 38.858:  Feasibility of FR2 wide area BS, Huawei, HiSilicon

- R4-2316962, TP to TR 38.858 Impact on BS RF requirements, ZTE Corporation, Samsung, CMCC

- R4-2316973, TP to TR 38.858: Updates to RAN4 coexistence simulation assumptions in Annex E, Ericsson

- R4-2316975, Draft TP to TR 38.858 on Chapter 11, Samsung, CMCC, Qualcomm Inc., CableLabs, Ericsson, ZTE, Huawei, HiSilicon, CATT, Charter Communications

- R4-2316976, TP for TR 38.858 to add regulatory requirements, CableLabs, Charter Communications, CMCC, Ericsson, HiSilicon, Huawei, Korea Testing Laboratory, Nokia, Nokia Shanghai Bell, Qualcomm, Samsung, Spark, ZTE

- R4-2317009, SBFD implementation feasibility of FR1 BS and text proposal to TR 38.858, Samsung

WFs on SBFD regulatory aspects and co-existence study are approved in R4-2316974 and R4-2316956 respectively, in which the relevant text proposals for TR drafting are provided and contained in the approved RAN4 part TR already (R4-2317010).

WF on BS RF requirements for SBFD operation is approved in R4-2316941, with the following agreement and way forward achieved:

Testing in SBFD and non-SBFD slots

Way forward:

- Some requirements might need to be tested in both SBFD and non-SBFD slots even when the requirement is the same. The reason would be if it could be expected that the BS operating condition may differ between SBFD and non-SBFD slots. Whether to apply a test in both SBFD and non-SBFD slots should be discussed on a requirement by requirement basis in the conformance part of a WI.

RF requirement considering semi-static and dynamic condition

Agreement (for SI phase):

- For SBFD-capable BS, RF requirement shall only be studied based on the semi-static configuration of subband time and frequency location, which is supported by SBFD-capable BS.

Transition times between SBFD and non-SBFD slots

Agreement:

- Between the non-SBFD slot and SBFD slot and vice versa, a transition period is needed.  If the SBFD configuration between adjacent SBFD slots is the same, then no transition period is needed.

Total power dynamic range

Way forward:

- The requirement limit for the total power dynamic range for SBFD slots is not as yet agreed. Contributions proposing a requirement limit are encouraged.

Co-location and co-existence requirements

Way forward:

- For co-location and coexistence requirement, further contributions are encouraged to decide on one of the following options:

  - Option 1: Co-location requirement can’t use 30 dB coupling loss as the coupling loss assumption for SBFD capable gNB co-location related requirement.

  - Option 2: No update on existing requirements, it’s declaration basis whether BS need to follow the requirements.

Transmitter intermodulation

Way forward:

- For transmitter intermodulation in SBFD slots, further contributions are encouraged to decide on one of the following options:

  - TX IM is not applied in SBFD slots

  - TX IM is applied in SBFD slots, but with a different interferer offset than 30dB

  - TX IM is applied in SBFD slots with 30dB interferer offset. SBFD RX requirements are not applicable when the TX IM interferer is applied.

In channel adjacent sub-band leakage ratio

Way forward:

- Further contributions are welcomed taking into account the following options:

  - Option 1: Do not create a new requirement for in-channel adjacent sub-band leakage ratio

  - Option 2: Create a new requirement on in-channel adjacent sub-band leakage ratio, similar to ACLR

    - Requirement limit should also be proposed

In-channel adjacent sub-band selectivity and blocking

Way forward:

- Further contributions are welcomed taking into account the following options:

  - Option 1: Do not create a new requirement for in-channel adjacent sub-band selectivity or blocking

  - Option 2: Create a new requirement on in-channel adjacent sub-band selectivity (similar to ACS), but no blocking requirement

    - Requirement limit should also be proposed

  - Option 3: Create a new requirement on in-channel adjacent sub-band blocking, but no selectivity requirement

    - Requirement limit should also be proposed

  - Option 4: Create new requirements on in-channel adjacent sub-band selectivity (similar to ACS) and blocking

    - Requirement limits should also be proposed

RAN4 #109 (November 2023)

TR 38.858 (RAN4 part) is email approved in R4-2318925, which has been further updated based on the previous approved version (R4-2317010) by including the following approved TPs in RAN4#109:

- R4-2321077, Big TP to TR 38.858 Section 11, Samsung, Qualcomm, Charter, Ericsson, Nokia, CableLabs, Spark NZ, CMCC, Huawei, ZTE

- R4-2321078, TP to TR 38.858: Editorial corrections in Annex E, Ericsson, Qualcomm, Charter, Samsung, Nokia, CableLabs, Spark NZ, CMCC, Huawei, ZTE

- R4-2321201, Text Proposal to TR 38.858 on feasibility of FR1 Wide Area BS aspects, Samsung, Huawei, Nokia

- R4-2321087, TP to TR 38.858: Feasibility of FR1 BS, Huawei, HiSilicon

- R4-2321057, TP to TR 38.858: Feasibility of FR1 MR BS, Nokia, Nokia Shanghai Bell

- R4-2321088, TP to TR 38.858: Feasibility of FR2 wide area BS, Huawei, HiSilicon, Nokia

- R4-2321080, Maintenance TP to TR 38.858 on Feasibility of FR1 UE aspects, MediaTek

- R4-2321081, Maintenance TP to TR 38.858 on UE aspects for FR2-1 in Full Duplex operation, vivo

- R4-2321091, TP to TR 38.858 Impact on BS RF requirements, ZTE Corporation, Samsung, CMCC, Ericsson

- R4-2321082, TP for TR 38.858 on Europe regulatory requirements, Qualcomm

- R4-2321090, TP for TR 38.858 to add RAN4 conclusion part, CMCC, Samsung

WF on BS RF requirements for SBFD operation is approved in R4-2321089, with the following agreement and way forward achieved:

Output power dynamics

Agreement:

- Total power dynamic range

  - Define the output power dynamic range requirement for SBFD as the ratio of the declared rated output power with all DL RBs active for SBFD (maximum) and the same single RB power as non-SBFD (minimum).

Co-location and co-existence

Agreement:

- inter-band co-location and co-existence requirements for SBFD-capable BS

  - No updating on existing inter-band co-location requirements, Manufacturer will declare whether support co-location requirements in SBFD symbols/slots

Transmitter intermodulation

Agreement:

- For transmitter intermodulation requirement for SBFD-capable BS, it is concluded that further study is needed on the following aspects in the normative phase:

  - whether the transmitter intermodulation requirement is applicable in SBFD slots/symbols.

  - the applicable co-location coupling loss assumption and the applicable receiver degradation for the transmitter intermodulation requirement, if transmitter intermodulation requirement is applicable in SBFD slots/symbols

Reference sensitivity level and OTA sensitivity

Agreement:

- For conducted reference sensitivity requirement, it is concluded that the existing requirement shall be applied in the SBFD slots/symbols, in which UL subband bandwidth shall be used instead for BS channel bandwidth in the existing requirement.

In-band selectivity and blocking

Agreement:

- For in-band selectivity and blocking, the requirements shall be defined out of the BS channel bandwidth instead of uplink subband bandwidth.

In-channel adjacent subband leakage ratio

Agreement:

- For the potential new requirement of in-channel adjacent subband leakage ratio, it is concluded that further study is needed on the necessity of this requirement in normative phase

In-channel adjacent subband blocking and selectivity

Agreement:

- For the potential new requirements of in-channel adjacent subband blocking and selectivity, it is concluded that further study is needed on the necessity of this requirement in normative phase.

- 2.4.2	Remaining Open issues

All RAN4 objectives have been accomplished.

- 2.5	RAN5

- 2.5.1	Agreements

- 2.5.2	Remaining Open issues

- 2.5.3	Remaining Open issues with cross-WG dependencies

- 2.6	RAN6

- 2.6.1	Agreements

- 2.6.2	Remaining Open issues

- 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

- 3.1	SAx/CTs

- 3.1.1	Agreements with cross-TSG impacts

- 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

- 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#114bis contributions:

- R1-2310519	TP for TR 38.858 Study on Evolution of NR Duplex Operation	CMCC, Samsung

RAN1#115 contributions:

- R1-2311506	TP for TR 38.858 Study on Evolution of NR Duplex Operation	CMCC, Samsung

- R1-2312309	TR 38.858 v1.0.1 Study on Evolution of NR Duplex Operation	ETSI MCC

- R1-2312429	TP for TR 38.858 Study on Evolution of NR Duplex Operation	Moderator (Samsung)

RAN4#108bis contributions:

- R4-2315147	Differences in RAN1 and RAN4 assumptions for SBFD simulations	Korea Testing Laboratory

- R4-2316943	TP to TR 38.858 Annex E: Comparison of RAN1 and RAN4 simulation methodology and assumptions	Nokia, Nokia Shanghai Bell, Spark NZ Ltd, Ericsson, CableLabs, Charter Communications Inc., , Korea Testing Laboratory

- R4-2315106	SBFD adjacent channel co-existence simulation results	CATT

- R4-2315188	Discussion on simulation results	CMCC

- R4-2315193	SBFD simulation results from CMCC	CMCC

- R4-2315296	Guidance on dynamic TDD and SBFD on flexible symbols	Charter Communications, Inc

- R4-2315866	Additional simulation results related to SBFD adjacent channel coexistence evaluation	Ericsson

- R4-2315868	Collection of coexistence simulation results in Excel-format	Ericsson

- R4-2316368	On the co-existence study for NR duplex operation	Huawei, HiSilicon

- R4-2316497	Discussions on SBFD co-ex study	Samsung

- R4-2316498	Update co-ex study information	Samsung

- R4-2316500	Draft TP to TR 38.858 on Annex E	Samsung, Qualcomm Inc., CATT

- R4-2316527	Simulation results for full duplex coexistence in adjacent channel scenario	ZTE Corporation

- R4-2316729	NR duplex evolution adjacent-channel coexistence simulation results	CableLabs

- R4-2316893	Discussion on assumptions and simulation results for SBFD coexistence evaluation	Nokia, Nokia Shanghai Bell

- R4-2316894	SBFD coexistence simulation results	Qualcomm CDMA Technologies

- R4-2316973	TP to TR 38.858: Updates to RAN4 coexistence simulation assumptions in Annex E	Ericsson

- R4-2316975	Draft TP to TR 38.858 on Chapter 11	Samsung, CMCC, Qualcomm Inc., CableLabs, Ericsson, ZTE, Huawei, HiSilicon, CATT, Charter Communications

- R4-2316383	Comments to Section 10.1 Background for analysis	Huawei, HiSilicon

- R4-2315199	Discussion on SBFD BS RF requirement	CMCC

- R4-2315607	TP to TR 38.858: Summary for FR1 BS feasibility	Ericsson

- R4-2316299	TP to TR 38.858: Feasibility of FR1 LA BS	Nokia, Nokia Shanghai Bell

- R4-2316300	TP to TR 38.858: Feasibility of FR1 WA BS	Nokia, Nokia Shanghai Bell

- R4-2316301	Conclusions and TP on SBFD feasibility for FR1 base stations	Nokia, Nokia Shanghai Bell

- R4-2316384	TP to TR 38.858: Self-interference analysis for FR1 MR BS	Huawei, HiSilicon

- R4-2316385	TP to TR 38.858: Self-interference analysis for FR1 LA BS	Huawei, HiSilicon

- R4-2316528	Further discussion on full duplex from FR1 BS perspective	ZTE Corporation

- R4-2316531	Maintenance TP to TR 38.858 Clause 9.3~9.4	ZTE Corporation

- R4-2316958	TP for TR 38.858“Feasibility of FR1 Local Area BS aspects”	CATT

- R4-2316959	TP to TR 38.858: Feasibility of FR1 MR BS	Nokia, Nokia Shanghai Bell

- R4-2317009	SBFD implementation feasibility of FR1 BS and text proposal to TR 38.858	Samsung

- R4-2315608	TP to TR 38.858: Summary for FR2 BS feasibility	Ericsson

- R4-2316302	TP to TR 38.858: Feasibility of FR2 BS aspects	Nokia, Nokia Shanghai Bell

- R4-2316532	Maintenance TP to TR 38.858 Clause 9.5	ZTE Corporation

- R4-2316961	TP to TR 38.858:  Feasibility of FR2 wide area BS	Huawei, HiSilicon

- R4-2315198	Discussion on UE RF requirements for SBFD	CMCC

- R4-2316297	TP to TR 38.858: Feasibility of FR1 UE aspects	Nokia, Nokia Shanghai Bell

- R4-2316533	Maintenance TP to TR 38.858 Clause 9.6	ZTE Corporation

- R4-2316603	Further analysis on the feasibility of FR1 UE and text proposal to TR 38.858	Samsung

- R4-2316936	TP to TR 38.858 on Feasibility of FR1 UE aspects	MediaTek (Shenzhen) Inc.

- R4-2316937	Maintenance TP to TR 38.858 Clause 9.7	ZTE Corporation

- R4-2315107	Discussion on BS RF requirements impact for SBFD	CATT

- R4-2315609	On SBFD BS requirements	Ericsson

- R4-2316303	Discussion on BS RF requirements for SBFD	Nokia, Nokia Shanghai Bell

- R4-2316387	TP to TR 38.858:  RF requirments for SBFD operation	Huawei, HiSilicon

- R4-2316529	Discussion on BS RF requirement impacts from SBFD perspective	ZTE Corporation

- R4-2316601	Further study on the impact on BS RF requirements	Samsung

- R4-2316962	TP to TR 38.858 Impact on BS RF requirements	ZTE Corporation, Samsung,CMCC

- R4-2315823	Further discussion on UE RF impacts for Full Duplex operation	vivo

- R4-2316520	Discussion on SBFD UE subband selectivity definition	Ericsson

- R4-2316938	TP to TR 38.858 on UE RF impacts for Full Duplex operation	vivo

- R4-2315144	TP to TR 38.858: SBFD operation – Regulatory aspects on Korea	Korea Testing Laboratory

- R4-2315775	Sub-Band Full Duplex - TP to TR on  Regulatory aspects - addition of references	Ericsson

- R4-2316388	Comment to the summary of regulatory aspects	Huawei, HiSilicon

- R4-2316604	Conclusion on regulatory aspects of SBFD deployment and text proposal to TR 38.858	Samsung

- R4-2316718	TP to TR 38.858 on Summary of NR duplex evolution regulatory aspects	CableLabs, Nokia, Nokia Shanghai Bell, Charter Communications, Ericsson, Spark

- R4-2316976	TP for TR 38.858 to add regulatory requirements	CMCC

- R4-2316935	Topic summary for [108bis][304] FS_NR_duplex_evo_Part1	Moderator(Samsung)

- R4-2316941	WF on SBFD BSRF requirements	Ericsson

- R4-2316956	WF on FS_NR_duplex_evo_Part3	CMCC

- R4-2316957	Ad-hoc meeting minutes for FS_NR_duplex_evo_Part3	CMCC

- R4-2316974	WF on SBFD regulatory aspects	CableLabs, CMCC, Samsung

- R4-2316989	Simulation results for SBFD coexistence 	CMCC

- R4-2317010	Draft TR 38.858	CMCC

- R4-2317937	Topic summary for [108bis][305] FS_NR_duplex_evo_Part2	Moderator(Qualcomm)

- R4-2317938	Topic summary for [108bis][306] FS_NR_duplex_evo_Part3	Moderator(CMCC)

RAN4#109 contributions:

- R4-2318925	Draft TR 38.858 SBFD	CMCC

- R4-2318924	TP for TR 38.858 to update annex E	CMCC

- R4-2319183	Draft TP to TR 38.858 Section 11.3	Samsung

- R4-2319395	TP to TR 38.858: Additions and corrections relevant for adjacent channel co-existence evaluation results in clause 11	Ericsson

- R4-2319396	Additional simulation results (Scenario 3 and 9) related to SBFD adjacent channel coexistence evaluation	Ericsson

- R4-2319399	SBFD coexistence simulation results (Scenario 3 and 9) in Excel-format	Ericsson

- R4-2319807	TP to TR 38.858 Annex E	Qualcomm Germany

- R4-2320253	ACIR enhancement in NR duplex evolution adjacent-channel coexistence study	CableLabs, Charter Communications, Nokia, Nokia Shanghai Bell, Spark NZ Ltd.

- R4-2320448	TP to TR 38.858:  Section 11.2 	Qualcomm Germany

- R4-2320640	TP to TR 38.858: Chapter 11 Annex E corrections	Nokia, Nokia Shanghai Bell, Charter Communications, Spark NZ Ltd.

- R4-2320641	TP to TR 38.858: Chapter 11 Editorial corrections	Nokia, Nokia Shanghai Bell, Charter Communications, Spark NZ Ltd.

- R4-2320642	TP to TR 38.858: Chapter 11 Case conclusions	Nokia, Nokia Shanghai Bell, Charter Communications, Spark NZ Ltd.

- R4-2318471	Feasibility of filtering for FR1 BS in SBFD	Murata Manufacturing Co Ltd.

- R4-2318472	TP to TR 38.858: Feasibility of FR1 WA BS aspects	Murata Manufacturing Co Ltd.

- R4-2320052	TP to TR 38.858: Feasibility of FR1 WA BS	Nokia, Nokia Shanghai Bell

- R4-2320327	Further discussion on full duplex from FR1 BS perspective	ZTE Corporation

- R4-2320616	Text Proposal to TR 38.858 on feasibility of FR1 Medium Range BS aspects	Samsung

- R4-2320053	TP to TR 38.858: Feasibility of FR2 BS aspects	Nokia, Nokia Shanghai Bell

- R4-2318683	On UE sub-band selectivity	Apple

- R4-2318684	TP on UE sub-band selectivity and impact on UE RF requirements	Apple

- R4-2319002	Maintenance TP to TR 38.858  on UE aspects for FR1 in Full Duplex operation	vivo

- R4-2318305	Discussion on BS RF requirements impact for SBFD	CATT

- R4-2318926	Discussion on SBFD BS RF requirement	CMCC

- R4-2319648	TP to TR 38.858: Update on BS requirements	Ericsson

- R4-2319649	On SBFD BS requirements	Ericsson

- R4-2319680	RF requirments for SBFD operation	Huawei, HiSilicon

- R4-2320054	Discussion on BS RF requirements for SBFD	Nokia, Nokia Shanghai Bell

- R4-2320328	Discussion on BS RF requirement impacts from SBFD perspective	ZTE Corporation

- R4-2320613	Study on the remaining issues of SBFD-capable BS RF requirements	Samsung

- R4-2320614	Text Proposal to TR 38.858 on BS RF requirements	Samsung

- R4-2321077	Big TP to TR 38.858 Section 11, Samsung, Qualcomm	Charter, Ericsson, Nokia, CableLabs, Spark NZ, CMCC, Huawei, ZTE

- R4-2321078	TP to TR 38.858: Editorial corrections in Annex E	Ericsson, Qualcomm, Charter, Samsung, Nokia, CableLabs, Spark NZ, CMCC, Huawei, ZTE

- R4-2321201	Text Proposal to TR 38.858 on feasibility of FR1 Wide Area BS aspects	Samsung, Huawei, Nokia

- R4-2321087	TP to TR 38.858: Feasibility of FR1 BS		Huawei, HiSilicon

- R4-2321057	TP to TR 38.858: Feasibility of FR1 MR BS	Nokia, Nokia Shanghai Bell

- R4-2321088	TP to TR 38.858: Feasibility of FR2 wide area BS	Huawei, HiSilicon, Nokia

- R4-2321080	Maintenance TP to TR 38.858 on Feasibility of FR1 UE aspects		MediaTek

- R4-2321081	Maintenance TP to TR 38.858 on UE aspects for FR2-1 in Full Duplex operation	vivo

- R4-2321091	TP to TR 38.858 Impact on BS RF requirements		ZTE Corporation, Samsung, CMCC, Ericsson

- R4-2321082	TP for TR 38.858 on Europe regulatory requirements	Qualcomm

- R4-2321090	TP for TR 38.858 to add RAN4 conclusion part		CMCC, Samsung

- R4-2321079	Simulation results for SBFD coexistence	CMCC

- R4-2321066	Ad-hoc meeting minutes for FS_NR_duplex_evo_Part1, 2, and 3	Samsung

- R4-2321089	WF on BS RF requirements for SBFD	Samsung

- R4-2318197	Topic summary for [109][305] FS_NR_duplex_evo_Part1	Moderator (Samsung)

- R4-2318198	Topic summary for [109][306] FS_NR_duplex_evo_Part2	Moderator (Qualcomm)

- R4-2318199	Topic summary for [109][307] FS_NR_duplex_evo_Part3	Moderator (CMCC)

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66