3GPP TSG RAN Meeting #102								RP-233443

Edinburgh, GB, December 11-15, 2023

Status Report to TSG

Agenda item:			9.3.4.9

| WI / SI Name | # Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ATG |  |  |  |  |
| Unique ID | 950075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230279 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 03/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 80% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Guo Chunxia |
|  | Company | CMCC |
|  | Email | guochunxia@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.1.1	RAN4 #108bis

Agreements in RAN4#108 meeting, including RF core part, RRM part and demodulation part.

| R4-2315197 | TP for ATG TR annex calibration part | CMCC | RAN4#108bis |
| --- | --- | --- | --- |
| R4-2315443 | TP for TR 38.876 Addition of Summary for synchronized scenarios simulation results | Ericsson | RAN4#108bis |
| R4-2315904 | TR 38.876 ATG | CMCC | RAN4#108bis |
| R4-2316205 | Draft CR for TS 38.101-1 to introduce ATG UE RF requirements part 1 | Huawei, HiSilicon | RAN4#108bis |
| R4-2316518 | TP to TR 38.876 In-band blocking | Ericsson | RAN4#108bis |
| R4-2316519 | Draft CR for TS 38.101-1 to introduce blocking characteristics for ATG UE RF requirements | Ericsson | RAN4#108bis |
| R4-2316719 | TP on TR 38.876 for ATG UE Rx requirements – Part 1 | Qualcomm Incorporated | RAN4#108bis |
| R4-2316990 | WF on ATG BS conformance testing | ZTE | RAN4#108bis |
| R4-2316991 | WF on NR_ATG_Demod | CMCC | RAN4#108bis |
| R4-2317277 | Ad-hoc minutes for NR_ATG WI | CMCC | RAN4#108bis |
| R4-2317339 | DraftCR on CONNECTED state mobility for ATG | ZTE Corporation | RAN4#108bis |
| R4-2317340 | CR to TS 38.133 on ATG signaling characteristics requirements | CMCC, Huawei, HiSilicon | RAN4#108bis |
| R4-2317341 | WF on RRM requirements for NR ATG | CMCC | RAN4#108bis |
| R4-2317407 | Draft CR on L1 measurement procedure requirements for ATG | CATT | RAN4#108bis |
| R4-2317739 | WF on NR_ATG_UERF_part1 | CMCC | RAN4#108bis |
| R4-2317741 | TP for TR 38876 - section 1 to section 6 | CMCC | RAN4#108bis |
| R4-2317742 | LS to RAN2 about ATG UE | CMCC | RAN4#108bis |
| R4-2317743 | draft CR on output power dynamics and Tx signal qulity for ATG UE | Apple | RAN4#108bis |
| R4-2317744 | draft CR to TS 38.101-1: clause 6.5J,7.1J,7.2J | ZTE Corporation | RAN4#108bis |
| R4-2317745 | TP for TR 38.876 to introduce minimum output power requirements for ATG UE | Huawei, HiSilicon | RAN4#108bis |
| R4-2317746 | TP for TR 38.876 to introduce some consideration for OOBB requirements | Huawei, HiSilicon | RAN4#108bis |
| R4-2317748 | WF on NR_ATG_UERF_part2 | Huawei | RAN4#108bis |

2.4.1.2	RAN4 #109

Agreements in RAN4#109 meeting, including RF core part, RRM part and demodulation part.

| R4-2319706 | Draft TR 38.876 ATG | CMCC | RAN4#109 |
| --- | --- | --- | --- |
| R4-2318921 | TP for TR 38.876 to add non-synchronized calibration part for ATG TR | CMCC | RAN4#109 |
| R4-2319726 | TP to TR 38.876 Updated non-synchronized scenarios network layout model | Ericsson | RAN4#109 |
| R4-2319727 | TP to TR 38.876 Addition of co-existence simulation results for ATG non-synchronized scenarios | Ericsson | RAN4#109 |
| R4-2321911 | TP for TR 38.876 to add conclusion part and update omni-directional terminology and other description | CMCC | RAN4#109 |
| R4-2321919 | Big CR for TS 38.101-1 for NR ATG | CMCC | RAN4#109 |
| R4-2318917 | Draft CR for TS 38.101-1 to update omni-directional and antenna array terminology | CMCC | RAN4#109 |
| R4-2321912 | TP for TR 38.876 to maintain the Tx RF requirements for ATG UE | Huawei, HiSilicon | RAN4#109 |
| R4-2321913 | CR on output power dynamics and Tx signal qulity for ATG UE | Apple | RAN4#109 |
| R4-2321914 | Draft CR for TS 38.101-1 to introduce ATG UE RF requirements part 1 | Huawei, HiSilicon | RAN4#109 |
| R4-2321915 | draft CR to TS 38.101-1: clause 6.5J,7.1J,7.2J | ZTE Corporation | RAN4#109 |
| R4-2319798 | TP to TR 38.876 on intermodulation characteristics | Ericsson | RAN4#109 |
| R4-2321916 | TP to TR 38.876 on ATG UE Maximum input level | Qualcomm Incorporated | RAN4#109 |
| R4-2321917 | Draft CR for TS 38.101-1 to introduce spurious response, intermodulation, and spurious emission for ATG UE for ATG UE | Ericsson | RAN4#109 |
| R4-2321918 | Draft CR for TS 38.101-1 to introduce ATG UE RF Rx requirements - part 1 | Qualcomm Incorporated | RAN4#109 |
| R4-2321365 | Big CR to TS 38.133 on Air-to-ground network for NR | CMCC | RAN4#109 |
| R4-2318902 | TP to TR 38.876: RRM requirements for ATG network | CMCC | RAN4#109 |
| R4-2321393 | CR on measurement requirement in ATG | Ericsson, CATT | RAN4#109 |
| R4-2321608 | WF on RRM requirements for NR ATG | CMCC | RAN4#109 |
| R4-2321609 | LS on Layer-1/2/3 ATG UE features and koffset mechanism | CMCC | RAN4#109 |
| R4-2321028 | CR for TS 38.104 on adding RF requirements for ATG BS | ZTE Corporation, CMCC, CATT | RAN4#109 |
| R4-2321027 | Draft CR for TS 38.141-1, On ATG BS requirements | CATT | RAN4#109 |
| R4-2321196 | Draft CR for TS 38.141-2 on adding RF requirements for ATG BS | ZTE Corporation | RAN4#109 |
| R4-2321122 | Draft CR to 38.101-4 for FRC for PDSCH requirement for ATG network | Ericsson | RAN4#109 |
| R4-2321123 | [NR_ATG-Perf] Draft CR on ATG PDSCH demodulation performance requirements (TS38.101-4, Rel-18) | Huawei,HiSilicon | RAN4#109 |
| R4-2321124 | draftCR on applicability rules for ATG UE Demod Requirements | Qualcomm Inc. | RAN4#109 |
| R4-2321125 | [NR_ATG-Perf] Draft CR for TS38.141-1 PUSCH requirements and FRC tables | Ericsson | RAN4#109 |
| R4-2321126 | Draft CR to TS38141-2 the introduction of applicablity of PUSCH,PUCCH and PRACH for ATG performance requirements | ZTE Corporation | RAN4#109 |
| R4-2321127 | Draft CR to TS38141-2 the introduction of PUSCH requirements and FRCs for ATG performance requirements | ZTE Corporation | RAN4#109 |
| R4-2321128 | Draft CR on manufacturer and applicability rule of BS demodulation requirements for Rel-18 ATG | Samsung | RAN4#109 |
| R4-2321129 | [NR_ATG-Perf] Draft CR on ATG PUSCH demodulation performance requirements and FRC definition (TS38.104, Rel-18) | Huawei,HiSilicon | RAN4#109 |

2.4.2	Remaining Open issues

Core part has been closed in RAN4#109 meeting.

Remaining performance part of the work item includes

  - Specify corresponding RRM performance requirements and test cases for ATG UE [RAN4]

  - Specify corresponding demodulation performance requirements for ATG BS [RAN4]

  - Specify corresponding demodulation performance and CSI reporting requirements for ATG UE/BS [RAN4]

  - Specify test procedures for ATG BS conformance testing and conformance requirements [RAN4]

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

4.1	RAN4 #108bis

| R4-2315097 | ATG non-synchronized co-existence simulation results | CATT | revised | RAN4#108bis |
| --- | --- | --- | --- | --- |
| R4-2315109 | Draft CR on L3 measurement procedure requirements for ATG | CATT | revised | RAN4#108bis |
| R4-2315160 | Discussion on specification and UE feature for NR ATG | CMCC | noted | RAN4#108bis |
| R4-2315161 | Discussion on RRM mobility requirements maintenance for ATG | CMCC | noted | RAN4#108bis |
| R4-2315162 | CR to TS 38.133 on ATG mobility requirements for RRC_IDLE and CONNECTED mode | CMCC | merged | RAN4#108bis |
| R4-2315163 | CR to TS 38.133 on ATG signaling characteristics requirements | CMCC, Huawei, HiSilicon | revised | RAN4#108bis |
| R4-2315164 | Discussion on RRM measurement requirements maintenance for ATG | CMCC | noted | RAN4#108bis |
| R4-2315165 | CR to TS 38.133 on ATG measurement requirements for RRC_CONNECTED mode | CMCC | merged | RAN4#108bis |
| R4-2315166 | Discussion on measurement accuracy and test cases for ATG | CMCC | noted | RAN4#108bis |
| R4-2315167 | Summary of simulation results for ATG UE and BS demodulation requirements | CMCC | noted | RAN4#108bis |
| R4-2315168 | Discussion on UE demodulation and CSI requirements for ATG scenario | CMCC | noted | RAN4#108bis |
| R4-2315169 | Simulation results for ATG PDSCH demodulation | CMCC | noted | RAN4#108bis |
| R4-2315170 | Discussion on BS demodulation requirements for ATG scenario | CMCC | noted | RAN4#108bis |
| R4-2315171 | Simulation results for ATG PUSCH demodulation | CMCC | noted | RAN4#108bis |
| R4-2315183 | Discussion on ATG UE Tx requirements | CMCC | noted | RAN4#108bis |
| R4-2315184 | Discussion on ATG UE Rx requirements | CMCC | noted | RAN4#108bis |
| R4-2315185 | Discussion on BS RF conformance testing requirements | CMCC | noted | RAN4#108bis |
| R4-2315189 | TP for TR 38876 - section 1 to section 6 | CMCC | revised | RAN4#108bis |
| R4-2315190 | LS to RAN2 about UE RF requirements | CMCC | revised | RAN4#108bis |
| R4-2315191 | Discussion on ATG non-synchronization simulaiton results | CMCC | noted | RAN4#108bis |
| R4-2315192 | collection of non-synchronized scenario calibration data | CMCC | noted | RAN4#108bis |
| R4-2315197 | TP for ATG TR annex calibration part | CMCC | approvaed | RAN4#108bis |
| R4-2315443 | TP for TR 38.876 Addition of Summary for synchronized scenarios simulation results | Ericsson | approved | RAN4#108bis |
| R4-2315444 | Non-synchronized scenario network layout | Ericsson | noted | RAN4#108bis |
| R4-2315445 | Co-existence simulation results for non-synchronized scenarios | Ericsson | noted | RAN4#108bis |
| R4-2315446 | Calibration results for non-synchronized scenario | Ericsson | noted | RAN4#108bis |
| R4-2315500 | draft CR on output power dynamics and Tx signal qulity for ATG UE | Apple | revised | RAN4#108bis |
| R4-2315513 | Draft CR on directional beam for NR ATG | LG Electronics Inc. | merged | RAN4#108bis |
| R4-2315583 | Discussion on ATG general issue | Ericsson | noted | RAN4#108bis |
| R4-2315584 | Discussion on ATG BS demodulation requirements | Ericsson | noted | RAN4#108bis |
| R4-2315648 | Discussion on performance requirements for ATG | Huawei, HiSilicon | noted | RAN4#108bis |
| R4-2315693 | Discussion on measurement requirement in ATG | Ericsson | noted | RAN4#108bis |
| R4-2315696 | Discussion on specification impacts for ATG demodulation requirements | ZTE Corporation | noted | RAN4#108bis |
| R4-2315697 | Discussion on ATG UE demodulation | ZTE Corporation | noted | RAN4#108bis |
| R4-2315698 | Simulation results for ATG UE demodulation | ZTE Corporation | noted | RAN4#108bis |
| R4-2315699 | Simulation results for ATG BS demodulation requirements | ZTE Corporation | noted | RAN4#108bis |
| R4-2315853 | On UE demodulation requirements for ATG network | Ericsson | noted | RAN4#108bis |
| R4-2315854 | Updated simulation results for ATG PDSCH demodulation requirements | Ericsson | noted | RAN4#108bis |
| R4-2315896 | Draft CR for TS 38.104 on adding RF requirements for ATG BS | CMCC | not pursued | RAN4#108bis |
| R4-2315904 | TR 38.876 ATG | CMCC | agreed | RAN4#108bis |
| R4-2315974 | Simulation results for ATG async adjacent channel operation | Qualcomm CDMA Technologies | revised | RAN4#108bis |
| R4-2316011 | Discussion on general aspects for NR ATG demodulation requirements | Huawei,HiSilicon | noted | RAN4#108bis |
| R4-2316012 | Discussion on NR UE ATG demodulation requirements | Huawei,HiSilicon | noted | RAN4#108bis |
| R4-2316013 | Simulation results on NR UE ATG demodulation requirements | Huawei,HiSilicon | noted | RAN4#108bis |
| R4-2316014 | Simulation results on NR BS ATG demodulation requirements | Huawei,HiSilicon | noted | RAN4#108bis |
| R4-2316065 | Discussion on measurement requirements for ATG | Huawei, HiSilicon | noted | RAN4#108bis |
| R4-2316144 | Discussion and simulation results for BS demodulation requirements for Rel-18 ATG | Samsung | noted | RAN4#108bis |
| R4-2316200 | Simulation result for ATG non-synchronized scenarios | Huawei, HiSilicon | noted | RAN4#108bis |
| R4-2316201 | Discussion on ATG UE minimum output power requirements | Huawei, HiSilicon | noted | RAN4#108bis |
| R4-2316202 | TP for TR 38.876 to introduce minimum output power requirements for ATG UE | Huawei, HiSilicon | revised | RAN4#108bis |
| R4-2316203 | Discussion on ATG UE Rx requirements | Huawei, HiSilicon | noted | RAN4#108bis |
| R4-2316204 | TP for TR 38.876 to introduce some consideration for OOBB requirements | Huawei, HiSilicon | revised | RAN4#108bis |
| R4-2316205 | Draft CR for TS 38.101-1 to introduce ATG UE RF requirements part 1 | Huawei, HiSilicon | endorsed | RAN4#108bis |
| R4-2316323 | Discussion on the ATG BS conformance test | ZTE Corporation | noted | RAN4#108bis |
| R4-2316356 | Discussions on RRM performance requirements for ATG | Ericsson | noted | RAN4#108bis |
| R4-2316357 | Corrections to the ATG mobility requirements | Ericsson | merged | RAN4#108bis |
| R4-2316358 | Corrections to the ATG signaling characteristics requirements | Ericsson | merged | RAN4#108bis |
| R4-2316437 | Discussion on maintenance of measurement requirements for air-to-ground network for NR | ZTE Corporation | noted | RAN4#108bis |
| R4-2316438 | Discussion on maintenance of mobility requirements for air-to-ground network for NR | ZTE Corporation | noted | RAN4#108bis |
| R4-2316439 | Discussion on the performance requirements for ATG | ZTE Corporation | noted | RAN4#108bis |
| R4-2316454 | DraftCR on CONNECTED state mobility for ATG | ZTE Corporation | revised | RAN4#108bis |
| R4-2316490 | On Timing requirements for ATG (removal of brackets) | Ericsson | noted | RAN4#108bis |
| R4-2316491 | Draft CR: UE transmit timing for ATG (removal of brackets) | Ericsson | postponed | RAN4#108bis |
| R4-2316505 | Discussion on remaining ATG UE RF requirements | Qualcomm Incorporated | noted | RAN4#108bis |
| R4-2316516 | Discussion on ATG UE RF Tx requirements | Ericsson | noted | RAN4#108bis |
| R4-2316517 | Discussion on ATG UE RF Rx requirements | Ericsson | noted | RAN4#108bis |
| R4-2316518 | TP to TR 38.876 In-band blocking | Ericsson | approved | RAN4#108bis |
| R4-2316519 | Draft CR for TS 38.101-1 to introduce blocking characteristics for ATG UE RF requirements | Ericsson | endorsed | RAN4#108bis |
| R4-2316523 | Further discussion on ATG UE Tx RF requirements | ZTE Corporation | noted | RAN4#108bis |
| R4-2316524 | Further discussion on ATG UE Rx RF requirements | ZTE Corporation | noted | RAN4#108bis |
| R4-2316525 | draft CR to TS 38.101-1: clause 6.5J,7.1J,7.2J | ZTE Corporation | revised | RAN4#108bis |
| R4-2316526 | The simulation results for ATG coexistence study | ZTE Corporation | noted | RAN4#108bis |
| R4-2316719 | TP on TR 38.876 for ATG UE Rx requirements – Part 1 | Qualcomm Incorporated | approved | RAN4#108bis |
| R4-2316731 | Simulation Results for ATG UE Demod | Qualcomm Inc. | noted | RAN4#108bis |
| R4-2316734 | UE Demod for ATG General | Qualcomm Inc. | noted | RAN4#108bis |
| R4-2316735 | UE Demod for ATG UE Demod | Qualcomm Inc. | noted | RAN4#108bis |
| R4-2316954 | Ad-hoc meeting minutes for NR_ATG_Demod | CMCC | noted | RAN4#108bis |
| R4-2316955 | WF on NR_ATG_Demod | CMCC | revised | RAN4#108bis |
| R4-2316990 | WF on ATG BS conformance testing | ZTE | approved | RAN4#108bis |
| R4-2316991 | WF on NR_ATG_Demod | CMCC | approved | RAN4#108bis |
| R4-2317204 | Topic summary for [108-bis][212] NR_ATG | Moderator (CMCC) | noted | RAN4#108bis |
| R4-2317254 | Topic summary for [108-bis][131] NR_ATG_UERF_part1 | Moderator (CMCC) | noted | RAN4#108bis |
| R4-2317255 | Topic summary for [108-bis][132] NR_ATG_UERF_part2 | Moderator (Huawei) | noted | RAN4#108bis |
| R4-2317277 | Ad-hoc minutes for NR_ATG WI | CMCC | approved | RAN4#108bis |
| R4-2317338 | Draft CR on L3 measurement procedure requirements for ATG | CATT | not pursued | RAN4#108bis |
| R4-2317339 | DraftCR on CONNECTED state mobility for ATG | ZTE Corporation | endorsed | RAN4#108bis |
| R4-2317340 | CR to TS 38.133 on ATG signaling characteristics requirements | CMCC, Huawei, HiSilicon | endorsed | RAN4#108bis |
| R4-2317341 | WF on RRM requirements for NR ATG | CMCC | approved | RAN4#108bis |
| R4-2317407 | Draft CR on L1 measurement procedure requirements for ATG | CATT | endorsed | RAN4#108bis |
| R4-2317632 | ATG non-synchronized co-existence simulation results | CATT | noted | RAN4#108bis |
| R4-2317719 | WF on NR_ATG_UERF_part1 | CMCC | revised | RAN4#108bis |
| R4-2317739 | WF on NR_ATG_UERF_part1 | CMCC | approved | RAN4#108bis |
| R4-2317740 | Simulation results for ATG async adjacent channel operation | Qualcomm CDMA Technologies | noted | RAN4#108bis |
| R4-2317741 | TP for TR 38876 - section 1 to section 6 | CMCC | approved | RAN4#108bis |
| R4-2317742 | LS to RAN2 about ATG UE | CMCC | approved | RAN4#108bis |
| R4-2317743 | draft CR on output power dynamics and Tx signal qulity for ATG UE | Apple | endorsed | RAN4#108bis |
| R4-2317744 | draft CR to TS 38.101-1: clause 6.5J,7.1J,7.2J | ZTE Corporation | endorsed | RAN4#108bis |
| R4-2317745 | TP for TR 38.876 to introduce minimum output power requirements for ATG UE | Huawei, HiSilicon | approved | RAN4#108bis |
| R4-2317746 | TP for TR 38.876 to introduce some consideration for OOBB requirements | Huawei, HiSilicon | approved | RAN4#108bis |
| R4-2317747 | Draft CR for TS 38.101-1 to introduce blocking characteristics for ATG UE RF requirements | Ericsson | withdrawn | RAN4#108bis |
| R4-2317748 | WF on NR_ATG_UERF_part2 | Huawei | approved | RAN4#108bis |
| R4-2317933 | Topic summary for [108bis][301] NR_ATG_BSRF | Moderator(ZTE) | noted | RAN4#108bis |
| R4-2317950 | Topic summary for [108bis][319] NR_ATG_Demod | Moderator(CMCC) | noted | RAN4#108bis |

4.2	RAN4 #109

| R4-2319706 | Draft TR 38.876 ATG | CMCC | Approved | RAN4#109 |
| --- | --- | --- | --- | --- |
| R4-2318921 | TP for TR 38.876 to add non-synchronized calibration part for ATG TR | CMCC | Approved | RAN4#109 |
| R4-2319726 | TP to TR 38.876 Updated non-synchronized scenarios network layout model | Ericsson | Approved | RAN4#109 |
| R4-2319727 | TP to TR 38.876 Addition of co-existence simulation results for ATG non-synchronized scenarios | Ericsson | Approved | RAN4#109 |
| R4-2321911 | TP for TR 38.876 to add conclusion part and update omni-directional terminology and other description | CMCC | Approved | RAN4#109 |
| R4-2321919 | Big CR for TS 38.101-1 for NR ATG | CMCC | Approved | RAN4#109 |
| R4-2318917 | Draft CR for TS 38.101-1 to update omni-directional and antenna array terminology | CMCC | Approved | RAN4#109 |
| R4-2321912 | TP for TR 38.876 to maintain the Tx RF requirements for ATG UE | Huawei, HiSilicon | Approved | RAN4#109 |
| R4-2321913 | CR on output power dynamics and Tx signal qulity for ATG UE | Apple | Approved | RAN4#109 |
| R4-2321914 | Draft CR for TS 38.101-1 to introduce ATG UE RF requirements part 1 | Huawei, HiSilicon | Approved | RAN4#109 |
| R4-2321915 | draft CR to TS 38.101-1: clause 6.5J,7.1J,7.2J | ZTE Corporation | Approved | RAN4#109 |
| R4-2319798 | TP to TR 38.876 on intermodulation characteristics | Ericsson | Approved | RAN4#109 |
| R4-2321916 | TP to TR 38.876 on ATG UE Maximum input level | Qualcomm Incorporated | Approved | RAN4#109 |
| R4-2321917 | Draft CR for TS 38.101-1 to introduce spurious response, intermodulation, and spurious emission for ATG UE for ATG UE | Ericsson | Approved | RAN4#109 |
| R4-2321918 | Draft CR for TS 38.101-1 to introduce ATG UE RF Rx requirements - part 1 | Qualcomm Incorporated | Approved | RAN4#109 |
| R4-2318138 | Topic summary for [109][132] NR_ATG_UERF_part1 | Moderator (CMCC) | Approved | RAN4#109 |
| R4-2318139 | Topic summary for [109][133] NR_ATG_UERF_part2 | Moderator (Huawei) | Approved | RAN4#109 |
| R4-2321365 | Big CR to TS 38.133 on Air-to-ground network for NR | CMCC | Approved | RAN4#109 |
| R4-2318902 | TP to TR 38.876: RRM requirements for ATG network | CMCC | Approved | RAN4#109 |
| R4-2321393 | CR on measurement requirement in ATG | Ericsson, CATT | Approved | RAN4#109 |
| R4-2318172 | Topic summary for [109][216] NR_ATG | Moderator (CMCC) | Approved | RAN4#109 |
| R4-2321333 | Ad-hoc minutes on NR ATG | CMCC | Approved | RAN4#109 |
| R4-2321608 | WF on RRM requirements for NR ATG | CMCC | Approved | RAN4#109 |
| R4-2321609 | LS on Layer-1/2/3 ATG UE features and koffset mechanism | CMCC | Approved | RAN4#109 |
| R4-2318194 | Topic summary for [109][302] NR_ATG_BSRF | Moderator (ZTE) | Approved | RAN4#109 |
| R4-2318213 | Topic summary for [109][321] NR_ATG_Demod | Moderator (CMCC) | Approved | RAN4#109 |
| R4-2318303 | Discussion on 1024QAM for ATG BS | CATT | noted | RAN4#109 |
| R4-2318638 | CR on output power dynamics and Tx signal qulity for ATG UE | Apple | noted | RAN4#109 |
| R4-2318917 | Draft CR for TS 38.101-1 to update omni-directional and antenna array terminology | CMCC | noted | RAN4#109 |
| R4-2318919 | ATG UERF feature list | CMCC | noted | RAN4#109 |
| R4-2318920 | TP for TR 38.876 to add conclusion part and update omni-directional terminology and other description | CMCC | noted | RAN4#109 |
| R4-2318921 | TP for TR 38.876 to add non-synchronized calibration part for ATG TR | CMCC | noted | RAN4#109 |
| R4-2318922 | Big CR for TS 38.101-1 for NR ATG | CMCC | noted | RAN4#109 |
| R4-2319706 | Draft TR 38.876 ATG | CMCC | noted | RAN4#109 |
| R4-2319726 | TP to TR 38.876 Updated non-synchronized scenarios network layout model | Ericsson | noted | RAN4#109 |
| R4-2319727 | TP to TR 38.876 Addition of co-existence simulation results for ATG non-synchronized scenarios | Ericsson | noted | RAN4#109 |
| R4-2319728 | Final simulation results for ATG non-synchronized scenarios | Ericsson | noted | RAN4#109 |
| R4-2319797 | Draft CR for TS 38.101-1 to introduce spurious response, intermodulation, and spurious emission for ATG UE for ATG UE | Ericsson | noted | RAN4#109 |
| R4-2319798 | TP to TR 38.876 on intermodulation characteristics | Ericsson | noted | RAN4#109 |
| R4-2319881 | TP for TR 38.876 to maintain the Tx RF requirements for ATG UE | Huawei, HiSilicon | noted | RAN4#109 |
| R4-2319882 | TP for TR 38.876 to introduce some Rx requirements | Huawei, HiSilicon | noted | RAN4#109 |
| R4-2319883 | Discussion on how to specify SEM requirements for ATG UE | Huawei, HiSilicon | noted | RAN4#109 |
| R4-2319884 | Draft CR for TS 38.101-1 to introduce ATG UE RF requirements part 1 | Huawei, HiSilicon | noted | RAN4#109 |
| R4-2320089 | CR for TS 38.104 on adding RF requirements for ATG BS | ZTE Corporation | noted | RAN4#109 |
| R4-2320326 | draft CR to TS 38.101-1: clause 6.5J,7.1J,7.2J | ZTE Corporation | noted | RAN4#109 |
| R4-2320376 | TP to TR 38.876 on ATG UE Maximum input level | Qualcomm Incorporated | noted | RAN4#109 |
| R4-2320377 | Draft CR for TS 38.101-1 to introduce ATG UE RF Rx requirements - part 1 | Qualcomm Incorporated | noted | RAN4#109 |