3GPP TSG RAN Meeting #102									       RP-233567

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			9.3.3.7

| WI / SI Name | Non-Public Networks Phase 2: NG-RAN aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | eNPN_Ph2-NGRAN-Core |  |  |  |  |
| Unique ID | 991138 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231185 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Shengnan Liu |
|  | Company | China Telecom |
|  | Email | liushn@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#123bis:

- Draft CR to TS 38.300 is endorsed.

- Draft CR to TS 38.306 is endorsed.

RAN2#124:

- CR to TS 38.300, TS 38.304, TS 38.331 are agreed.

- Draft CR to TS 38.306 is endorsed.

2.2.2	Remaining Open issues

- Void.

2.3	RAN3

2.3.1	Agreements

RAN3#121bis:

- Void.

RAN3#122:

- CR to TS 38.300 is endorsed.

- CRs to TS38.423, TS38.413 and TS29.413 are agreed.

2.3.2	Remaining Open issues

- Void.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #123bis:

- R2-2310817	Draft CR to TS 38.300 on introduction of R18 eNPN	China Telecom	draftCR	Rel-18	38.300	17.6.0	B	eNPN_Ph2-NGRAN-Core

- R2-2310818	Draft CR to TS 38.306 on introduction of R18 eNPN	China Telecom, Lenovo	draftCR	Rel-18	38.306	17.6.0	B	eNPN_Ph2-NGRAN-Core

RAN2 #124:

- R2-2311994	Introduction of R18 eNPN for TS 38.300	China Telecom	CR	Rel-18	38.300	17.6.0	0723	-	B	eNPN_Ph2-NGRAN-Core

- R2-2313963	Introduction of R18 eNPN for TS 38.300	China Telecom, Huawei, ZTE, CATT, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, NEC, Ericsson	CR	Rel-18	38.300	17.6.0	0723	1	B	eNPN_Ph2-NGRAN-Core

- R2-2311995	Introduction of R18 eNPN for TS 38.304	China Telecom, ZTE Corporation, Sanechips, CATT, Huawei, HiSilicon	CR	Rel-18	38.304	17.6.0	0356	-	B	eNPN_Ph2-NGRAN-Core

- R2-2311996	Introduction of R18 eNPN for TS 38.331	China Telecom	CR	Rel-18	38.331	17.6.0	4405	-	B	eNPN_Ph2-NGRAN-Core

- R2-2311997	Introduction of R18 eNPN for TS 38.306	China Telecom, Lenovo	draftCR	Rel-18	38.306	17.6.0	B	eNPN_Ph2-NGRAN-Core

RAN3 #122:

- R3-237099, (BLCR to 29.413) Support of the enhanced NPN phase 2, Huawei, China Telecom, Nokia, Nokia Shanghai Bell, NEC, LG Electronics, ZTE, Samsung, Ericsson

- R3-237100, (BLCR to 38.300) On introduction of R18 eNPN, China Telecom, Huawei, ZTE, CATT, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, NEC, Ericsson

- R3-237101, (BL CR to 38.413) Support of the enhanced NPN phase 2, ZTE, Nokia, Nokia Shanghai Bell, Huawei, NEC, LG Electronics, Samsung

- R3-237465, (BL CR to 38.423) Introduction of equivalent SNPNs, Ericsson, Huawei, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, ZTE, NEC

- R3-237759, (BLCR to 38.300) On introduction of R18 eNPN, China Telecom, Huawei, ZTE, CATT, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, NEC, Ericsson

- R3-237799, (BL CR to 38.413) Support of the enhanced NPN phase 2, ZTE, Nokia, Nokia Shanghai Bell, Huawei, NEC, LG Electronics, Samsung

- R3-237825, Support of the enhanced NPN phase 2, Huawei, China Telecom, Nokia, Nokia Shanghai Bell, NEC, LG Electronics, ZTE, Samsung, Ericsson

- R3-237826, On introduction of R18 eNPN, China Telecom, Huawei, ZTE, CATT, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, NEC, Ericsson

- R3-237827, Introduction of equivalent SNPNs, Ericsson, Huawei, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, ZTE, NEC

- R3-237852, (CR to 38.413) Support of the enhanced NPN phase 2, ZTE, Nokia, Nokia Shanghai Bell, Huawei, NEC, LG Electronics, Samsung