3GPP TSG RAN Meeting #102						                                        RP-233580

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			13.3.2

| WI / SI Name | UE Conformance - Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_PC2_CA_R17_2BDL_2BUL-UEConTest |  |  |  |  |
| Unique ID | 920066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211140 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Jingzhou Wu, Dan Song |
|  | Company | China Telecom, China Mobile |
|  | Email | wujingzhou@chinatelecom.cn, songdan@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

RAN5#92-e:

First version of WP is created in R5-214546.

Following CRs are agreed:

- R5-215986, Update of Tx test cases for PC2 CA_n3A-n41A with UL CA_n3A-n41A, CMCC

- R5-215987, Update of Tx test cases for PC2 CA_n28A-n79A with UL CA_n28A-n79A, CMCC

- R5-215988, Update of Tx test cases for PC2 CA_n28A-n41A with UL CA_n28A-n41A, CMCC

- R5-215989, Update of Tx test cases for PC2 CA_n40A-n41A with UL CA_n40A-n41A, CMCC

- R5-215990, Update of Tx test cases for PC2 CA_n3A-n41A with UL PC2 n41A, CMCC

- R5-215991, Update of Tx test cases for PC2 CA_n28A-n79A with UL PC2 n79A, CMCC

- R5-215992, Update of Tx test cases for PC2 CA_n28A-n41A with UL PC2 n41A, CMCC

RAN5#93-e:

Following CRs are agreed:

- R5-218373, Update of MOP test cases for PC2 CA_n3A-n78A with UL CA_n3A-n78A, China Telecom

Add new CA PC2 band combos in the WP according to the RAN4 progress.

RAN5#94-e:

Following CRs are agreed:

- R5-221897, Update of MOP test cases for PC2 CA_n3A-n78A with UL CA_n3A-n78A, China Telecom

- R5-221898, Update superscripts of power class for inter-band CA, CMCC

- R5-221899, Update MOP for 2 bands DL and 1 band UL CA, CMCC

- R5-221900, Update MOP for Intra-band contiguous CA, CMCC, CT

- R5-221901, Update MOP for Intra-band non-contiguous CA, CMCC, CT

- R5-221902, Update UL CA configurations for PC2 and PC1.5 CA_n41C, CMCC

- R5-221903, Update configuration for PC2 CA_n3A-n41A, CMCC

Proposals on how to handle the PC2 and PC1.5 test cases for CA_n41C is endorsed in:

- R5-221664, Discussion on PC2 and PC1.5 CA_n41C with single UL carrier handling in RAN5, CMCC, Huawei, Hisilicon

Add new CA PC2 band combos in the WP according to the RAN4 progress.

RAN5#95-e:

Work plan is updated in R5-223115.

RAN5#96-e:

Work plan is updated in R5-224265 which include all RAN4 completed HPUE CA configurations.

Following CRs are agreed:

- R5-225063, Update MOP PC2 testing for CA_n41A-n79A, Huawei, Hisilicon

- PC2 configuration for CA_n3A-n78A and n78 with DL CA_n1A-n78A is added in R5-225704

RAN5#97:

Work plan is updated in R5-226471.

Following CRs are agreed:

- R5-226625, Update to Table A.4.3.2A.4.1-4: Inter-band CA within FR1 (two bands) PC2 UE RF Baseline Implementation Capabilities, SGS Wireless

- R5-227930, Update MOP PC2 testing for CA_n41A-n79A, Huawei, Hisilicon

RAN5#98:

Work plan is updated in R5-230086.

Following CRs are agreed:

- R5-230806, Introduction of CA_n3A-n78A PC2 REFSENS test requirements, China Telecom

RAN5#99:

Work plan is updated in R5-232830

Following CRs are agreed:

| R5-233508 | Update inter-band NR CA PC2 configurations of CA_n2A-n77A, CA_n5A-n77A, and CA_n66A-n77A | Verizon Switzerland AG |
| --- | --- | --- |
| R5-233509 | Addition of R17 new CA PC2 configs RF Baseline Implementation Capabilities | CMCC |
| R5-233538 | Update inter-band NR CA PC2 MOP configurations for 2UL CA_n2A-n77A, CA_n5A-n77A, and CA_n66A-n77A | Verizon |
| R5-233102 | Updating MOP for PC2 configuration CA_n78C | Huawei, HiSilicon |
| R5-233103 | Updating MPR for PC2 configuration CA_n78C | Huawei, HiSilicon |
| R5-233711 | Update inter-band NR CA PC2 reference sensitivity minimum requirements for a few 2DL band configurations | Verizon Switzerland AG, Qualcomm, Ericsson |
| R5-233712 | Update PC2 information for 2DL test configuration exception table and test requirement table for a few NR CA 2DL 2UL combos | Verizon, Qualcomm, Ericsson |
| R5-233539 | Addition of R17 new CA PC2 configs for Ref sens exceptions TC 7.3A.0 | CMCC, Verizon |
| R5-233713 | Update inter-band NR CA reference sensitivity exception cases due to UL PC2 | Verizon Switzerland AG, Qualcomm, Ericsson |

RAN5#100:

Work plan is updated in R5-234062

Following CRs are agreed:

| R5-234708 | Addition of MPR test requrements for inter-band CA Power Class 2 | Huawei, HiSilicon |
| --- | --- | --- |
| R5-234709 | Addition of A-MPR test requrements for inter-band CA Power Class 2 | Huawei, HiSilicon |
| R5-234710 | Update of IE p-Max value for SEM for inter-band CA Power Class 2 | Huawei, HiSilicon |
| R5-234847 | Addition of AMPR for PC2 CA_n28A-n79A | Huawei, HiSilicon |
| R5-235639 | Adding REFSENS exception requirements for CA_n3A-n78A PC2 | China Telecom |
| R5-235627 | Updating PC2 REFSENS testing for CA configurations | Huawei, HiSilicon |
| R5-234201 | Update common clause requirements for high power support for some inter-band NR CA configurations | Verizon |
| R5-234711 | Update of applicability for inter-band PC2 CA test cases | Huawei, HiSilicon |
| R5-235626 | Update TP analysis of Ref sense exception of NR CA PC2 configs | CMCC |

RAN5#101:

Work plan is updated in R5-236283

Following CRs are agreed:

| R5-237612 | Addition of PC1.5 CA_n41C ICS | CMCC |
| --- | --- | --- |
| R5-237068 | Adding PICS for PC2 UL CA configuration CA_n78C | Huawei, HiSilicon |
| R5-237911 | Updating AMPR for CA test case for CA_n28A-n41A | Huawei, HiSilicon |
| R5-236286 | Adding PC2 allowed indication for completed inter-band and intra-band CA conbinations | China Telecom |
| R5-236287 | Addition of inter-band NR CA reference sensitivity PC2 exception cases | China Telecom |
| R5-237070 | Updating TP analysis for AMPR for CA testing for NS_17 NS_47 | Huawei, HiSilicon |

All triggered PC2 and PC1.5 CA band combinations are completed according to the work plan.

2.5.2	Remaining Open issues

N/A

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#92-e

- R5-215986, Update of Tx test cases for PC2 CA_n3A-n41A with UL CA_n3A-n41A, CMCC

- R5-215987, Update of Tx test cases for PC2 CA_n28A-n79A with UL CA_n28A-n79A, CMCC

- R5-215988, Update of Tx test cases for PC2 CA_n28A-n41A with UL CA_n28A-n41A, CMCC

- R5-215989, Update of Tx test cases for PC2 CA_n40A-n41A with UL CA_n40A-n41A, CMCC

- R5-215990, Update of Tx test cases for PC2 CA_n3A-n41A with UL PC2 n41A, CMCC

- R5-215991, Update of Tx test cases for PC2 CA_n28A-n79A with UL PC2 n79A, CMCC

- R5-215992, Update of Tx test cases for PC2 CA_n28A-n41A with UL PC2 n41A, CMCC

- R5-214546, WP for NR_SAR_PC2_interB_SUL_2BUL-UEConTest after RAN5#92e, China Telecom

RAN5#93-e

- R5-218373, Update of MOP test cases for PC2 CA_n3A-n78A with UL CA_n3A-n78A, China Telecom

RAN5#94-e

- R5-221897, Update of MOP test cases for PC2 CA_n3A-n78A with UL CA_n3A-n78A, China Telecom

- R5-221898, Update superscripts of power class for inter-band CA, CMCC

- R5-221899, Update MOP for 2 bands DL and 1 band UL CA, CMCC

- R5-221900, Update MOP for Intra-band contiguous CA, CMCC, CT

- R5-221901, Update MOP for Intra-band non-contiguous CA, CMCC, CT

- R5-221902, Update UL CA configurations for PC2 and PC1.5 CA_n41C, CMCC

- R5-221903, Update configuration for PC2 CA_n3A-n41A, CMCC

- R5-221664, Discussion on PC2 and PC1.5 CA_n41C with single UL carrier handling in RAN5, CMCC, Huawei, Hisilicon

- R5-220415, SR UE Conformance Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) RAN5#94e, China Telecom

- R5-220416, WP UE Conformance Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) RAN5#94e, China Telecom

RAN5#95-e

- R5-223116, WP UE Conformance Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) RAN5#95e, China Telecom

RAN5#96-e

- R5-225602, General updates of clause 5 for R16 CADC configurations, China Unicom, Verizon, Ericsson, Qualcomm, Apple, China Telecom

- R5-225063, Update MOP PC2 testing for CA_n41A-n79A, Huawei, Hisilicon

- R5-224264, SR UE Conformance Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) RAN5#96e, China Telecom

- R5-224265, WP UE Conformance Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) RAN5#96e, China Telecom

RAN5#97

- R5-226625, Update to Table A.4.3.2A.4.1-4: Inter-band CA within FR1 (two bands) PC2 UE RF Baseline Implementation Capabilities, SGS Wireless

- R5-227930, Update MOP PC2 testing for CA_n41A-n79A, Huawei, Hisilicon

- R5-226470, SR UE Conformance Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) RAN5#97, China Telecom

- R5-226471, WP UE Conformance Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) RAN5#97, China Telecom

RAN5#98

- R5-230806, Introduction of CA_n3A-n78A PC2 REFSENS test requirements, China Telecom

- R5-230085, SR UE Conformance Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) RAN5#98, China Telecom

- R5-230086, WP UE Conformance Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) RAN5#98, China Telecom