3GPP TSG RAN meeting #102										  RP-233741

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			9.3.4.12

| WI / SI Name | Enhancement of Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) test methodology and requirements for NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MIMO_OTA_enh |  |  |  |  |
| Unique ID | 970081 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232679 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec/2023 | Performance part: Jun/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 50% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhu, Siting |
|  | Company | CAICT |
|  | Email | zhusiting@caict.ac.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #108-bis (Xiamen, China, October 09 – October 13, 2023)

General

- Topic summary for NR_MIMO_OTA_enh is in R4-2317962 [1]

- Ad-hoc minutes for NR_MIMO_OTA_enh is in R4-2316944 [2]

- WF on NR_MIMO_OTA_enh was approved in R4-2316945 [3]

- Template for 3GPP Rel-18 FR1 MIMO OTA Lab Alignment Activity was approved in R4-2316308 [12]

- TR 38.761 skeleton was agreed in R4-2316947 [15]

- TP to TR 38.761 on channel model validation for n41 and n78 was approved in R4-2316946 [14]

- TP to TR 38.761 on lab alignment for bands > 1GHz was approved in R4-2316968 [16]

- Draft CR to TS 38.151 on updating preliminary FR2 MU was endorsed in R4-2316320 [13]

Topic #1: FR1 MIMO OTA

Issue 1-1-1: Whether Minimum Number of Slots per Stream for bands <1GHz can be reduced to 10k

Agreement:

- Consider to reduce Minimum Number of Slots per Stream to 10k for bands < 1GHz, to reduce test time.

- Encourage companies to provide more measurement data to check the impact of the slot number on MIMO OTA performance.

- Encourage to conclude this issue no later than the RAN4#109 (Nov.), to complete the core part WI.

Issue 1-1-2: Slot number for the on-going Rel-18 MIMO OTA lab alignment activity

Agreement:

- Keep the Minimum Number of Slots per Stream as 20k for the on-going lab alignment activity for n28, to ensure consistency across different labs.

Issue 1-4-1: PAD delivery scheme for Rel-18 FR1 MIMO OTA Lab alignment

Agreement:

- Adjust the PAD delivery scheme for FR1 MIMO OTA lab alignment activity based on the current progress as below:

  - Three PADs: Labs in Beijing -> OPPO -> (transfer the PAD at Nov. RAN4) -> Apple

Issue 1-4-2: Time plan for Rel-18 FR1 MIMO OTA Lab alignment

Agreement:

- Adjust the time plan for FR1 MIMO OTA lab alignment activity as below:

  - Collect all lab alignment measurement results from lab volunteers based on the contribution-driven manner at RAN4#109 (Nov 2024) and RAN4#110 (Feb 2024). Conclude the lab alignment outcome at RAN4#110 (Feb 2024).

Issue 1-5-1: Which MIMO OTA requirements should be defined for band n1

Options:

- Option 1: 2x2 MIMO OTA requirements for 2Rx UE

- Option 2: 4x4 MIMO OTA requirements for 4Rx UE

- Option 3: 2x2 MIMO OTA requirements for 4Rx UE

Agreements:

- Prioritize Option 1. Further study if RAN4 can consider Option 2 or Option 3 if Option 1 has been identified to be infeasible by Feb 2024.

- The data pool should consist of UEs with only 2Rx for Option 1.

- Companies are encouraged to input on the amount of UE models with only 2Rx available on the market.

Issue 1-5-2: How to identify 2Rx UE and 4Rx UE

Agreement:

- UEs will be classified based on the number of Rx antenna ports, regardless of the number of physical antennas.

  - Note: The meaning of “antenna port” is the same as that in Clause 7.2 of 3GPP TS 38.101-1.

- FFS how to identify the number of Rx antenna ports of UEs. Further discuss the following methods:

  - Labs can check the Information Element of max. MIMO layers for PDSCH per CC/band from BS simulator.

  - The information can be collected from OEMs by a neutral party.

  - Other methods are not excluded.

Topic #2: FR2 MIMO OTA

Issue 2-1-1: PSP pass/fail limit for FR2 channel model validation

Agreement:

- Confirm the pass/fail limit for PSP validation as 84% and remove the square brackets.

Issue 2-1-2: Power validation pass/fail limit for FR2 channel model validation

Agreement:

- Define Power validation pass/fail limit for FR2 channel model validation as 1.5 dB.

Issue 2-1-3: Power validation pass/fail limit for FR1 channel model validation

Agreement:

- Keep the Power validation pass/fail limit for FR1 channel model validation as 1.5 dB.

Issue 2-3: Applicability rules for MIMO OTA testing of SA and NSA UEs

Agreement:

- For both SA and NSA capable FR2 UEs, consider to reuse the principle of applicability rules on SA and NSA UEs of FR1 TRP TRS for MIMO OTA.

- Specify detailed applicability rules for MIMO OTA testing of SA and NSA UEs at the next meeting.

RAN4 #109 (Chicago, USA, November 13 – November 17, 2023)

General

- Topic summary for NR_MIMO_OTA_enh is in R4-2318228 [17]

- Ad-hoc minutes for NR_MIMO_OTA_enh is in R4-2321084 [18]

- WF on NR_MIMO_OTA_enh was approved in R4-2321085 [19]

- Updated Framework and time plan for FR1 MIMO OTA performance requirements development (Nov 2023) was approved in R4-2321137 [38]

- Updated Framework and time plan for FR2 MIMO OTA performance requirements development (Nov 2023) was approved in R4-2321138 [39]

- 3GPP TR 38.761 v0.1.0 was approved in R4-2319164 [30]

- TP to TR 38.761 on Lab 6 Power Validation was approved in R4-2321107 [23]

- TP to TR 38.761 on channel model validation for n78 and n41 was approved in R4-2318895 [25]

- TP to TR 38.761 on General Aspects and Measurement Setup was approved in R4-2320060 [33]

- TP to TR 38.761 on channel model validation for n28 was approved in R4-2320061 [34]

- TP to TR 38.761 on FR2 channel model validation was approved in R4-2320062 [35]

- TP to TR 38.761 on FR1 noise impact was approved in R4-2321108 [36]

- TP to TR 38.761 on Rel-18 lab alignment framework was approved in R4-2320064	 [37]

- 3GPP TR 38.761 v0.2.0 was email approved in R4-2320179 [42]

- CR to TS 38.151 on Updates to FR1 Channel model validation was agreed in R4-2321203 [21]

- CR to TS 38.151 on updating preliminary FR2 MU was agreed in R4-2318836 [24]

- CR to TS 38.151 on test configurations was agreed in R4-2321109 [46]

- CR to TS 38.151 on introduction of applicability rules for MIMO OTA requirements was agreed in R4-2321110 [47]

- CR to TS 38.151 on FR2 channel model validation pass/fail limits was agreed in R4-2320596 [48]

Topic #1: FR1 MIMO OTA

Issue 1-1: Reduce Minimum Number of Slots per Stream for bands <1GHz to 10k

Agreement:

- Minimum Number of Slots per Stream can be reduced to 10k for FR1 MIMO OTA measurement campaign and conformance testing for bands < 1GHz.

Issue 1-2-1: Exclude the impact of noise on MIMO OTA test results

Agreement:

- RAN4 accepts the measurement results presented in R4-2319109 as an evidence of Apple’s FR1 MIMO OTA lab compliance on low frequency noise mitigation evaluation.

Issue 1-2-2: Complete channel model validation

Agreement:

- Volunteer labs should provide channel model validation results for bands n1/5/8 no later than RAN4 #110 (Feb. 2024), to ensure the Measurement Campaigns will not be delayed.

Issue 1-3: Preliminary outcome of Rel-18 FR1 MIMO OTA lab alignment

Agreement:

- Reuse the pass/fail limit of Rel-17 FR1 MIMO OTA lab alignment, i.e., +/- 0.75*preliminary MU (+/- 2.25 dB for bands < 3GHz).

- Start the Measurement Campaign after RAN4#109 immediately, based on the preliminary outcome that ≥ 3 labs can be aligned.

- The reference values of lab alignment will be derived by averaging the results from all 6 labs submitted in the 1st round. Then determine which labs are aligned; the potential failed labs can have the chance to retest the PAD(s). The reference values will not be changed, and the aligned labs will not be affected.

Issue 1-4-1: Which MIMO OTA requirements should be defined for band n1

Agreement:

- RAN4 should define 4x4 MIMO OTA requirements for 4Rx UE first in Rel-18, considering 4Rx UEs at band n1 is the majority on the market and mandatory in some countries/regions.

- Not to define 2x2 MIMO OTA requirements for 4Rx UE.

- Not to perform measurement campaign for 2Rx UE.

- Study and investigate an offset between FR1 MIMO OTA performance for 4Rx and 2Rx UEs at band n1

Issue 1-4-2: Whether IEs can be used to identify 2Rx UE and 4Rx UE

Agreement:

- The IE of maxNumberMIMO-LayersPDSCH can be used to identify 4Rx UE

- Further check if the IE srs-TxSwitch can be used to identify 4Rx UE.

Issue 1-4-3: How to identify 2Rx UE and 4Rx UE

Agreement:

- Labs can try to identify 4Rx UE by themselves in any methods listed below:

  - Method 1: If a UE can be connected to call box with 4x4 MIMO, the UE can be confirmed as a 4Rx UE

  - Method 2: Obtain the MIMO layer information from BS simulator, e.g., check the IE maxNumberMIMO-LayersPDSCH

    - FFS IE srs-TxSwitch

  - Method 3: Directly collect the information from OEMs.

  - Other methods are not precluded

- Any 3GPP member can work with the selected test labs to provide 4Rx UEs.

Issue 1-4-5: Thresholds of data pool for specifying FR1 MIMO OTA requirements

Agreement:

- Confirm the Minimum number of devices for defining FR1 MIMO OTA requirements for each band as 15.

Topic #2: FR2 MIMO OTA

Issue 2-1: FR2 PAD delivery scheme and time plan

Agreement:

Postpone the deadline of FR2 lab alignment activity to RAN4 110-bis meeting (Apr. 2024).

Topic #3: Rel-17 MIMO OTA maintenance

Issue 4-1-2: Doppler pass/fail limits for FR1 and FR2 channel model validation

Agreement:

- Not to tighten the Doppler pass/fail limits for FR1 and FR2 channel model validation in Rel-18.

2.4.2	Remaining Open issues

Core part WI:

- None

Perf. part WI:

- FoM and criteria for FR2 MIMO OTA

- Refine the additional criteria of FR2 MIMO OTA for PC3 UE, if necessary

- Study the FoM and additional criteria of FR2 MIMO OTA for UE with other power classes

- Conclude FR2 MIMO OTA lab alignment and Measurement campaign, specify FR2 MIMO OTA performance requirements

- Conclude FR1 MIMO OTA lab alignment and Measurement campaign, specify FR1 MIMO OTA performance requirements

- Specify recommended test tolerance (TT) for FR1 and FR2 MIMO OTA performance requirements

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

None

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #108-bis

- R4-2317962	Topic summary for [108bis][331] NR_MIMO_OTA_enh	Moderator(CAICT)

- R4-2316944	Ad-hoc meeting minutes on NR_MIMO_OTA_enh	CAICT

- R4-2316945	WF on NR_MIMO_OTA_enh	CAICT

- R4-2315159	on MIMO OTA FR1 test	Huawei, HiSilicon

- R4-2315433	Minimum Number of Slots per Stream for below 1GHz MIMO OTA test	Xiaomi

- R4-2315558	On applicability rules for FR2 MIMO OTA	Samsung

- R4-2315894	Considerations on FR2 power validation pass/fail limit	CMCC

- R4-2316226	Further consideration on MIMO OTA with hand phantom	OPPO

- R4-2316227	Noise impact of FR1 MIMO OTA for low band	OPPO

- R4-2316306	FR2 MIMO OTA channel model validation results for band n261	CAICT

- R4-2316307	On FR1 MIMO OTA lab alignment schedule	CAICT

- R4-2316308	Template for 3GPP Rel-18 FR1 MIMO OTA Lab Alignment Activity	CAICT

- R4-2316320	Draft CR to update preliminary FR2 MU	Keysight Technologies UK Ltd

- R4-2316946	TP to TR 38.761 on channel model validation for n41 and n78	CAICT

- R4-2316947	TR 38.761 skeleton for  Measurements of MIMO OTA performance	CAICT

- R4-2316968	TP to TR 38.761 on lab alignment for bands > 1GHz	CAICT

RAN4 #109

- R4-2318228	Topic summary for [109][336] NR_MIMO_OTA_enh	Moderator (CAICT)

- R4-2321084	Ad-hoc minutes for [109][336] NR_MIMO_OTA_enh 	CAICT

- R4-2321085	WF on [109][336] NR_MIMO_OTA_enh 	CAICT

- R4-2318102	on identification of number receive paths in devices	Huawei, HiSilicon

- R4-2321203	Updates to FR1 Channel model validation	MVG Industries, MVG, Spirent, Keysight, Apple

- R4-2318269	Measurement results of Mediatek lab for 3GPP Rel-18 FR1 MIMO OTA lab alignment activity	Mediatek India Technology Pvt.

- R4-2321107	TP to TR 38.761 on Lab 6 Power Validation	Apple

- R4-2318836	CR to update preliminary FR2 MU	Keysight Technologies UK Ltd

- R4-2318895	TP for TR 38.761 on channel model validation for n78 and n41	Xiaomi

- R4-2318896	Measure results for 3GPP Rel-18 FR1 MIMO OTA Lab Alignment	Xiaomi

- R4-2318927	PADs measurement results for n28.	CMCC

- R4-2318977	Discussions on FR1 MIMO OTA requirement related work	vivo

- R4-2319109	On FR1 MIMO OTA noise evaluation	Apple

- R4-2319164	3GPP TR 38.761 v0.1.0	CAICT

- R4-2319916	Study of number of slots for low band FR1 MIMO OTA	OPPO

- R4-2319919	3GPP Rel-18 FR1 MIMO OTA PAD measurement	OPPO

- R4-2320060	TP to TR 38.761 on General Aspects and Measurement Setup	CAICT

- R4-2320061	TP to TR 38.761 on channel model validation for n28	CAICT

- R4-2320062	TP to TR 38.761 on FR2 channel model validation	CAICT

- R4-2321108	TP to TR 38.761 on FR1 noise impact	CAICT

- R4-2320064	TP to TR 38.761 on Rel-18 lab alignment framework	CAICT

- R4-2321137	Updated Framework and time plan for FR1 MIMO OTA performance requirements development (Nov 2023)	CAICT

- R4-2321138	Updated Framework and time plan for FR2 MIMO OTA performance requirements development (Nov 2023)	CAICT

- R4-2320067	CAICT Rel-18 FR1 MIMO OTA Lab Alignment PAD Results	CAICT

- R4-2320068	Channel model validation results for Bands n1, n5	CAICT

- R4-2320179	3GPP TR 38.761 v0.2.0	CAICT

- R4-2320381	Discussion on FR1 MIMO OTA test method	Qualcomm Incorporated

- R4-2320594	On FR1 MIMO OTA test time reduction	CAICT

- R4-2320595	On MIMO OTA performance requirements work	CAICT

- R4-2321109	CR to TS 38.151 on test configurations	vivo

- R4-2321110	CR on introduction of applicability rules for MIMO OTA requirements	Samsung, Apple, Qualcomm, CAICT, Cybercore

- R4-2320596	CR to TS 38.151 on FR2 channel model validation pass/fail limits	CAICT

- R4-2320597	On MIMO OTA Doppler validation pass fail limits	CAICT

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template