3GPP TSG-RAN Meeting #102	RP-233754

Edinburgh, Scotland, December 11-15, 2023

Agenda item:	9.3.2.7

Source: 		NTT DOCOMO, INC.

Title: 	Revised NR NTN enhancement workplan

Document for:	Information

- Introduction

This contribution revises a workplan for the Rel-18 NR-NTN-enh work item for RAN4 based on the WI exception [1].

- RAN4 workplan

In this section, the RAN4 workplan for NR-NTN-enh WI is provided. Following workplan is based on the remaining issues and additional TU request:

Coverage enhancement

Core part

| Meetings | Objectives |
| --- | --- |
| October 2022, RAN4#104-bis | RF: - Discuss RF related topic if necessary. |
| November 2022, RAN4#105 | RF: - Discuss RF related topic if necessary. |
| February 2023, RAN4#106 | RF: - Discuss RF related topic if necessary. RRM/Demod (0.06TU): Starting time depends on RAN1 study progress. - Discuss demoduration requirements and assumptions based on RAN1 study conclusion - Discuss RRM related topic if necessary. |
| April 2023, RAN4#106-bis | RF: - Discuss RF related topic if necessary. RRM/Demod (0.09TU): - Further discuss demoduration requirements and assumptions - Further discuss values for physical layer parameters for Demod - Discuss RRM related topic if necessary. |
| May 2023, RAN4#107 | RF: - Start drafting of CRs if necessary. RRM/Demod (0.09TU): - Further discuss demoduration requirements and assumptions and align on simulation results - Identify values for physical layer parameters for Demod - Start drafting of CRs |
| August 2023, RAN4#108 | RF: - Further drafting of CRs if necessary. RRM/Demod (0.09TU): - Further discuss demoduration requirements and assumptions - Further drafting of CRs |
| October 2023, RAN4#108-bis | RF: - Further drafting of CRs if necessary. RRM/Demod (0.09TU): - Further discuss demoduration requirements and assumptions - Further drafting of CRs |
| November 2023, RAN4#109 | RF: - Endorse CRs if necessary. RRM/Demod (0.09TU): - Finalize demodulation requirements and assumptions - Endorse CRs |
| February 2024, RAN4#110 | RRM/Demod (0.1TU): - Update the applicability of the timing requirements - Endorse CRs |

Performance part

| Meetings | Objectives |
| --- | --- |
| October 2023, RAN4#108-bis | - Discuss RRM test cases and related parameters if necessary - Discuss measurement accuracy if necessary - Discuss satellite access node demodulation requirements - Discuss satellite access node conformance tests |
| November 2023, RAN4#109 | - Further discuss and decide RRM test cases and related parameters if necessary - Further discuss and specify measurement accuracy if necessary - Further discuss and specify satellite access node demodulation requirements - Further discuss and specify satellite access node conformance tests |
| February 2024, RAN4#110 | - Further discuss and decide RRM test cases and related parameters if necessary - Further discuss and specify measurement accuracy if necessary - Further discuss and specify satellite access node demodulation requirements - Further discuss and specify satellite access node conformance tests |
| April 2024, RAN4#110-bis | Provide draft CRs |
| May 2024, RAN4#111 | Endorse CRs |

NR-NTN deployment in above 10 GHz bands

Core part

| Meetings | Objectives |
| --- | --- |
| October 2022, RAN4#104-bis | RF (0.5TU): - Discuss example band for NTN enhancement study according to ITU allocation; taking into account deployment type (e.g. VSAT, ESIM), scenarios, and ITU-R/regional regulations. - Study implications of FDD operation in FR2 and derive requirements for the to be identified example band appropriately. - Discuss coexistence study scenarios to be considered and related simulations assumptions. |
| November 2022, RAN4#105 | RF (0.5TU): - Further discuss example band for NTN enhancement study according to ITU allocation; taking into account deployment type (e.g. VSAT, ESIM), scenarios, and ITU-R/regional regulations. - Further study implications of FDD operation in FR2 and derive requirements for the to be identified example band appropriately. - Further discuss coexistence study scenarios to be considered and related simulations assumptions. |
| February 2023, RAN4#106 | RF (1TU): - Define example band for NTN enhancement study according to ITU allocation; taking into account deployment type (e.g. VSAT, ESIM), scenarios, and ITU-R/regional regulations. - Define requirements of FDD operation in FR2 for the identified example band appropriately. - Agree on coexistence study scenarios to be considered and related simulations assumptions. - Early discussion on calibration of simulations for coexistence study scenarios - Discuss Rx/Tx requirements for satellite access node and different VSAT UE class. - Discuss values for physical layer parameters for RF RRM/Demod (0.1TU): - Discuss demoduration requirements and assumptions - Discuss RRM core requirements - Discuss values for physical layer parameters for RRM/Demod - Discuss if there is any specific requirement associated to the exemplary bands agreed by RF group as well as the necessary simulations if any. |
| April 2023, RAN4#106-bis | RF (1TU): - Discussion on simulation results for coexistence study scenarios - Further discuss Rx/Tx requirements for satellite access node and different VSAT UE class. - Further discuss values for physical layer parameters for RF RRM/Demod (0.3TU): - Further discuss demoduration requirements and assumptions - Further discuss RRM core requirements - Further discuss values for physical layer parameters for RRM/Demod - Further discuss if there is any specific requirement associated to the exemplary bands agreed by RF group as well as the necessary simulations if any. |
| May 2023, RAN4#107 | RF (1TU): - Align on simulation results for coexistence study scenarios - Further discuss Rx/Tx requirements for satellite access node and different VSAT UE class and align on simulation results - Start drafting of CRs RRM/Demod (0.3TU): - Further discuss demoduration requirements and assumptions and align on simulation results - Further discuss RRM core requirements - Identify values for physical layer parameters for RRM/Demod - Further discuss if there is any specific requirement associated to the exemplary bands agreed by RF group as well as the necessary simulations if any. - Start drafting of CRs |
| August 2023, RAN4#108 | RF (1TU): - Further discuss Rx/Tx requirements for satellite access node and different VSAT UE class - Further drafting of CRs RRM/Demod (0.3TU): - Further discuss demoduration requirements and assumptions - Further discuss RRM core requirements - Further drafting of CRs |
| October 2023, RAN4#108-bis | RF (1TU): - Further discuss Rx/Tx requirements for satellite access node and different VSAT UE class - Further drafting of CRs RRM/Demod (0.3TU): - Further discuss demoduration requirements and assumptions - Further discuss RRM core requirements - Further drafting of CRs |
| November 2023, RAN4#109 | RF (1TU): - Agree on Rx/Tx requirements for satellite access node and different VSAT UE class - Endorse CRs RRM/Demod (0.3TU): - Agree on RRM core requirement - Finalize demodulation requirements and assumptions - Endorse CRs |
| February 2024, RAN4#110 | RF (0.5TU): - Rx/Tx for the selected VSAT UE class/types for the Ka band (i.e. Off axis, spurious, EIS, EIRP, ACS) - Rx/Tx for SAN node for the Ka band (i.e. ICS) - Endorse CRs RRM/Demod (0.2TU): - RRM for electronically-steered beam UEs (Type 1) and mechanically-steered beam UEs (Type 2) (e.g. additional interruption time during inter satellite HO, non-zero beam switching delay) - Endorse CRs |

Performance part

| Meetings | Objectives |
| --- | --- |
| October 2023, RAN4#108-bis | - Discuss RRM test cases and related parameters - Discuss measurement accuracy - Discuss UE demodulation and CSI reporting requirements - Discuss satellite access node demodulation requirements - Discuss satellite access node conformance tests |
| November 2023, RAN4#109 | - Further discuss and decide RRM test cases and related parameters - Further discuss and specify measurement accuracy - Further discuss and specify UE demodulation and CSI reporting requirements - Further discuss and specify satellite access node demodulation requirements - Further discuss and specify satellite access node conformance tests |
| February 2024, RAN4#110 | - Further discuss and specify UE demodulation and CSI reporting requirements - Further discuss and specify satellite access node demodulation requirements - Further discuss and specify satellite access node conformance tests |
| April 2024, RAN4#110-bis | Provide draft CRs |
| May 2024, RAN4#111 | Endorse CRs |

Network verified UE location

Core part

| Meetings | Objectives |
| --- | --- |
| February 2023, RAN4#106 | RF: - Discuss RF related topic if necessary. RRM/Demod (0.03TU): - Discuss demoduration requirements and assumptions based on RAN1 study conclusion - Discuss RRM requirements and assumptions based on RAN1 study conclusion |
| April 2023, RAN4#106-bis | RF: - Discuss RF related topic if necessary. RRM/Demod (0.02TU): - Further discuss demoduration requirements and assumptions - Further discuss values for physical layer parameters for Demod - Further discuss RRM requirements |
| May 2023, RAN4#107 | RF: - Start drafting of CRs if necessary. RRM/Demod (0.02TU): - Further discuss demoduration requirements and assumptions and align on simulation results - Identify values for physical layer parameters for Demod - Start drafting of CRs |
| August 2023, RAN4#108 | RF: - Further drafting of CRs if necessary. RRM/Demod (0.02TU): - Further discuss demoduration requirements and assumptions - Further drafting of CRs |
| October 2023, RAN4#108-bis | RF: - Further drafting of CRs if necessary. RRM/Demod (0.02TU): - Further discuss demoduration requirements and assumptions - Further drafting of CRs |
| November 2023, RAN4#109 | RF: - Endorse CRs if necessary. RRM/Demod (0.02TU): - Finalize demodulation requirements and assumptions - Endorse CRs |
| February 2024, RAN4#110 | RRM/Demod (0.1TU): - Specify measurement related requirements - Endorse CRs |

Performance part

| Meetings | Objectives |
| --- | --- |
| October 2023, RAN4#108-bis | - Discuss RRM test cases and related parameters - Discuss measurement accuracy - Discuss satellite access node conformance tests |
| November 2023, RAN4#109 | - Further discuss and decide RRM test cases and related parameters - Further discuss and specify measurement accuracy - Further discuss and specify satellite access node conformance tests |
| February 2024, RAN4#110 | - Further discuss and decide RRM test cases and related parameters - Further discuss and specify measurement accuracy - Further discuss and specify satellite access node conformance tests |
| April 2024, RAN4#110-bis | Provide draft CRs |
| May 2024, RAN4#111 | Endorse CRs |

NTN-TN and NTN-NTN mobility and service continuity enhancements

Core part

| Meetings | Objectives |
| --- | --- |
| October 2022, RAN4#104-bis | RF: - Discuss RF related topic if necessary. |
| November 2022, RAN4#105 | RF: - Discuss RF related topic if necessary. |
| February 2023, RAN4#106 | RF: - Discuss RF related topic if necessary. RRM/Demod (0.06TU): - Discuss RRM core requirements based on Rel-17 specification. |
| April 2023, RAN4#106-bis | RF: - Discuss RF related topic if necessary. RRM/Demod (0.09TU): - Further discuss RRM core requirements - Discuss values for physical layer parameters for RRM. |
| May 2023, RAN4#107 | RF: - Start drafting of CRs if necessary. RRM/Demod (0.09TU): - Further discuss RRM core requirements - Identify values for physical layer parameters for RRM - Start drafting of CRs |
| August 2023, RAN4#108 | RF: - Further drafting of CRs if necessary. RRM/Demod (0.09TU): - Further discuss RRM core requirements - Further drafting of CRs |
| October 2023, RAN4#108-bis | RF: - Further drafting of CRs if necessary. RRM/Demod (0.09TU): - Further discuss RRM core requirements - Further drafting of CRs |
| November 2023, RAN4#109 | RF: - Endorse CRs if necessary. RRM/Demod (0.09TU): - Agree on RRM core requirement - Endorse CRs |
| February 2024, RAN4#110 | RRM/Demod (0.1TU): - Specify IDLE/INACTIVE/CONNECTED mode mobility requirements for NTN to NTN - Endorse CRs |

Performance part

| Meetings | Objectives |
| --- | --- |
| October 2023, RAN4#108-bis | - Discuss RRM test cases and related parameters - Discuss measurement accuracy |
| November 2023, RAN4#109 | - Further discuss and decide RRM test cases and related parameters - Further discuss and specify measurement accuracy |
| February 2024, RAN4#110 | - Further discuss and decide RRM test cases and related parameters - Further discuss and specify measurement accuracy |
| April 2024, RAN4#110-bis | Provide draft CRs |
| May 2024, RAN4#111 | Endorse CRs |

- Annex: Remaining core part issues after RAN4#109

UE RF requirements

Issue 2-9 SEM requirement

Agreement:

Option 1:

- Proposal 1:

- for the out-of-band emission requirement, propose to use the ITU-R SM.1541-6, Annex 5 OoB domain emission limits for space services (earth and space stations) as starting point and further discuss any modification if necessary (e.g. to keep consistency with other regional out-of-band emission requirement). [ZTE,R4-2320332]

Option 2:

Table 9.5.2.2-1: General NR spectrum emission mask for FR2-NTN.

|  | Spectrum emission limit (dBm) / Channel bandwidth |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ΔfOOB (MHz) | 50 MHz | 100 MHz | 200 MHz | 400 MHz | Measurement bandwidth |
| 0-5 | -5 | -5 | -5 | -5 | 1 MHz |
| 5-10 | -13 | -5 | -5 | -5 | 1 MHz |
| 10-20 | -13 | -13 | -5 | -5 | 1 MHz |
| 20-40 | -13 | -13 | -13 | -5 | 1 MHz |
| 40-80 | -13 | -13 | -13 | -13 | 1 MHz |
| 80-100 | -13 | -13 | -13 | -13 | 1 MHz |
| 100-160 |  | -13 | -13 | -13 | 1 MHz |
| 160-200 |  | -13 | -13 | -13 | 1 MHz |
| 200-400 |  |  | -13 | -13 | 1 MHz |
| 400-800 |  |  |  | -13 | 1 MHz |
| ± 800-1600 |  |  |  |  | 1 MHz |
| ± 1600-3200 |  |  |  |  | 1 MHz |
| ± 3200-4000 |  |  |  |  | 1 MHz |
| NOTE 1: Void |  |  |  |  |  |

Option 3:  other options are not precluded.

RRM

Topic #1: UL timing requirements in bands above 10 GHz

Issue 1-3: Further relaxation of Te_NTN for PRACH

No agreement

Issue 1-11: Additional enhancements

FFS:

- Ask RAN1 to introduce a mechanism to allow the NW to inform the UE that the UE pre compensation is below the required level. UEs in this situation shall not be capable of transmitting, until they fix their time pre-compensation.

- If the UE updates its GNSS position, and difference between the TA calculated using UE new and old positions is above the UL Transmit Timing inaccuracy, UE shall perform a new RACH.

Issue 1-12: Applicability of UL timing requirements for PUSCH DMRS bundling

FFS:

- For NTN-specific PUSCH DMRS bundling, update the applicability of the timing requirements such that the requirements apply only for the first slot within the TDW.

Topic #2: RRM requirements in bands above 10 GHz

Issue 2-13: UE capability

FFS

- The following UE capabilities introduced in Rel-17 NR NTN are not applicable for NR NTN band above 10GHz:

  - maxNumber-NGSO-SatellitesWithinOneSMTC-r17

    - Note: Support of simultaneously measurements on target cells belonging to different NGSO satellites within a SMTC

  - parallelMeasurementWithoutRestriction-r17 are not applicable

    - Note: Support of measurements on cells belonging to different satellite as the serving cell in parallel with normal operation (i.e. data/control transmission and/or reception, and L1 measurements) of serving cell without scheduling restrictions. The feature is applicable only when the serving satellite is NGSO. If the serving cell belongs to GSO satellite, the scheduling restriction is not applied on the premise that a mixed type of satellites on the same frequency layer is not supported in this release (Rel-17).

  - parallelSMTC-r17

    - Note: Support of measurements on target cells belonging to 4 SMTC-s on a single frequency carrier

    - Note: As per RP-232694 approved in RAN#101, inter-satellite measurements are not assumed in Rel-18.

  - maxNumber-LEO-SatellitesPerCarrier-r17

    - Note: On serving carrier, it indicates the number of target LEO satellites the UE can monitor per carrier including serving satellite

    - Note: On non-serving carrier, it indicates the number of target LEO satellites the UE can monitor per carrier.

    - Note: As per RP-232694 approved in RAN#101, inter-satellite measurements are not assumed in Rel-18.

  - TBD on [parallelMeasurementGap-r17]

    - Note: Support of 2 measurement gaps

    - Note: the capability directly means neither ‘parallel/simultaneous measurement’ nor ‘inter-satellite measurement.’

Topic #3: Network verified UE location

Issue 3-3: Measurement period and accuracy requirements on DL timing drift

FFS:

- No UE requirement on DL timing drift measurement/calculation.

Issue 3-4: Measurement accuracy requirements on UL timing drift

FFS:

- No new applicability condition for UE Rx-Tx measurement requirements related to amount of variation in the applied TA during measurement period.

- If the UE autonomous adjustments in the service link component, NTA,adjUE, are inferior to Tq_NTN the UE is not required to send the reporting of the service link delay variation.

- When the total autonomous variation applied by the UE in the timing advance during a measurement period (variation of NTA,adjcommon + NTA,adjUE) exceeds [5]*Tp  the accuracy requirements might be further relaxed.

Issue 3-5: Other impact on RRM

FFS:

- For the satellite switch case with same PCI, the UE shall consider the measurements collected prior to the satellite switch invalid and restart the UE Rx-Tx time difference measurement after the switch is complete.

- Discuss how to handle UE measurements across both satellites when there is a soft satellite switch.

Topic #4: Idle/Inactive mode mobility enhancements

Issue 4-3: NTN to NTN time-based measurement initiation for cell reselection in earth-moving cell

FFS:

- For time-based NTN to NTN cell reselection in earth-moving cell, the existing RRC idle/inactive mode requirements (4.2C and 5.1C) referring to ‘t-service’ can be reused.

  - FFS any necessary modification can be considered for the earth moving scenario. Opiton for consideration:

  - Option A: remove the following condition:

    - UE shall start measurement of the neigbhor cells indicated by the serving cell before t-Service is reached according to the requirements

    - UE shall be able to detect, measure, and evaluate neighbour cells before the serving cell stops serving the area regardless of whether the distance condition based on serving cell reference location or the legacy Srxlev/Squal condition are met.

Issue 4-4: NTN to NTN location-based measurement initiation for cell reselection in earth-moving cell

FFS:

- Introduce a margin for beam footprint location, [20] meters.

Topic #5: Connected mode mobility enhancements

Issue 5-1: NTN to NTN RACH-less (C)HO

FFS:

- Update TIU as below:

  - TIU is the interruption uncertainty in acquiring the first UL transmission resource, which can be a configured grant based PUSCH, dynamic grant based PUSCH, SR on PUCCH, according to NW configuration and scheduling, or PRACH if no SSB mapping to pre-allocated grant has RSRP above the threshold while T304 is running.

- Define a new requirement for combination of RACH-less HO with time-based CHO. The requirement is the same as time-based CHO with the adoption of TIU defined for RACH-less HO.

Issue 5-2: NTN to NTN Satellite switching without PCI change

FFS:

- For soft and hard satellite switch without PCI change, Tinterrupt = Tsearch + TIU + Tprocessing + T∆ + Tmargin (i.e. same formula as hard satellite switch). The following are the same for both cases:

  - Tprocessing = 5 ms

  - TIU, T∆ and Tmargin are same as existing requirements.

  - Ending point of the interruption time: PRACH transmission for PRACH-based case and [first UL transmission excepting PRACH for without RACH performed solution, if supported by RAN2]

- For soft satellite switch without PCI change,

  - Starting point of the interruption time:

    - Option 1: between t-Start and t-Service, and the exact starting time is up to UE implementation.

    - Option 2: t-Service

  - Tsearch

    - Decide whether to consider the following known condition.

      - In the interruption requirement a cell is known if it has been meeting the relevant cell identification requirement during the last 5 seconds before UE starts synchronizing with target satellite otherwise it is unknown. Relevant cell identification requirements are described in Clause 9.2.5 for intra-frequency handover and Clause 9.3.4 for inter-frequency handover.

    - If agreed to not consider known vs. unknown condition,

      - Tfirst_SSB ms, where Tfirst_SSB is the time to the end of the first complete SSB burst indicated by the SMTC of target satellite.

    - Otherwise,

      - Tfirst_SSB ms, where Tfirst_SSB is the time to the end of the first complete SSB burst indicated by the SMTC of target satellite for unknown target cell [and the target cell Es/Iot ≥ -2 dB], and 0 for known target cell.

- For hard satellite switch without PCI change,

  - Starting point of the interruption time: t-Service

  - Tsearch = Tfirst_SSB ms, where Tfirst_SSB is the time to the end of the first complete SSB burst indicated by the SMTC of target satellite.

- Note: The SMTC configuration details need to be updated as RAN2 makes further progress.

FFS:

- During satellite switching without PCI change, UE is not required to monitor other cells than the target cell:

  - For soft satellite switch without PCI change, UE [may or shall] skip measurements on other cells than the target cell after t-Start

  - For hard satellite switch without PCI change, UE is not required to monitor other cells than the target cell after t-Service

FFS:

- For hard satellite switch without PCI change, further discuss the following:

  - A scheduling restriction applies to UEs that do not support parallelMeasurementWithoutRestriction-r17 starting at the UL slot to be transmitted at tue_ul_switch = t-service – common delay

  - Include in the interruption time a component associated to the DL transmission gap

FFS:

- Decide whether/how to define requirements resulting from separate link switch time instances for UL and DL

  - Option 1: Do not define separate starting points for UL and DL for hard switch

  - Option 2: Define separate starting points for UL and DL for hard switch

Issue 5-3: NTN to NTN time and location-based trigger CHO enhancements

FFS:

- The existing conditional CHO requirement defined in 6.1C.2.2 (DCHO = TRRC + TEvent_DU + Tmeasure + Tinterrupt + TCHO_execution, Tinterrupt = Tprocessing + TIU + T∆ + Tmargin) is reused with the following updates:

  - TEvent_DU is the delay uncertainty which is the time from when the UE successfully decodes a conditional handover command until the time or location condition is fulfilled.

  - Remove Tmeasure

  - Add Tsearch to Tinterrupt, i.e. Tinterrupt = Tprocessing + TIU + T∆ + Tmargin+ Tsearch, and the definition of Tseach is the same as the existing one defined in 6.1C.2.2.

BS RF/Demod

Issue 2-5: ACLR & ACS

Agreement:

For SAN ACLR: [12] dBc for both GEO and LEO

For VSAT UE ACLR: [14] dBc for both fixed VSAT and mobile VSAT

For SAN ACS: For GEO: [18] dBc, and LEO: [24] dBc.

For VSAT ACS:

- Considering below candidate values as starting point for VSAT ACS

  - Option 1: 23 dBc

  - Option 2: 30 dBc

  - Option 3: 35 dBc

- FFS for the additional means to address the co-existence issue, candidate options for further discussion

  - Option 1: Limit the elevation angles on DL side for VSAT UE

  - Option 2: Configure additional guard-band

  - Option 3: Consider different channel model (e.g. UMa instead of free space loss) between VSAT UE and TN BS.

  - Other options not precluded

References

[1] 3GPP, RP-232859, Thales, “Rel-18 Work Item Exception for NR NTN (Non-Terrestrial Networks) enhancements”.

[2] 3GPP, R4-2321974, ZTE Corporation, Samsung, “WF on NTN UE RF requirement”

[3] 3GPP, R4-2321362, Qualcomm Incorporated, “WF on NTN RRM requirements”

[4] 3GPP, R4-2321115, Samsung, “WF for NTN co-existence study”