3GPP TSG RAN meeting #102								                      RP-234045

Edinburg, Scotland, December 11 – 15, 2023

Status Report to TSG

Agenda item:			9.4.5.4

| WI / SI Name | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_NR _Simult_RxTx_R18 |  |  |  |  |
| Unique ID | 970084 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223354 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N.A | Core part: 03/2024 (updated from 12/2023) | Performance part: 12/2023 | Testing part: N.A |  |
| Overall Completion level | Study Item: N.A | Core part: 85% | Performance Part: 85% | Testing part: N.A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Dan Hu |
|  | Company | Huawei |
|  | Email | hudan11@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Based on the announcement from the RAN4 chair during RAN4#109 meeting, it is suggested to postpone all the basket WIs in RAN4#109 by one quarter (i.e., postpone the completion of basket WIs to March). In this WI, there are 6 newly requested BC, and some other remaining issues needed to be completed in Rel-18.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1		RAN4

2.1.1	Agreements

Agreements in RAN4 #105:

For CA_n39-n41

- ΔTIB,c = 0.5dB for simultaneous Rx-Tx

- FFS on whether ΔRIB,c = 0.3dB for simultaneous Rx-Tx

R4-2220484	TP for TR 38.894 to include simultaneous Rx/Tx CA_n39-n41

R4-2220485	TP for TR38.894: CA_n34A-n41A, CA_n40A-n41A, CA_n7A-n40A

R4-2219415 TR 38.894 v0.1.0 Draft TR for Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18

Agreements in RAN4 #106:

One draft CR (R4-2300804) was endorsed to update the simultaneous Rx/Tx requirements for CA_n39-n41. The endorsed CR is implemented in the big CR R4-2302051.

The WF on the simultaneous Rx-Tx was approved.

For CA_n7-n40:

The averaging values of Option 1 and Option 2 are agreeable.

- Option 1: Use the values in the Table below (Apple)

Table 4-2-2-1: Cross band isolation for simultaneous Rx-Tx with CA_n7A-n40A

| UL band | DL band | UL Fc | UL BW | SCS of UL band | UL RB Allocation | DL Fc | DL BW | MSD | Cross-band Interference source |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | (MHz) | (MHz) | (kHz) | LCRB | (MHz) | (MHz) | (dB) |  |
| n40 | n7 | 2350 | 100 | 30 | 270 (RBstart=3) | 2622.5 | 5 | 21.9 | >ACLR2 |
| n40 | n7 | 2350 | 100 | 30 | 270 (RBstart=3) | 2645 | 50 | 13.5 | >ACLR2 |

- Option 2: (Huawei)

Table 4-2-2-2: Cross band isolation for simultaneous Rx-Tx with CA_n7A-n40A

| DL CBW (MHz) | 5 | 20 | 40 | 50 |
| --- | --- | --- | --- | --- |
| n7 MSD (dB) | 22.6 | 20.7 | 18.7 | 17.7 |

For CA_n40-n41:

- For the delta-TIB the follow table is agreeable.

| Inter-band CA combination | ΔTIB,c for NR bands (dB) |  |
| --- | --- | --- |
|  | Component band in order of bands in configuration |  |
| CA_n40-n41 | 0.5 | 0.5 |

Agreements in RAN4 #106bis:

The test point, as well as the MSD value of cross band isolation in support of simultaneous Rx/Tx for SUL_n41-n97 is aligned with that of CA_n40-n41

The test point, as well as the MSD value of cross band isolation in support of simultaneous Rx/Tx for SUL_n41-n95 is aligned with that of CA_n34-n41

R4-2306547	WF on simultaneous Rx-Tx inter-band combinations

R4-2304213	Draft CR for updating simultaneous Rx/Tx requirements for CA_n40-n41

R4-2306550	TP for TR38.894_Harmonic mixing MSD for non-simultaneous RxTx CA_n39-n41

R4-2305438	TP for 38.894 :CA_n7A-n40A

R4-2306551	TP for 38.894 :CA_n34A-n41A

R4-2306552	TP for 38.894 :CA_n40A-n41A

Agreements in RAN4 #107:

R4-2307173	TP for 38.894 :CA_n40A-n41A

R4-2310507	Big CR for TS 38.101-1 Rel-18 Simultaneous Rx/Tx inter-band combinations

R4-2307170	TR 38.894 v0.3.0

Agreements in RAN4 #108:

R4-2312467	TP for 38.894: Removal of [] for MSD for simultaneous CA_n39-n41

R4-2313379	CR to 38.101-1 correction on CA_n34-n41, CA_n40-n41-n79 for simultaneous RxTx

Agreements in RAN4 #108bis:

R4-2317576   WF on simultaneous Rx-Tx requirements

Agreements in RAN4 #109:

R4-2321992	WF on simultaneous Rx-Tx requirements

R4-2319510	draft CR to 38.101-1: Removal of the non-simultaneous Note for CA_n40-n41

R4-2321901	Big CR to 38.101-1 on simultaneous Rx-Tx basket

R4-2321687	Draft TR 38.894 v0.4.0

R4-2319508	Revised WID on Simultaneous Rx-Tx basket

2.1.2	Remaining Open issues

1.  Higher order band combinations where CA_n34A-n41A, CA_n39A-n41A, CA_n40A-n41A, CA_n7A-n40A are fallbacks are to be requested to get included into the WI LTE_NR _Simult_RxTx_R18

2.  Companies are still discussing how to simplify the plenty of Notes for simultaneous Rx-Tx in the specification, in which some with redundant functions.

3.  Companies are still discussing how to clarify the simultaneous Rx-Tx feature for DC band combinations with same band but different configurations of carrier number.

4.  For the simultaneous Rx-Tx of CA_n40-n41, some companies have concern on relaxing the 4Rx requirement of n41, or decoupling simultaneous Rx-Tx and UL MIMO/TxD or SRS antenna switching for the two bands.

Still need discussion.

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#104-bis-e:

[1] R4-2217122 Draft CR for updating simultaneous Rx/Tx requirements for CA_n39-n41 and CA_n40-n41, CMCC

[2] R4-2215899 RF requirements on CA_n39-n41 supporting simultaneous Rx/Tx, ZTE

[3] R4-2216153 Discussion on new WI: Simultaneous Rx/Tx inter-band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18, MediaTek Inc.

[4] R4-2216371 Discussion on CA_n40-n41 synchronous RX_TX (v02), Nokia, Nokia Shanghai Bell

[5] R4-22166659 TR skeleton for TR 38.xxx Simultaneous RxTx inter-band combination in Rel-18, Huawei, Hisilicon

[6] R4-22166660 Discussion on UE supporting CA_n39A-n41A with simultaneous Rx/Tx, Huawei, Hisilicon

[7] R4-2217123 Revised WID for Rel-18 Basket Simultaneous Rx/Tx, Huawei, Hisilicon

RAN4#105:

[8] R4-2218106 On simultaneous Rx/Tx for NR inter-band combinations, Apple

[9] R4-2218925 Discussion simultaneous Rx/Tx inter-band combinations for CA_n40-n41, MediaTek Inc.

[10] R4-2219417 Discussion on UE supporting CA_n39A-n41Awith simultaneous Rx/Tx, Huawei, Hisilicon

[11] R4-2220484	TP for TR 38.894 to include simultaneous Rx/Tx CA_n39-n41, ZTE

[12] R4-2220485	TP for TR38.894: CA_n34A-n41A, CA_n40A-n41A, CA_n7A-n40A, Huawei, Hisilicon

[13] R4-2219414 Revised WID on Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18

[14] R4-2219415 TR 38.894 v0.1.0

RAN4#106:

[15] R4-2300347 On simultaneous Rx-Tx for NR inter-band combinations, Apple

[16] R4-2300916 CA_n40-n41 non-simultaneous RxTx PC3 PC2 MSD, Skyworks Solutions Inc

[17] R4-2301710	Continue discussion on simultaneous RxTx,  MediaTek Inc

[18] R4-2302053	Cross band isolation MSD analysis forCA_n40A-n41A, Huawei, Hisilicon

[19] R4-2302054	Cross band isolation MSD analysis for CA_n34-n41, Huawei, Hisilicon

[20] R4-2302378	Cross band isolation MSD analysis for CA_n7-n40, Huawei, Hisilicon

[21] R4-2300804	Draft CR for updating simultaneous Rx/Tx requirements for CA_n39-n41, Huawei, Hisilicon

[22] R4-2303691 WF on the simultaneous Rx-Tx, Huawei, Hisilicon, Skyworks Solution Inc, MediaTek Inc

[23] R4-2302051	Big CR for Rel-18 Simultaneous Rx/Tx inter-band combinations, Huawei, Hisilicon

RAN4#106bis:

[24] R4-2305443	TR 38.894   v0.2.0, Huawei, HiSilicon

[25] R4-2306547	WF on simultaneous Rx-Tx inter-band combinations, Huawei, HiSilicon

[26] R4-2304213    Draft CR for updating simultaneous Rx/Tx requirements for CA_n40-n41, CMCC

[27] R4-2304319    On simultaneous Rx-Tx for NR inter-band combinations, Apple

[28] R4-2304871	Discussion simultaneous Rx/Tx inter-band combinations for CA_n40-n41, MediaTek Inc

[29] R4-2305140	TP for TR38.894_Harmonic mixing MSD for non-simultaneous RxTx CA_n39-n41, ZTE Corporation

[30] R4-2306550	TP for TR38.894_Harmonic mixing MSD for non-simultaneous RxTx CA_n39-n41, ZTE Corporation

[31] R4-2305436	Cross band isolation MSD analysis for CA_n40-n41, Huawei, HiSilicon

[32] R4-2305437	Cross band isolation MSD analysis for CA_n34-n41, Huawei, HiSilicon

[33] R4-2305438	TP for 38.894: CA_n7A-n40A, Huawei, HiSilicon

[34] R4-2305439	TP for 38.894: CA_n39A-n41A, Huawei, HiSilicon

[35] R4-2305440	TP for 38.894: CA_n34A-n41A, Huawei, HiSilicon

[36] R4-2306551    TP for 38.894: CA_n34A-n41A, Huawei, HiSilicon

[37] R4-2305441	TP for 38.894: CA_n40A-n41A, Huawei, HiSilicon

[38] R4-2306552    TP for 38.894: CA_n40A-n41A, Huawei, HiSilicon

[39] R4-2305740	SRS antenna switching in TDD-TDD with simultaneous RxTx, Skyworks Solutions Inc.

[40] R4-2305741	SUL_n41_n97 and CA_n40-n41 simultaneous RxTx MSD, Skyworks Solutions Inc

[41] R4-2305742	SUL_n41_n95 and CA_n34-n41 simultaneous RxTx MSD, Skyworks Solutions Inc

RAN4#107:

[42] R4-2307169	Big CR for TS 38.101-1 Rel-18 Simultaneous Rx/Tx inter-band combinations, Huawei, HiSilicon

[43] R4-2307170	TR 38.894 v0.3.0, Huawei, HiSilicon

[44] R4-2307172	Simultaneous Rx/Tx analysis for CA_n40-n41, Huawei, HiSilicon

[45] R4-2308927	Discussion simultaneous Rx/Tx inter-band combinations for CA_n40-n41, MediaTek Inc.

[46] R4-2309073	On simultaneous Rx/Tx for NR inter-band combinations, Apple

[47] R4-2307173	TP for 38.894 :CA_n40A-n41A, Huawei, HiSilicon

[48] R4-2309445	Draft CR for 38.101-1: updating reference sensitivity for simultaneous Rx-Tx with CA_n40-n41, CMCC

RAN4#108:

[49] R4-2312180	Discussion simultaneous Rx/Tx inter-band combinations for CA_n40-n41, MediaTek Inc

[50] R4-2312467	TP for TR 38.894_Removal of [] for MSD for simultaneous CA_n39-n41, ZTE Corporation

[51] R4-2313379	CR to 38.101-1 correction on CA_n34-n41, CA_n40-n41-n79 for simultaneous RxTx, Huawei, HiSilicon

RAN4#108bis:

[52] R4-2315377	On simultaneous Rx/Tx testing, Apple

[53] R4-2316097	Discussion on Simultaneous Rx/Tx Notes, Nokia, Nokia Shanghai Bell

[54] R4-2315378	LS on simultaneous Rx/Tx testing, Apple

[55] R4-2317576   WF on simultaneous Rx-Tx requirements, Apple

RAN4#109:

[56] R4-2319761	Discussion on Simultaneous RxTx Note handling for 38.101-3, Samsung

[57] R4-2320020	Discussion on Simultaneous Rx/Tx, Nokia, Nokia Shanghai Bell

[58] R4-2320758	Simultaneous RxTx and missing MSD test points, Apple

[59] R4-2319510	draft CR to 38.101-1: Removal of the non-simultaneous Note for CA_n40-n41, Huawei, Hisilicon

[60] R4-2318422	CR on Simultaneous RXTX 38101-3-gh0_s00-05, Apple

[61] R4-2321992	WF on simultaneous Rx-Tx requirements, Apple

[62] R4-2321901	Big CR to 38.101-1 on simultaneous Rx-Tx basket, Huawei, Hisilicon

[63] R4-2321687	Draft TR 38.894, Huawei, Hisilicon

[64] R4-2319508	Revised WID on Simultaneous Rx-Tx basket, Huawei, Hisilicon

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template