## Slide 1: TSG RAN#102 Highlights
Source: TSG RAN Plenary Chair
SP-231776
Agenda Item: 4.7

## Slide 2: Outline
Administrative aspects
TSG RAN project update
ITU matters

## Slide 3: Administrative aspects

## Slide 4: Administrative Aspects
RAN#102 approved the MCC TF 160 report in RP-232714

## Slide 5: TSG-RAN Projects Update

## Slide 6: RAN Projects Update: Rel-18 & Earlier
As planned, Release 18 in RAN2/3/4 is functionally frozen
  Some details can be found in RAN2/3/4 chair’s status reports in RP-232704, RP-232706, and RP-232704
  Note: Rel-18 in RAN1 was functionally frozen in RAN#101
  Exception sheets were approved for a limited set of Rel-18 items
    E.g., for RAN1-led positioning, RAN2-led mobility and NR NTN, along with a set of RAN4-led topics
Involved discussion for 2Rx in the Rel-18 XR context
  With the endorsed way forward in RP-234015
    Including detailed tasks to RAN2, RAN3 and RAN4, and the expected actions in RAN#103

## Slide 7: RAN Projects Update: RAN level study
Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations: agreed TR in TBD, with SR in TBD
  The study is extended to 1Q’2024

## Slide 8: RAN Projects Update: Rel-19 Package (RAN1/2/3-led)
RAN Chair’s summary for RAN Rel-19 Package: RAN1/2/3-led was endorsed in RP-232745
  It contains 16 RAN1/2/3-led items in total – see details in the subsequent slides
  Also contains the detailed TU spreadsheet for RAN1/2/3/4 and the proposed detailed scope endorsed as the baseline for further discussion in RAN#102 for final RAN Rel-19 SID/WID approvals
  As stated therein:
    Based on commercial needs, and Rel-19 progress, additional new but smaller RAN1/2/3-led projects or scope expansion of the RAN#102 approved RAN1/2/3-led projects may be further discussed and approved at a later stage of Rel-19
      The earliest time of such opportunity is September 2024
      Similar to Rel-18, this will be carefully managed

## Slide 9: RAN R19 Package: RAN1-led Projects (as endorsed in RP-232745)
Project | TU estimate
AI/ML - Air Interface | ~4 TUs
NR-MIMO Evolution | ~2.5 TUs in 1st half, ~2TUs in the 2nd half
Evolution of duplex operation | ~2 TUs
Ambient IoT | ~3.5 TUs (TUs budgeted for the entire release, target 12-month for SI completion, check in Dec’24 for conversion to WI or if necessary, continuation of SI)
Network energy savings | ~2 TUs
Low power WUS/WUR | ~1.5 TUs
ISAC | SI only, starting from 2Q’24, ~1 TU for 15 months. Focusing on channel model; check in Sept’24 for possibly additional study beyond channel model
Exploring study in new spectrum (7-24GHz) | SI only, starting from 2Q’24, ~1 TU for 15 months for channel model
Legend - XX: WI; XX: SI only; XX: SI followed by WI or if necessary, continuation

## Slide 10: RAN R19 Package: RAN2-led Projects (as endorsed in RP-232745)
Project | TU estimate
Mobility Enhancements | ~2 TUs
Enhancements for XR | ~2 TUs
NTN (Non-Terrestrial Networks) evolution - NR | ~2 TUs
NTN (Non-Terrestrial Networks) evolution - IoT | ~1 TU
AI/ML for Air Interface (Mobility) | ~2 TUs
Legend - XX: WI; XX: SI only; XX: SI followed by WI

## Slide 11: RAN R19 Package: RAN3-led Projects (as endorsed in RP-232745)
Project | TU estimate
AI/ML for NG-RAN | 6 months SI, followed by 12-month WI, ~2 TUs
SON/MDT Enhancements | ~1.5 TUs
Additional topological improvements | 6 months SI, followed by 12-month WI, ~2TUs for SI, and ~1.5TUs for WI
Legend - XX: WI; XX: SI only; XX: SI followed by WI

## Slide 12: List of Approved Rel-19 RAN1/2/3-led SIDs/WIDs
 | Topic | Tdoc#
RAN1-led | New WID: Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | RP-234039
 | New WID: NR MIMO Phase 5 | RP-234007
 | New WID: Evolution of NR duplex operation: Sub-band full duplex (SBFD) | RP-234035
 | New SID: Study on solutions for Ambient IoT (Internet of Things) in NR | RP-234058
 | New WID: Enhancements of Network energy savings for NR | RP-234065
 | New WID: Low-power wake-up signal and receiver for NR (LP-WUS/WUR) | RP-234056
 | New SID: Study on channel modelling for Integrated Sensing And Communication (ISAC) for NR | RP-234069
 | New SID: Study on channel modelling enhancements for 7-24GHz for NR | RP-234018
RAN2-led | New WID: NR mobility enhancements Phase 4 | RP-234036
 | New WID: XR (eXtended Reality) for NR Phase 3 | RP-234057
 | New WID: Non-Terrestrial Networks (NTN) for NR Phase 3 | TBD
 | New WID: Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | TBD
 | New SID: Study on Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR | RP-234055
RAN3-led | New SID: Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN | RP-234054
 | New WID: Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR standalone and MR-DC (Multi-Radio Dual Connectivity) Phase 4 | RP-234038
 | New SID: Study on additional topological enhancements for NR | RP-234041

## Slide 13: Discussion on Potential RAN4-led Rel-19 Topics
RAN#102 continued the discussion on potential RAN4-led Rel-19 topics
Discussion summaries can be found at:
  RP-233918: Moderator's summary for RAN4 Candidate RF/OTA Topics for Rel-19
  RP-233951: Moderator's summary for RAN4 Candidate Demodulation/RRM Topics for Rel-19
  RP-233920: Moderator's summary for RAN4 Candidate Topics Impacting both RF/OTA and Demod/RRM for Rel-19
RAN4-led Rel-19 package is to be discussed and approved in RAN#103

## Slide 14: Others
For Rel-19, RAN additionally endorsed the “Way forward on SL Multi-hop Relay” in RP-233998 (contents copied below)
  RAN agrees to do NR SL multi-hop Relay work in Rel-19
  WID will be submitted in RAN#104 and it is expected to be approved by RAN#105.
  The work will be completed in 6 TUs
  NR SL multi-hop Relay work in RAN2 will focus on the following:
    L2 U2N SL Relay (only single indirect U2N path via SL relay UEs will be supported)
    RAN2 will start with specifying one additional hop relay (i.e. on top of Rel-18) and see if it can be easily extended to two additional hops relays.
      Aim to support two additional hops relay and to have a forward compatible solution for future extension for additional relays.
    Only limited service continuity scenarios will be considered. TBD which scenarios will be supported in the WID
RAN discussed a contribution regarding 5G-Advanced indicator in RP-233606 (which was noted)
RAN discussed a contribution regarding “CA Framework Overhaul” (RAN4) in RP-233776, based on which a task force is formed to investigate how to proceed

## Slide 15: CT/RAN/SA Joint Session
A joint CT/RAN/SA session was held during TSG#102, focusing on 6G timeline considerations and Rel-19 cross-TSG coordination matters
  The joint input from TSG chairs on 6G timeline high-level considerations can be found in RP-232746
  The endorsed 6G timeline high-level considerations can be found in RP-233985 – contents copied on the right
  RP-233986 captures some notes on the coordination discussion of cross-TSG Rel-19 projects

## Slide 16: ITU matters

## Slide 17: ITU matters
Regarding 3GPP submission towards IMT-2020 Satellite:
  Draft LTI on 3GPP submission "satellite IMT-2020" (to: SA; cc: -; contact: Novamint) was agreed in RP-233981
  Status report for the SI can be found in RP-233868 (SI is complete)
  TR 37.911 v1.0.0 on Study on self-evaluation towards the IMT-2020 submission of the 3GPP Satellite Radio Interface Technology was approved in RP-233980
No other ITU related LSs were agreed/approved in RAN#102

## Slide 18: Questions?