## Slide 1: Additional Considerations for 6G Timeline
Source: SA Chairs
3GPP TSG#103 Joint Session
March 20th, 2024
SP-240432
AI 7.4, AI 5.2

## Slide 2: Background: As Endorsed in TSG#102
First TSG-wide 6G workshop is expected to be in March 2025
  Right before the planned Rel-19 RAN1 functional freeze (June 2025). Detailed information for the workshop is TBD
Organization of a 3GPP Stage 1 workshop on IMT-2030 use cases is being discussed separately
  Refer to SP-231619
Studies for 6G in 3GPP are expected to start from Release 20
  Requirements studies:
    SA1 SID is expected to be approved in Sept’2024.
    RAN plenary SID (e.g., radio requirements and KPIs) is expected to be approved TBD (to be decided at RAN#103)
  Technology studies:
    SA2 SID is expected to be approved in June’2025. Other SA-WG SIDs (e.g., Security, etc.) are expected to be approved TBD
    RAN-WG SIDs are expected to be approved in June’2025
    CT-WG SIDs are expected to be approved in March’2026 (depends on SA2 SI work)
IMT-2030 submission and normative work for 6G in 3GPP are expected to start from Release 21
  Release 21 is expected to produce the 1st set of 3GPP 6G technical specifications, and will be the release for IMT-2030 submission before 2030
  Release 21 is expected to be delivered with a single drop (i.e., a single code freeze)
Target TSG#103 (March’2024) for the remaining detailed 6G timeline decisions
High-Level Considerations for 6G Timeline

## Slide 3: Proposal: Additional Details for TSG-Wide 6G Workshop
Note: TSG#102 endorsed the TSG-wide 6G workshop to be in March’2025
Proposal:
  TSG-Wide 6G Workshop: Monday – Tuesday of the TSG#107 meeting week
    Details TBD (e.g., whether to have a joint or separate workshop across TSGs, how to handle contributions, etc.)
  TSG#107 plenary meetings are to be scheduled subsequently in the same week
    RAN/SA: Wed (0900) – Friday (1800)
    CT: Wed (0900) – Thursday (1200)

## Slide 4: Proposal: Additional Details for Rel-20 (SA Perspective)
Proposal: in Rel-20
  For 5G-Advanced: 18-month. Assuming no delay of Rel-19, it implies the following dates
    Stage-1 freeze : Jun 2025
    Stage-2 freeze : Jun 2026 (>=80%); Sep 2026 (100%)
    Stage-3 freeze : Mar 2027
    ASN.1/OpenAPI freeze: June 2027
  For 6G SI
    SA1 SI approval: TSG#105 (Sept2024) - endorsed at TSG#102
    SA2 SI approval: TSG#108 (June’2025) - endorsed at TSG#102
    Other SA WG (SA3, SA4, SA5, SA6) : TBD at future TSG meeting
    SA1/SA2 6G SI may continue beyond Stage-1/Stage-2 freeze dates for 5G-Advanced.
    6G SI (this may use time from Rel-21)
      SA1 6G SI completion: Mar 2026
      SA2 6G SI completion: Dec 2026 or Mar 2027 (To be confirmed at future TSG meeting)
    Can be revisited at later TSGs based on SI progress