## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
RP-240863

## Slide 2: Executive Summary
Rel-19 study/work items: RAN1 has spent 2 quarters on Rel-19 discussions. In Q2, RAN1 kicked off discussions on 1 study item (channel modelling for 7-24GHz). Overall, Rel-19 discussions are progressing adequately.
Rel-18 work items: RAN1 specifications are stabilizing well.
Pre-Rel-18: RAN1 specifications are stable.
RAN1#116-bis | April 15th – 19th, 2024 | Changsha, China | Release 19 , LTE/NR maintenance
RAN1#117 | May 20th – 24th, 2024 | Fukuoka, Japan | Release 19 , LTE/NR maintenance
RAN#104 | June 17th – 20th, 2024 | Shanghai, China | 

## Slide 3: Delegates in RAN1
RAN1#116bis had 1100 registered participants and 597 attended participants
RAN1#117 had 1100 registered participants and 633 attended participants

## Slide 4: Tdocs submitted to RAN1
RAN1 continues to have nearly 2000 tdocs per meeting (RAN1#116bis: 1881, RAN1#117: 1952)

## Slide 5: Online/Offline sessions
Up to 3 parallel sessions were used for online discussions in RAN1#116bis and RAN1#117
  In general, online time used per WI/SI was roughly proportional to the number of TUs per WI/SI assigned by RAN
Up to 2 parallel sessions were used for organized offline discussions in RAN1#116bis and RAN1#117
  In general, Rel-19 SI/WIs were prioritized when assigning offline time
Rel-19 WI/SIs | AI/ML | MIMO | Duplex | Ambient IoT | NW Energy Savings | LP-WUS | ISAC channel model | 7-24GHz channel model | XR | NTN | Maintenance
RAN assigned TUs (per meeting) | 4 | 2.5 | 2 | 4 | 2 | 1 | 1 | 1 | 0.5 | 1 | 4
Online time in RAN1#116bis | 960 | 450 | 380 | 930 | 450 | 290 | 210 | 240 | 110 | 260 | 1710
Online time in RAN1#117 | 1050 | 435 | 450 | 1050 | 480 | 300 | 240 | 240 | 105 | 360 | 1410
Offline time in RAN1#116bis | 780 | 360 | 360 | 630 | 380 | 360 | 225 | 175 | 85 | 240 | 190
Offline time in RAN1#117 | 750 | 300 | 420 | 660 | 360 | 335 | 180 | 210 | 160 | 180 | 120

## Slide 6: Other Information on RAN1 for 2024.Q2
Additional effort was spent by RAN1 on post meeting email discussions for the following purposes
  Review and endorsement of RAN1 CRs for submission to RAN
  Additional discussions on evaluation methodology for Ambient IoT

## Slide 7
E-UTRA

## Slide 8: LTE Summary
Rel-19 LTE (IoT NTN Phase 3)
  Reasonable progress
LTE specifications are stable
  There were no tdocs submitted to RAN1#116bis and RAN1#117 on maintenance for pre-Rel-18 LTE specifications
  There were no CRs endorsed for Rel-18 LTE
  Updated UE features for Rel-18 IoT NTN have been sent to RAN2
Title |  | RAN1 work completed? | SR
(RAN2 led) Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | WI | NO | RP-241356

## Slide 9
5G NR

## Slide 10: NR Summary: Rel-19
Overall, progress for Rel-19 was reasonable
  Currently, RAN1 is working on 7 work items and 3 study items (18.5 TUs in total)
  Discussion on Study on channel modelling enhancements for 7-24GHz for NR was kicked off in RAN1#116bis
Check points for RAN#104
  Evolution of NR duplex operation: Sub-band full duplex (SBFD)
    CLI handling (UE-UE and gNB-gNB): RAN1 has made agreements on the detailed schemes
    Support of SBFD for RRC_IDLE/INACTIVE mode UEs for random access: RAN1 has made agreement to support the feature
  Enhancements of network energy savings for NR
    Study adaptation of PRACH in spatial domain: RAN1 was not able to reach consensus on the support of PRACH adaptation in spatial domain.
  (RAN2 led) Non-Terrestrial Networks (NTN) for NR Phase 3
    On whether any essential changes are needed for the support of HD-FDD RedCap UEs and eRedCap UEs
      (RAN1 conclusion) For Rel-19 HD-FDD RedCap/eRedCap UE in NTN, the issues caused by TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB should be mitigated for collision cases 3 and 4.
        Note: further discussion on other cases is not precluded
    UL capacity/throughput enhancement: RAN1 concluded on positive capacity gains by using OCC with PUSCH. RAN1 has made agreement to support at least one of the candidate OCC techniques studied in RAN1.

## Slide 11: Rel-19 NR Study/Work Item List
Title |  | RAN1 work completed? | SR
Study on solutions for Ambient IoT (Internet of Things) in NR | SI | NO | RP-241206
Study on channel modelling for Integrated Sensing And Communication (ISAC) for NR | SI | NO | RP-241164
Study on channel modelling enhancements for 7-24GHz for NR | SI | NO | RP-241099
Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface | WI | NO | RP-241153
NR MIMO Phase 5 | WI | NO | RP-241051
Evolution of NR duplex operation: Sub-band full duplex (SBFD) | WI | NO | RP-241286
Enhancements of network energy savings for NR | WI | NO | RP-241182
Low-power wake-up signal and receiver for NR (LP-WUS/WUR) | WI | NO | RP-241039
(RAN2 led) XR (eXtended Reality) for NR Phase 3 | WI | NO | RP-240927
(RAN2 led) Non-Terrestrial Networks (NTN) for NR Phase 3 | WI | NO | RP-240923
 | Disputed
red | Proposal for change

## Slide 12: Maintenance on NR
NR specifications up to Rel-17 are stable
  Rel-16: 4 Cat-F CRs were endorsed
  Rel-17: 12 Cat-F CRs were endorsed
NR specifications up to Rel-18 are stabilizing well
  Rel-18 UE features have been updated and sent to RAN2
  3 Cat-B CRs (for Rel-18 NR-NTN on the support of Ka band) and 83 Cat-F CRs were endorsed
  RAN1 has now fully transitioned from editor CRs to individual CRs for all Rel-18 work items

## Slide 13: Future Meetings
RAN1 will have one meeting in 2024.Q3
  RAN1#118 (August 19 ~ 23, Maastricht, Netherlands)

## Slide 14: Concluding Remarks
RAN1#116bis and RAN1#117 focused on
  Rel-19 study/work item discussions
  Critical maintenance issues
  Responses to incoming LSs
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice-chairs David Mazzarese and Xiaodong Xu for sharing the meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213), Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Daewon Lee (TS38.215)
  Ralf Bendlin and Hiroki Harada for leading UE features discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being constructive in driving consensus
  Special thanks to Chinese friends of 3GPP and Japanese friends of 3GPP for hosting the meetings