3GPP TSG RAN Meeting #104							               	               RP-240913

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			13.4.7

| WI / SI Name | UE Conformance - High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands in Rel-18 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_NR_HPUE_FWVM_R18-UEConTest |  |  |  |  |
| Unique ID | 1000059 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240095 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2024 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 26% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Tuomo Säynäjäkangas |
|  | Company | Nokia |
|  | Email | tuomo.saynajakangas@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### RAN5#103:

The work plan was updated in [15]. The work plan shows current completion status in detail.

6 CRs were agreed in [17…23].

Overall completion is 26% (+8%).

Status of E-UTRA and NR bands.

| Band | RAN5 Status | Completion |
| --- | --- | --- |
| 12 | Pending | N/A |
| n7 | Ongoing | 80 % |
| n41 | Ongoing | 80 % |
| n71 | Pending | N/A |
| n77 | Pending | N/A |
| n78 | Completed | 100 % |
| n85 | Pending | N/A |
| n100 | Completed | 100 % |
| n101 | Completed | 100 % |

#### 2.5.2	Remaining Open issues

N/A

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#100

- R5-234073  	WP UE Conformance – HPUE operation for FWVM use cases in LTE and NR bands in Rel-18

- R5-234074	SR UE Conformance – HPUE operation for FWVM use cases in LTE and NR bands in Rel-18

- R5-234254	Introduction of PC1 transmitter requirements for railway bands n100 and n101, Nokia

- R5-234255	Test frequencies for PC1 requirements, Nokia

- R5-234256	Revised WID: HPUE operation for FWVM use cases in LTE bands and NR bands, Nokia

- R5-235635	Test frequencies for PC1 requirements, Nokia

- R5-235861	Introduction of PC1 transmitter requirements for railway bands n100 and n101, Nokia

- R5-235449	Revised WID: HPUE operation for FWVM use cases in LTE bands and NR bands, Nokia

RAN5#101

- R5-236087  	WP UE Conformance – HPUE operation for FWVM use cases in LTE and NR bands in Rel-18

- R5-236088  	SR UE Conformance – HPUE operation for FWVM use cases in LTE and NR bands in Rel-18

- R5-236090 	Introduction of railway bands n100 and n101 PC1 for physical layer baseline ICS, Nokia

RAN5#102

- R5-240452  	WP UE Conformance – HPUE operation for FWVM use cases in LTE and NR bands in Rel-18

- R5-240453  	SR UE Conformance – HPUE operation for FWVM use cases in LTE and NR bands in Rel-18

- R5-240454	Editorial correction to UE Power Class for n100 and n101, Nokia

RAN5#103

- R5-242376  	WP UE Conformance – HPUE operation for FWVM use cases in LTE and NR bands in Rel-18

- R5-242377  	SR UE Conformance – HPUE operation for FWVM use cases in LTE and NR bands in Rel-18

- R5-242379	Introduction of PC1 transmitter requirements for bands n7, n41 and n78, Nokia

- R5-242380	Introduction of bands n7 and n78 PC1 for physical layer baseline ICS, Nokia

- R5-242466	Addition of n41 PC1 MOP TC, CMCC, Nokia, Nokia Shanghai Bell

- R5-242467	Addition of n41 PC1 MPR TC	CMCC, Nokia, Nokia Shanghai Bell

- R5-242468	Update n41 PC1 UTRA ACLR TC, CMCC, Nokia, Nokia Shanghai Bell

- R5-242498	Addition of n41 PC1 RF baseline ICS, CMCC, Nokia, Nokia Shanghai Bell

- R5-243877	Introduction of PC1 transmitter requirements for bands n7, n41 and n78, Nokia