3GPP TSG RAN meeting #104									           RP-240923

Shanghai, China, June 17-20th , 2024

## Status Report to TSG

Title:			Status report for New WID: Non-Terrestrial Networks (NTN) for NR Phase 3; rapporteur: Thales, CATT

Agenda item:			9.3.2.2

| WI / SI Name | Rel-19 Non-Terrestrial Networks (NTN) for NR Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_NTN_Ph3 |  |  |  |  |
| Unique ID | 1020097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240775 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 25% RAN1: 30% RAN2: 30% RAN3: 30% RAN4: 10% | Performance Part: Overall: 0% RAN4: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |
|  | Name | Jiancheng Sun |
|  | Company | CATT |
|  | Email | sunjiancheng@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.1.1 Decisions during RAN1#116bis

##### 2.1.1.1.1 NR-NTN downlink coverage enhancement

Agreement

For coverage evaluation of PDCCH in NR NTN, the following table is assumed:

| Parameter | Value |
| --- | --- |
| Number of UE receive chains | 2 for 2GHz |
| Aggregation level | 8 |
| Payload | 40 bits |
| CORESET size | 2 symbols, 24 PRBs |
| Tx Diversity | Reported by companies |
| BLER | 1% BLER optional for 10% BLER |
| Number of SSB for broadcast PDCCH of Msg.2 | Reported by companies |
| Other parameters | Reported by companies |

Agreement

For coverage evaluation of PDSCH in NR NTN, the following table is assumed:

| Parameter | Value |
| --- | --- |
| BLER | For low data rate service, w/ HARQ, 10% iBLER; w/o HARQ, 10% iBLER. For VoIP, 2% rBLER. |
| Waveform | CP-OFDM |
| Number of UE receive chains | 2 for 2GHz |
| HARQ configuration | Whether/How HARQ is adopted is reported by companies. |
| DMRS configuration | 3 DMRS symbols is used for PDSCH of Msg.2. For 3km/h: Type I, 1 or 2 DMRS symbol, no multiplexing with data. PDSCH mapping Type, the number of DMRS symbols and DMRS position(s) are reported by companies. |
| PRBs/TBS/MCS for data rate service | Any value of PRBs, and corresponding MCS index, reported by companies will be considered in the discussion. TBS can be calculated based on e.g. the number of PRBs, target data rate, frame structure and overhead. 24 PRBs for SIB1 and SIB19 |
| PRBs/MCS for VoIP | Any value of PRBs reported by companies will be considered in the discussion. QPSK |
| PDSCH duration | 12 OS |
| Payload size for PDSCH of Msg.2 | 72 bits |
| Payload size for PDSCH of SIB1 | FFS |
| Payload size for PDSCH of Msg.4 | 1040 bits |
| Payload size for PDSCH of SIB19 | FFS |
| Other parameters | Reported by companies. |

Agreement

Antenna gain reduction due to steering loss is not considered in the link level evaluation.

Note: This is aligned with the assumptions made in Rel-18 UL coverage enhancement

Observation

The CNRs for the satellite payload parameters Set 1-1, Set 1-2 and Set 1-3 are equal to -1.9 dB, -1.9 dB and -9.9 dB respectively.

Agreement

Confirm the Satellite phased-array antenna parameters for LEO 600km in FR1 defined in RAN1#116.

| Satellite phased array antenna Characteristics |  |
| --- | --- |
| Orbit | LEO-600km |
| Frequency range/band | FR1/S-Band |
| Antenna element pattern | Table7.3-1 in TR 38.901 |
| Horizontal/vertical 3 dB beam width of single element (degree) | 65 for H 65 for V |
| Antenna element spacing | 0.667 lambda |
| Antenna polarization | Circular (RHCP or LHCP) |
| Number of antenna elements | 400 elements (20 x 20) |
| Equivalent satellite antenna aperture | 2m |
| Element maximum gain | 4 dBi |
| Antenna maximum gain | 30 dBi |
| Steering loss at 30° elevation angle | 4 dB |

Al least the above model is considered for SLS to ease the alignment between evaluation results. The model below can be optionally considered:

| Satellite phased array antenna Characteristics |  |
| --- | --- |
| Orbit | LEO-600km |
| Frequency range/band | FR1/S-Band |
| Antenna element pattern | TR38.820 section 7.2.4 |
| Horizontal/vertical 3 dB beam width of single element (degree) | 90 for H 90 for V |
| Antenna element spacing | 0.5 lambda |
| Antenna polarization | Circular (RHCP or LHCP) |
| Number of antenna elements | 676 elements (26 x 26) |
| Equivalent satellite antenna aperture | 2m |
| Element maximum gain | 4 dBi |
| Antenna maximum gain | 30 dBi (Note 1) |
| Steering loss at 30° elevation angle | 2.5 dB |

Note 1: The maximum antenna gain is determined by considering an overall array efficiency [of 50%.]

Agreement

For coverage evaluation of PDSCH in NR NTN, the following payload sizes for PDSCH are assumed:

| Payload | value |
| --- | --- |
| Payload size for PDSCH of SIB1 | Option 1: 800 bits Option 2: 1280 bits |
| Payload size for PDSCH of SIB19 | 616 bits |

Note: At least the above values are simulated and reported. Other values can be considered.

Note: the values above are not the TBS.

Agreement

For DL coverage study at system level, it is up to companies to report the following parameters for LEO600km Set1-1 FR2:

Beam size

Satellite EIRP density /beam (dBW/MHz)

Payload Total DL power level (dBW)

Aggregated EIRP (Total) (dBW)

Satellite Tx max Gain

EIRP per Satellite beam (dBW)

Agreement

For coverage performance evaluation of DL channels/signals before the SIB19 acquisition, the maximum Doppler frequency drift is assumed to be equal to 0.27 ppm/s based on TR 38.821.

##### 2.1.1.1.2 Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

Observation

To avoid the occurrence of error cases 3 and 4 through network scheduling, there are less resources available for a scheduled HD-FDD RedCap/eRedCap UE in NTN compared to TN when there is TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB.

Observation

For collision cases 1, 2, 5 and 6, when there is TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB, there might be less resources available for the scheduled HD-FDD RedCap/eRedCap UE in NTN compared to TN if gNB attempts to avoid the collision or there is a loss of DL/UL transmissions due to collision.

Observation

When there is TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB, there may be a BLER performance degradation for the reception of UL transmissions at the gNB for the scheduled HD-FDD RedCap/eRedCap UE in NTN compared to TN if gNB does not attempt to avoid the collision at least in the following cases:

- UL transmission with repetitions due to different available slot counting at UE and gNB when colliding with SSB reception

- PUSCH repetition type B due to different invalid symbol determination at gNB and UE when colliding with DL transmissions

- UL transmission with DMRS bundling due to the different actual TDW determination at gNB and UE when colliding with DL transmissions

Note: the above cases happen at least with one of collision cases 1, 2, 5, 6, and 7.

##### 2.1.1.1.3 NR-NTN uplink capacity/throughput enhancement

Agreement

Support OCC for PUSCH in Rel-19 NR NTN:

- At least PUSCH with Type A repetition

  - FFS PUSCH without Type A repetition for intra-symbol and/or inter-symbol cases

- At least code length 2 or 4, FFS code length 8

- FFS: number of RBs

- Potential OCC techniques listed below are for further down-selection:

  - Inter-slot time-domain OCC with PUSCH repetition Type A

  - Inter-symbol(s) time domain OCC

  - Intra-symbol pre-DFT-s OCC (comb-like structure as in PUCCH format 4)

  - Combinations of OCC techniques

- TBoMS for OCC techniques is FFS

Agreement

RAN1 to at least further study the potential specification aspects on OCC techniques:

- TBS calculation / Rate matching

- UCI multiplexing

- RV cycling across repetitions

- Frequency hopping, e.g. intra /inter slot

- OCC indication/configuration

- Power control

- FFS others aspects

#### 2.1.1.2 Decisions during RAN1#117

##### 2.1.1.2.1 NR-NTN downlink coverage enhancement

Observation

Based on LLS results on PDCCH coverage evaluation collected from different sources:

- It is observed that the required SNR for PDCCH is in average equal to -6dB (17 sources)

  - With parameter LEO600km Set1-1 FR1 and 1-2 FR1:

    - 17 sources observed that there is no coverage gap with Set1-1/1-2 FR1.

      - The coverage margin is around 4 dB compared to CNR of -1.9 dB.

  - With parameter LEO600km Set1-3 FR1:

    - 15 sources observed that there is a PDCCH coverage gap of 3.9dB in average compared to CNR of -9.9 dB.

- Note: the results above are obtained independently from the performance of other channels or signals, and it doesn’t imply the successful reception for other channels or signals before or after the detection of PDCCH.

Observation

Based on LLS results on PDSCH Msg2 coverage evaluation collected from different sources:

- It is observed that the required SNR for PDSCH carrying Msg2 is in average equal to – 10.9 dB (14 sources)

- With parameter LEO600km Set1-1 FR1 and 1-2 FR1:

    - 14 sources observed that there is no coverage gap for PDSCH with Msg2:

      - The coverage margin is around 9 dB compared to CNR of -1.9 dB

- With parameter LEO600km Set1-3 FR1:

  - 12 sources observed that there is no coverage gap for PDSCH with Msg2:

      - The coverage margin is around 1 dB on average compared to CNR of -9.9 dB

- Note: the results above are obtained independently from the performance of other channels or signals, and it doesn’t imply the successful reception for other channels or signals before or after the detection of PDSCH Msg2.

Observation

Based on LLS results on PDSCH Msg4 coverage evaluation collected from different sources:

- It is observed that the required SNR for PDSCH carrying Msg4 is in average equal to – 5.2 dB (14 sources)

- With parameter LEO600km Set1-1 FR1 and 1-2 FR1:

    - 14 sources observed that there is no coverage gap for PDSCH with Msg4:

      - The coverage margin is around 3.3 dB on average compared to CNR of -1.9 dB

- With parameter LEO600km Set1-3 FR1:

  - 11 sources observed that there is a coverage gap for PDSCH with Msg4:

    - The coverage gap is around 4.7 dB on average compared to CNR of -9.9 dB

  - 1 source observed that there is no coverage gap for PDSCH with Msg4 with a coverage margin of 0.3 dB compared to CNR of -9.9 dB

- Note: the results above are obtained independently from the performance of other channels or signals, and it doesn’t imply the successful reception for other channels or signals before or after the detection of PDSCH Msg4.

Observation

Based on LLS results on PDSCH SIB1 coverage evaluation collected from different sources:

- For PDSCH carrying SIB1 option 1 (with a payload size of 800bits) it is observed that the required SNR is in average equal to – 5.8 dB (14 sources)

- For PDSCH carrying SIB1 option 2 (with a payload size of 1280bits) it is observed that the required SNR is in average equal to – 3.4 dB (12 sources)

- With parameter LEO600km Set1-1 FR1 and 1-2FR1:

  - 14 sources observed that there is no coverage gap for PDSCH with SIB1 option 1:

      - The coverage margin is around 3.9 dB on average compared to CNR of -1.9 dB

  - 12 sources observed that there is no coverage gap for PDSCH with SIB1 option 2:

      - The coverage margin is around 1.5 dB on average compared to CNR of -1.9 dB

- With parameter LEO600km Set1-3 FR1:

  - 11 sources observed that there is a coverage gap for PDSCH with SIB1 option 1:

      - The coverage gap is around 4.1 dB on average compared to CNR of -9.9 dB

  - 1 source observed that there is no coverage gap for PDSCH with SIB1 option 1:

      - The coverage margin is 3.4 dB compared to CNR of -9.9 dB

  - 10 sources observed that there is a coverage gap for PDSCH with SIB1 option 2:

      - The coverage gap is around 6.5 dB on average compared to CNR of -9.9 dB

- Note: some results assumed SIB1 combination (where SIB1 is repeated within 160 ms) and some results assumed no SIB1 combination

- Note: the results above are obtained independently from the performance of other channels or signals, and it doesn’t imply the successful reception for other channels or signals before or after the detection of PDSCH carrying SIB1.

Observation

Based on LLS results on PDSCH SIB19 coverage evaluation collected from different sources:

- It is observed that the required SNR for PDSCH carrying SIB19 is in average equal to – 6.9 dB (14 sources)

- With parameter LEO600km Set1-1 FR1 and 1-2 FR1:

    - 12 sources observed that there is no coverage gap for PDSCH with SIB19:

      - The coverage margin is around 4.2 dB on average compared to CNR of -1.9 dB

- With parameter LEO600km Set1-3 FR1:

  - 10 sources observed that there is a coverage gap for PDSCH with SIB19:

      - The coverage gap is around 3.5 dB on average compared to CNR of -9.9 dB

- Note: all the results above assumed no SIB19 combination

- Note: the results above are obtained independently from the performance of other channels or signals, and it doesn’t imply the successful reception for other channels or signals before or after the detection of PDSCH carrying SIB19.

Observation

Based on the results of DL coverage ratio evaluation at system level collected from 7 sources for all the three LEO600km satellite parameter sets where the beam footprint diameter is 50 km:

- For Set 1-1/1-3, the coverage ratio can be improved from 10% to 100% if the SSB periodicity is increased from 20ms to 80ms and beam hopping is applied

- For Set 1-2, the coverage ratio can be improved from 1.5% to 96.8% if the SSB periodicity is increased from 20ms to 320ms and beam hopping is applied.

- Note: coverage ratio is N2+N3/ total beam footprints

- Note: the baseline assumes no beam hopping. TDM between SIB1 and SIB19 is assumed in those results, following current specs.

Based on the results of DL coverage ratio evaluation at system level collected from 3 sources for a deployment scenario implementing wide beam footprint:

- 1 source reports that with a deployment of wide beam covering 4 narrow (of 50km size) beams, which means Set 1-2 FR1 with additional EIRP reduction of 6dB, using SSB periodicity of 80 ms can provide coverage ratio of 96.8%, and Set 1-1/1-3 FR1 with additional EIRP reduction of 6dB, SSB periodicity of 80 ms can provide coverage of 100%.

- 1 source observed that for Set 1-1, 1-2 and 1-3, the coverage ratio can be improved from 1.5% to 100% using the legacy default SSB periodicity of 20ms during initial access, by choosing a wide beam footprint with beam footprint sizes of 84 km and 56 km respectively.

  - Note: the PDCCH and the PDSCH for SIB19 is assumed to be transmitted within 2 OFDM symbols and 5 MHz bandwidth. the PDSCH for SIB1 is assumed to be transmitted within 3 OFDM symbols and 5 MHz bandwidth. This assumes no SIB1 and SIB19 transmission in N2 beam footprints. This assumes non-aligned SFN timing across different beams.

- 1 source observed, for Set 1-1 with increased beam size, that the legacy SSB periodicity of 20ms during initial access is usable with NTN beam hopping, by choosing a deployment scenario implementing wide beam footprint with beam footprint sizes of 70.7 km and 86.6 km, leading to a total of 529 and 353 beam footprints within the satellite coverage area, respectively, and the coverage ratio is 80% and 90%, respectively, and a ratio of simultaneously active beam footprints to the total number of beam foot prints equal to 20% and 30%.

  - Note: Beam footprint size is increased by increasing only the adjacent beam spacing without increasing the 3dB beamwidth.

Note: RAN1 will further investigate the impact of SSB periodicity extension

Note: Any needed clarification “SSB channel enhancement is not considered” in the WID is up to RAN plenary

Note: RAN1 will further investigate the impact of wider beam of SSB and/or other channels on performance (e.g. link budget, capacity...)

Observation

Based on LLS results on PDSCH for VoIP coverage evaluation collected from different sources:

- It is observed that the required SNR for PDSCH for VoIP is in average equal to – 11 dB (11 sources)

- With parameter LEO600km Set1-1 and 1-2 FR1:

  - When PDSCH repetition is enabled, 11 sources observed that there is no coverage gap for VoIP:

    - The coverage margin is around 9.1 dB on average, compared to CNR of -1.9 dB

- With parameter LEO600km Set1-3 FR1:

  - When PDSCH repetition is enabled, 9 sources observed that there is no coverage gap for VoIP:

    - The coverage margin is around 2.3 dB on average, compared to CNR of -9.9 dB

  - 1 source observed that even with 8 PDSCH repetitions there is a coverage gap of 1.5 dB compared to CNR of -9.9 dB

- Note: the results above are obtained independently from the performance of other channels or signals, and it doesn’t imply the successful reception for other channels or signals before or after the detection of PDSCH for VoIP.

Observation

Based on LLS results on PDSCH 3kbps coverage evaluation collected from different sources:

- It is observed that the required SNR for PDSCH for low data rate is in average equal to – 11 dB (8 sources)

- With parameter LEO600km Set1-1 FR1 and 1-2 FR1:

  - When PDSCH repetition is enabled, 8 sources observed that there is no coverage gap for PDSCH with 3kbp:

  - The coverage margin is around 9.1 dB on average, compared to CNR of -1.9 dB

- With parameter LEO600km Set1-3 FR1:

  - When PDSCH repetition is enabled, 6 sources observed that there is no coverage gap for PDSCH with 3kbp:

  - The coverage margin is around 1.6 dB on average, compared to CNR of -9.9 dB

- Note: the results above are obtained independently from the performance of other channels or signals, and it doesn’t imply the successful reception for other channels or signals before or after the detection of PDSCH 3kbps.

Observation

Based on LLS results on PDSCH 1Mbps coverage evaluation collected from different sources:

- It is observed that the required SNR for PDSCH with 1Mbps data rate is in average equal to – 4.1 dB (7 sources)

- With parameter LEO600km Set1-1 FR1 and 1-2 FR1:

  - 7 sources observed that there is no coverage gap for PDSCH with 1Mbps:

  - The coverage margin is around 2.2 dB on average, compared to CNR of -1.9 dB

- With parameter LEO600km Set1-3 FR1:

  - 5 sources observed that, there is a coverage gap for PDSCH with 1Mbps:

  - The coverage gap is around 5.5 dB on average, compared to CNR of -9.9 dB

- Note: the results above are obtained independently from the performance of other channels or signals, and it doesn’t imply the successful reception for other channels or signals before or after the detection of PDSCH 1Mbps.

##### 2.1.1.2.2 Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

Conclusion

For Rel-19 HD-FDD RedCap/eRedCap UE in NTN, the issues caused by TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB should be mitigated for collision cases 3 and 4.

- Note: further discussion on other cases is not precluded

Conclusion

For collision cases 1, 2, 5 and 6, the existing priority rules can be reused for a HD-FDD (e)RedCap UE in NTN.

Observation

TA reporting is beneficial to mitigate the TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB for HD-FDD RedCap/eRedCap UE in NTN from RAN1 perspective.

- Note: complexity, power consumption and signaling overhead impact of TA reporting for (e)redcap UEs was not investigated in this work item

##### 2.1.1.2.3 NR-NTN uplink capacity/throughput enhancement

Agreement

For the normative phase, at least one of the OCC techniques will be specified:

- Inter-slot time-domain OCC with PUSCH repetition Type A with OCC length 2 or 4

- Inter-symbol(s) time domain OCC with OCC length 2 or 4

- Intra-symbol pre-DFT-s OCC (comb-like structure as in PUCCH format 4) with OCC length 2 or 4

- FFS Combination of OCC techniques including multiplexing of 8 UEs

- FFS Use of OCC techniques with TBoMS

- FFS Backward compatibility with non-Rel-19 UEs

Conclusion

OCC with PUSCH can support at least multiplexing of 2 or 4 UEs and achieve up to 2 or 4 times capacity gains respectively, when repetitions are used.

Note: the actual gain may be less due to e.g. intra/inter cell interference.

#### 2.1.2	Remaining Open issues

Definition of necessary physical layer features enabling

- NR-NTN downlink coverage enhancement covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN

- Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

- NR-NTN uplink capacity/throughput enhancement

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.1.1.1 Decisions during RAN2#125bis

##### 2.1.1.1.1 Downlink coverage enhancement

Agreements:

1.	With regard to link level enhancement, RAN2 waits for RAN1 agreement on the DL channels to enhance before starting any RAN2 work.

2.	We will continue the discussion on RAN2 aspects of DL coverage enhancements (e.g. cell level / beam level DTX/DRX mechanism, etc.) in the next meetings, trying to identify questions to RAN1 for aspects where we need their input

##### 2.1.1.1.2 Uplink capacity/throughput enhancement

-

##### 2.1.1.1.3 Support of Broadcast

Agreements:

1.	For MBS broadcast service we don’t restrict the work to any satellite constellation type

2.	We prioritize working on a solution for MBS broadcast but we don’t preclude other broadcast services, namely ETWS

3.	We will cover at least the case where the indicated intended service area covers a portion of a NTN cell

4.	The intended service area can cover the area of more than one NTN cells (or portions thereof)

5.	Can discuss next time whether the broadcast transmission can be limited to the intended service area only (i.e. no transmission happens outside of the intended serive area)

6.	At least the following geographical area formats to model service area can be further considered (the signalling of other information than the geographical information can be considered):

- Circles (like for TN coverage)

- Geographical area information, e.g. via polygons, to better approximate the intended shape of service area

##### 2.1.1.1.4 Support of Regenerative payload

-

#### 2.1.1.2 Decisions during RAN2#126

##### 2.1.1.2.1 Downlink coverage enhancement

Agreements;

1.	Based on the solution being investigated in RAN1, RAN2 will further discuss whether/how legacy UEs might operate in a cell supporting DL coverage enhancements.

2.	RAN2 assumes that both EFC and EMC are supported

##### 2.1.1.2.2 Uplink capacity/throughput enhancement

-

##### 2.1.1.2.3 Support of Broadcast

Agreements:

1.	For MBS broadcast service, both EFC and EMC are supported.

2.	RAN2 will not define means for the NW to prevent the reception of the content of the service outside of the intended service area.

3.	MBS broadcast intended service area is provided via system information

4.	For MBS broadcast RAN2 considers the following possibilities for including the service area information: SIB20/ SIB21/ MBSBroadcastConfiguration. FFS for ETWS

5.	When intended service area (e.g., geographical area/TN coverage) is provided for MBS broadcast service, it needs to be associated with MBS session (FFS on the details)

##### 2.1.1.2.4 Support of Regenerative payload

Agreements:

1.	Regarding potential issues with RRC re-establishment, RAN2 will wait for RAN3 input, if any

2.	Regarding potential issues with support of Inactive state, RAN2 will wait for RAN3 input, if any

3.	RAN2 aims at supporting RACH-less handover for regenerative architecture. Can further discuss whether any optimization is needed

4.	RAN2 assumes that network verified UE positioning is supported for regenerative architecture

5.	RAN2 assumes that the typical setting for common TA and kmac would be zero in case of regenerative mode with full gNB on board. FFS whether we capture in the spec that common TA and Kmac shall/should be set to zero.

#### 2.2.2	Remaining Open issues

Definition of necessary access layer features enabling

- NR-NTN downlink coverage enhancement covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN

- NR-NTN uplink capacity/throughput enhancement

- Support of Broadcast

- Support of regenerative payload

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.1.1 Decisions during RAN3#123bis

##### 2.3.1.1.1 Support MBS Broadcast service

RAN3 starts work on MBS broadcast service.

##### 2.3.1.1.2 Support of Regenerative payload

There is no consensus to discuss new NTN architecture now; wait for an LS from SA2 on this particular issue.

Technical discussion based on current architecture can be discussed in next meeting.

#### 2.3.1.2 Decisions during RAN3#124

##### 2.3.1.2.1 Support MBS Broadcast service

WA: The mapped cell ID can be used to define MBS broadcast service in NTN.

##### 2.3.1.2.2 Support of Regenerative payload

Regenerative Payload Architecture is decided and captured in the BL CR:

- R3-243949	Support for Regenerative Payload in NR NTN (Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei)	draftCR

For the incoming LS S2-2405600/R3-243017 on Support of Regenerative-based Satellite Access. RAN3 discussed and replied the LS to SA2, as below:

- R3-243954	Reply LS on Support of Regenerative-based Satellite Access, RAN3(ZTE) To: SA2; Cc: RAN2

For the incoming LS (R3-243023) on Security of IP transport over satellite transport links. RAN3 discussed and replied the LS to SA2 and SA3, as below:

- R3-243955	Reply LS on security of IP transport over satellite transport links, RAN3(Ericsson) To: SA2, SA3

#### 2.3.2	Remaining Open issues

Definition of necessary RAN architecture enhancements enabling

- Support of Broadcast:

  - Confirm the Working Assumption on using mapped Cell ID.

  - The other options can be further checked, e.g. GNSS description.

- Support of regenerative payload:

  - Further discuss solutions for NG maintance, e.g. NG Setup/Removal, Suspend/Resume.

  - The other issues/enhancements to Xn/NG, if any, to be further discussed, e.g. Supported TAI list update over NG, potential Xn enhancement for mobility.

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.1.1 Decisions during RAN4#110bis

##### 2.4.1.1.1 UE RF requirements

Issue 1-1: Work plan for RF Core part, UE RF impact from DL coverage enhancement and regenerative payload

Agreement:

- Wait for RAN1 progress before concluding whether there is RAN4 spec impact.

Issue 1-2: Work plan for RF Core part, UL capacity enhancements (OCC)

Agreement:

- Wait for RAN1 progress before concluding whether there is RAN4 spec impact.

Issue 1-3: Work plan for RF Core part, HD-FDD RedCap

Agreement:

- Start the discussions on the RF requirements for NTN RedCap with HD-FDD in the next meeting.

Issue 1-4: Work plan for RF Core part, 1Rx vs. 2Rx for RedCap

Agreement:

- Consider both 1Rx and 2Rx for requirements

Issue 1-5: Work plan for RF Core part, eRedCap BW reduction

Agreement:

- Specify both variants, i.e. with and without bandwidth reduction

Issue 2-1: Target power class

Agreement:

- Target power class is PC3.

Issue 2-2: Channel bandwidts and SCS

Agreement:

- Adopt the same bandwidth as well as SCS as TN RedCap and TN eRedCap UE.

Issue 2-4: Operating bands

Agreement:

- All the NR-NTN FR1-NTN bands will be considered.

Issue 2-5: 2 Rx FD-FDD Refsens

Agreement:

- Re-use non-RedCap NTN UE refsens for 2Rx FD-FDD NTN (e)RedCap UE

Documents approved

- R4-2406610	“WF on NR_NTN_Ph3_UERF” Qualcomm

- R4-2406109	“Way Forward for [110bis][315] NR_NTN_Ph3” Thales

##### 2.4.1.1.2 SAN RF requirements

-

#### 2.4.1.2 Decisions during RAN4#111

##### 2.4.1.2.1 UE RF requirements

Issue 1-1: UL RB allocation for HD-FDD Refsens, both for 1Rx and 2Rx

Agreement:

- Full allocation.

Issue 1-2: HD-FDD refsens for 2 Rx

Agreement:

- [0.5] dB tightening for n254 and n256, FFS on n255

Issue 1-3: HD-FDD refsens for 1 Rx

Agreement:

- 2.5 dB relaxation compared to 2Rx HD-FDD

Documents approved

- R4-2410574	“WF on Rel-19 phase 3 NR-NTN UE RF requirements” Qualcomm

##### 2.4.1.2.2 SAN RF requirements

Documents approved or endorsed

- R4-2410007	“Draft CR to TS 38.108: Introduction of regenerative payload” Huawei, HiSilicon

- R4-2410009	“Way Forward for [111][315] NR_NTN_Ph3” Thales

#### 2.4.2	Remaining Open issues

Definition of RF and RRM requirements enabling

- NR-NTN downlink coverage enhancement covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN

- NR-NTN uplink capacity/throughput enhancement

- Support of regenerative payload

- Support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

## 4.1	RAN1

RAN2#116bis meeting, Changsha, China, April 15 - 19, 2024:

- R1-2401990	Work Plan	Work plan for Rel-19 NR_NTN_Ph3	THALES

- R1-2403666	other	Session notes for 9.11 (Non-Terrestrial Networks for NR Phase 3 and Internet of Things Phase 3)	Ad-Hoc Chair (Huawei)

- R1-2403412	discussion	Downlink Coverage Enhancements for NR NTN	CEWiT

- R1-2403403	discussion	On the SAN phased-array antenna characteristics	ESA

- R1-2403387	discussion	Discussion on NR-NTN DL coverage enhancement	Inmarsat, Viasat

- R1-2403283	discussion	NR-NTN Downlink Coverage Enhancement	Panasonic

- R1-2401991	discussion	FL Summary #1: NR-NTN downlink coverage enhancements	THALES

- R1-2401992	discussion	FL Summary #2: NR-NTN downlink coverage enhancements	THALES

- R1-2401993	discussion	FL Summary #3: NR-NTN downlink coverage enhancements	THALES

- R1-2401988	discussion	Discussion on NR NTN Downlink coverage enhancements	THALES

- R1-2402003	discussion	Discussion on downlink coverage enhancements for NR NTN	Huawei, HiSilicon

- R1-2402078	discussion	On NR-NTN downlink coverage enhancement	Ericsson

- R1-2402259	discussion	Discussion on NR-NTN downlink coverage enhancement	vivo

- R1-2402120	discussion	Discussion on NR-NTN downlink coverage enhancement	Spreadtrum Communications

- R1-2402173	discussion	NR-NTN downlink coverage enhancement	InterDigital, Inc.

- R1-2402343	discussion	Discussion on NR-NTN downlink coverage enhancement	OPPO

- R1-2402483	discussion	Discussion on downlink coverage enhancement for NR-NTN	Samsung

- R1-2402372	discussion	Performance evaluation of downlink coverage enhancement for NR NTN	CATT

- R1-2402286	discussion	Downlink Coverage Enhancement for NR NTN	Google

- R1-2402580	discussion	Discussion on NR-NTN DL coverage enhancement	CMCC

- R1-2402934	discussion	Discussion on NR-NTN downlink coverage enhancement	MediaTek

- R1-2402916	discussion	NR-NTN downlink coverage enhancement with beam groups	Sharp

- R1-2402902	discussion	On NR-NTN Downlink Coverage Enhancement	Apple

- R1-2403029	discussion	Discussion on NR-NTN downlink coverage enhancement	ETRI

- R1-2403067	discussion	Downlink Coverage Enhancements for NR NTN	CEWiT

- R1-2403258	discussion	Discussion on DL coverage enhancement for NR-NTN	NTT DOCOMO, INC.

- R1-2403211	discussion	Downlink coverage enhancement for NR NTN	Qualcomm Incorporated

- R1-2403139	discussion	Discussion on DL coverage enhancements for NR-NTN	NICT

- R1-2403080	discussion	Downlink coverage enhancements for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2402772	discussion	NR-NTN downlink coverage enhancement	NEC

- R1-2402752	discussion	Discussion on downlink coverage enhancement for NR NTN	Baicells

- R1-2402811	discussion	Discussion on NR-NTN downlink coverage enhancement	LG Electronics

- R1-2402845	discussion	Discussion on downlink coverage enhancement for NR-NTN	CSCN

- R1-2402589	discussion	Discussion on downlink coverage enhancement for NR NTN	Lenovo

- R1-2402655	discussion	Discussion on NR-NTN downlink coverage enhancement	Xiaomi

- R1-2402622	discussion	Discussion on DL coverage enhancement for NR NTN	ZTE

- R1-2402623	discussion	Discussion on support of RedCap/eRedCap UEs for NR NTN	ZTE

- R1-2402656	discussion	Discussion on the support of Redcap UE for NTN operating on FR1 bands	Xiaomi

- R1-2402729	discussion	Discussion on support of RedCap/eRedCap UEs in NR NTN	Honor

- R1-2402812	discussion	Discussion on support of (e)RedCap UEs with NR-NTN operating in FR1-NTN bands	LG Electronics

- R1-2403081	discussion	Considerations for RedCap HD-FDD operation for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2403212	discussion	Support of Redcap and eRedcap UEs in NR NTN	Qualcomm Incorporated

- R1-2403259	discussion	Discussion on support of RedCap and eRedCap UEs in FR1-NTN	NTT DOCOMO, INC.

- R1-2403039	discussion	Discussion on HD-FDD RedCap UEs and eRedCap UEs for FR1-NTN	TCL

- R1-2403004	discussion	On HD-FDD Redcap UEs for NTN	Ericsson

- R1-2403030	discussion	Discussion on HD UEs with NR NTN	ETRI

- R1-2402903	discussion	On support of RedCap UEs with NR NTN operation	Apple

- R1-2402935	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	MediaTek

- R1-2402581	discussion	Discussion on the collision issues of HD-FDD Redcap UE in FR1-NTN	CMCC

- R1-2402524	discussion	Discussion on Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	China Telecom

- R1-2402373	discussion	Discussion on the operation of RedCap and eRedCap UEs In NTN	CATT

- R1-2402484	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Samsung

- R1-2402344	discussion	Discussion on supporting of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	OPPO

- R1-2402174	discussion	Discussion on half-duplex RedCap issues for NTN FR1 operation	InterDigital, Inc.

- R1-2402121	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Spreadtrum Communications

- R1-2402260	discussion	Discussion on support of RedCap and eRedCap UEs with NR-NTN	vivo

- R1-2402004	discussion	Discussion on HD-FDD RedCap UEs and eRedCap UEs for FR1-NTN	Huawei, HiSilicon

- R1-2403161	discussion	Discussion on support of RedCap/eRedCap UEs in NTN	CAICT

- R1-2403787	discussion	Summary #3 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2403633	discussion	Summary #1 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2403743	discussion	Summary #2 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2403721	discussion	Feature lead summary #3 of AI 9.11.3 on NR-NTN uplink capacity and throughput	Moderator (MediaTek)

- R1-2403388	discussion	Discussion on NR-NTN UL capacity-throughput enhancements	Inmarsat, Viasat

- R1-2403422	discussion	Feature lead summary #1 of AI 9.11.3 on NR-NTN uplink capacity and throughput	Moderator (MediaTek)

- R1-2403423	discussion	Feature lead summary #2 of AI 9.11.3 on NR-NTN uplink capacity and throughput	Moderator (MediaTek)

- R1-2403402	discussion	Views on NR-NTN PUSCH capacity enhancement	Mitsubishi Electric RCE

- R1-2402005	discussion	Discussion on uplink capacity/throughput enhancement for FR1-NTN	Huawei, HiSilicon

- R1-2402261	discussion	Discussion on NR-NTN uplink capacity enhancement	vivo

- R1-2402122	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	Spreadtrum Communications

- R1-2402175	discussion	NR-NTN uplink capacity/throughput enhancement	InterDigital, Inc.

- R1-2402345	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	OPPO

- R1-2402485	discussion	Discussion on uplink capacity/throughput enhancement for NR-NTN	Samsung

- R1-2402374	discussion	Discussion on UL capacity enhancement for NR NTN	CATT

- R1-2402287	discussion	Uplink Capacity Enhancement for NR NTN	Google

- R1-2402525	discussion	Discussion on NR-NTN uplink enhancement	China Telecom

- R1-2402534	discussion	Discussion on Uplink Capacity/Throughput Enhancement for NR-NTN	Langbo

- R1-2402582	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	CMCC

- R1-2402936	discussion	Discussion on NR-NTN uplink capacity and throughput	MediaTek

- R1-2402904	discussion	On NR-NTN Uplink Capacity Enhancement	Apple

- R1-2403031	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	ETRI

- R1-2402995	discussion	Uplink capacity/throughput enhancement for NR-NTN	Panasonic

- R1-2403040	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	TCL

- R1-2403260	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NTT DOCOMO, INC.

- R1-2403213	discussion	NR-NTN uplink capacity - throughput enhancement	Qualcomm Incorporated

- R1-2403082	discussion	Uplink capacity enhancement considerations for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2403077	discussion	Discussion on uplink capacity/throughput enhancement for NR-NTN	Lenovo

- R1-2403140	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NICT

- R1-2402813	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	LG Electronics

- R1-2402773	discussion	NR-NTN uplink capacity/throughput enhancement	NEC

- R1-2402657	discussion	Discussion on NR-NTN PUSCH capacity enhancement	Xiaomi

- R1-2402624	discussion	Discussion on UL capacity enhancement for NR NTN	ZTE

- R1-2402594	discussion	On uplink capacity/throughput enhancement for NR NTN	Ericsson

RAN2#117 meeting, Fukuoka city, Japan, May 20 - 24, 2024:

- R1-2404205	Work Plan	Work plan for Rel-19 NR_NTN_Ph3	THALES

- R1-2404201	discussion	Discussion on NR NTN Downlink coverage enhancements	THALES

- R1-2404202	discussion	FL Summary #1: NR-NTN downlink coverage enhancements	THALES

- R1-2404203	discussion	FL Summary #2: NR-NTN downlink coverage enhancements	THALES

- R1-2404204	discussion	FL Summary #3: NR-NTN downlink coverage enhancements	THALES

- R1-2404214	discussion	Discussion on DL coverage enhancement for NR NTN	ZTE

- R1-2404194	discussion	Discussion on NR-NTN downlink coverage enhancement	vivo

- R1-2404307	discussion	Discussion on NR-NTN Downlink Coverage Enhancement	Apple

- R1-2404261	discussion	NR-NTN downlink coverage enhancement	InterDigital, Inc.

- R1-2404471	discussion	Discussion on NR-NTN DL coverage enhancement	CMCC

- R1-2404390	discussion	Performance evaluation of downlink coverage enhancement for NR NTN	CATT

- R1-2404323	discussion	Discussion on NR-NTN downlink coverage enhancement	LG Electronics

- R1-2404132	discussion	Discussion on downlink coverage enhancement for NR-NTN	Samsung

- R1-2404041	discussion	Discussion on NR-NTN downlink coverage enhancement	Spreadtrum Communications

- R1-2403993	discussion	Further considerations on FR2-NTN analysis assumptions	Eutelsat Group

- R1-2404003	discussion	Discussion on downlink coverage enhancements for NR NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2403989	discussion	On NR-NTN downlink coverage enhancement	Ericsson

- R1-2403938	discussion	Discussion on downlink coverage enhancements for NR NTN	Huawei, HiSilicon

- R1-2404670	discussion	NR-NTN downlink coverage enhancement	NEC

- R1-2404692	discussion	Downlink Coverage Enhancement for NR NTN	Google

- R1-2405057	discussion	Discussion on DL coverage enhancement for NR-NTN	NTT DOCOMO, INC.

- R1-2405172	discussion	Downlink coverage enhancement for NR NTN	Qualcomm Incorporated

- R1-2405090	discussion	Discussion on NR-NTN downlink coverage enhancement	MediaTek Inc.

- R1-2404694	discussion	Beam group for NR-NTN downlink coverage enhancement	Sharp

- R1-2404607	discussion	Discussion on NR-NTN downlink coverage enhancement	Xiaomi

- R1-2404861	discussion	Discussion on NR-NTN downlink coverage enhancement	OPPO

- R1-2404916	discussion	Discussion on NR NTN Downlink Coverage Enhancements	IIT Kharagpur, CEWIT

- R1-2404441	discussion	Discussion on downlink coverage enhancement for NR NTN	Lenovo

- R1-2404789	discussion	Discussion on downlink coverage enhancement for NR NTN	Baicells

- R1-2404784	discussion	Discussion on NR-NTN downlink coverage enhancement	ETRI

- R1-2405117	discussion	NR-NTN Downlink Coverage Enhancement	Panasonic

- R1-2405226	discussion	Discussion on DL coverage enhancements for NR-NTN	NICT

- R1-2405251	discussion	Downlink Coverage Enhancements for NR NTN	CEWiT

- R1-2405257	discussion	Discussion on downlink coverage enhancement for NR-NTN	CSCN

- R1-2405263	discussion	Downlink coverage enhancements for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2405342	discussion	Discussion on NR NTN Downlink coverage enhancements	THALES, Magister

- R1-2405421	discussion	Discussion on downlink coverage enhancements for NR NTN	Huawei, HiSilicon

- R1-2405516	discussion	Summary #1 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2405517	discussion	Summary #2 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2405264	discussion	Considerations on (e)RedCap operation in NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2404785	discussion	Discussion on HD UEs with NR NTN	ETRI

- R1-2404736	discussion	Discussion on HD-FDD RedCap UEs and eRedCap UEs for FR1-NTN	TCL

- R1-2404725	discussion	Discussion on support of RedCap/eRedCap UEs in NTN	CAICT

- R1-2404862	discussion	Discussion on supporting of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	OPPO

- R1-2404608	discussion	Discussion on the support of Redcap UE for NTN operating on FR1 bands	Xiaomi

- R1-2404580	discussion	Discussion on support of RedCap/eRedCap UEs in NR NTN	HONOR

- R1-2404533	discussion	On HD-FDD Redcap UEs for NTN	Ericsson

- R1-2405091	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	MediaTek Inc.

- R1-2405173	discussion	Support of Redcap and eRedcap UEs in NR NTN	Qualcomm Incorporated

- R1-2405058	discussion	Discussion on support of RedCap and eRedCap UEs in FR1-NTN	NTT DOCOMO, INC.

- R1-2403939	discussion	Discussion on HD-FDD RedCap UEs and eRedCap UEs for FR1-NTN	Huawei, HiSilicon

- R1-2404042	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Spreadtrum Communications

- R1-2404133	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Samsung

- R1-2404324	discussion	Discussion on support of (e)RedCap UEs with NR-NTN operating in FR1-NTN bands	LG Electronics

- R1-2404391	discussion	Discussion on the operation of RedCap and eRedCap UEs In NTN	CATT

- R1-2404472	discussion	Discussion on the collision issues of HD-FDD Redcap UE in FR1-NTN	CMCC

- R1-2404438	discussion	Discussion on Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	China Telecom

- R1-2404262	discussion	Discussion on half-duplex RedCap issues for NTN FR1 operation	InterDigital, Inc.

- R1-2404308	discussion	Discussion on support of RedCap UEs with NR NTN operation	Apple

- R1-2404195	discussion	Discussion on support of RedCap and eRedCap UEs with NR-NTN	vivo

- R1-2404215	discussion	Discussion on support of RedCap/eRedCap UEs for NR NTN	ZTE

- R1-2404216	discussion	Discussion on UL capacity enhancement for NR NTN	ZTE

- R1-2404196	discussion	Discussion on NR-NTN uplink capacity enhancement	vivo

- R1-2404309	discussion	Discussion on NR-NTN Uplink Capacity Enhancement	Apple

- R1-2404263	discussion	NR-NTN uplink capacity/throughput enhancement	InterDigital, Inc.

- R1-2404439	discussion	Discussion on NR-NTN uplink enhancement	China Telecom

- R1-2404473	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	CMCC

- R1-2404392	discussion	Discussion on UL capacity enhancement for NR NTN	CATT

- R1-2404325	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	LG Electronics

- R1-2404319	discussion	NTN NR uplink capacity enhancement	Sharp

- R1-2404315	discussion	Views on NR-NTN PUSCH capacity enhancement	Mitsubishi Electric RCE

- R1-2404134	discussion	Discussion on uplink capacity/throughput enhancement for NR-NTN	Samsung

- R1-2404043	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	Spreadtrum Communications

- R1-2403940	discussion	Discussion on uplink capacity/throughput enhancement for FR1-NTN	Huawei, HiSilicon

- R1-2405059	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NTT DOCOMO, INC.

- R1-2404693	discussion	Uplink Capacity Enhancement for NR NTN	Google

- R1-2404671	discussion	NR-NTN uplink capacity/throughput enhancement	NEC

- R1-2405174	discussion	NR-NTN uplink capacity / throughput enhancement	Qualcomm Incorporated

- R1-2405092	discussion	Discussion on NR-NTN uplink capacity and throughput	MediaTek Inc.

- R1-2405011	discussion	Uplink capacity/throughput enhancement for NR-NTN	Panasonic

- R1-2404976	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	TCL

- R1-2404609	discussion	Discussion on NR-NTN PUSCH capacity enhancement	Xiaomi

- R1-2404863	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	OPPO

- R1-2404418	discussion	On uplink capacity/throughput enhancement for NR NTN	Ericsson

- R1-2404786	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	ETRI

- R1-2404801	discussion	Discussion on uplink capacity/throughput enhancement for NR-NTN	Lenovo

- R1-2404806	discussion	Discussion on uplink capacity/throughput enhancement for FR1-NTN	Fujitsu

- R1-2405265	discussion	Uplink capacity enhancement considerations for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2405227	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NICT

- R1-2405506	discussion	Feature lead summary #1 of AI 9.11.3 on NR-NTN uplink capacity and throughput	Moderator (MediaTek)

- R1-2405507	discussion	Feature lead summary #2 of AI 9.11.3 on NR-NTN uplink capacity and throughput	Moderator (MediaTek)

- R1-2405550	discussion	Discussion on uplink capacity/throughput enhancement for FR1-NTN	Huawei, HiSilicon

## 4.2	RAN2

RAN2#125bis meeting, Changsha, China, April 15 - 19, 2024:

- R2-2402357	Work Plan	Work plan for Rel-19 NR_NTN_Ph3	CATT, Thales

- R2-2403638	discussion	NR NTN phase 3 scope	Ericsson

- R2-2402219	discussion	RAN2 Aspects For Downlink Coverage Enhancements	vivo

- R2-2402547	discussion	Downlink coverage enhancement for NR NTN	CMCC,CSPG

- R2-2402702	discussion	Discussion on downlink coverage enhancements for NTN	Xiaomi

- R2-2402712	discussion	Network energy saving for downlink coverage enhancement in NTN	Lenovo

- R2-2402805	discussion	Downlink Coverage Enhancement	Samsung

- R2-2402825	discussion	Discussion on downlink coverage enhancements	Huawei, HiSilicon, Turkcell

- R2-2402883	discussion	DL coverage enhancement in NTN	Apple

- R2-2403034	discussion	DL coverage enhancements	Nokia, Nokia Shanghai Bell

- R2-2403071	discussion	Consideration on downlink coverage enhancements	ZTE Corporation, Sanechips

- R2-2403276	discussion	Discussion on RAN2 Aspects for Downlink Coverage Enhancements in NR NTN evolution	THALES

- R2-2403319	discussion	Downlink coverage enhancement for NTN	InterDigital

- R2-2403649	discussion	Discussion for DL coverage enhancement	Sharp

- R2-2402152	discussion	Signaling of indicating service area in NR NTN	China Telecom

- R2-2402199	discussion	Discussion on providing MBS service area in NTN network	OPPO

- R2-2402220	discussion	Discussion on MBS Broadcast Provision in NTN	vivo

- R2-2402280	discussion	Discussions on signaling of the intended service area of a broadcast service	Fujitsu

- R2-2402284	discussion	Discussion on the support of broadcast service in NTN	ETRI

- R2-2402355	discussion	Discussion on support of broadcast service via NR NTN	CATT, China Broadnet

- R2-2402544	discussion	Discussion on MBS broadcast enhancements for NTN	CMCC

- R2-2402695	discussion	Discussion on the support of Broadcast service	HONOR

- R2-2402708	discussion	Discussion on MBS service in NTN system	CAICT

- R2-2402713	discussion	On support of MBS broadcast in NTN	Lenovo

- R2-2402806	discussion	MBS Broadcast Service Area in NTN	Samsung

- R2-2402807	discussion	MBS broadcast service area information	Qualcomm Incorporated

- R2-2402826	discussion	Discussion on MBS over NTN	Huawei, HiSilicon, Turkcell

- R2-2402833	discussion	Discussion on the service area of a broadcast service	Xiaomi

- R2-2402884	discussion	Broadcast service support over NTN	Apple

- R2-2403072	discussion	Consideration on broadcast service enhancements	ZTE Corporation, Sanechips

- R2-2403093	discussion	Discussion on MBS Broadcasting Control over NTN access	TCL

- R2-2403121	discussion	Discussion on support of broadcast service in NTN	LG Electronics France

- R2-2403275	discussion	Discussion on MBS broadcast additional features for NR NTN Evolution	THALES

- R2-2403306	discussion	On MBS Service Area Signalling in Rel-19 NTN	Nokia

- R2-2403320	discussion	Support for broadcast service in NTN	InterDigital

- R2-2403587	discussion	Discussion on support of broadcast service	ITL

- R2-2403648	discussion	Discussion on Intended Service Area for NTN-MBS	NTT DOCOMO INC.

- R2-2403650	discussion	Discussion on MBS service support for NR NTN	Sharp

- R2-2402153	discussion	Stage-2 impact of regenerative payload in NR NTN	China Telecom

- R2-2402196	discussion	Discussion on stage-2 update on the support of regenerative payload	OPPO

- R2-2402356	discussion	Discussion on support of regenerative payload in Rel-19 NR NTN	CATT, China Broadnet

- R2-2402714	discussion	On support of regenerative payload in NTN	Lenovo

- R2-2402808	discussion	Discussion on regenerative payload	Qualcomm Incorporated

- R2-2402818	discussion	Support of regenerative payload	NEC

- R2-2403092	discussion	Discussion on Regenerative NTN Architecture	TCL

- R2-2403409	discussion	Discussion on Regenerative NTN Payload Architecture	TCL

- R2-2403606	discussion	Regenerative NTN payload support in NR NTN Evolution	THALES, CATT, Huawei, ZTE, Inmarsat, Viasat

- R2-2403639	discussion	Stage 2 updates for regenerative payload	Ericsson

RAN2#126 meeting, Fukuoka city, Japan, May 20 - 24, 2024:

- R2-2404137	LS in	LS on Support of Regenerative-based Satellite Access (S2-2405600; contact: vivo)	SA2

- R2-2404207	Work Plan	Updated work plan for NR NTN Ph3	CATT, Thales

- R2-2404204	discussion	Discussion on downlink coverage enhancements	CATT

- R2-2404159	discussion	Discussion on Downlink Coverage Enhancements	vivo

- R2-2404354	discussion	Discussions on beam and cell level DTX DRX	Fujitsu

- R2-2404582	discussion	Discussion on DL coverage enhancement in NTN	OPPO

- R2-2404739	discussion	Discussion on system level enhancement for downlink coverage enhancements for NTN	Xiaomi

- R2-2404654	discussion	DL coverage enhancement in NTN	Apple

- R2-2404682	discussion	Discussion on cell DTX/DRX	Qualcomm Incorporated

- R2-2404797	discussion	Downlink coverage enhancement in NTN	Lenovo

- R2-2405081	discussion	Consideration on downlink coverage enhancements	ZTE Corporation, Sanechips

- R2-2405229	discussion	On the applicability of downlink coverage enhancements	Nokia, Nokia Shanghai Bell

- R2-2405240	discussion	Discussion on RAN2 Aspects for Downlink Coverage Enhancements in NR NTN evolution	THALES

- R2-2405124	discussion	Discussion on DL coverage enhancements	Huawei, HiSilicon, Turkcell

- R2-2405173	discussion	Discussion on Downlink Coverage Enhancement	Samsung

- R2-2405299	discussion	Questions identified to RAN1 on Downlink Coverage Enhancement	CMCC

- R2-2405312	discussion	Downlink Coverage in NR NTN	China Telecom

- R2-2405320	discussion	Consideration on downlink coverage enhancement	NEC Corporation.

- R2-2405375	discussion	Downlink coverage enhancement for NTN	InterDigital

- R2-2405376	LS out	[Draft] LS on DL coverage enhancements	InterDigital

- R2-2405449	discussion	Downlink coverage enhancements	Ericsson

- R2-2405600	discussion	Downlink coverage enhancements for NTN	NERCDTV

- R2-2405613	discussion	Downlink coverage enhancements for NTN	NERCDTV

- R2-2405636	discussion	Discussion on downlink coverage enhancements in NR NTN	ETRI

- R2-2405626	discussion	Discussion for DL coverage enhancement	Sharp

- R2-2405627	discussion	Discussion on MBS service support for NR NTN	Sharp

- R2-2405525	discussion	Discussion on support of broadcast service	ITL

- R2-2405377	discussion	Support for broadcast service in NTN	InterDigital

- R2-2405277	discussion	Clarification on intended service area	NEC Telecom MODUS Ltd.

- R2-2405147	discussion	On the Signalling Aspects of MBS over Rel-19 NR NTN	Nokia

- R2-2405211	discussion	Discussion on support of broadcast service in NTN	LG Electronics France

- R2-2405174	discussion	Discussion on Broadcast Service Area in NTN	Samsung

- R2-2405125	discussion	Discussion on supporting MBS broadcast over NTN	Huawei, HiSilicon, Turkcell

- R2-2405239	discussion	Discussion on MBS broadcast additional features for NR NTN Evolution	THALES

- R2-2405204	discussion	Discussions on MBS in Rel-19 NTN	TOYOTA Info Technology Center

- R2-2404982	discussion	Discussion on the support of broadcast service	HONOR

- R2-2405082	discussion	Consideration on broadcast service enhancements	ZTE Corporation, Sanechips

- R2-2405099	discussion	Discussion on the service area of a broadcast service	Xiaomi

- R2-2404853	discussion	Discussions on the configuration of intended service areas	ITRI

- R2-2404854	discussion	Discussions on limiting broadcast service in the intended service areas	ITRI

- R2-2405020	discussion	Support of MBS broadcast service for NTN	CMCC

- R2-2404798	discussion	On broadcast service area indication in NTN	Lenovo

- R2-2404916	discussion	Broadcast service area signaling	Sony

- R2-2404841	discussion	Support for broadcast services in NR NTN	Ericsson

- R2-2404679	discussion	MBS broadcast service area information	Qualcomm Incorporated

- R2-2404655	discussion	Broadcast service support over NTN	Apple

- R2-2404621	discussion	Discussion on MBS Broadcasting Control over NTN access	TCL

- R2-2404580	discussion	Discussion on providing MBS service area in NTN network	OPPO

- R2-2404429	discussion	Discussion on support of broadband services	Continental Automotive

- R2-2404355	discussion	Discussions on signaling of the intended service area of a broadcast service	Fujitsu

- R2-2404282	discussion	Discussion on support of a broadcast service in NR NTN	ETRI

- R2-2404160	discussion	Discussion on MBS Broadcast Provision in NTN	vivo

- R2-2404206	discussion	Discussion on support of broadcast service via NR NTN	CATT

- R2-2404205	discussion	Further discussion on regenerative payload	CATT

- R2-2404161	discussion	Discussion on Mobility with Regenerative Payload	vivo

- R2-2404256	discussion	Further discussion on regenerative payload for satellite switch with resync	NTU

- R2-2404622	discussion	Discussion on Support of NTN Regenerative Architecture	TCL

- R2-2404590	discussion	Discussion on satellite switch with resynch for regenerative payload	OPPO

- R2-2404680	discussion	Discussion on regenerative payload	Qualcomm Incorporated

- R2-2404917	discussion	Satellite switch with re-sync in regenerative payload	Sony

- R2-2404799	discussion	Considerations on regenerative payload in NTN	Lenovo

- R2-2405021	discussion	Support of regenerative payload	CMCC

- R2-2405100	discussion	Discussion on the support of regenerative payload	Xiaomi

- R2-2405083	discussion	Consideration on support of regenerative payload	ZTE Corporation, Sanechips

- R2-2405196	discussion	Support Regenerative Payload	NEC

- R2-2405241	discussion	Regenerative NTN payload support in NR NTN Evolution	THALES

- R2-2405148	discussion	On the feasibility of the existing NTN features over regenerative architecture	Nokia

- R2-2405126	discussion	Discussion on support of regenerative payload	Huawei, HiSilicon, Turkcell

- R2-2405156	discussion	Regenerative payload for NR NTN	Samsung

- R2-2405313	discussion	Stage-2 updates for regenerative payload	China Telecom

- R2-2405448	discussion	Stage 2 updates for regenerative payload	Ericsson

- R2-2405629	discussion	Discussion for regenerative payload	Sharp

## 4.3	RAN3

RAN3#123bis meeting, Changsha, China, April 15 - 19, 2024:

- R3-241930	Work Plan	Work plan for Rel-19 NR_NTN_Ph3	CATT, Thales

- R3-241908	other	(TP for TS 38.413 and TS 38.300) Support MBS broadcast service	Huawei

- R3-242080	discussion	Discussion on NTN MBS supporting	ZTE

- R3-242043	discussion	Service Area for a Broadcast Service in NR NTN	Ericsson, Thales

- R3-241606	discussion	Discussion on Support for NR NTN MBS Broadcast Service	Qualcomm Incorporated

- R3-241562	discussion	Discussion on MBS service in NTN system	CAICT

- R3-241568	discussion	MBS support in NR NTN	China Telecommunication

- R3-241617	discussion	Discussion on Support of MBS Broadcast over NTN access	TCL

- R3-241749	other	(TP to TS 38.413) Support of Broadcast service	Xiaomi

- R3-241805	discussion	On support of MBS broadcast in NTN	Lenovo

- R3-241931	discussion	Discussion on MBS broadcast service for NR NTN system	CATT, CBN, China Broadnet

- R3-241946	discussion	Discussion on Supporting MBS broadcast service for NR NTN	CMCC

- R3-242036	discussion	Discussion on support MBS broadcast service for NR NTN	Samsung

- R3-241932	discussion	Discussion on support of regenerative payload	CATT

- R3-241607	discussion	Discussion on NG Signaling impacts for NR NTN Regenerative Payload	Qualcomm Incorporated

- R3-241569	discussion	Consideration on regenerative payload in Rel-19 NTN	China Telecommunication

- R3-241582	discussion	Discussion on support of Regenerative payload	NEC

- R3-241616	discussion	Discussion on Support of NTN Regenerative Architecture	TCL

- R3-241750	discussion	Discussion on Support of Regenerative Payload	Xiaomi

- R3-241770	discussion	Initial Considerations on Support of Regenerative Payload	ZTE

- R3-241806	discussion	On support of regenerative payload in NTN	Lenovo

- R3-241909	discussion	Support of Regenerative payload	Huawei

- R3-241947	discussion	Discussion on Support of regenerative payload for NR NTN	CMCC

- R3-242000	discussion	Discussion on the support of Regenerative payload	Nokia, Nokia Shanghai Bell

- R3-242001	CR	Support Regenerative NTN	Nokia, Nokia Shanghai Bell

- R3-242037	discussion	Discussion on support of regenerative payload for NR NTN	Samsung

- R3-242044	draftCR	Support for Regenerative Payload in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia

- R3-242045	discussion	NTN Regenerative Payload in Rel-19	Ericsson LM

- R3-242099	discussion	Satellite on-board gNB identification in 5G system	LG Electronics Inc.

- R3-242100	CR	CR for Satellite on-board gNB identification in 5G system	LG Electronics Inc.

- R3-242172	discussion	CB:#NRNTN_Archtecture	Ericsson

- R3-242232	discussion	CB:#NRNTN_Archtecture	Ericsson

RAN3#124 meeting, Fukuoka city, Japan, May 20 - 24, 2024:

- R3-243671	Work Plan	Updated work plan for NR_NTN_Ph3	CATT, Thales

- R3-243672	other	(TP for BL CRs) Support of MBS broadcast service for NR NTN	CATT

- R3-243617	discussion	Further discussion on support MBS broadcast service for NR NTN	Samsung

- R3-243628	discussion	Discussion on support MBS broadcast service for NTN	China Telecommunication

- R3-243553	discussion	Discussion on MBS broadcast additional features for NR NTN Evolution	THALES

- R3-243557	other	(TP for TS38.300) Discussion on Support for NR NTN MBS Broadcast Service	Qualcomm Incorporated

- R3-243433	other	(TP for TS 38.413 and TS 38.300) Support MBS broadcast service	Huawei

- R3-243464	CR	Broadcast Service Area for NR NTN	Ericsson

- R3-243398	discussion	Support of broadcast service in NTN	Lenovo

- R3-243354	other	(TP for TS 38.300) Discussion on the support of MBS Broadcast Service	Nokia, Nokia Shanghai Bell

- R3-243298	other	(TP to TS 38.413) Support of Intended area	Xiaomi

- R3-243242	discussion	Discussion on NR NTN supporting MBS broadcast service	NEC

- R3-243220	discussion	Discussion on Support of MBS Broadcasting over NTN access	TCL

- R3-243654	other	Discussion on NTN broadcast service supporting with TP to TS 38.300	ZTE

- R3-243723	discussion	Discussion on Supporting MBS broadcast service for NR NTN	CMCC

- R3-243412	discussion	MBS Service Area in NR NTN	Ericsson, Eutelsat Group, SES, Thales

- R3-243413	draftCR	Support for Regenerative Payload in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei

- R3-243414	discussion	NTN Regenerative Payload in Rel-19	Ericsson, Sateliot

- R3-243531	CR	CR for Satellite on-board gNB identification in 5G system	LG Electronics Inc.

- R3-243530	discussion	Satellite on-board gNB identification in 5G system	LG Electronics Inc.

- R3-243724	discussion	Discussion on Support of regenerative payload for NR NTN	CMCC

- R3-243221	discussion	Discussion on Regenerative NTN Architecture	TCL

- R3-243243	discussion	Discussion on NR NTN supporting the regenerative payload	NEC

- R3-243299	other	(TPs to TS 38.300 and 38.413) support of regenerative payload	Xiaomi

- R3-243023	LS in	Reply LS on security of IP transport over satellite transport links (S3-240950 / S2-240390)	SA2(Ericsson)

- R3-243017	LS in	LS on Support of Regenerative-based Satellite Access	SA2(VIVO)

- R3-243355	other	(TP for TS 38.300 and TS 38.413) Discussion on the support of Regenerative payload	Nokia, Nokia Shanghai Bell

- R3-243399	discussion	Mobility issues for regenerative payload in NTN	Lenovo

- R3-243415	LS out	[DRAFT] Reply LS on security of IP transport over satellite transport links	Ericsson LM

- R3-243432	discussion	Support of regenerative payload (including LS responses)	Huawei

- R3-243556	discussion	Discussion on NG Signaling impacts for NR NTN Regenerative Payload	Qualcomm Incorporated

- R3-243573	discussion	Discussion on support of regenerative payload	ZTE

- R3-243567	discussion	Support of regenerative payload (including LS responses)	Huawei

- R3-243629	discussion	On support of regenerative payload in NR NTN	China Telecommunication

- R3-243618	discussion	Further discussion on support of regenerative payload for NR NTN	Samsung

- R3-243673	discussion	Discussion on support of regenerative payload	CATT

- R3-243949	Support for Regenerative Payload in NR NTN (Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei)	draftCR

- R3-243954	Reply LS on Support of Regenerative-based Satellite Access, RAN3(ZTE) To: SA2; Cc: RAN2

- R3-243955	Reply LS on security of IP transport over satellite transport links, RAN3(Ericsson) To: SA2, SA3

## 4.4	RAN4

RAN4#110bis meeting, Changsha, China, April 15 - 19, 2024:

- R4-2404869	other	General overview on RAN4 RF scope	Ericsson

- R4-2404870	other	RedCap UE RF impact overview	Ericsson

- R4-2405316	discussion	Discussions on NTN Phase3 UE requirements	Samsung

- R4-2405346	other	General discussion on Rel-19 NTN RedCap UE	Huawei, HiSilicon

- R4-2405063	other	Discussion on UE RF requirements for NR NTN phase3	ZTE Corporation

- R4-2404253	other	UE RF requirement for NTN Redcap and eRedcap	Sony

- R4-2404264	other	RedCap NTN UEs	Nokia

- R4-2404185	other	On NTN for RedCap UE	Apple

- R4-2404437	other	Discussion on support of NTN full-duplex FDD RedCap UE	CATT

- R4-2404585	discussion	Discussion on RF requirement for redcap UE in FR1 NTN band.	Xiaomi

- R4-2404670	other	Discussion on support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands	vivo

- R4-2405713	other	UE RF impacts from NR NTN Phase 3	Qualcomm Inc.

- R4-2405646	other	Discussion on RF requirement for NTN SAN in Rel-19	ZTE Corporation

- R4-2405647	draftCR	draft CR to TS 38.108 the introduction of regenerative SAN	ZTE Corporation

- R4-2405922	discussion	Non-Terrestrial Networks (NTN) for NR Phase 3: Support of regenerative payload	Huawei, HiSilicon

- R4-2405082	other	SAN RF requirements	Nokia

- R4-2405317	discussion	Initial view on SAN RF impact for Rel-19 NTN Phase 3 WI	Samsung

- R4-2404871	other	SAN RF impact overview	Ericsson

- R4-2405291	other	Topic summary for [110bis][138] NR_NTN_Ph3_UERF	Moderator(Qualcomm)

- R4-2406109	other	Way Forward for [110bis][315] NR_NTN_Ph3	Thales

- R4-2406610	other	WF on NR_NTN_Ph3_UERF	Qualcomm

- R4-2405835	other	Topic summary for [110bis][315] NR_NTN_Ph3	Moderator (Thales)

RAN4#111 meeting, Fukuoka city, Japan, May 20 - 24, 2024:

- R4-2409105	other	General issue for NTN RedCap	Ericsson

- R4-2409108	other	RedCap UE RF impact on HD-FDD	Ericsson

- R4-2409046	other	On NTN Phase3 RedCap UE RF	Samsung

- R4-2409336	other	Discussion on the other potential impacts for Rel-19 NTN RedCap UE	Huawei, HiSilicon

- R4-2408816	draftCR	draft CR to TS 38.101-5: Addition of RedCap and eRedCap	Qualcomm Inc.

- R4-2408799	other	Discussion on UE RF requirements for NR NTN phase3	ZTE Corporation, Sanechips

- R4-2408617	discussion	Discussion on NTN (e)Redcap UE RF requirements	Spreadtrum Communications

- R4-2408067	other	RedCap NTN UEs	Nokia Poland

- R4-2408128	other	Discussion on RF requirements for RedCap and eRedCap UE supporting FR1-NTN in Half Duplex mode	vivo

- R4-2407413	other	UE RF requirement for NTN Redcap and eRedcap	Sony

- R4-2407995	other	Discussion on (e)Redcap UE introduction for NTN operation	China Telecomunication Corp.

- R4-2407757	discussion	Discussion on UE RF requirements for NTN RedCap with HD-FDD	Mediatek India Technology Pvt.

- R4-2407513	other	Discussion on RF requirement for NTN RedCap UE	CATT

- R4-2407558	other	On NR NTN for (e)RedCap UE REFSENS requirements	Apple

- R4-2409106	other	Other NTN UE RF requirment	Ericsson

- R4-2409107	other	SAN RF impact overview	Ericsson

- R4-2409543	discussion	Further discussion on regenerative payload introduction in SAN RF specification	Huawei, HiSilicon

- R4-2409544	draftCR	Draft CR to TS 38.108: Introduction of regenerative payload	Huawei, HiSilicon

- R4-2407511	other	Discussion on definition of regenerative payload	CATT

- R4-2407512	CR	CR for TS 38.108, Introduction on definition of NTN regenerative payload	CATT

- R4-2408071	discussion	SAN RF requirements impact under Rel-19 NTN Phase 3 WI	SAMSUNG R&D INSTITUTE JAPAN

- R4-2409622	other	Discussion on RF requirements for NTN SAN in Rel-19	ZTE Corporation, Sanechips

- R4-2410110	other	Topic summary for [111][315] NR_NTN_Ph3	Moderator (Thales)

- R4-2410574	other	WF on Rel-19 phase 3 NR-NTN UE RF requirements	Qualcomm

- R4-2408948	other	Topic summary for [111][137] NR_NTN_Ph3_UERF	Moderator(Qualcomm)

END