3GPP TSG RAN meeting #104										RP-240926

Shanghai, China, June 17-20, 2024

Status Report to TSG

Agenda item:			9.2.4

| WI / SI Name | Study on AI (Artificial Intelligence)/ML (Machine Learning) for mobility in NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_AIML_Mob |  |  |  |  |
| Unique ID | 1020084 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240082 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2025 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 25 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Zhongda Du |
|  | Company | OPPO |
|  | Email | duzhongda@oppo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#125bis agreements:

Agreements:

- At least measurement event evaluation based on RRM measurement prediction result will be studied.   Direct measurement event prediction are is also allowed.

- Clarifications on what is being as input should be provided with results

- Start with A3 as a baseline.

- Measurement event prediction study can start after some further progress on RRM measurement prediction has been made

Agreements to start evaluations - FR1-to-FR1 - Focus on intra-frequncy in time domain prediction for the purpose of measurement reduction - Study inter-frequency scenario in terms of which scenarios can be studied without requiring new channel model and also resolving any simulation assumptions (if possible). - FR2-to-FR2 - Focus on Case 1 intra-frequency - Perform evaluation both in time and spatial domain

Agreements

- AI mobility SI uses synthesized datasets based on 3GPP agreed channel model and deployment for evaluation. Field data is optional

- Reuse current RAN1’s simulation assumptions as much as possible by extending data generation to neighbouring cells.

- Once a set of simulation parameters and assumptions per each sub-use case (e.g., propagation scenario, deployment topology, channel modelling, UE trajectories, etc.) are settled, it should be used for baseline case (i.e. without AI/ML model), training (e.g. data set generation), validation, and inference etc.

- Clarify and document the use of random seeds in between the training and test dataset, simulation drops/runs at least for channel modelling and UE trajectory.

- Alignment of simulation assumptions is necessary, but explicit result calibration (e.g., as in TR 36.839) is not expected. Companies can independently report their gains achieved by AI/ML with detailed evaluation descriptions for cross-checking purposes.

6	For FR1, band n77/n78 is considered with 4GHz as the central frequency.  FFS any other band

7	For FR2, only FR2-1 is considered, e.g., band n257. 30GHz central frequency can be adopted to reuse RAN1’s work as much as possible.  FFS any other band

8	focus  on Urban Macro (UMa) for FR1 and Umi for FR2

9	RAN2 takes hexagonal regular topology as the starting point.

10	Take baseline simulation assumptions from Table 6.3.1-1 in TR 38.843 for FR2 as the starting point for channel modelling, e.g., BS/UE antenna configuration, BS Tx power, and BS/UE antenna height. UE rotation is excluded in the initial phase of evaluation.

11  UE trajectory model uses options 1-3 in TR 38.843 section 6.3.1 as the starting point.  Down-selection to be discussed in email discussion

12 AI/ML model generalization could be addressed after sufficient performance gains for different use cases are found.

RAN2#126 agreements:

Agreements on simulation assumptions 1 For 2nd study goal i.e. to enhance handover performance, evaluation exercise will focus on FR2 to FR2 intra-frequency scenario. 2 For the evaluation exercise for 2nd study goal, RAN2 should assume that there is no reduction in measurement overhead 3 Prediction accuracy metric for RRM measurement cell level prediction is defined as “RSRP difference between predicted L3 cell level measurement result and actual L3 cell level measurement result of the same cell” for all RRM sub cases 4 for RRM sub case 1, it is up to company to report L1 RSRP difference 5 Definition of measurement reduction for intra-frequency scenario is defined as:(20/20) Measurement reduction rate in temporal domain (MRRT) assuming same length of measurement time instances: MRRT= skipped measurement time instances / total measurement time instances Measurement reduction rate in spatial domain (MRRS): MRRS = skipped beams to be measured/ total beams to be measured 6 For RRM sub case 1 and 3, it is up to company’s implementation whether L1 filtering is applied for input L1 beam level measurement. Companies are expected to report what L1 filtering they use in their simulation. 7 To agree on methodology of Intra_F_C_T_Case A as following: Intra-frequency intra-cell temporal domain case A prediction is done by predicting measurement result(s) in prediction window based on measurement results in observation window of the same cell for both FR1_to_FR1 and FR2_to_FR2. FFS aligning the prediction window 8 To agree on methodology of Intra_F_C_T_Case B: Intra-frequency intra-cell temporal domain prediction is done by predicting sub set measurement (case B) instances in temporal domain of the same cell for both FR1_to_FR1 and FR2_to_FR2. Several measurement reduction rates should be aligned among companies. The detail values for measurement reduction rate are FFS. 9 Intra-frequency intra-cell temporal domain prediction can be applied for all RRM sub cases. And it is up to company to report applied RRM sub case together with simulation result. 10 Methodology of Intra_F_C_S: Intra-frequency intra-cell spatial domain prediction is done by measuring sub set of configured SSB as input to the model to predict L3 cell level measurements for every instance of the same cell. It is only evaluted for FR2 intra-frequency scenario and RRM sub case 1 and 3. Several measurement reduction rates should be aligned among company without defining detail pattern. The detail rate values are FFS. 11 For both Intra-frequency and inter-frequency inter-cell prediction, the measurement on cell for measurement should not be reduced in both temporal and spatial domain 12 For Inter_F_C (inter-frequency inter-cell), RAN2 start evaluation from co-located scenario 13 for Inter_F_C(inter-frequency inter-cell), RAN2 should focus on the case where cell for measurement and cell for prediction are in the same sector. 14 FR1 to FR1 inter-frequency inter-cell prediction is applicable for all RRM sub cases. And it is up to company to report applied RRM sub cases together with their simulation result. 16 Intra_F_Inter_C (intra-frequency inter-cell) prediction will not be evaluated at least in early stage. Intra_F_Inter_C(Intra-frequency inter-cell) refers to both co-located and non-colocated neighbouring cell prediction. 17 No traffic model is simulated 18 During simulation UE is dropped 100% outdoor 19 It is up to company’s implementation to select how to distribute the UE 20 Fast fading is necessary for RRM sub case 1 and 3. FFS case 2 21 To agree not consider Oxygen absorption (7.6.1), Time-varying Doppler shift (7.6.6), Explicit ground reflection model (7.6.8) and blockage (7.6.4) for channel modelling (38.901) 22 LOSsoft is optionally modelled in the channel modelling 23 To agree on following parameters for FR2: 1, 30GHz as central frequency 2, 200m as ISD 3, UMi with distance-dependent LoS probability function defined in Table 7.4.2-1 in TR 38.901 as baseline channel modelling 24 For FR1, following parameters are agreed: 1, Table 6.2.1-1 template is taken as starting point ( to be updated by individual proposal later on) 3, to set up 2-tier model (7 sites, 3 sectors/cells per site) (20/20) 4, 500m as ISD 5, channel modelling is UMa with distance-dependent LoS probability function defined in Table 7.4.2-1 in TR 38.901 6, 20MHz as bandwidth 7, The recommendated value in yellow in table 2.3.3-1 ( by removing wording “At least for BM-Case1,”) 25 Section 7.6.5 in 38.901 is taken as baseline for inter-frequency correlation model. Whether inter-frequency correlation model is used is optional and companies can report what they use. FFS on the understanding shadowing correlation in inter-freq. For now companies should report what assumption they have made 26 Following RRC parameters need be aligned as simulation parameters: (17/20) - RRC parameters for measurement consolidation - RRC parameters for L3 filtering (filter coefficient, measurement period) 27 We apply same L1 sampling period for both intra and inter (i.e. we don’t simulate existence of measurement gap as starting point) 28 Simulation assumptions discussed in section 2.3.1~2.3.3 is taken as baseline also for use cases other than RRM measurement prediction. Any update is subject to further discussion on other use cases. 29 The sample period(s) are aligned among companies for intra-frequency intra-cell temporal domain prediction. We can start with 20ms for FR2 and 40ms for FR1. Measurement period: FFS – suggestion from rapporteur is to start with 480ms for FR2 and 200ms for FR1 30 Simulation parameters in table 2.3.4-1 (by removing Table A.2.1-7 and Table 2.1-10) are taken as starting point for both UE sided model and network sided model for FR2. The number of beams could be left for company to report. FFS Use 100Mhz for channel BW? 31 For FR1, following parameters are agreed: 2, {4GHz,30KHz} as frequency for intra-frequency scenario and {2GHz, 15KHz(FDD)/30GHz(TDD)} as another frequency for inter-frequency scenario

Agreements 1 average RSRP difference is taken as prediction accuracy metric for RRM measurement prediction. Note the RSRP difference values should be an absolute value before they are averaged 2: Measurement reduction rates e.g. 1/2, for both intra-frequency intra-cell temporal domain prediction case B and spatial domain prediction. Revision in RAN2#127 is open. 3: One prediction window for FR1 and FR2 respectively as starting point. The detail value to be decided in the post email discussion. The concluded initial value is 200ms and 400ms for FR1 and FR2 respectively. 4: UE trajectory option is up to company’s implementation and report 5: UE trajectory boundary processing is up to company’s implementation and report 6: For study goal 2, the candidate speeds are 60,90,120 km/h and company can report UE speed along with simulation result 7: For study goal 1, the candidate speeds are 30,60,90km/h and company can report UE speed along with simulation result 8: To decide on the values in table 2.4-2/3/4 in post email discussion. Updated values after post email discussion. L3 filtering parameter for both FR1 and FR2; Recommended value. FilterCoefficient; 4. Table 2.4-2 Measurement period; Recommended value. FR1 to FR1 intra-frequency w.o. gap; 200ms. FR1 to FR1 inter-frequency with gap; 200ms. FR2 to FR2 intra-frequency w.o. gap; 400ms. Table 2.4-3 Consolidation parameter; Recommended value. nrofSS-BlocksToAverage for FR1; 1. nrofSS-BlocksToAverage for FR2; 3. absThreshSS-BlocksConsolidation; -110dbm. Table 2.4-4 9: To agree on 80MHz as bandwidth for FR2 10: To agree on 10m for BS antenna height for FR2 11: Fast fading is necessary for RRM sub case 2 too. 12: The shadowing fading of two different frequency layers can be reported by company 13: To define cluster approach at least based on the number of input cells, number of output cells and their relationship in temporal domain, spatial domain and frequency domain

Agreements:

The following is agreed

| Case number | Prioritization | Evaluation scenario combination | target study goal | Methodology |
| --- | --- | --- | --- | --- |
| 1 | Low | FR1 to FR1 intra-frequency temporal domain case A | 2nd goal | TBD |
| 2 | High | FR1 to FR1 intra-frequency temporal domain case B | 1st goal | Intra-cell |
| 3 | High | FR1 to FR1 inter-frequency (frequency domain) | 1st goal | Inter-cell |
| 4 | High | FR2 to FR2 intra-frequency temporal domain case A | 2nd goal | Intra-cell |
| 5 | Low | FR2 to FR2 intra-frequency temporal domain case B | 1st goal | TBD |
| 6 | Middle | FR2 to FR2 intra-frequency spatial domain | 1st goal | Intra-cell |

=>	We will start the evaluation with measurements prediction accuracy and model complexity.  We can discuss system performance after we see which scenarios have good measurements prediction accuracy.

Agreements

- For the cell level measurement prediction, start with consider a fixed value for L3 filtering in simulation.   FFS which fixed value

- For cell level prediction, RSRP difference to the actual measurement is calculated based on L3 filtered measurement result

Agreements

1	Study Indirect: RLF prediction based on the temporal domain serving cell measurement predictions (e.g. SINR).

2	Study Direct: Directly RLF prediction by AI/ML models.

3	FR2 study will be prioritized for RLF prediction

4	The study should focus on RLF due to T310 expiry (i.e. in-synch/out-of-synch case) as the representative RLF case for direct and indirect prediction.

5	HOF prediction is down prioritized in our study.  NO simulations/evaluations should be done/submitted

6	RLF prediction result is the RLF probability within a time window or at time instance, at least for direct case.  FFS on expected RLF time and indirect case.

7	No evaluation/simulations are expected for August meeting for RLF

8	Simulation assumption specific to RLF will be discussed in August.  The assumption is that we will reuse RRM simulation assumptions (where possible).

Summarized simulation assumptions based on RAN2’s agreements so far:

| Parameter | Value for FR1 | Value for FR2 |
| --- | --- | --- |
| Frequency Range | FR1@{4GHz,30KHz} as central frequency for intra-frequency scenario FR1@{2GHz, 15/30KHz} as another frequency for inter-frequency scenario | FR2 @ 30 GHz; SCS: 120 kHz |
| Deployment | 2-tier model with wrap-around (7 sites, 3 sectors/cells per site) | 2-tier model with wrap-around (7 sites, 3 sectors/cells per site) |
| Channel model | UMa With distance-dependent LoS probability function defined in Table 7.4.2-1 in TR 38.901, fast fading and optional LOSsoft; without UE rotation, Oxygen absorption, Time-varying Doppler shift, Explicit ground reflection model and blockage. | Umi With distance-dependent LoS probability function defined in Table 7.4.2-1 in TR 38.901, fast fading and optional LOSsoft; without UE rotation, Oxygen absorption, Time-varying Doppler shift, Explicit ground reflection model and blockage |
| System BW | 20MHz | 80MHz |
| UE speed | 30,60,90 km/h for study targeting measurement reduction 60,90,120 km/h for study targeting HO performance improvement | 30,60,90 km/h for study targeting measurement reduction 60,90,120 km/h for study targeting HO performance improvement |
| UE distribution | 100% outdoor | 100% outdoor |
| BS Antenna Configuration | Companies need to report which option(s) are used between - 32 ports: (8,8,2,1,1,2,8), (dH,dV) = (0.5, 0.8)λ - 16 ports: (8,4,2,1,1,2,4), (dH,dV) = (0.5, 0.8)λ Other configurations are not precluded. | Antenna setup and port layouts at gNB: (4, 8, 2, 1, 1, 1, 1), (dV, dH) = (0.5, 0.5) λ Other assumptions are not precluded. |
| BS Antenna radiation pattern | 3-sector antenna radiation pattern, 8 dBi | TR 38.802 Table A.2.1-6, |
| UE Antenna Configuration | 4RX: (1,2,2,1,1,1,2), (dH,dV) = (0.5, 0.5)λ for (rank 1-4) 2RX: (1,1,2,1,1,1,1), (dH,dV) = (0.5, 0.5)λ for (rank 1,2) Other configuration is not precluded. | Antenna setup and port layouts at UE: (1, 4, 2, 1, 2, 1, 1), 2 panels (left, right) Other assumptions are not precluded |
| UE Antenna radiation pattern | Omni-direction | TR 38.802 Table A.2.1-8, |
| BS Tx Power | 44dBm | 40 dBm (baseline) Other values (e.g., 34 dBm) not precluded |
| Maximum UE Tx Power | 23dbm | 23 dBm |
| BS receiver Noise Figure | 5db | 7 dB |
| UE receiver Noise Figure | 9dB | 10 dB |
| Inter site distance | 500m | 200 m |
| BS Antenna height | 25m | 10m |
| UE Antenna height | 1.5m | 1.5 m |
| Spatial consistency | companies report one of the spatial consistency procedures: - Procedure A in TR38.901 - Procedure B in TR38.901 | companies report one of the spatial consistency procedures: - Procedure A in TR38.901 - Procedure B in TR38.901 |
| UE trajectory model | 3 options in 38.843 section 6.3.1 | 3 options in 38.843 section 6.3.1 |
| UE trajectory boundary processing model | Companies report which of the following models they used: wrap round model, circle-bouncing model, boundary-terminated model | Companies report which of the following models they used: wrap round model, circle-bouncing model, boundary-terminated model |

Table 2.2.1-1 Simulation assumptions

2.2.2	Remaining Open issues

For RRM measurement use case:

1, Evaluation based on simulation result

For Measurement event use case:

1, Further clarification on the use case including definition, metrics

2, Measurement event specific Simulation assumptions, simulation methodology

For RLF use case:

1, Further clarification on the use case e.g. metrics

2, RLF specific Simulation assumptions, simulation methodology

HOF prediction is down prioritized

Issues covered by following objectives in the SID:

- Potential AI mobility specific enhancement should be based on the Rel19 AI/ML-air interface WID general framework (e.g. LCM, performance monitoring etc) [RAN2]

  - NOTE: This would only be treated after sufficient progress is made in the Rel-19 AI/ML air interface WID

- Potential specification impacts of AI/ML aided mobility [RAN2]

- Evaluate testability, interoperability, and impacts on RRM requirements and performance [RAN4]

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Contributions submitted to RAN2#125bis meeting:

R2-2402748	Discussion on RRM measurement prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402552	Initial consideration on RRM measurement prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402403	Areas of interest for RRM measurement prediction	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403497	Consideration on AI/ML based RRM measurement prediction	Xiaomi	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402559	Discussion on RRM measurement prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402168	Discussion on RRM measurement prediction	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402250	AI/ML RRM measurement prediction	TCL	discussion	Rel-19

R2-2402275	Discussion on RRM measurement predicton	Fujitsu	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402285	Evaluation on Measurement Gap Reduction with AI Prediction	MediaTek Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402296	Evaluation on AI/ML in Spatial/Temporal Prediction for RRM Measurement	MediaTek Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402303	Consideration on RRM measurement prediction	CATT	discussion	Rel-19	FS_NR_AIML_Mob	Revised

R2-2402315	Artificial Intelligence/Machine Learning for mobility in NR	BJTU	discussion

R2-2402343	Discussion on RRM measurement prediction	Spreadtrum Communications	discussion	Rel-19

R2-2402403	Areas of interest for RRM measurement prediction	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402410	RRM measurement prediction	Qualcomm Incorporated	discussion	Rel-19

R2-2402516	Discussion on AI/ML based RRM measurement prediction in NR	China Telecom	discussion	Rel-19

R2-2402552	Initial consideration on RRM measurement prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402559	Discussion on RRM measurement prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402589	Discussion on RRM measurement prediction	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402595	Discussion on AI based RRM measurement prediction 	NEC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402687	Discussion on AI aided RRM measurement prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402733	Consideration on types of RRM measurement prediction	Lenovo	discussion	Rel-19

R2-2402748	Discussion on RRM measurement prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403109	Discussion on RRM measurement prediction	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403124	RRM measurement prediction	Fraunhofer HHI, Fraunhofer IIS	discussion

R2-2403254	AI/ML based RRM measurement predictions	Ericsson	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403281	On the measurement prediction use-case	Nokia	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403418	Potential scenarios for RRM measurement prediction	Kyocera	discussion	Rel-19

R2-2403497	Consideration on AI/ML based RRM measurement prediction	Xiaomi	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403554	RRM measurement prediction	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403622	Cell-level measurement prediction	LG Electronics Inc.	discussion	FS_NR_AIML_Mob

R2-2403670	Consideration on RRM measurement prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob	R2-2402303

R2-2402560	Discussion on Measurement event prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403555	Measurement event prediction	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403023	Discussion on measurement event prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402590	Discussion on measurement event prediction	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402169	Discussion on measurement event prediction	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402297	Evaluation on AI/ML for Measurement Event Prediction	MediaTek Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402169	Discussion on measurement event prediction	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402174	Discussion on unintended event prediction		OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402253	Discussion on measurement event prediction	TCL	discussion	Rel-19

R2-2402297	Evaluation on AI/ML for Measurement Event Prediction	MediaTek Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402304	Consideration on measurement event prediction	CATT	discussion	Rel-19	FS_NR_AIML_Mob	Revised

R2-2402317	Measurement event prediction	Xiaomi	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402404	Areas of interest for measurement event prediction	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402411	Measurement event predictions	Qualcomm Incorporated	discussion	Rel-19

R2-2402560	Discussion on Measurement event prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402590	Discussion on measurement event prediction	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402683	Discussion on measurement event predictions	III	discussion	FS_NR_AIML_Mob

R2-2402688	Discussion on AI aided measurement event prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402749	Discussion on measurement event prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402898	On measurement event prediction	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403023	Discussion on measurement event prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403056	Data collection for event prediction	Sony	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403110	Discussion on measurement event prediction	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403214	Target scenarios for measurement event prediction	NEC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403255	AI/ML based measurement events prediction	Ericsson	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403282	Considerations on the measurement event prediction use-case	Nokia	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403419	Potential scenarios for measurement event prediction	Kyocera	discussion	Rel-19

R2-2403555	Measurement event prediction	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403623	Measurement event prediction	LG Electronics Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403671	Consideration on measurement event prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob	R2-2402304

R2-2402750	Discussion on RLF and HO failure prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402999	Discussion on RLF/HOF prediction	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402432	Discussion on RLF/HO failure prediction	Xiaomi	discussion

R2-2402561	Discussion on RLF/HO failure prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403624	HOF and RLF prediction	LG Electronics Inc.	discussion	FS_NR_AIML_Mob

R2-2402895	On RLF and HO failure prediction	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402166	Discussion on study on AI/ML for Mobility	Continental Automotive	discussion	Rel-19

R2-2402248	AI/ML HO failure prediction	TCL	discussion	Rel-19

R2-2402249	AI/ML RLF prediction	TCL	discussion	Rel-19

R2-2402305	Consideration on HO Failure and RLF Prediction	CATT	discussion	Rel-19	FS_NR_AIML_Mob	Revised

R2-2402405	Areas of interest for RLF/HO failure prediction	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402412	RLF/HO failure prediction	Qualcomm Incorporated	discussion	Rel-19

R2-2402432	Discussion on RLF/HO failure prediction	Xiaomi	discussion

R2-2402561	Discussion on RLF/HO failure prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402689	Discussion on HO failure/RLF prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402722	Prediction for HO failure and RLF	Lenovo	discussion	Rel-19

R2-2402750	Discussion on RLF and HO failure prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402895	On RLF and HO failure prediction	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402999	Discussion on RLF/HOF prediction	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403024	Discussion on HOF and RLF prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403111	Discussion on HOF and RLF prediction	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403215	Target scenarios for failure prediction	NEC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403244	Discussion on AI/ML based RLF and HOF predictions	Ericsson	discussion	FS_NR_AIML_Mob

R2-2403420	Potential scenarios for RLF/HOF prediction	Kyocera	discussion	Rel-19

R2-2403452	Discussion on HO failure/RLF prediction	Nokia	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403556	RLF/HOF prediction	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403624	HOF and RLF prediction	LG Electronics Inc.	discussion	FS_NR_AIML_Mob

R2-2403672	Consideration on HO Failure and RLF Prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob	R2-2402305

R2-2403958	Way forward on evaluation scenarios for AI mobility NR  OPPO,   MediaTek, Samsung, CMCC,Nokia,CAICT,CATT,Xiaomi, China telecom, vivo

R2-2403713	Discussion on simulation assumptions of AI mobility	OPPO,Nokia,MediaTek,CMCC, Interdigital

R2-2403245	Simulation based evaluation of the AIML added mobility	Ericsson	discussion	FS_NR_AIML_Mob

R2-2402445	Simulation Environments for AI/ML-assisted Mobility	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403112	Discussion on simulation assumptions	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403713	Discussion on simulation assumptions of AI mobility	OPPO,Nokia,MediaTek,CMCC, Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402287	Discussion on Evaluation Methodology for AI Mobility	MediaTek Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402306	Simulation and evaluation for AIML for mobility in NR	CATT	discussion	Rel-19	FS_NR_AIML_Mob	Revised

R2-2402406	Simulation Assumption for AI/ML Mobility 	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402413	Simulation assumption and evaluation methodology	Qualcomm Incorporated	discussion	Rel-19

R2-2402433	Discussion on simulation assumption and evaluvation methodology	Xiaomi	discussion

R2-2402445	Simulation Environments for AI/ML-assisted Mobility	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402553	Discussion on common Evaluation Methodology and Simulation Assumption	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402562	Discussion on Simulation assumption and evaluation methodology	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402673	Simulation assumption and evaluation methodology	NEC	discussion

R2-2402751	Discussion on simulation assumption and evaulation methodology for AI mobility	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2402897	On KPIs for evaluation and training datasets	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403112	Discussion on simulation assumptions	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403245	Simulation based evaluation of the AIML added mobility	Ericsson	discussion	FS_NR_AIML_Mob

R2-2403487	Discussion on simulation assumptions of AI for mobility	Nokia, Nokia Shanghai Bell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403498	Discussion n the simulation assumption and evaluation methodology of AI/ML for mobility	NTT DOCOMO, INC.	discussion	Rel-19

R2-2403514	Discussions on simulation assumption and evaluation methodology	KDDI Corporation	discussion	Rel-19

R2-2403557	Simulation assumption and evaluation methodology	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2403568	Discussion on simulation assumption of AI for mobility	China Unicom	discussion	FS_NR_AIML_Mob

R2-2403673	Simulation and evaluation for AIML for mobility in NR	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob	R2-2402306

Contributions submitted to RAN2#126 meeting:

R2-2404711	Discussion on work plan of AI mobility SI	OPPO,Nokia,Mediatek	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405693	 TR 38.744 Skeleton of AI mobility NR	OPPO	draft TR	Rel-19	38.744	0.0.1	FS_NR_AIML_Mob

R2-2404338	RRM Measurement Prediction for Enhanced Handover	Lekha Wireless Solutions 	discussion	Rel-19	Late

R2-2404630	On measurement prediction	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405551	Discussion on framework for RRM measurement	CEWiT	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404270	Additional consideration for RRM prediction simulation assumption	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404307	Discussion on system-level performance KPI for RRM measurement prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404474	Discussion on Evaluation Methodology of RRM Prediction	MediaTek Inc.	discussion

R2-2404485	Simulation based evaluation of AIML aided mobility	Ericsson	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404601	Discussion on simulation and evaluation methodology	Xiaomi	discussion

R2-2404713	Discussion on simulation assumptions of RRM measurement	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404955	Summary of [POST125bis][021][AIML mobility ] Simulation assumptions and methodology	OPPO	discussion	Rel-19	FS_NR_AIML_Mob	Late

R2-2405005	Discussion on the simulation assumptions and evaluation methodology for RRM measurement prediction	NTT DOCOMO, INC.	discussion	Rel-19

R2-2405064	Discussion on simulation assumption for RRM measurement prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405205	Considerations for mobile UE trajectory generation and channel modelling for simulation evaluation	Qualcomm Incorporated	discussion	Rel-19

R2-2405206	Simulation assumptions and evaluation methodology for RRM measurement prediction	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405444	Further discussion on simulation assumptions and methodology for RRM measurement prediction	Nokia, Nokia Shanghai Bell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405592	Considerations on Simulation for AI/ML Mobility	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405653	Remaining aspects of simulation assumptions for RRM measurement prediction	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404260	Other aspects related to RRM measurement prediction	Fraunhofer HHI, Fraunhofer IIS	discussion

R2-2404283	Discussion on AI/ML based RRM measurement prediction	China Telecom Corporation Ltd.	discussion	Rel-19

R2-2404308	Other aspects related to RRM measurement prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404313	AIML Mob RRM measurement prediction 	NEC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404368	AI/ML RRM measurement prediction	TCL	discussion	Rel-19

R2-2404472	Evaluation and Preliminary Results on AIML for RRM Measurement Prediction	MediaTek Inc.	discussion

R2-2404475	Discussion on Other Aspects related to RRM Prediction	MediaTek Inc.	discussion

R2-2404558	Discussion on AI aided RRM measurement prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404609	Consideration on AI/ML based RRM measurement prediction	Xiaomi	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404629	On evaluation methodology	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404695	Consideration on inter-frequency RRM Measurement Prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404700	Discussion on RRM measurement prediction	Samsung	discussion	Rel-19	FS_NR_AIML_Mob	Late

R2-2404715	Discussion on open issue of RRM measurement use case	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404824	Further Discussion on Other Aspects related to RRM Measurement Prediction	Continental Automotive	discussion	Rel-19

R2-2404936	Discussion on other aspects related to RRM measurement prediction	Spreadtrum Communications	discussion	Rel-19

R2-2404999	Discussion on other aspects related to RRM measurement prediction	NTT DOCOMO, INC.	discussion	Rel-19

R2-2405028	Discussion on AIML based RRM measurement prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405065	Discussion on RRM measurement prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405095	On AI based RRM measurement predictions	Ericsson	discussion	FS_NR_AIML_Mob

R2-2405161	RRM measurement prediction scenarios and sub-use cases	Nokia	discussion	Rel-19	FS_NR_AIML_Mob	Withdrawn

R2-2405162	Considerations on the predicted measurements	Nokia	discussion	Rel-19	FS_NR_AIML_Mob	Withdrawn

R2-2405165	RRM measurement prediction	Lenovo	discussion	Rel-19

R2-2405207	Beam prediction related aspects	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405480	RRM measurement prediction for UE sided prediction and NW-sided prediction 	LG Electronics Inc.	discussion	FS_NR_AIML_Mob

R2-2405650	Discussion on RRM measurement prediction	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405671	RRM measurement prediction scenarios and sub-use cases	Nokia	discussion	Rel-19

R2-2405674	Considerations on the predicted measurements	Nokia	discussion	Rel-19

R2-2404222	Target scenarios for measurement event prediction	NEC	discussion

R2-2404372	Discussion on measurement event prediction	TCL	discussion	Rel-19

R2-2404473	Evaluation on AI/ML for Measurement Event Prediction	MediaTek Inc.	discussion

R2-2404559	Discussion on AI aided measurement events prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404823	Further Discussion on Measurement Event Prediction 	Continental Automotive	discussion	Rel-19

R2-2404905	Data collection for event prediction	Sony	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405544	Discussion on measurement event predictions	ETRI	discussion

R2-2405612	Discussion on measurement event predictions	III	discussion	FS_NR_AIML_Mob

R2-2404348	Discussion on RLF/HOF prediction	Fujitsu	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404366	AI/ML HO failure prediction	TCL	discussion	Rel-19

R2-2404367	AI/ML RLF prediction	TCL	discussion	Rel-19

R2-2404631	On RLF and HO failure prediction	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404223	Simulation assumption for RLF prediction	NEC	discussion

R2-2404268	simulation assumption for RLF prediction	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404309	Simulation assumptions and evaluation methodology for RLF failure prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404602	Discussion on RLF prediction simulation and evaluation methodology	Xiaomi	discussion

R2-2404696	Simulation assumptions and evaluation methodology for RLF prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404716	Discussion on simulation assumptions of RLF	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404825	Discussions on simulation assumptions and evaluation methodology for RLF/HOF prediction	TCL	discussion	Rel-19

R2-2405031	Discussion on Simulation Assumption and Methodology for RLF prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405066	Discussion on simulation assumption for RLF prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405096	Discussion on methodology for evaluation of RLF/HOF predictions	Ericsson	discussion	FS_NR_AIML_Mob

R2-2405208	Simulation assumptions and evaluation methodology for RLF prediction	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405431	Discussion on simulation assumption for RLF/HO failure prediction	KDDI Corporation	discussion	Rel-19

R2-2405591	Simulation for HOF and RLF Prediction	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405651	Simulation assumptions and evaluation methodology for RLF/HOF predictions	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405696	Discussion on RLF/HO failure prediction 	Indian Institute of Tech (M), IIT Kanpur	discussion	Rel-19

R2-2404269	Areas of interest for RLF/HO failure prediction	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404310	Other aspects related to RLF/HOF prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404428	Discussion on further considerations for AI/ML-based mobility	Continental Automotive	discussion

R2-2404560	Discussion on HO failure/RLF prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404597	Discussion on RLF/HOF prediction	Samsung Shenzhen	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404603	Discussion on RLF and HOF prediction assumptions	Xiaomi	discussion

R2-2404697	Consideration on RLF and HO Failure Prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404717	Discussion on RLF and HOF use case	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404807	Prediction for HO failure and RLF	Lenovo	discussion	Rel-19

R2-2405004	Discussions on other aspects related to RLF/HOF prediction	NTT DOCOMO, INC.	discussion	Rel-19

R2-2405029	Discussion on other aspects related to RLF and HOF prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405067	Discussion on RLF and HO failure prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405075	Discussion on failure prediction	NEC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405097	Discussion on AI/ML based RLF and HOF predictions	Ericsson	discussion	FS_NR_AIML_Mob

R2-2405203	RLF/HO failure prediction	Qualcomm Incorporated	discussion	Rel-19

R2-2405209	Other aspects related to RLF/HOF prediction	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405303	Discussion on HO failure/RLF prediction	Nokia	discussion	FS_NR_AIML_Mob

R2-2405382	Potential scenarios for RLF/HOF prediction 	Kyocera 	discussion	Rel-19	R2-2403420

R2-2405477	HOF prediction at UE side	LG Electronics Inc.	discussion	FS_NR_AIML_Mob

R2-2405478	RLF prediction	LG Electronics Inc.	discussion	FS_NR_AIML_Mob

R2-2405545	Discussion on RLF and HO failure prediction	ETRI	discussion

R2-2405652	Discussion on HOF and RLF prediction	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob