3GPP TSG RAN meeting #104										RP-240942

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			9.5.3.1

| WI / SI Name | High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_HPUE_FWVM_R18 |  |  |  |  |
| Unique ID | 961012 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240361 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2024 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Petri Vasenkari |
|  | Company | Nokia |
|  | Email | petri.j.vasenkari@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#110bis

R4-2404232	FWA PC1 NS_03, NS_03U and NS_100 NR A-MPR	Nokia

R4-2404282	Draft CR to TR 37.828 on clarification of simulation results	Nokia

R4-2404283	TP to TR 37.829: Reference to the ECC Report 318 for Bands n100 and n101	Nokia

R4-2404538	TP to TR 37.829: A-MPR study for n41	Nokia

R4-2405401	FWA TR 37.829	Nokia

R4-2405404	TP to TR 37.829: A-MPR study for n7	Nokia

R4-2406715	WF on RF requirements for Bands n100 and n101	Huawei, HiSilicon

RAN4#111

Agreement:

- RAN4 defines no A-MPR for PC1 B106 to protect bands 5 and 26 as the same co-existence requirements as power class 3.

R4-2407442	CR to TR 37.828 on clarification of simulation results

R4-2410724	CR to TS 38.101-1: n100-n101 Car radio receiver requirements

R4-2407429	TP to TR 37.829: Clarification of simulation results

R4-2407431	TP to TR 37.829: Editorial corrections

R4-2409513	TP to TR 37.829: Clarification on the Rx requirements for PC1 cab-radio

R4-2409514	TP to TR 37.829: Corrections, Huawei

R4-2408714	draftCR for 38.101-1 addition of PC1 operation for n40	Nokia, NBN

R4-2408715	draftCR for 38.101-1 addition of PC1 operation for n25 and n66	Nokia, Bell Mobility

R4-2408716	draftCR for 36.101 addition of PC1 operation for B106	Nokia, Anterix

R4-2408717	draftCR for 36.101 addition of PC1 operation for B40 and B42	Nokia, NBN

#### 2.4.2	Remaining Open issues

None

| Band | contact company (email address) | other supporters (min. 3) | Status | Release independent from |
| --- | --- | --- | --- | --- |
| 5 | sebastian.thalanany@uscellular.com | Nokia, Ericsson and Samsung | Stopped and moved to Rel19 | Rel-10 |
| 13 | zheng.zhao@VERIZONWIRELESS.COM | Nokia, Ericsson, Qualcomm and Samsung | Stopped and moved to Rel19 | Rel-10 |
| n5 | sebastian.thalanany@uscellular.com | Nokia, Ericsson and Samsung | Stopped and moved to Rel19 | Rel-15 |
| n13 | zheng.zhao@VERIZONWIRELESS.COM | Nokia,,Ericsson, Qualcomm and Samsung | Stopped and moved to Rel19 | Rel-15 |
| n26 | bill.shvodian@t-mobile.com | Nokia, Ericsson, Deutsche Telekom | Stopped and moved to Rel19 | Rel-15 |
| n28 | Laura White, Telstra | LGE, Nokia, Ericsson | Stopped and moved to Rel19 | Rel-15 |

## 4.	References

RAN4#110bis

R4-2404231	FWA PC1 B106 A-MPR	Nokia

R4-2404232	FWA PC1 NS_03, NS_03U and NS_100 NR A-MPR	Nokia

R4-2404282	Draft CR to TR 37.828 on clarification of simulation results	Nokia

R4-2404283	TP to TR 37.829: Reference to the ECC Report 318 for Bands n100 and n101	Nokia

R4-2404538	TP to TR 37.829: A-MPR study for n41	Nokia

R4-2405401	FWA TR 37.829	Nokia

R4-2405402	"Revised WID 5.14	High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands"	Nokia

R4-2405403	Big CR High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands	Nokia

R4-2405404	TP to TR 37.829: A-MPR study for n7	Nokia

R4-2405917	Analysis of ETSI TC RT discussion on missing Rx requirements for n100/n101 PC1 HPUE cab-radio	Huawei, HiSilicon

R4-2405918	Draft LS to ETSI TC RT on missing receiver characteristics of the n100/n101 HPUE cab-radio based on ECC(20)02	Huawei, HiSilicon

R4-2405919	Revised WID on High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands in Rel-18, adding missing Rx requirements for n100/n101 PC1 HPUE	Huawei, HiSilicon

R4-2405982	Big CR High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands	Nokia

R4-2406715	WF on RF requirements for Bands n100 and n101	Huawei, HiSilicon

RAN4#111

R4-2407124	Rx requirements for n100/n101 PC1 HPUE cab-radio	Union Inter. Chemins de Fer

R4-2407125	Draft CR - Addition of PC1 HPUE to TR 38.852	Union Inter. Chemins de Fer

R4-2407126	Draft CR - Addition of PC1 HPUE to TR 38.853	Union Inter. Chemins de Fer

R4-2407380	FWA PC1 B106 A-MPR	Nokia

R4-2407428	CR to TR 37.828 on clarification of simulation results	Nokia

R4-2407429	TP to TR 37.829: Clarification of simulation results	Nokia

R4-2407430	TP to TR 37.829: Updates of band list	Nokia

R4-2407431	TP to TR 37.829: Editorial corrections	Nokia

R4-2407442	CR to TR 37.828 on clarification of simulation results	Nokia

R4-2408705	CR to TS 38.101-1: n100-n101 Car radio receiver requirements	Ericsson

R4-2408711	FWA TR 37.829	Nokia

R4-2408712	Revised WID High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands	Nokia

R4-2408713	Big CR High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands	Nokia

R4-2408714	draftCR for 38.101-1 addition of PC1 operation for n40	Nokia, NBN

R4-2408715	draftCR for 38.101-1 addition of PC1 operation for n25 and n66	Nokia, Bell Mobility

R4-2408716	draftCR for 36.101 addition of PC1 operation for B106	Nokia, Anterix

R4-2408717	draftCR for 36.101 addition of PC1 operation for B40 and B42	Nokia, NBN

R4-2409512	Follow-up discussion on the missing PC1 Rx requirements for the FRMCS operation in n100/n101	Huawei, HiSilicon

R4-2409513	TP to TR 37.829: Clarification on the Rx requirements for PC1 cab-radio	Huawei, HiSilicon

R4-2409514	TP to TR 37.829: Corrections	Huawei, HiSilicon

R4-2409515	Draft CR to TS 38.101-1: Clarification on PC1 Rx requirements for FRMCS operation in bands n100/n101	Huawei, HiSilicon

R4-2409516	Draft LS to ETSI TC RT on missing receiver characteristics of the n100/n101 HPUE cab-radio based on ECC(20)02	Huawei, HiSilicon

R4-2409518	CR to TR 38.853: Clarification on PC1 Rx requirements for FRMCS operation in band n100	Huawei, HiSilicon

R4-2409527	CR to TS 38.101-1:  Clarification on PC1 applicability for bands n100 and n101	Huawei, HiSilicon

R4-2409778	CR to TR 38.852: Clarification on PC1 Rx requirements for FRMCS operation in band n101	Huawei, HiSilicon

R4-2410727	Draft LS to ETSI TC RT on missing receiver characteristics of the n100/n101 HPUE cab-radio based on ECC(20)02	Huawei, HiSilicon

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template