3GPP TSG RAN Meeting #104										RP-241097

Shanghai, China, June 17 – 20, 2024

## Status Report to TSG

Agenda item:			9.2.5

| WI / SI Name | Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_AIML_NGRAN_enh |  |  |  |  |
| Unique ID | 1020083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240323 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2024 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 80% | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Jiajun Chen |
|  | Company | ZTE Corporation |
|  | Email | chen.jiajun1@zte.com.cn |
|  | Name | Hui Ma |
|  | Company | NEC |
|  | Email | hui.ma@emea.nec.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#123bis:

Skeleton for TR38.743 v0.0.0 in R3-241865 was endorsed.

AI/ML enabled Slicing

Capture the use case description of AI/ML assisted network slicing in TR.

The deployment below of AI/ML function is applied to AI/ML based network slicing:

- AI/ML Model Training is located in OAM, and AI/ML Model Inference is located in NG-RAN node (gNB-CU).

- AI/ML Model Training and AI/ML Model Inference are both located in the NG-RAN node (gNB-CU).

Measured/predicted slice-level radio resource status, and measured/predicted slice available capacity can be transferred between NG-RAN nodes to assist AI/ML network slicing.

Consider the RAN input information for AI/ML model inference in RAN during Rel-19. Input information from CN if available may be studied.

NG-RAN may need following information as input data for AI/ML-based network slicing:

- From local node:

- Legacy predicted UE trajectory

- From UE:

- UE measurement report (e.g., UE RSRP, RSRQ, SINR measurement, etc), including cell level and beam level UE measurements

AI/ML-based network slicing model in NG-RAN node can generate following information as output:

- Resource management within RRM policy (Internal output)

- Slice aware mobility decisions (Internal output)

Following feedback can be considered to be collected from NG-RAN nodes:

- Legacy UE performance feedback for those UEs handed over from the source NG-RAN node

(TP to TR38.743) AI/ML assisted Network Slicing in R3-242233 was agreed.

AI/ML enabled Coverage and Capacity Optimization

For AI/ML based CCO,

- AI/ML Model Training may be located in the OAM and AI/ML Model Inference may be located in the NG-RAN node (gNB-CU).

- AI/ML Model Training and AI/ML Model Inference may be both located in the NG-RAN node (gNB-CU).

Solution for non-split architecture

Step 0: gNB predicts the CCO issue.

Step 1: gNB generates the future coverage status based on the predicted CCO issue and other information.

Step 2: gNB sends the future coverage status to neighbour gNBs.

Solution for split-architecture

Step 0: gNB-CU predicts the CCO issue

Step 1: gNB-CU sends the predicted CCO issue to gNB-DU.

Step 2: gNB-DU generates the future coverage status based on the predicted CCO issue and other local information, whether only local information is used can be further discussed.

Step 3: gNB-DU sends the future coverage status to gNB-CU.

Step 4: gNB-CU sends the future coverage status to neighbour gNBs.

(TP to TR 38.743) AI/ML enabled CCO in R3-242231 was agreed.

R18 leftovers

The Issues to be solved in R19:

- Split architecture support for Rel-18 use cases based on the conclusions from Rel-18 WI

- Continuous MDT collection targeting the same UE across RRC states

Agree to take as baseline for the Mobility Optimization for NR-DC that the use case is studied assuming inference at the MN. The main use case is limited to dual connectivity only (e.g. no conditional procedures are in scope).

Agree to have discussions on AI/ML based energy saving at the next meeting, where enhancements will be based on new solutions not discussed in Rel18. It is strongly recommended not to reiterate Rel18 proposals on which consensus could not be achieved. If consensus on a solution approach is not reached at May meeting, the topic is down prioritized.

It is agreed to evaluate solutions on multi hop trajectory and check their impact on specifications with the aim of minimizing that. If consensus on a solution approach is not reached at May meeting, the topic is down prioritized.

RAN3#124:

Skeleton for TR38.743 v0.0.1 in R3-243170 was endorsed.

AI/ML enabled Slicing

In Rel-19, predicted information from CN to NG-RAN is not considered.

Agree to improve the granularity of UE performance feedback in Rel-19 for slicing.

(TP for TR 38.743 )Support of AI/ML enabled slicing in R3-243918 was agreed.

AI/ML enabled Coverage and Capacity Optimization

For non-split architecture, future CCO state can be derived via legacy mechanism or AI/ML techniques which is up to implementation.

For split architecture, the standardization of AI/ML based future CCO state inference in the gNB-DU is not supported in R19, how to derive future CCO state is up to implementation in the gNB-DU, e.g., legacy or AI/ML.

R18 leftovers

Energy Saving Enhancements: Measured Energy Cost can be transferred from DU to CU.

Multiple-hop UE trajectory: Multiple-hop UE trajectory is not supported in R19.

Split architecture: Transferring Measured UE performance from CU-UP to CU-CP.

NR-DC mobility optimization: Enhance the Dual Connectivity procedure (e.g., MN-initiated SN addition, MN-initiated SN change) to trigger the collection of measured UE performance.

[TP for TR38.743] Rel-18 Leftovers in R3-243951 was agreed.

(TP for TR 38.743) Continuous Management-based MDT Data Collection in R3-243952 was agreed.

#### 2.3.2	Remaining Open issues

AI/ML enabled Slicing

FFS whether to include measured/predicted UE throughput per slice as input from local node.

FFS whether to introduce delivery of slice level UE throughput prediction/measurement during handover procedure.

FFS on SLA requirements fulfilment information exchange.

Finalization of the solutions and standard impact for slicing.

AI/ML enabled Coverage and Capacity Optimization

Time information to be further discussed in next meeting.

Finalization of the solutions and standard impact for CCO.

R18 leftovers

Only discuss on finer granularity of energy cost in Aug meeting and make the conclusion.

Finalization of the solutions and standard impact for Rel-18 leftovers.

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP‑240323	Revised SID: Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN	ZTE, NEC

RAN3#123bis

- R3-241566	Discussion on use case of AIML enabled coverage and capacity optimization	China Telecommunication

- R3-241567	Discussion on use case of AIML enabled coverage and capacity optimization with existing NG-RAN architecture	China Telecommunication

- R3-241589	Considerations on AI/ML based network slicing	NEC

- R3-241590	TP to TR38.743 for AI/ML-based Network Slicing	NEC

- R3-241591	Considerations on AI/ML based CCO	NEC

- R3-241592	TP to TR38.743 for AI/ML based CCO	NEC

- R3-241593	Considerations on AI/ML Rel-18 leftovers	NEC

- R3-241594	TP to TR38.743 for AIML Rel-18 leftovers	NEC

- R3-241611	Discussion on NG-RAN AI/ML for Network Slicing	Qualcomm Incorporated

- R3-241612	Discussion on AI/ML enabled CCO	Qualcomm Incorporated

- R3-241613	Discussion on Continous MDT	Qualcomm Incorporated

- R3-241614	Discussion on Multihop UE Trajectory Prediction and Feedback	Qualcomm Incorporated

- R3-241615	AI/ML	Qualcomm Incorporated

- R3-241729	(TP to TR 38.743) AI/ML enabled slicing	Samsung

- R3-241730	(TP to TR 38.743) AI/ML enabled CCO	Samsung

- R3-241731	(TP to TR 38.743) AI/ML for mobility in NR-DC	Samsung

- R3-241732	(TP to TR 38.743) AI/ML for NG-RAN in split architecture	Samsung

- R3-241733	(TP to TR 38.743) Continuous MDT collection targeting the same UE across RRC states	Samsung

- R3-241734	(TP to TR 38.743) Multi-hop UE trajectory across gNBs	Samsung

- R3-241791	Discussion on AIML based network slicing	Lenovo

- R3-241792	TP to 38.743 for AIML based network slicing	Lenovo

- R3-241793	Discussion on AIML based CCO	Lenovo

- R3-241794	TP to 38.743 for AIML based CCO	Lenovo

- R3-241795	Discussion on Rel18 AIML for RAN left over issues	Lenovo

- R3-241796	TP to 38.743 for Rel18 AIML for RAN left over issues	Lenovo

- R3-241822	Discussion on support of AI/ML enabled slicing	CATT

- R3-241823	(TP for TR 38.743 )Support of AI/ML enabled slicing	CATT

- R3-241824	Discussion on support of AI/ML enabled CCO	CATT

- R3-241825	(TP for TR 38.743 )Support of AI/ML enabled CCO	CATT

- R3-241826	(TP for TR 38.743 )Support of AL/ML for NG-RAN in NR-DC scenario and Split architecture	CATT

- R3-241827	(TP for TR 38.743 )Support of multi-hop UE trajectory prediction/feedback	CATT

- R3-241829	CCO Use case	InterDigital

- R3-241830	Multi hop UE trajectory Feedback	InterDigital

- R3-241842	(TP for TR 38.743) Support of AI/ML-based CCO	Nokia

- R3-241843	(TP for TR 38.743) AI/ML Network Slicing for Rel-19	Nokia, Telecom Italia

- R3-241844	(TP for TR 38.743) AI/ML Mobility Optimization for NR-DC	Nokia

- R3-241845	(TP for TR 38.743) Split Architecture Support for the Rel-18 AI/ML Use Cases	Nokia

- R3-241846	AI/ML Energy Saving Discussion	Nokia, Deutsche Telekom, BT, Telecom Italia

- R3-241847	(TP for TR 38.743) AI/ML Energy Saving Enhancements	Nokia, Deutsche Telekom, BT, Telecom Italia

- R3-241848	(TP for TR 38.743) Continuous MDT Data Collection for Management-Based MDT	Nokia

- R3-241849	(TP for TR 38.743) AI/ML Multi-hop Trajectory	Nokia

- R3-241859	Discussion on CCO considering AI/ML functionality	LG Electronics Inc.

- R3-241865	Skeleton for TR38.743 v0.0.0	ZTE

- R3-241866	Work plan for Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN	ZTE, NEC

- R3-241867	Discussion on AI/ML assisted Network Slicing	ZTE

- R3-241868	(TP to TR38.743) AI/ML assisted Network Slicing	ZTE

- R3-241869	Discussion on AI/ML assisted Coverage and Capacity Optimization	ZTE

- R3-241870	(TP to TR38.743) AI/ML assisted Coverage and Capacity Optimization	ZTE

- R3-241871	Discussion on Rel-18 Leftovers	ZTE

- R3-241872	(TP to TR38.743) Rel-18 Leftovers	ZTE

- R3-241937	Discussion on AI/ML based Mobility Optimization for NR-DC	CMCC

- R3-241938	Discussion on Multi-hop UE trajectory across gNBs	CMCC

- R3-241941	Discussion on AI-based network slice	CMCC

- R3-241942	Discussion on AI/ML-based CCO	CMCC

- R3-241943	Further Discussion on AI/ML Network Energy Saving	CMCC

- R3-241944	Discussion on AI/ML for split architecture use cases	CMCC

- R3-241986	Discussion on RAN AI/ML for Network Slicing	Huawei

- R3-241987	Discussion on RAN AI/ML for Coverage and Capacity Optimization	Huawei

- R3-241988	Rel-18 leftovers: AI/ML-based mobility enhancements	Huawei

- R3-241989	Split architecture support for Rel-18 "AI/ML for NG-RAN" use cases	Huawei

- R3-241990	Enhancements for the Rel-18 AI/ML-based Energy Saving use case	Huawei

- R3-241991	On Continuous MDT for AI/ML	Huawei

- R3-242052	Discussion on AIML energy cost prediction	NTT DOCOMO INC..

- R3-242065	TP on AIML for Network Slicing	Ericsson, Charter, InterDigital, Telecom Italia

- R3-242066	AIML for Network Slicing	Ericsson, Charter, InterDigital, Telecom Italia

- R3-242067	TP on multi-hops UE Trajectory	Ericsson

- R3-242068	Considerations on solutions for multi-hops UE Trajectory	Ericsson

- R3-242072	TP on AI/ML Network Energy Saving	Ericsson

- R3-242073	AI/ML Network Energy Saving	Ericsson

- R3-242074	TP on AIML support for CCO	Ericsson, Deutsche Telekom, Charter, Telecom Italia

- R3-242075	AIML support for CCO	Ericsson, Deutsche Telekom, Charter, Telecom Italia

- R3-242076	TP on Mobility Optimization for NR-DC	Ericsson, InterDigital, Deutsche Telekom

- R3-242077	Mobility Optimization for NR-DC	Ericsson, InterDigital, Deutsche Telekom

- R3-242145	CB:#AIRAN1_Slicing	ZTE

- R3-242146	CB:#AIRAN2_CCO	Samsung

- R3-242147	CB:#AIRAN3_R18Leftovers	Ericsson

- R3-242160	(TP to TR38.743) AI/ML assisted Network Slicing	ZTE

- R3-242161	(TP to TR 38.743) AI/ML enabled CCO	Samsung

- R3-242228	TP on multi-hops UE Trajectory	Ericsson, ZTE

- R3-242229	TP on Mobility Optimization for NR-DC	Ericsson, InterDigital, Deutsche Telekom

- R3-242231	(TP to TR 38.743) AI/ML enabled CCO	Samsung, Ericsson, Huawei, Telecom Italia, ZTE, Nokia, CATT, Deutsche Telekom, LG Electronics, Telecom Italia

- R3-242233	(TP to TR38.743) AI/ML assisted Network Slicing	ZTE, Nokia, Huawei, Samsung, Ericsson, CATT, Deutsche Telekom, CMCC, Telecom Italia

- R3-242243	Skeleton for TR38.743 v0.0.0	ZTE

RAN3#124

- R3-243115	Multi hop UE trajectory Feedback	InterDigital

- R3-243124	(TP for TR 38.743) Further discussion on solution for AI/ML-based CCO	Nokia

- R3-243170	Skeleton for TR38.743 v0.0.1	ZTE

- R3-243253	Discussion on AI/ML Rel-18 leftovers	NEC

- R3-243254	(TP to TR38.743) Split architecture support for Rel-18 use cases	NEC

- R3-243255	(TP to TR38.743) AI/ML based CCO	NEC

- R3-243256	(TP to TR38.743) AI/ML-based Network Slicing	NEC

- R3-243268	(TP to TR 38.743) AI/ML enabled slicing	Samsung

- R3-243269	(TP to TR 38.743) AI/ML enabled CCO	Samsung

- R3-243270	(TP to TR 38.743) AI/ML for mobility in NR-DC	Samsung

- R3-243271	(TP to TR 38.743) AI/ML for NG-RAN in split architecture	Samsung

- R3-243272	(TP to TR 38.743) Continuous MDT collection targeting the same UE across RRC states	Samsung

- R3-243273	(TP to TR 38.743) Multi-hop UE trajectory across gNBs	Samsung

- R3-243289	(TP for TR 38.743 )Support of AI/ML enabled slicing	CATT

- R3-243290	(TP for TR 38.743 )Support of AI/ML enabled CCO	CATT

- R3-243291	(TP for TR 38.743 )Support of AL/ML for NG-RAN in NR-DC scenario and Split architecture	CATT

- R3-243292	(TP for TR 38.743 )Support of multi-hop UE trajectory prediction/feedback	CATT

- R3-243346	Identification and rectification of coverage holes using AI-ML	Rakuten Mobile, Inc

- R3-243383	Discussion on AIML based network slicing	Lenovo

- R3-243384	TP to 38.743 for AIML based network slicing	Lenovo

- R3-243385	Discussion on AI/ML based CCO	Lenovo

- R3-243386	TP to 38.743 for AIML based CCO	Lenovo

- R3-243387	Discussion on other leftover issues	Lenovo

- R3-243388	TP to 38.743 for other leftover issues	Lenovo

- R3-243410	TP on AIML for Network Slicing	Ericsson, InterDigital, Deutsche Telekom, Telecom Italia

- R3-243416	AIML for Network Slicing	Ericsson, InterDigital, Deutsche Telekom, Telecom Italia

- R3-243417	TP on multi-hops UE Trajectory	Ericsson

- R3-243418	Discussion on solutions for multi-hops UE Trajectory	Ericsson

- R3-243425	Discussion on anonymization requirement for M-based MDT	CATT

- R3-243426	[Draft] LS for anonymization requirement for M-based MDT	CATT

- R3-243447	(TP for TR 38.743) TP on Continuous MDT and UE measurement correlation	Ericsson, Deutsche Telekom, InterDigital

- R3-243448	TP on AI/ML Network Energy Saving	Ericsson, AT&T, T-Mobile US, NTT DoCoMo, Deutsche Telekom, BT, Vodafone, Telecom Italia, Verizon

- R3-243449	AI/ML Network Energy Saving	Ericsson, AT&T, T-Mobile US, NTT DoCoMo, Deutsche Telekom, BT, Vodafone, Telecom Italia, Verizon

- R3-243450	TP on AIML support for CCO	Ericsson, InterDigital, Deutsche Telekom, Telecom Italia

- R3-243451	Continuous MDT and UE measurement correlation	Ericsson, Deutsche Telekom, InterDigital

- R3-243453	Discussion on AI/ML for split architecture use cases	Ericsson

- R3-243458	Further discussion on AIML support for CCO	Ericsson, InterDigital, Deutsche Telekom, Telecom Italia

- R3-243459	Further discussion on Mobility Optimization for NR-DC	Ericsson, Deutsche Telekom, InterDigital, AT&T

- R3-243460	Improved granularity for Energy Cost	Ericsson

- R3-243461	TP on Mobility Optimization for NR-DC	Ericsson, Deutshce Telekom, InterDigital, AT&T

- R3-243462	TP on Improved Granularity for Energy Cost	Ericsson

- R3-243463	TP on Split architecture support for Rel-18 use cases	Ericsson

- R3-243466	(TP to TR 38.743) Discussion on the AI/ML- enabled Network Slicing	Huawei

- R3-243467	(TP to TR 38.743) AI/ML-based Coverage and Capacity Optimization	Huawei

- R3-243468	On the prioritization for Rel-18 AI/ML for NG-RAN leftovers	Huawei

- R3-243469	Rel-18 leftovers: AI/ML-based mobility enhancements	Huawei

- R3-243470	Split architecture support for Rel-18 “AI/ML for NG-RAN” use cases	Huawei

- R3-243471	On Continuous MDT for AI/ML	Huawei

- R3-243490	(TP for TR 38.743) Further discussion on AI/ML Network Slicing	Nokia, Telecom Italia

- R3-243491	(TP for TR 38.743) Mobility Optimization for NR-DC	Nokia

- R3-243492	(TP for TR 38.743) Split Architecture Support for the Rel-18 AI/ML Use Cases	Nokia

- R3-243493	AI/ML Energy Saving Enhancements	Nokia, Deutsche Telekom, T-Mobile USA, Vodafone, Verizon, Telecom Italia, BT

- R3-243494	(TP for TR 38.743) AI/ML Energy Saving Enhancements	Nokia, Deutsche Telekom, T-Mobile USA, Vodafone, Verizon, Telecom Italia, BT

- R3-243495	(TP for TR 38.743) Continuous Management-based MDT Data Collection	Nokia

- R3-243496	(TP for TR 38.743) AI/ML Multi-hop UE Trajectory	Nokia

- R3-243497	AI/ML Model Inference in the gNB-DU	Nokia, Deutsche Telekom, Huawei, BT, T-Mobile USA, Verizon

- R3-243498	(TP to TR38.743) AI/ML assisted Network Slicing	ZTE

- R3-243499	Discussion on AI/ML assisted CCO	ZTE

- R3-243500	(TP to TR38.743) Discussion on AI/ML assisted CCO	ZTE

- R3-243501	(TP to TR38.743) Mobility Optimization for NR-DC and split architecture support	ZTE

- R3-243502	(TP to TR38.743) Continuous MDT collection	ZTE

- R3-243503	(TP to TR38.743) Multiple hop UE trajectory and energy saving enhancements	ZTE

- R3-243558	Discussion on NG-RAN AI/ML for Network Slicing	Qualcomm Incorporated

- R3-243559	Discussion on AI/ML enabled CCO	Qualcomm Incorporated

- R3-243560	Discussion on Continuous MDT	Qualcomm Incorporated

- R3-243561	Discussion on Multihop UE Trajectory Prediction and Feedback	Qualcomm Incorporated

- R3-243603	Discussion on AI/ML based Coverage and Capacity Optimization	China Telecommunication

- R3-243604	(TP to 38.743) Support of AI/ML based Coverage and Capacity Optimization	China Telecommunication

- R3-243645	Discussion on AI/ML based Mobility Optimization for NR-DC	China Telecom

- R3-243646	(TP to TR38.743) Support of AI/ML based Mobility Optimization for NR-DC	China Telecom

- R3-243692	Issues on AI/ML-based CCO	LG Electronics Inc.

- R3-243693	(TP to TR 38.743) Issues on AI/ML-based CCO	LG Electronics Inc.

- R3-243694	Discussion on mobility optimization for NR-DC	LG Electronics Inc.

- R3-243715	Discussion on AI/ML based Mobility Optimization for NR-DC	CMCC

- R3-243716	Discussion on Multi-hop UE trajectory across gNBs	CMCC

- R3-243718	Discussion on AI-based network slice	CMCC

- R3-243719	Discussion on AI/ML-based CCO	CMCC

- R3-243721	Discussion on AI/ML for split architecture use cases	CMCC

- R3-243722	Further Discussion on AI/ML Network Energy Saving	CMCC

- R3-243756	Updated Work plan for Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN	ZTE, NEC

- R3-243767	Identification and Rectification of CCO Issues Using AIML	Rakuten Mobile, Inc

- R3-243801	CB:#AIML1_Slicing	CATT

- R3-243802	CB:#AIML2_CCO	Qualcomm

- R3-243803	CB:#AIML3_Leftover	ZTE

- R3-243918	(TP for TR 38.743 )Support of AI/ML enabled slicing	CATT, Huawei, Nokia, ZTE, Samsung, NEC, CMCC, Ericsson, Lenovo

- R3-243925	[TP for TR38.743] Rel-18 Leftovers	ZTE

- R3-243926	(TP for TR 38.743) Continuous Management-based MDT Data Collection	Nokia

- R3-243939	(TP for TR 38.743) AI/ML enabled CCO	Qualcomm

- R3-243951	[TP for TR38.743] Rel-18 Leftovers	ZTE, Huawei, CATT, Nokia, Lenovo, NEC, Samsung, CMCC, Ericsson, InterDigital

- R3-243952	(TP for TR 38.743) Continuous Management-based MDT Data Collection	Nokia, Huawei, Qualcomm, NEC, Samsung, ZTE, CMCC, InterDigital, Ericsson

- R3-243971	Skeleton for TR38.743	ZTE