3GPP TSG RAN meeting #104										RP-241239

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			9.4.1.8

| WI / SI Name | Network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | Netw_Energy_NR-Perf |  |  |  |  |
| Unique ID | 981237 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234009 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Yi Wang |
|  | Company | Huawei |
|  | Email | wangyi6@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### RAN4#110bis RRM performance part:

The following tdocs have been approved/endorsed in RAN4#110bis meeting for performance part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2406301 | WF on RRM requirements for NR network energy saving | Huawei |
| R4-2406520 | Draft Big CR to TS 38.133 on performance requirements for NR Network energy saving | Huawei, HiSilicon |
| R4-2406305 | [Netw_Energy_NR-Perf] Draft CR on TC of TRS based inter-band SSB-less SCell activation delay | ZTE Corporation |
| R4-2406440 | draft CR to 38.133 Test Case of NES Cell DTX | Ericsson |
| R4-2406307 | draftCR on TC1-3 for TRS-based SSB-less SCell activation | Nokia, Nokia Shanghai Bell |
| R4-2406306 | Draft CR on TC for SSB-less SCell activation | Huawei, HiSilicon |
| R4-2406308 | draft CR to 38.133 on TC for A-TRS based inter-band SSB-less Scell activation delay for EN-DC | Ericsson |
| R4-2404366 | (Netw_Energy_NR-Perf) test case of NES triggered inter-frequency CHO from FR1 to FR1 | Apple |
| R4-2404688 | (Netw_Energy_NR-Perf) draftCR to TS 38.133 Introduction of CHO test cases 2-1 for NES | CMCC |
| R4-2406312 | Test case requirements for NES triggering inter-frequency target CHO delay from FR2 to FR1 | Intel Corporation |
| R4-2406311 | draft CR for test case on NES triggering intra-frequency target CHO delay From FR2 to FR2 | vivo |

RAN4 made following agreements for RRM performance part:

Issue 2-1-1: Test configurations for SSB-less

- Agreement on Test configurations for SSB-less

  - Single P-TRS is configured in SSB-less SCell in the SSB-less SCell activation TCs

  - Don’t configure the parameter SCell measurement cycle (measCycleSCell), SSB configuration and SMTC configuration for SSB-less SCell

  - Set EPRE difference as [9 dB] + [ΔPL] in the test cases.

    - the [9] can be updated to the same number as in core requirement if any updates on the core requirements.

    - Pcell has [higher or lower] EPRE than Scell.

    - Further discuss whether and how [ΔPL] can be reflected in the TC.

      - ΔPL is the power difference caused by BW difference and/or frequency difference between two Cells.

      - Encourage concrete proposals on how ΔPL due to BW difference and PL difference can be reflected in the test.

  - The TCI.State.0 could be used for the TRS of the SSB-less SCell with an additional note that the reference signal is SSB0 from spCell.

Issue 3-1-1: Whether to define TC for Cell DTX

Agreement:

- Define TC: SA event triggered reporting test without gap under UE DRX and Cell DTX.

- A UE which fulfils the requirements in Cell DTX test case can skip the test case in SA event triggered reporting tests without gap under UE DRX.

Issue 3-2-1: Test configurations for NES-based CHO

Discuss in the CR directly.

##### RAN4#111 RRM performance part:

The following tdocs have been approved/agreed/endorsed in RAN4#111 meeting for performance part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2410269 | WF on RRM requirements for NR network energy saving | Huawei |
| R4-2410274 | correction CR on SSB-less SCell activation TCs | Nokia, Nokia Shanghai Bell |
| R4-2410275 | [Netw_Energy_NR-Perf] Draft CR for TC of TRS, A-TRS based SSB-less SCell activation | ZTE Corporation, Sanechips |
| R4-2410276 | Draft CR on TC maintenance for R18 NES SSB-less | Huawei, HiSilicon |
| R4-2409726 | Draft CR to 38.133 TC for EN-DC: A-TRS based inter-band SSB-less Scell activation delay | Ericsson |
| R4-2410279 | Test case requirements for NES triggering inter-frequency target CHO delay from FR2 to FR1 | Intel Corporation |
| R4-2410435 | Big CR to TS 38.133 on performance requirements for NR Network energy saving | Huawei, HiSilicon |

RAN4 made following agreements for RRM performance part:

Issue 2-1-1: Test configurations for SSB-less – EPRE

Discussed in CR directly.

Issue 2-1-2: Test configurations for SSB-less – BW and SCS

Discussed in CR directly.

Issue 2-1-3: Test configurations for SSB-less – Reference Cell determination

Discussed in CR directly.

##### RAN4#110bis Demodulation and CSI performance part:

RAN4 to not define PDSCH requirements for CA in SSB-less scenario

##### RAN4#111 Demodulation and CSI performance part:

Confirm that RAN4 to not define PDSCH requirements for CA in SSB-less scenario

##### RAN4#110bis RF part：

Issue 1: introduce new transmit OFF time testing

Agreement:

No conformance test for BS is needed for NES feature.

#### 2.4.2	Remaining Open issues

None.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

##### RAN4#110bis

| R4-2404364 | On RRM core requirements maintenance for NES | Apple |
| --- | --- | --- |
| R4-2404365 | LS to RAN2 on capability for A-TRS based inter-band SSB-less SCell activation | Apple |
| R4-2404366 | (Netw_Energy_NR-Perf) test case of NES triggered inter-frequency CHO from FR1 to FR1 | Apple |
| R4-2404374 | Core maintenance on network energy saving | Nokia, Nokia Shanghai Bell |
| R4-2404375 | 38.133 CR on handover delays for NES-based CHO | Nokia, Nokia Shanghai Bell |
| R4-2404376 | RRM performance aspect on SSB-less SCell operation | Nokia, Nokia Shanghai Bell |
| R4-2404377 | RRM performance aspect on other NES features | Nokia, Nokia Shanghai Bell |
| R4-2404378 | draftCR on TC1-3 for TRS-based SSB-less SCell activation | Nokia, Nokia Shanghai Bell |
| R4-2404685 | (Netw_Energy_NR-Core) Discussion on core maintenance for NES | CMCC |
| R4-2404686 | (Netw_Energy_NR-Perf) Discussion on RRM performance requirements for SSB-less SCell | CMCC |
| R4-2404687 | (Netw_Energy_NR-Perf) Discussion on RRM performance requirements for NES CHO | CMCC |
| R4-2404688 | (Netw_Energy_NR-Perf) draftCR to TS 38.133 Introduction of CHO test cases 2-1 for NES | CMCC |
| R4-2404738 | Discussion on intra-band NCCA SSB-less Scell activation delay requirement | Intel Corporation |
| R4-2404739 | DraftCR on intra-band NCCA SSB-less Scell activation | Intel Corporation |
| R4-2404740 | Test case requirements for NES triggering inter-frequency target CHO delay from FR2 to FR1 | Intel Corporation |
| R4-2404769 | Discussion on SSB-less SCell operation of Network energy saving for NR | ZTE Corporation |
| R4-2404777 | [Netw_Energy_NR-Perf] Draft CR on TC of TRS based inter-band SSB-less SCell activation delay | ZTE Corporation |
| R4-2404808 | Discussion on SSB-less SCell operation | Huawei, HiSilicon |
| R4-2404809 | CR on SCell activation/deactivation requirements for inter-band SSB-less | Huawei, HiSilicon |
| R4-2404839 | Topic summary for [110bis][228] Netw_Energy_NR | Moderator (Huawei) |
| R4-2404853 | Discussion on RRM core requirements for NES | China Telecom |
| R4-2404854 | Discussion on RRM performance requirements for NES | China Telecom |
| R4-2404973 | Remaining issues on NES | Ericsson |
| R4-2404974 | Discussion on NES test case | Ericsson |
| R4-2404975 | draft CR to 38.133 Draft CR on NES CHO | Ericsson |
| R4-2404976 | draft CR to 38.133 Test Case of NES Cell DTX | Ericsson |
| R4-2405007 | Discussion on performance requirements for R18 NES SSB-less | Huawei, HiSilicon |
| R4-2405008 | Draft CR on TC for SSB-less SCell activation | Huawei, HiSilicon |
| R4-2405009 | Discussion on performance requirements for R18 NES others | Huawei, HiSilicon |
| R4-2405108 | draft CR for test case on NES triggering intra-frequency target CHO delay From FR2 to FR2 | vivo |
| R4-2405109 | Discussion on maintenance issues for network energy saving | vivo |
| R4-2405367 | Discussion on necessity of test cases for cell DTX and DRX | vivo |
| R4-2405368 | Discussion on test cases for SSB-less SCell operation | vivo |
| R4-2405436 | Discussion on RRM requirements for inter-band SSB-less SCell operation | MediaTek inc. |
| R4-2405437 | Discussion on RRM performance requirements for NR Network energy saving | MediaTek inc. |
| R4-2405724 | Discussion on remaining issues SSBless Scell operation | Qualcomm Incorporated |
| R4-2405725 | CR on R18 NES core requirements | Qualcomm Incorporated |
| R4-2405784 | draft CR to 38.133 on TC for A-TRS based inter-band SSB-less Scell activation delay for EN-DC | Ericsson |
| R4-2406294 | Ad-hoc minutes on RRM requirements for Netw_Energy_NR | Huawei |
| R4-2406301 | WF on RRM requirements for NR network energy saving | Huawei |
| R4-2406302 | CR on SCell activation/deactivation requirements for inter-band SSB-less | Huawei, HiSilicon |
| R4-2406305 | [Netw_Energy_NR-Perf] Draft CR on TC of TRS based inter-band SSB-less SCell activation delay | ZTE Corporation |
| R4-2406306 | Draft CR on TC for SSB-less SCell activation | Huawei, HiSilicon |
| R4-2406307 | draftCR on TC1-3 for TRS-based SSB-less SCell activation | Nokia, Nokia Shanghai Bell |
| R4-2406308 | draft CR to 38.133 on TC for A-TRS based inter-band SSB-less Scell activation delay for EN-DC | Ericsson |
| R4-2406311 | draft CR for test case on NES triggering intra-frequency target CHO delay From FR2 to FR2 | vivo |
| R4-2406312 | Test case requirements for NES triggering inter-frequency target CHO delay from FR2 to FR1 | Intel Corporation |
| R4-2406355 | CR on R18 NES core requirements | Qualcomm Incorporated |
| R4-2406440 | draft CR to 38.133 Test Case of NES Cell DTX | Ericsson |
| R4-2406519 | Draft Big CR to TS 38.133 on core requirement maintenance for NR Network energy saving | Huawei, HiSilicon |
| R4-2406520 | Draft Big CR to TS 38.133 on performance requirements for NR Network energy saving | Huawei, HiSilicon |
| R4-2404262 | Discussion on Network energy saving for NR UE demodulation performance and CSI requirements | Nokia |
| R4-2404263 | Simulation results on Network energy saving for NR UE demodulation performance and CSI requirements | Nokia |
| R4-2404331 | Discussion on UE demodulation performance and CSI requirements for Network Energy Savings for NR | Apple |
| R4-2404332 | Summary of Simulation Results for Network Energy Savings for NR | Apple |
| R4-2405096 | Discussion on UE demodulation requirements for NES | Ericsson |
| R4-2405162 | Discussions on demodulation requirements for NES | Huawei, HiSilicon |
| R4-2405163 | Simulation results on demodulation requirements for NES | Huawei, HiSilicon |
| R4-2405205 | Discussion on demodulation requirements for Network energy saving | ZTE Corporation |
| R4-2405206 | Simulation results for NES demodulation requirements | ZTE Corporation |
| R4-2405716 | UE Demod Discussion and Simulation Results for Network Energy Savings | Qualcomm Incorporated |
| R4-2407271 | Final views on Demodulation Requirements for Network Energy Savings | Apple |
| R4-2405302 | Summary of conformance testing for NES | Huawei, HiSilicon |
| R4-2405680 | Discussion on NES BS RF tests | Nokia, Nokia Shanghai Bell |
| R4-2405279 | Topic summary for [110bis][126] Netw_Energy_NR_R18 | Moderator(Huawei) |

##### RAN4#111

| R4-2407197 | Discussion on RRM requirements for inter-band SSB-less SCell operation | MediaTek inc. |
| --- | --- | --- |
| R4-2407198 | Discussion on RRM performance requirements for NR Network energy saving | MediaTek inc. |
| R4-2407309 | On RRM core requirements maintenance for NES | Apple |
| R4-2407310 | On RRM test cases for NES | Apple |
| R4-2407740 | Core maintenance on network energy saving | Nokia, Nokia Shanghai Bell |
| R4-2407741 | 38133CR on handover delay for NES-based handover | Nokia, Nokia Shanghai Bell |
| R4-2407742 | RRM performance aspect on SSB-less SCell operation | Nokia, Nokia Shanghai Bell |
| R4-2407743 | RRM performance aspect on other NES features | Nokia, Nokia Shanghai Bell |
| R4-2407744 | correction CR on SSB-less SCell activation TCs | Nokia, Nokia Shanghai Bell |
| R4-2407745 | correction CR on NES based CHO HO delay TCs | Nokia, Nokia Shanghai Bell |
| R4-2407777 | Discussion on test cases for R18 NES | vivo |
| R4-2407871 | Discussion on SSB-less Scell operation for intra-band non-contiguous CA | OPPO |
| R4-2407934 | (Netw_Energy_NR-Core) Discussion on core maintenance for NES | CMCC |
| R4-2407935 | (Netw_Energy_NR-Perf) Discussion on RRM test setup for SSB-less SCell | CMCC |
| R4-2408023 | Topic summary for [111][226] Netw_Energy_NR | Moderator (Huawei) |
| R4-2408078 | Views on intra-band NC scenario | SAMSUNG R&D INSTITUTE JAPAN |
| R4-2408246 | Discussion on the perf maintenance of SSB-less SCell operation of Network energy saving for NR | ZTE Corporation, Sanechips |
| R4-2408248 | Discussion on the core maintenance of SSB-less SCell operation of Network energy saving for NR | ZTE Corporation |
| R4-2408252 | [Netw_Energy_NR-Core] Draft CR for SSB-less SCell activation of R18 NES | ZTE Corporation, Sanechips |
| R4-2408253 | [Netw_Energy_NR-Perf] Draft CR for TC of TRS, A-TRS based SSB-less SCell activation | ZTE Corporation, Sanechips |
| R4-2408313 | Discussion on RRM core requirements maintenance for NES | China Telecom |
| R4-2408314 | Discussion on RRM performance requirements for NES | China Telecom |
| R4-2408437 | Discussion on remaining core issues SSBless Scell operation | Qualcomm Incorporated |
| R4-2408438 | Discussion on remaining perf issues SSBless Scell operation | Qualcomm Incorporated |
| R4-2408482 | Discussion on intra-band NCCA SSB-less Scell activation delay requirement | Intel Corporation |
| R4-2408483 | DraftCR on intra-band NCCA SSB-less Scell activation | Intel Corporation |
| R4-2408484 | Test case requirements for NES triggering inter-frequency target CHO delay from FR2 to FR1 | Intel Corporation |
| R4-2408571 | Discussion on RRM requirement maintenance for R18 NES | Huawei, HiSilicon |
| R4-2408572 | Draft CR on TC maintenance for R18 NES SSB-less | Huawei, HiSilicon |
| R4-2408573 | Draft CR on TC maintenance for R18 NES CHO | Huawei, HiSilicon |
| R4-2408594 | Discussion on SSB-less SCell operation | Huawei, HiSilicon |
| R4-2408595 | Update on SSB-less based SCell activation | Huawei, HiSilicon |
| R4-2408866 | Discussion on maintenance issues for network energy saving | vivo |
| R4-2408871 | Draft CR for conditional handover requirements on network energy saving | vivo |
| R4-2409723 | Remaining issues on NES general | Ericsson |
| R4-2409724 | Draft CR to 38.133 on SSB less Scell activation | Ericsson |
| R4-2409725 | Open issues on performance part for SSB less Scell actviation | Ericsson |
| R4-2409726 | Draft CR to 38.133 TC for EN-DC: A-TRS based inter-band SSB-less Scell activation delay | Ericsson |
| R4-2410139 | Ad-hoc minutes for Netw_Energy_NR WI | Huawei |
| R4-2410269 | WF on RRM requirements for NR network energy saving | Huawei |
| R4-2410270 | 38133CR on handover delay for NES-based handover | Nokia, Nokia Shanghai Bell |
| R4-2410271 | [Netw_Energy_NR-Core] Draft CR for SSB-less SCell activation of R18 NES | ZTE Corporation, Sanechips |
| R4-2410273 | Draft CR for conditional handover requirements on network energy saving | vivo |
| R4-2410274 | correction CR on SSB-less SCell activation TCs | Nokia, Nokia Shanghai Bell |
| R4-2410275 | [Netw_Energy_NR-Perf] Draft CR for TC of TRS, A-TRS based SSB-less SCell activation | ZTE Corporation, Sanechips |
| R4-2410276 | Draft CR on TC maintenance for R18 NES SSB-less | Huawei, HiSilicon |
| R4-2410277 | Draft CR to 38.133 TC for EN-DC: A-TRS based inter-band SSB-less Scell activation delay | Ericsson |
| R4-2410278 | correction CR on NES based CHO HO delay TCs | Nokia, Nokia Shanghai Bell |
| R4-2410279 | Test case requirements for NES triggering inter-frequency target CHO delay from FR2 to FR1 | Intel Corporation |
| R4-2410434 | Big CR to TS 38.133 on core requirement maintenance for NR Network energy saving | Huawei, HiSilicon |
| R4-2410435 | Big CR to TS 38.133 on performance requirements for NR Network energy saving | Huawei, HiSilicon |

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template