3GPP TSG RAN Meeting #104								RP-241285

Shanghai, China, June 17-20, 2024

Status Report to TSG

Agenda item:			9.3.4.2

| WI / SI Name | # NR base station (BS) RF requirement evolution for FR1/FR2 and testing |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_BS_RF_req_evo |  |  |  |  |
| Unique ID | 1030078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240829 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025 | Performance part: 03/2026 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 10% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Xue, fei |
|  | Company | ZTE Corporation |
|  | Email | Xue.fei25@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #110bis meeting:

| RAN4/RAN meeting | Work plan |
| --- | --- |
| RAN4#110bis (4/2024) | Agree on the general work plan Core: - Start to discuss Expected EIRP mask for upper 6GHz and how to capture the WRC-23 outcome into the 38.104 specification. - Start to discuss the applicability of existing co-location reference antenna and identify the problems if any. - Start to discuss the TR skeleton for U6GHz |
| RAN4#111 (5/2024) | Core - Target to finalize the core requirement for EIRP mask for U6GHz and endorse the CR if possible . - Continue to discuss the applicability of existing co-location reference antenna and identify the problems if any. - Target to endorse the TR skeleton for U6GHz |
| RAN#104 (6/2024) |  |
| RAN4#112 (8/2024) | Core: - Continue to discuss the applicability of existing co-location reference antenna and identify the problems if any. - Target to endorse the draft TP to TR for 6GHz. Perf: - Start to discuss how to conduct the conformance testing for EIRP mask for U6GHz. |
| RAN#105 (9/2024) |  |
| RAN4#112bis (10/2024) | Core: - Continue to discuss the applicability of existing co-location reference antenna and identify the problems if any. Perf: - Continue to discuss how to conduct the conformance testing for EIRP mask for U6GHz. |
| RAN4#113 (11/2024) | Core: - Continue to discuss the applicability of existing co-location reference antenna and identify the problems if any. Perf: - Target to finalize conformance testing requirement for EIRP mask for U6GHz and both TPs to TR and CRs to TS 38.141-2. - start to identify BS excessive OTA test scope cases and try to reduce it with the aim to shorten the test duration time for selected RF requirements - start to discuss how to simplify BS TRP test methods for FR1 and FR2 by improving the applicability. - Start to discuss the conformance testing requirement for co-location reference antenna if any |
| RAN#106 (12/2024) |  |
| RAN4#114 (2/2025) | Core: - Continue to discuss the applicability of existing co-location reference antenna and identify the problems if any. Perf: - Continue to identify BS excessive OTA test scope cases and try to reduce it with the aim to shorten the test duration time for selected RF requirements - Continue to discuss how to simplify BS TRP test methods for FR1 and FR2 by improving the applicability - Continue to discuss the conformance testing requirement for co-location reference antenna if any |
| RAN#107 (3/2025) |  |
| RAN4#114bis (4/2025) | Core: - Continue to discuss the applicability of existing co-location reference antenna and identify the problems if any. Perf: - Continue to identify BS excessive OTA test scope cases and try to reduce it with the aim to shorten the test duration time for selected RF requirements - Continue to discuss how to simplify BS TRP test methods for FR1 and FR2 by improving the applicability - Continue to discuss the conformance testing requirement for co-location reference antenna if any |
| RAN4#115 (5/2025) | Core: - Continue to discuss the applicability of existing co-location reference antenna and identify the problems if any. Perf: - Continue to identify BS excessive OTA test scope cases and try to reduce it with the aim to shorten the test duration time for selected RF requirements - Continue to discuss how to simplify BS TRP test methods for FR1 and FR2 by improving the applicability - Continue to discuss the conformance testing requirement for co-location reference antenna if any |
| RAN#108 (6/2025) |  |
| RAN4#116 (8/2025) | Core: - Target to finalize the discussion for co-location reference antenna and Agree the CR and capture the outcome in TR 37.941 if necessary. Perf: - Continue to identify BS excessive OTA test scope cases and try to reduce it with the aim to shorten the test duration time for selected RF requirements - Continue to discuss how to simplify BS TRP test methods for FR1 and FR2 by improving the applicability - Continue to discuss the conformance testing requirement for co-location reference antenna if any |
| RAN#109 (9/2025) |  |
| RAN4#116bis (10/2025) | Perf: - Continue to discuss the conformance testing requirement for co-location reference antenna if any - Continue to identify BS excessive OTA test scope cases and try to reduce it with the aim to shorten the test duration time for selected RF requirements - Continue to discuss how to simplify BS TRP test methods for FR1 and FR2 by improving the applicability |
| RAN4#117 (11/2025) | Perf: - Target to finalize the conformance testing requirement for co-location reference antenna if any - Target to finalize simplification of BS excessive OTA test scope cases and try to reduce it with the aim to shorten the test duration time for selected RF requirements - Target to finalize how to simplify BS TRP test methods for FR1 and FR2 by improving the applicability |
| RAN#110 (12/2025) |  |
| RAN4#117 (2/2026) | Perf: - Agree CRs for conformance testing of co-location reference antenna - Agree CRs for the simplification of BS excessive OTA test scope - Agree CRs for simplify the BS TRP test methods for FR1 and FR2 by improving the applicability. |
| RAN#111 (3/2026) |  |

  - Issue 2-1: The applicability of band for the EIRP mask requirement

- Agreement:

- The applicable band is n104

- Further discuss the applicable freq range within band n104.

  - Issue 2-2: The naming for this requirement

Agreement:

- Use OTA spatial emission above horizon as stating point;

  - Issue 2-3: New definition for vertical and horizontal for U6GHz EIRP mask

Agreement:

- To use the following figure as stating point;

  - Issue 2-5: Release independent or not

Agreement:

- Regardless the BS declared the supported release version, BS has to fullfil the regulatory requirement.

  - Issue 3-1: Co-location reference antenna

- Agreement:

  - Step 1: further investigate the improvement of the co-location reference antenna if necessary;

  - Step 2: If this is agreeable, then further discuss e.g. the relevant scenarios,  applicable antenna types or define requirements on OTA parameters such as field-strength or power density

RAN4 #111 meeting:

WF for U6GHz EIRP mask

Issue 2-1  The applicability of frequency range within band n104

Agreement:

- Option 1:  6425-7075MHz

Issue 2-2  The naming for this requirement

Agreement:

- OTA spatial emission

Issue 2-3  Which sub-clause to capture the requirement

Agreement:

- Use the new clause 9.9 to capture the requirement

Issue 2-4  The applicable BS types to fulfill the Expected EIRP requirements

Agreement:

- BS type 1-H and BS type 1-O

Issue 2-5  The coordinate system for Expected EIRP requirement

Agreement:

Issue 2-6  Mechanical tilts related

Agreement:

- NOTE 2: The requirement shall apply to all supported mechanical tilts.

Agreement:

Table 2.2.2-1: [CAR] declarations

| Parameter | Description |
| --- | --- |
| min | Minimum angle along  axis |
| max | Maximum angle along  axis |
| min | Minimum angle along  axis |
| max | Maximum angle along  axis |

- NOTE 1: further discuss the definition of min   max min max

- NOTE 2: reusing the existing declaration is not precluded.

Issue 2-7  Expected EIRP calculation in discrete spatial sampling grid

Agreement:

- PθL , θH=π2MNsinθH−sinθLn=nLnHm=1MP1θn,φm cosθn    ,       where P1 is measured as  EIRP

- M is the number of sampling points in the azimuth range;

- [N is the number of sampling points within the θL , θH bounding range over upper hemisphere in the elevation range ]

- nL	is the lowest elevation sampling angle within the θL , θH bounding range

- nH	is the highest elevation sampling angle within the θL , θH bounding range

- m=1MP1θn,φm  is to produce the global sum over the whole azimuth ranges for EIRP above the horizon in a given bin.

- Note: the equation is assuming the angles in radians and the elevation angle is from horizon rather than the coordinate system defined in 3GPP.

Note: the above equation should be carefully reviewed by companies.

Issue 2-12  draft CRs

  - 9.9	OTA spatial emission

    - 9.9.1	General

OTA spatial emission requirements are defined to set upper limits on radiated power in specific directions.

    - 9.9.2	Protection of FSS UL

This requirement shall be applied to BS operating in band n104 to protect FSS (Earth-to-space) satellite receiver.

      - 9.9.2.1	Minimum requirement for BS type 1-H and BS type 1-O

For BS type 1-H and BS type 1-O operating in band n104, the Expected EIRP (EEIRP) in the frequency range 6425 – 7075 MHz , shall not exceed the values specified in table 9.9.2.1-1.

[EEIRP is defined as the average value of the EIRP, with the averaging being performed over azimuth angles from −180° to +180 ° and over the specified elevation angle range [θL ≤ θ < θH] in table 9.9.2-1 ]

[With the BS generating beam peak directions within the OTA peak directions set.]

Table 9.9.2.1-1: EEIRP limits as function of elevation above horizon

| Elevation angular range [θL ≤ θ < θH] (Degrees) | EEIRP limit (dBm/MHz) |
| --- | --- |
| 0<<5 | 27 |
| 5<<10 | 23 |
| 10<<15 | 19 |
| 15<<20 | 18 |
| 20<<30 | 16 |
| 30<<60 | 15 |
| 60<<90 | 15 |
| Note 2: The requirement shall apply to all supported mechanical tilts. |  |

Figure 9.9.2.1-1: Definitions of [θL and θH] angles.

2.4.2	Remaining Open issues

Core part:

Issue 2-8  Expected EIRP sampling grid for average EIRP

- Recommended for further discussion:

  - Need further discussions

Issue 2-9  Other related with conformance testing declaration and RF channels

- Recommended for further discussion:

  - The following issues to be considered:

- the number of mechanical down-tilt and its corresponding angular coverage range;

- For each angular coverage range, the number of beams for conformance testing and its corresponding weighting factor;

- To balance the number for beams for conformance testing/complexity and test accuracy;

- The impacts of potential factors (measurement sampling grid for summation error etc) on EIRP accuracy.

- in conformance testing, consideration of converting coordinate system to 3GPP coordinate system, to align with other test cases

- Other  issues are not precluded.

Issue 2-10  Other related with RF channels

- Recommended for further discussion:

  - Need further discussions

Issue 2-11  Other related with confidence intervals

- Recommended for further discussion:

  - Need further discussions

Issue 3-1: Co-location reference antenna

- Recommended for further discussion

  - Further discuss the wideband antennas and check its possibility of translation between reference co-location antenna and wideband antenna;

  - Further discuss co-location scenario and  coupling loss between two AAS BS especially for FR1 high bands;

  - Further discuss whether the side-by-side deployment is typical scenario for co-location deployment, e.g., in SBFD deployment TX and RX panels could not be in the same height

  - Other issues are not precluded.

The performance part:

- Specify corresponding RRM performance and demodulation requirements for intra-band co-located and inter-band co-located DL CA.

- Investigate and if possible, simplify BS TRP test methods for FR1 and FR2 by improving the applicability and not removing any of the existing TRP test methods.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#110bis

- R4-2404259	OTA test enhancements - CLTA	Nokia

- R4-2404461	Discussion on BS RF requirement for expected EIRP mask for upper 6GHz	CATT

- R4-2404462	Discussion on BS OTA test enhancement	CATT

- R4-2404506	On sidelink intra-band contiguous/non-contiguous CA in PC3 and PC2	Huawei, HiSilicon

- R4-2404547	Discussion on sidelink intra-band non-contiguous CA with PC3 and PC 2 in n47	Xiaomi

- R4-2404603	Discussion on UE RF requirements for SL intra-band non-contiguous CA	LG Electronics

- R4-2404667	Discussion on UE RF requirements for intra-band non-contiguous CA	vivo

- R4-2404757	On introduction of protection requirement for FSS UL service operating within 6425 to 7125 MHz	Ericsson

- R4-2404758	On workplan aspects for BS RF evolution	Ericsson

- R4-2404984	Overview of BS OTA co-location requirements	Ericsson

- R4-2405078	Views on Expected EIRP mask for upper 6GHz	Qualcomm Germany

- R4-2405387	Initial discussion on Sidelink intra-band non-contiguous CA work	OPPO

- R4-2405420	Work plan for expected EIRP mask	Huawei, HiSilicon

- R4-2405421	Definitions and regulatory text for expected EIRP mask	Huawei, HiSilicon

- R4-2405422	Spatial reference definitions for expected EIRP mask	Huawei, HiSilicon

- R4-2405423	Overview on conformance test for expected EIRP mask	Huawei, HiSilicon

- R4-2405424	Overview on BS OTA enhancement	Huawei, HiSilicon

- R4-2405624	Work plan for Rel-19 BS RF evolution	ZTE Corporation

- R4-2405625	draft TR skeleton for Protection of fixed satellite service (FSS) UL within 6425-7125MHz	ZTE Corporation

- R4-2405626	Discussion on Expected EIRP mask for upper 6GHz	ZTE Corporation

- R4-2405627	Draft CR for introduction of U6GHz EIRP mask	ZTE Corporation

- R4-2405628	Discussion on OTA test enhancement	ZTE Corporation

- R4-2405656	Discussion on expected EIRP mask for upper 6GHz	Samsung

- R4-2405657	Discussion on OTA co-location reference antenna enhancement	Samsung

- R4-2405681	Discussion on expected EIRP mask above horizon	Nokia

- R4-2405682	On BS RF requirements evolution WI work plan	Nokia

- R4-2405831	Topic summary for [110bis][311] NR_BS_RF	Moderator (ZTE)

- R4-2406088	Way Forward for [110bis][311] NR_BS_RF	ZTE

RAN4#111

- R4-2407020	Validation of EIRP	Spark NZ Ltd

- R4-2407439	UE RF requirements for inter-band NR CA/DC with 3MHz CBW	Nokia

- R4-2407548	Further discussion on UE RF requirements for inter-band NR CA/DC with 3MHz CBW	CATT

- R4-2407549	draftCR for inter-band NR CA&DC with 3MHz CBW (System parameter part)	CATT

- R4-2407555	Discussion on the remaining issues for expected EIRP mask for upper 6GHz	CATT

- R4-2407556	Discussion on OTA co-location reference antenna aspects	CATT

- R4-2407991	Discussion for UE RF requirements for inter-band NR CA/DC with 3MHz CBW	LG Electronics France

- R4-2408086	Evolution of BS co-location requirements	Ericsson

- R4-2408215	Discussion on the sub-clause to capture the EIRP mask requirement	NEC

- R4-2408401	Views on Expected EIRP mask for upper 6GHz	Qualcomm Germany

- R4-2408480	Discussion on the RF requirements for Rel-19 less than 5MHz work item for TN phase 2	Intel Corporation

- R4-2408797	Discussion on UE RF requirements for inter-band NR CADC with 3MHz CBW	ZTE Corporation, Sanechips

- R4-2408798	draftCR for TS 38.101-1: Introduction of inter-band NR CA/DC with less than 5MHz CBW	ZTE Corporation, Sanechips

- R4-2408814	draft CR to TS 38.101-1: Introduction of CA_n100-n101	Qualcomm Inc.

- R4-2408815	Scell bandwidth and sync raster	Qualcomm Inc.

- R4-2409073	Discussion on expected EIRP mask above horizon	Nokia

- R4-2409074	CR to TS 38.104 with OTA spatial emission above horizon requirement introduction	Nokia

- R4-2409118	On introduction of OTA spatial emission above the horizon requirement for band n104	Ericsson

- R4-2409152	Remaining RF requirements for CA_n100-n101 and  DC_n100-n101 with 3MHz CBW	Huawei, HiSilicon

- R4-2409153	Remaining RF requirements for CA_n100-n101 and  DC_n100-n101 with 3MHz CBW	Huawei, HiSilicon

- R4-2409401	Expected EIRP requirements	Huawei, HiSilicon

- R4-2409402	Co-location requirements background and discussion	Huawei, HiSilicon

- R4-2409409	OTA test enhancements - CLTA	Nokia

- R4-2409545	Information on developments of ETSI TR 103 974 on the equivalence of measurement results with different OTA test methods	Huawei, HiSilicon

- R4-2409604	Further discussion on Expected EIRP mask for upper 6GHz	ZTE Corporation, Sanechips

- R4-2409605	Further discussion on OTA test enhancement	ZTE Corporation, Sanechips

- R4-2409766	Discussion on expected EIRP mask for upper 6GHz	Samsung

- R4-2409767	Discussion on OTA co-location reference antenna enhancement	Samsung

- R4-2409924	Offline meeting minutes for [111][311] NR_BS_RF	ZTE

- R4-2410106	Topic summary for [111][311] NR_BS_RF	Moderator (ZTE)

- R4-2409955,Way Forward for [111][311] NR_BS_RF,ZTE