3GPP TSG RAN Meeting #104												RP-241288

Shanghai, China, June 17-20, 2024

Agenda Item:	15

Source:	Huawei, HiSilicon, CAICT

Title:	Discussion on the scope of RAN-level IMT-2030 work

Document for:	Discussion and decision

Introduction

In RAN#103, the following was agreed regarding RAN plenary work toward 6G:

RAN plenary work is split into an ITU focused SI (study item) and General RAN SI

- IMT-2030 discussion is expected in RAN from 09/24 to 12/24

- RP SI Rel-20 focusing on ITU– IMT-2030:  approval 12/24 until 06/25

- RP SI Rel-20 focusing on 6G General: approval 03/25 (after WS), until 06/26

In this contribution, we present our initial views on the scope of RAN-level IMT-2030 activities.

Discussion

The IMT-2030 related discussion in Q4 2024 is expected to be based on incoming LS from ITU-R WP5D if any. It is noted that ITU-R WP5D will meet for the second time in June 25 ~ July 2, 2024 regarding the IMT-2030 Technical Performance Requirements (TPRs). Should there be incoming LS from ITU-R WP5D within 2024, it is proposed that related discussion is handled by the “ITU-R ad hoc” agenda and in the ITU-R ad hoc session. The scope of such discussion in Q4 2024 is limited to IMT-2030 TPR.

Proposal 1: IMT-2030 related discussion in RAN-P in Q4 2024 is

- triggered only by incoming LSs from ITU-R WP5D

- handled by the ITU-R ad hoc agenda and in the ITU-R ad hoc session

- limited to IMT-2030 Technical Performance Requirements

For the first RAN-P SI to be approved in December 2024, the focus shall only be on ITU-R related matters, in particular with respect to IMT-2030 TPRs. The output of this RAN-P SI can be documented in a 3GPP external TR (i.e. a 9xx TR), similar as TR38.913 for IMT-2020. The SI should aim at least to develop a high-level 3GPP view on IMT-2030 TPRs, which can be used to convey 3GPP’s view to the ITU before the finalization of the TPRs at WP5D. Given that this RAN-P SI is only for the duration from December 2024 to June 2025, it is expected that the work on ITU-R IMT-2030 TPRs can be continued (if necessary) within the second RAN-P SI to be approved in March 2025. As the scope for this RAN-P SI is expected to be non-controversial, no discussion on detailed SID proposal is needed at TSG#105 in September 2024.

Proposal 2: Regarding the first RAN-P SI on IMT-2030 to be approved in December 2024:

- its scope shall only focus on ITU-R IMT-2030 related work, i.e. IMT-2030 TPRs and corresponding deployments;

- no discussion on detailed SID proposal is needed at TSG#105 in September 2024.

For the second RAN-P SI to be approved in Mar. 2025, the scope shall cover not only the remaining ITU-R related IMT-2030 requirements (if any), but also additional IMT-2030 requirements from 3GPP. Such 3GPP requirements on IMT-2030 may include design targets beyond those covered by ITU-R, and should consider not only the radio requirements but also the requirements stemming from SA side (e.g. SA1 service requirements, SA2 architecture requirements, SA3 security requirements, etc.). While it is possible to discuss on some high level technical directions (e.g. migration architectures, inter-RAT inter-working, etc.), it is expected that discussion within this RAN-P SI is kept as high level, i.e. not intended to do WG level studies.

The SID scoping discussion for this RAN-P SI shall take into account the 6G workshop to be held in March 2025. It is also expected some efforts are needed to stabilize the exact objectives. Therefore, it is proposed that discussion on the detailed SID of the second RAN-P SI is only to occur during the March 2025 plenary, and the SI starts the discussion from June 2025.

Proposal 3: Regarding the second RAN-P SI on IMT-2030 to be approved in March 2025:

- its scope shall broadly cover 3GPP requirements on IMT-2030, without going into the depth of WG-level studies;

- any remaining work from the first RAN-P SI on IMT-2030 after Jun. 2025 is also covered by this second RAN-P SI on IMT-2030;

- scoping discussion on the SID should only occur in March 2025 after the 6G workshop, and the SI starts from June 2025.

Conclusions

In summary, we share our initial views on the scope of RAN plenary level activities on IMT-2030.

Proposal 1: IMT-2030 related discussion in RAN-P in Q4 2024 is

- triggered only by incoming LSs from ITU-R WP5D

- handled by the ITU-R ad hoc agenda and in the ITU-R ad hoc session

- limited to IMT-2030 Technical Performance Requirements

Proposal 2: Regarding the first RAN-P SI on IMT-2030 to be approved in December 2024:

- its scope shall only focus on ITU-R IMT-2030 related work, i.e. IMT-2030 TPRs and corresponding deployments;

- no discussion on detailed SID proposal is needed at TSG#105 in Sep. 2024.

Proposal 3: Regarding the second RAN-P SI on IMT-2030 to be approved in Mar. 2025:

- its scope shall broadly cover 3GPP requirements on IMT-2030, without going into the depth of WG-level studies;

- any remaining work from the first RAN-P SI on IMT-2030 after Jun. 2025 is also covered by this second RAN-P SI on IMT-2030;

- scoping discussion on the SID should only occur in Mar. 2025 after the 6G workshop, and the SI starts from Jun. 2025.