3GPP TSG RAN meeting #104										RP-241290

Shanghai, China, June 17-20, 2024

Status Report to TSG

Agenda item:			9.4.4.9

| WI / SI Name | Enhancement of Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) test methodology and requirements for NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MIMO_OTA_enh |  |  |  |  |
| Unique ID | 970081 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240736 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec/2023 | Performance part: Jun/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhu, Siting |
|  | Company | CAICT |
|  | Email | zhusiting@caict.ac.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #110bis (Changsha, China, 15th – 19th Apr, 2024)

General

- Topic summary for NR_MIMO_OTA_enh is in R4-2405856 [1]

- Ad-hoc meeting minutes for NR_MIMO_OTA_enh is in R4-2406063 [2]

- WF on NR_MIMO_OTA_enh was approved in R4-2406083 [3]

- Updated Framework and time plan for FR1 MIMO OTA performance requirements development (Apr 2024) was approved in R4-2405468 [20]

Topic #1: FR1 MIMO OTA

Issue 1-1-1: Reference value of Rel-18 FR1 MIMO OTA lab alignment

Agreement:

- Calculate the reference value based on all PAD results which are not identified as apparent outliers.

Issue 1-1-2: Outcome of Rel-18 FR1 MIMO OTA lab alignment

Agreement:

- Based on the measurement results and the analysis in R4-2405466, RAN4 successfully concludes Rel-18 FR1 MIMO OTA lab alignment activity with the following outcome:

  - All 6 volunteer labs (Apple, CAICT, CMCC&BUPT, MediaTek, Xiaomi, OPPO) are aligned at band n28.

Issue 1-2-1: Additional criteria of FR1 MIMO OTA for bands < 1GHz

Agreement:

- Reconsider the additional criteria of FR1 MIMO OTA for bands < 1GHz. The following options should be considered:

  - Option 1: Increase the maximum downlink power condition (i.e. PRS-EPRE-MAX) for bands < 1GHz, e.g., increase PRS-EPRE-MAX from -80dBm/15kHz to -74~-77 dBm/15kHz.

  - Option 2: Relax the additional criteria on 90%TP without increasing PRS-EPRE-MAX.

  - Combinations of Options 1 and 2.

- For Option 1, further check the maximum PRS-EPRE-MAX that test systems can support. Feedback from test labs/system integrators is needed.

- Make decision based on more analysis and more measurement results. Encourage more labs to share detailed measurement results before a check point prior to RAN4#111 Tdoc submission deadline via 3GPP_TSG_RAN_WG4_NR-MIMO-OTA reflector.

Issue 1-2-2: Whether the measurement data from the “failed” DUTs can be included

Options:

- Option 1: Include all measurements irrespective of whether they failed the test.

- Option 2: Include those devices that only fail the 90% criteria (but pass 70%), but exclude those that fail the 70% criteria.

- Option 3: Exclude all measurements that fail either 70% or 90% TP.

Agreement:

- FFS the options and make decision at the next meeting.

Issue 1-2-3: FR1 MIMO OTA performance requirements development

Agreement:

- To gather the test efforts, encourage volunteer labs to provide more measurement data for n1 and n5 at the next meeting. (To meet the threshold, we need at least 3 more for n5, and 4 more for n1.)

Issue 1-3: Test tolerance for FR1 MIMO OTA

Agreement:

- Define the recommended TT for FR1 MIMO OTA as 0.6*MU based on the Rel-17 RAN4 agreement, i.e., 1.57 for bands ≤ 3 GHz and 1.59 for bands＞3 GHz.

Topic #2: FR2 MIMO OTA

Issue 2-1-1: The maximum downlink RS-EPRE for FR2 MIMO OTA testing

Agreement:

- For FR2 MIMO OTA, confirm the maximum downlink RS-EPRE as -79.1dBm/120kHz.

Issue 2-1-2: Additional criteria for PC3 UE

Agreement:

- For PC3 UE, confirm the additional criterion on the minimum number of test points where UE can meet 70% TP under the maximum downlink power condition as 18.

Issue 2-1-3: Additional criteria for PC1 UE

Agreement:

- For PC1 UE, define the additional criterion on the minimum number of test points where UE can meet 70% TP under the maximum downlink power condition as 5.

Issue 2-1-4: Other criteria for FR2 MIMO OTA

Agreement:

- Encourage volunteer labs to also provide FR2 MIMO OTA measurement results at 90% TP outage (including sensitivity values at each of test points and the number of test points where DUT fails to reach 90% TP) when submitting Lab alignment activity/Measurement campaign results.

- FFS the additional criterion for FR2 MIMO OTA on the minimum number of test points at 90% TP outage under the maximum downlink power condition.

Issue 2-2-1: Pass/fail criteria for FR2 MIMO OTA lab alignment

Agreement:

- For FR2 MIMO OTA lab alignment activity, apparent outliers (if identified) should not be considered in the average process for deriving reference values. The PAD measurement result deviates over [1.5]*preliminary MU (i.e., 7.575 dB for band n261) from all the other labs’ results should be identified as apparent outlier.

- Define the same pass/fail limit as that for FR1 lab alignment, i.e., 0.75*preliminary MU.

Issue 2-2-2: FR2 MIMO OTA lab alignment results

Agreement:

- Based on the analysis in R4-2405464, RAN4 concludes the 1st round FR2 MIMO OTA lab alignment activity at this meeting with the following outcome:

  - The 4 labs (Apple, CAICT, CMCC, Huawei) are aligned at 28-GHz band.

- The remaining lab can submit the PAD measurement results at the next meeting and be confirmed as aligned labs, without affecting the confirmation of the aligned labs in the 1st round.

Issue 2-3-1: Devices provision for FR2 MIMO OTA Measurement Campaign

Agreement:

- To avoid disclosing the performance data of the volunteered FR2 devices, volunteer companies have the flexibility to deliver the volunteered device(s) to any aligned lab(s), and the specific test lab information shall not be disclosed.

- The volunteer devices for FR2 MIMO OTA Measurement Campaign are confirmed as below:

| Company Name | How many FR2 devices are provided before/during RAN4#110bis | Contact |
| --- | --- | --- |
| Keysight | 3 | Thorsten Hertel <thorsten.hertel@keysight.com> |
| Samsung | 1 | Bozhi Li <bozhi.li@samsung.com> Jeongheum Lee <jh0413.lee@samsung.com> |
| Google | 2 | Clement Huang <clementhuang@google.com> |

- The feedback from volunteer labs is as below:

| Lab Name | How many FR2 devices can be received (the measurement data are expected to be submitted at RAN4#111, May 2024) | Contact |
| --- | --- | --- |
| CAICT | 6 | Xuan Yi <yixuan@caict.ac.cn> |
| CMCC | [3] | Xiaoyi Chen <chenxiaoyi@cmdc.chinamobile.com> |

Issue 2-3-2: How to process the PAD measurement results to be included into the data pool

- Take the average values of PAD measurement results with one top and on bottom outliers removed.

Issue 2-4: Test tolerance for FR2 MIMO OTA

Agreement:

- Define the recommended TT for FR2 MIMO OTA as 0.5*preliminary MU budget, i.e., 2.525 dB for 26.5GHz≤f≤29.5GHz.

RAN4 #111 (Fukuoka, Japan, 20th – 24th May, 2024)

General

- Topic summary for NR_MIMO_OTA_enh is in R4-2410127 [1]

- Ad-hoc meeting minutes for NR_MIMO_OTA_enh is in R4-2409854 [2]

- WF on NR_MIMO_OTA_enh was approved in R4-2409927 [3]

- Updated Framework and time plan for FR2 MIMO OTA performance requirements development (May 2024) was approved in R4-2407662 [41]

- LS on Rel-18 NR MIMO OTA progress was approved in R4-2408908 [52]

- CR to TS 38.151 on introduction of FR2 PC1 MIMO OTA performance metric was agreed in R4-2407901 [46]

- CR to TS 38.151 on FR2 MIMO OTA FoM was agreed in R4-2407654 [33]

- CR to TS 38.151 on MIMO OTA performance requirements was agreed in R4-2409923 [34]

Topic #1: General agreements

Issue 1-1-1: Proposals on concluding Rel-18 MIMO OTA performance work

Agreement:

- RAN4 has concluded the Perf. part of Rel-18 MIMO OTA WI, finalizing the FR1 MIMO OTA performance requirement for bands n1, n5, n28, as well as the FR2 MIMO OTA performance requirement for band n261.

Issue 1-1-2: LS on Rel-18 MIMO OTA progress

Agreement:

- With concluding the MIMO OTA performance requirements, send an LS to other OTA groups on 3GPP RAN4 Rel-18 MIMO OTA progress, to ensure industry coordination on this topic.

- The LS is approved in R4-2408908.

Topic #2: FR1 MIMO OTA

Issue 2-1-1: General views on additional criteria and UE pool

Agreement:

- RAN4 should carefully check the UE samples and exclude any abnormal measurement results, to avoid any misleading decisions on the test method/addition criteria.

Issue 2-1-2: Additional criteria for bands <1GHz

Agreement:

- For bands <1GHz, PRS-EPRE-MAX is increased to -78dBm/15kHz for FR1 MIMO OTA, and the additional criteria at 90%TP is relaxed to 8 out of 12 orientations.

- The corresponding CR to TS 38.151 is agreed in R4-2409923.

Issue 2-2-1: Measurement data submission deadline for the data pool

Agreement:

- The data pool for Rel-18 FR1 MIMO OTA requirements was frozen before the start of RAN4 #111.

Issue 2-2-2: Scope of the performance data pool for bands <1GHz

Agreement:

- Include all measurements irrespective of whether they failed the original additional criteria for bands <1GHz.

Issue 2-2-3: FR1 MIMO OTA performance requirements (n1/n5/n28)

Agreement:

- Based on the CDF analysis of the data pool in R4-2407661 and the agreement of Issue 2-2-2, RAN4 concludes the FR1 MIMO OTA performance requirements as below:

  - For band n28, specify the TRMSaverage,70 minimum requirement as -84.6 dBm/15kHz

  - For band n5, specify the TRMSaverage,70 minimum requirement as -88.0 dBm/15kHz

  - For band n1, specify the TRMSaverage,70 minimum requirement as -96.0 dBm/15kHz

- Note:

  - Due to the relatively late decision to specifying 4x4 MIMO OTA requirement instead of 2x2 MIMO OTA for band n1 in Rel-18, only one lab finally submitted the measurement data, which possibly limited the diversity and range of the n1 data pool (though meeting the minimum criteria). Given these aspects, and further considering the LTE B1 TRMS requirement, the NR n1 TRMS requirement is agreed as -96.0 dBm/15kHz.

  - Note that this n1 TRMS requirement is beyond the range of the data pool, and the decision is based on specific considerations of the current n1 data pool. It should not be used as a reference procedure for future performance requirements definition for other bands. A further revisit is not precluded when the limitations on Rel-18 n1 data pool are addressed.

- The corresponding CR to TS 38.151 is agreed in R4-2409923.

Topic #3: FR2 MIMO OTA

Issue 3-1: Additional criteria for FR2 MIMO OTA

Agreement:

- Not to define the additional criteria on 90%TP for FR2 MIMO OTA in Rel-18.

Issue 3-2: FR2 MIMO OTA lab alignment outcome

Agreement:

- Based on the summary and analysis in R4-2407663, RAN4 concludes the FR2 MIMO OTA lab alignment activity with the following outcome:

  - 4 labs (Apple, CAICT, CMCC, Huawei) are aligned at 28-GHz band.

Issue 3-3-2: Data pool for performance requirement

Agreement:

- The data pool for Rel-18 FR2 MIMO OTA requirements was frozen before the start of RAN4 #111.

Issue 3-3-4: FR2 MIMO OTA performance requirement (n261)

Agreement:

- Based on the CDF analysis of the data pool in R4-2409926, RAN4 concludes the FR2 MIMO OTA performance requirements as below:

  - For band n261, specify the MASC70 minimum requirement as -100.0 dBm/120kHz.

- The corresponding CR to TS 38.151 is agreed in R4-2409923.

2.4.2	Remaining Open issues

None

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

None

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #110bis

R4-2405856	Topic summary for [110bis][337] NR_MIMO_OTA_enh	Moderator (CAICT)

R4-2406063	Ad-hoc meeting minutes for [110bis][337] NR_MIMO_OTA_enh	CAICT

R4-2406083	Way Forward for [110bis][337] NR_MIMO_OTA_enh	 CAICT

R4-2404202	Test tolerance for MIMO OTA FR1	Huawei, HiSilicon

R4-2404217	On MIMO OTA low band lab alignment activity	MediaTek Beijing Inc.

R4-2404218	Re-submission of measurement results for low band alignment activity	MediaTek Beijing Inc.

R4-2404599	Discussion on Rel-18 MIMO OTA campaign regarding device provision	Samsung

R4-2405173	draft CR for TR 38.761 on Lab 7 noise impact evaluation for n28	OPPO

R4-2405174	Draft CR 38151 Clarification of UE positioning for FR1 MIMO OTA	OPPO

R4-2405175	3GPP Rel-18 FR1 MIMO OTA Measurement Campaign-OPPO	OPPO

R4-2405311	CMCC&BUPT joint lab n28 measurement results for FR1 MIMO OTA measurement campaign	CMCC, BUPT

R4-2405312	CMCC measurement results for  FR2 MIMO OTA Lab Alignment	CMCC

R4-2405313	CMCC&BUPT joint lab FR1 channel validation results for n1 CDL-C Uma	CMCC, BUPT

R4-2405461	Draft CR to 38.761 on FR1 channel model validation results	CAICT, SAICT

R4-2405463	Measurement results for FR2 MIMO OTA Lab Alignment Activity	CAICT

R4-2405464	Analysis of 3GPP Rel-18 FR2 MIMO OTA lab alignment results	CAICT

R4-2405465	Analysis of 3GPP Rel-18 FR1 MIMO OTA measurement campaign	CAICT

R4-2405466	Summary of 3GPP Rel-18 FR1 MIMO OTA lab alignment results	CAICT

R4-2405467	On test tolerance for FR1 MIMO OTA	CAICT, SAICT

R4-2405468	Updated Framework and time plan for FR1 MIMO OTA performance requirements development (Apr 2024)	CAICT

R4-2405469	On remaining issues on FR2 MIMO OTA	CAICT, SAICT

R4-2406082	Draft CR to TS 38.151 on introduction of FR2 PC1 MIMO OTA performance metric	Samsung

R4-2406131	Test result for FR1 performance requirement	Xiaomi

R4-2406132	Measurement data for Rel-18 FR1 MIMO OTA performance requirements	CAICT

R4-2406133	Measurement results for FR2 MIMO OTA Lab Alignment Activity	Huawei,HiSilicon

RAN4 #111

R4-2410127	Topic summary for [111][337] NR_MIMO_OTA_enh	Moderator (CAICT)

R4-2409854	Ad-hoc meeting minutes for [111][337] NR_MIMO_OTA_enh	CAICT

R4-2409927	Way Forward for [111][337] NR_MIMO_OTA_enh	CAICT

R4-2407062	On band n1 CDL-C UMa Channel Model Validation	Apple

R4-2407063	On FR1 MIMO OTA measurement results	Apple

R4-2409928	On FR2 MIMO OTA measurement results	Apple

R4-2409922	Autocorrelation Channel Model Speed Correction	Spirent Communications

R4-2407654	CR to 38.151 on FR2 MIMO OTA FoM	CAICT

R4-2409923	CR to 38.151 on MIMO OTA performance requirements	CAICT

R4-2409929	CR to 38.761 on FR1 CDL-C UMa channel model validation results	CAICT, SAICT

R4-2407657	CR to 38.761 on FR1 channel model validation results	CAICT, SAICT

R4-2407658	CR to 38.761 on n28 lab alignment campaign	CAICT, SAICT

R4-2409925	CR to 38.761 on FR2 lab alignment campaign	CAICT, SAICT

R4-2407660	FR1 MIMO OTA measurement campaign data submission	CAICT

R4-2407661	Analysis of FR1 MIMO OTA measurement campaign and Proposals on performance requirements	CAICT

R4-2407662	Updated Framework and time plan for FR2 MIMO OTA performance requirements development (May 2024)	CAICT

R4-2407663	Summary of 3GPP Rel-18 FR2 MIMO OTA lab alignment results	CAICT

R4-2407664	FR2 MIMO OTA measurement campaign data submission	CAICT, CMCC

R4-2409926	Analysis of FR2 MIMO OTA measurement campaign and Proposals on performance requirements	CAICT

R4-2407810	Test result for FR1 performance requirement for band n5	Xiaomi

R4-2407901	CR to TS 38.151 on introduction of FR2 PC1 MIMO OTA performance metric	Samsung

R4-2408226	Measurement data for Rel-18 FR1 MIMO OTA performance requirements	CMCC

R4-2408733	Update to FR1 Calibration Procedure	MVG

R4-2408900	On initial DL Power of MIMO OTA for low bands	OPPO

R4-2408903	3GPP Rel-18 FR1 MIMO OTA Measurement Campaign-OPPO	OPPO

R4-2408907	On concluding Performance part of Rel-18 MIMO OTA WI	CAICT

R4-2408908	LS on Rel-18 NR MIMO OTA progress	CAICT

R4-2409124	Formal CR for 38.761 on Lab 7 noise impact evaluation for n28	OPPO

R4-2409125	Formal CR 38151 Clarification of UE positioning for FR1 MIMO OTA	OPPO

R4-2409425	FR2 MIMO OTA measurement campaign data submission	Huawei,HiSilicon

R4-2409432	On FR2 MIMO OTA requirement	Qualcomm Incorporated

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template