3GPP TSG RAN Meeting #104	RP-241293

Shanghai, China, June 17-20, 2024

Status Report to TSG

Agenda item:			9.4.4.8

| WI / SI Name | NR demodulation performance evolution |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_enh3-Perf |  |  |  |  |
| Unique ID | 950273 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233586 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: 06/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingzhou Wu |
|  | Company | China Telecom |
|  | Email | wujingzhou@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #110-bis

The Topic summary for [110bis][324] NR_demod_enh3_Part1 is provided in R4-2405843.

The Ad-hoc meeting minutes for [110bis][324] NR_demod_enh3_Part1 is provided in R4-2406023.

The Simulation result summary for MU-MIMO with advanced receiver is provided in R4-2404296.

The Way Forward for [110bis][324] NR_demod_enh3_Part1 is approved in R4-2406114.

The following draft CRs are endorsed:

- R4-2406115, Draft CR to 38.101-4 TDD 4Rx PDSCH requirements of MU-MIMO, MediaTek inc.

- R4-2406116	DraftCR on FDD 4Rx requirements for advanced receiver for MU-MIMO, Apple.

- R4-2406117	DraftCR for 38.101-4 on RMC for Advanced Receivers, Nokia

- R4-2406118	Draft CR on applicability rule of advanced receiver for MU-MIMO, Samsung

- R4-2406119	Draft CR on introduction of TDD 2Rx requirements for advanced receiver for MU-MIMO, ZTE

- R4-2406120	Draft CR to 38.101-4 Introduction of FDD 2Rx PDSCH requirements for advanced receiver for MU-MIMO, Ericsson

- R4-2404393	Draft big CR for UE advanced receiver performance requirements for MU-MIMO, China Telecom

RAN4 #111

The Topic summary for [111][324] NR_demod_enh3_Part1 is provided in R4-2410117.

The Ad-hoc meeting minutes for [111][324] NR_demod_enh3_Part1 is provided in R4-2409855.

The Simulation result collection for MU-MIMO with advanced receiver is provided in R4-2407250.

The Way Forward on Applicability Rules for Advanced Receivers is approved in R4-2410010.

  - No further actions are expected to the above agreement.

The CR on TS38.101-4: Add applicability of requirements for PDSCH requirements with link Adapation is agreed in R4-2409995.

The CR on TR38.878: Correction on the required information analysis for advanced receiver for MU-MIMO is agreed in R4-2407117.

The CRs on TS38.307: Clarification of release independence requirements for intra-cell inter-user interference cases are agreed in R4-2407245 (Cat. F) and R4-2407246 (Cat. A)

The following draft CRs are endorsed:

- R4-2409883	DraftCR to 38.101-4 on FDD 4Rx requirements for advanced receiver for MU-MIMO, Apple

- R4-2409968	DraftCR for 38.101-4 on RMC for Advanced Receivers, Nokia.

- R4-2409884	Draft CR on applicability rule of advanced receiver for MU-MIMO, Samsung

- R4-2409885	Draft CR to 38.101-4 Introduction of FDD 2Rx PDSCH requirements for advanced receiver for MU-MIMO, Ericsson

- R4-2409886	Draft CR for 38.101-4 Introduction of definition for advanced receiver for MU-MIMO, Huawei

- R4-2409887	Draft CR to 38.101-4 TDD 4Rx PDSCH requirements of MU-MIMO, MTK

- R4-2409850	Draft CR on introduction of TDD 2Rx requirements for advanced receiver for MU-MIMO, ZTE

The Big CR for UE advanced receiver performance requirements for MU-MIMO is agreed in R4-2407115.

The LS on Rel-18 RAN4 feature list including the final UE capability definition for advanced receiver for MU-MIMO is approved in R4-2410748.

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4 #110-bis

- R4-2404292	On UE feature for advanced receiver for MU-MIMO Apple

- R4-2405251	On Advanced Receivers - Receiver assumption and NWA signaling, Nokia

- R4-2404211	MU-MIMO demodulation requirement discussion, Qualcomm

- R4-2404238	Simulation results of MIMO-IC on MU-MIMO, MTK

- R4-2406115	Draft CR to 38.101-4 TDD 4Rx PDSCH requirements of MU-MIMO, MTK

- R4-2404293	On demod for requirements for MU-MIMO with advanced receiver, Apple

- R4-2404294	Simulation results for MU-MIMO with advanced receiver, Apple

- R4-2406116	DraftCR on FDD 4Rx requirements for advanced receiver for MU-MIMO, Apple

- R4-2404296	Simulation result summary for MU-MIMO with advanced receiver, Apple

- R4-2404391	Discussion on test parameters for the advanced receiver for MU-MIMO, China Telecom

- R4-2404392	Discussion on test parameters for the advanced receiver for MU-MIMO: Simulation results, China Telecom

- R4-2404393	Draft big CR for UE advanced receiver performance requirements for MU-MIMO, China Telecom

- R4-2404525	On Advanced Receivers - Test parameters, Nokia

- R4-2404526	On Advanced Receivers - Test parameters – Simulations, Nokia

- R4-2406117	DraftCR for 38.101-4 on RMC for Advanced Receivers, Nokia

- R4-2404750	discussion on advanced receiver test parameters for MU-MIMO, Samsung

- R4-2406118	Draft CR on applicability rule of advanced receiver for MU-MIMO, Samsung

- R4-2405156	Discussions on remaining issues for MU-MIMO, Huawei

- R4-2405157	Simulation results for advanced receiver for MU-MIMO, Huawei

- R4-2405203	Discussion on advanced receiver test parameters for MU-MIMO, ZTE

- R4-2405204	Simulation results for MU-MIMO with R-ML receiver, ZTE

- R4-2406119	Draft CR on introduction of TDD 2Rx requirements for advanced receiver for MU-MIMO, ZTE

- R4-2406120	Draft CR to 38.101-4 Introduction of FDD 2Rx PDSCH requirements for advanced receiver for MU-MIMO, Ericsson

- R4-2405476	On test case selection and applicability, Ericsson

- R4-2405477	Updated simulation results for phase II, Ericsson

- R4-2405843	Topic summary for [110bis][324] NR_demod_enh3_Part1, Moderator (CTC)

- R4-2406023	Ad-hoc meeting minutes for [110bis][324] NR_demod_enh3_Part1, CTC

- R4-2406114	Way Forward for [110bis][324] NR_demod_enh3_Part1, CTC

RAN4 #111

- R4-2407117	Correction on the required information analysis for advanced receiver for MU-MIMO, China Telecom

- R4-2407245	Clarification of release independence requirements for intra-cell inter-user interference cases, Apple

- R4-2407246	Clarification of release independence requirements for intra-cell inter-user interference cases, Apple

- R4-2409883	DraftCR to 38.101-4 on FDD 4Rx requirements for advanced receiver for MU-MIMO, Apple

- R4-2407112	Discussion on UE capability aspects for the advanced receiver for MU-MIMO, China Telecom

- R4-2407746	On Advanced Receivers - Receiver assumption and NWA signaling, Nokia

- R4-2408743	On UE capability aspects, Ericsson

- R4-2407113	Discussion on test parameters for the advanced receiver for MU-MIMO, China Telecom

- R4-2407114	Discussion on test parameters for the advanced receiver for MU-MIMO: Simulation results, China Telecom

- R4-2407115	Big CR for UE advanced receiver performance requirements for MU-MIMO, China Telecom

- R4-2407248	On requirements for MU-MIMO with advanced receiver, Apple

- R4-2407249	Simulation results for MU-MIMO with advanced receiver, Apple

- R4-2407250	Simulation result collection for MU-MIMO with advanced receiver, Apple

- R4-2407331	MU-MIMO demodulation requirement discussion, Qualcomm

- R4-2407747	On Advanced Receivers - Test parameters, Nokia

- R4-2407748	On Advanced Receivers - Test parameters – Simulations, Nokia

- R4-2409968	DraftCR for 38.101-4 on RMC for Advanced Receivers, Nokia

- R4-2408496	discussion on advanced receiver test parameters for MU-MIMO, Samsung

- R4-2409884	Draft CR on applicability rule of advanced receiver for MU-MIMO, Samsung

- R4-2409885	Draft CR to 38.101-4 Introduction of FDD 2Rx PDSCH requirements for advanced receiver for MU-MIMO, Ericsson

- R4-2408742	On MOBD test case selection, Ericsson

- R4-2408744	Simulation results for cases with MOBD, Ericsson

- R4-2409004	Discussion on remaining issues for MU-MIMO, Huawei

- R4-2409005	Simulation results for advanced receiver for MU-MIMO, Huawei

- R4-2409886	Draft CR for 38.101-4 Introduction of definition for advanced receiver for MU-MIMO, Huawei

- R4-2409007	Draft CR for 38.101-4 Introduction of mandatory features with capability signalling for advanced receiver for MU-MIMO, Huawei

- R4-2409085	Discussion on advanced receiver test parameters for MU-MIMO, ZTE

- R4-2409086	Simulation results for MU-MIMO with R-ML receiver, ZTE

- R4-2409452	Discussion on MIMO-IC on MU-MIMO, MTK

- R4-2409453	Simulation results of MIMO-IC on MU-MIMO, MTK

- R4-2409887	Draft CR to 38.101-4 TDD 4Rx PDSCH requirements of MU-MIMO, MTK

- R4-2409850	Draft CR on introduction of TDD 2Rx requirements for advanced receiver for MU-MIMO, ZTE

- R4-2409995	[NR_demod_enh3-Perf] CR for 38.101-4: Add applicability of requirements for PDSCH requirements with link Adapation, Huawei

- R4-2410117	Topic summary for [111][324] NR_demod_enh3_Part1, Moderator (CTC)

- R4-2409855	Ad-hoc meeting minutes for [111][324] NR_demod_enh3_Part1, CTC

- R4-2410010	Way Forward on Applicability Rules for Advanced Receivers, Nokia

- R4-2410748        LS on Rel-18 RAN4 feature list, CMCC