3GPP TSG RAN Meeting #104								RP-241303

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			9.5.3.5

| WI / SI Name | Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | HPUE_FR1_TDD_NR_CADC_SUL_R18 |  |  |  |  |
| Unique ID | 970089 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240763 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 06/2024 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO |
|  | Company | China Telecom |
|  | Email | gaol8@chinatelecom.cn |
|  | Name | Jin WANG |
|  | Company | Huawei |
|  | Email | jinwang@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The time budget was changed to request additional 1Q meetings for both core part and performance part due to UE requirements were not finished.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

Agreements in RAN4 #104-bis-e

- R4-2216779	Draft TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)

Agreements in RAN4 #105

- R4-2218378	Revised WID: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2),  China Telecom

- R4-2218379	Big CR to 38.101-1 Introduce RF requirements for HPUE inter- band CA with y(y=2,3,4) bands downlink and x bands uplink (x =1,2),  China Telecom

- R4-2220844	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s),        Huawei, HiSilicon, China Telecom

Agreements in RAN4 #106

- R4-2301378	Revised WID: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2),  China Telecom

- R4-2303720	Big CR to 38.101-1 on Rel-18 NR HPUE for single FR1 NR TDD band in UL of inter-band CA/DC combinations with/without SUL with y bands downlink and x bands uplink,  China Telecom

- R4-2300720	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	,    Huawei, HiSilicon, China Telecom

Agreements in RAN4 #106-bis-e

- R4-2305018	TP for HPUE CA_n3-n28-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305019	TP for HPUE CA_n28-n41-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305020	TP for HPUE CA_n28-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305038	Draft CR for TS 38.101-1: Addition of inter-band PC2  CA Combinations	KDDI Corporation, Samsung

- R4-2305150	draft CR to TS 38.101-1 Add maximum output power for HPUE CA_n3-n77 configuration	ZTE Corporation

- R4-2306542	Draft CR 38.101-1 to add HPUE for 2 3 4 CA of n25 n41 n66 n71 n77	Nokia, T-Mobile USA

Agreements in RAN4 #107

- R4-2307034	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2307093	Draft CR for TS 38.101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2307315	Draft CR to TS38.101-1 on including PC2 for CA_n8A-n78A	China Unicom, ZTE

- R4-2307920	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2307970	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#107	China Telecom

- R4-2307971	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2308074	TP to TR 38.899 Addition of CA_n2-n48-n77	Nokia, Verizon

- R4-2308075	TP to TR 38.899 Addition of CA_n5-n48-n77	Nokia, Verizon

- R4-2308076	TP to TR 38.899 Addition of CA_n48-n66-n77	Nokia, Verizon

- R4-2308139	TP for HPUE CA_n1-n41 with 1UL and 2UL for TR 38.899	Samsung, KDDI

- R4-2308140	TP for HPUE CA_n1-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI

- R4-2309379	TP for HPUE CA_n2A-n5A-n77C with 2UL for TR 38.899	Verizon, Nokia

Agreements in RAN4 #108

- R4-2311065	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#108	China Telecom

- R4-2311066	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2311114	draft CR 38.101-1 for adding new HPUE UL configurations for 2, 3 and 4 bands NR CA	Ericsson, Bell Mobility

- R4-2311698	Introduce PC2 and PC1.5 single n77 uplink configuration	Verizon, Ericsson, Samsung, Nokia

- R4-2311715	Support NR PC2 inter-band CA combinations for 3DL-2UL combos	Verizon, Nokia

- R4-2311967	TP for HPUE CA_n1-n3-n41 with 2UL for TR 38.899	Samsung, KDDI

- R4-2313322	TP for 38.899 adding HPUE for CA_n25-n78	Ericsson, Bell Mobility

- R4-2313323	TP for PC2 DC_66_n78 for TR 38.898	Ericsson, Bell Mobility

- R4-2313324	TP for 38.899 adding HPUE for CA_n7A-n66A-n78A	Ericsson, Bell Mobility

- R4-2313487	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2313733	Draft CR for 38.101-1: T-Mobile HPUE band combinations	T-Mobile USA

- R4-2314637	TP for 38.899 adding HPUE for CA_n7-n77	Ericsson, Bell Mobility

- R4-2314638	TP for 38.899 adding HPUE for CA_n25A-n66A-n78A	Ericsson, Bell Mobility

- R4-2314639	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n1A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314640	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n3A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314641	[HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2314689	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n28A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314901	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for TR38.899: CA_n77-n79, CA_n3-n77, CA_n28-n77, CA_n1-n77, CA_n1-n79, CA_n8-n79	SoftBank Corp., LG Electronics

Agreements in RAN4 #109

- R4-2318802	DraftCR to 38.101-1 for Rel-18 NR HPUE Inter-band CA	Verizon, Ericsson, Samsung, Nokia

- R4-2319255	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#109	China Telecom

- R4-2319256	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2319289	Draft CR for 38.101-1 to introduce HPUE NR CA configuration CA_n78C_n80A-n84A and CA_n78C_n81A-n84A.	China Telecom

- R4-2319769	TP for TR 38.899 to include HPUE CA_n71-n78	Samsung, TELUS, Bell Mobility

- R4-2319771	TP for HPUE CA_n1-n3-n77 with 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2320313	TP for 38.899 adding PC2 non-contiguous UL to CA_n5-n78	Ericsson, Bell Mobility

- R4-2320444	CR for 38.101-1: HPUE Band Combination Corrections	T-Mobile USA

- R4-2320658	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding CA_n77(2A) to CA_n3A-n41A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2320676	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2321704	TP for TR38.899 PC2 NRCA for FR1 2DL 1or2UL and PC1.5 NRCA for FR1 2DL and 1UL	SoftBank Corp., LG Electronics

- R4-2321705	TP for HPUE CA_n1-n28-n41 with 2UL for TR 38.899	Samsung, KDDI, LGE

- R4-2321706	draft CR 38.101-1 correcting NR CA HPUE typos	Ericsson

- R4-2321707	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to CA_n3A-n28A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2321708	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for PC2 HPUE CA_n18-n41 with 2UL in TR 38.899	KDDI Corporation

- R4-2321709	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for PC2 HPUE CA_n18-n77 with 2UL in TR 38.899	KDDI Corporation

- R4-2321710	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for HPUE CA_n18-n28-n77 with 2UL for TR 38.899	KDDI Corporation

- R4-2321711	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2321978	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for HPUE CA_n3-n18-n77 with 2UL for TR 38.899	KDDI Corporation

- R4-2321979	Draft CR for TS38.101-1 HP-NRCA for FR1	SoftBank Corp.

- R4-2321980	Draft CR for TS 38.101-1 to update NR CA HPUE requirement	CMCC

Agreements in RAN4 #110

- R4-2400191	On PC2 and PC1.5 indications in BC configuration tables	Apple

- R4-2400331	TP for TR38.899 to include new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2400670	DraftCR 38.101-1 Addition of Single UL PC1.5 CA Combinations	AT&T, Bell Mobility, TELUS, Nokia, Samsung

- R4-2401145	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#110	China Telecom

- R4-2401146	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2401474	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n66A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401475	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n25A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401476	TP for 38.899 adding CA_n77(2A) PC2 UL to CA_n25(2A)-n77(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401477	draft CR 38.101-1 adding PC2 UL to 3 and 4 bands DL configurations	Ericsson, Bell Mobility, TELUS

- R4-2401479	draft CR 38.101-1 adding PC1.5 UL to 3 bands combinations	Ericsson, Bell Mobility, TELUS

- R4-2401494	draft CR 38.101-1 correcting NR CA 2 bands PC2 MSD table	Ericsson

- R4-2402092	draftCR to 38.101-1 Additions of PC2 UL n77(2A) to existing combinations	Nokia, Telus, Bell Mobility

- R4-2402217	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2402356	TP for TR 38.899 to include HPUE CA_n71-n77 with UL CA_n77(2A)	Samsung, TELUS, Bell Mobility

- R4-2402357	Draft CR for TS 38.101-1 to add new combinations for Rel-18 NR HPUE Inter-band	Samsung, TELUS, Bell Mobility

- R4-2402362	TP for HPUE CA_n1-n28-n77 with 2UL for TR 38.899	Samsung, KDDI Corporation, Qualcomm Incorporated, SoftBank Corp.

- R4-2402461	Draft CR for 38.101-1: T-Mobile USA HPUE Combinations with no MSD analysis required	T-Mobile USA

- R4-2403613	Rel18 Cat F draft CR for 38.101-1 Add the missing harmonic mixing requirements for CA_n7-n77 with PC2 and PC1.5	Samsung, TELUS, Bell Mobility, Skyworks

- R4-2403614	Draft CR for TS38.101-1 to add new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2403616	Rel-18 Cat F deafr CR for TS38.101-1: Add the missing PC2 note to HP-NRCA n3-n28-n79	SoftBank Corp.

- R4-2403617	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of some PC2 CA Combinations	KDDI Corporation

- R4-2403618	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding 1cc UL to CA_n28A-n41A-n77A  for PC1.5 HPUE in TR 38.899	KDDI Corporation

- R4-2403619	Draft CR for 38.101-1 to update note2 for NR CA configuration with 2 SUL cells	China Telecom

- R4-2403620	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for inter-band 2UL to CA_n18A-n41A-n77A for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2403621	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n7A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2403622	TP for HPUE CA_n1-n41-n77 with 2UL for TR 38.899	Samsung, KDDI Corporation, Qualcomm Incorporated, LGE

- R4-2403623	TP for TR38.899 for DL CA_n77A-n85A with UL PC2 CA_n77A-n85A and PC2 and PC1.5 UL n77	T-Mobile USA

- R4-2403826	TP for 38.899 adding PC2 UL to CA_n13A-n66A-n77A	Ericsson, Bell Mobility, TELUS

- R4-2403847	TP for TR38.899: Addition of uplink configurations to CA_n8A-n78A	SoftBank Corp.

- R4-2403848	(HPUE_FR1_TDD_NR_CADC_SUL_R18) Draft CR for TS 38.101-1 to update NR inter-band CA with 2DL HPUE requirement on TDD	CMCC

- R4-2403849	(HPUE_FR1_TDD_NR_CADC_SUL_R18) Draft CR for TS 38.101-1 to update NR inter-band CA with 3DL HPUE requirement on TDD	CMCC

Agreements in RAN4 #110bis

- R4-2404139	DraftCR 38.101-1 Addition of Single UL PC1.5 CA Combinations	AT&T, FirstNet

- R4-2404181	On PC2 and PC1.5 indications in BC configuration tables	Apple

- R4-2404470	Draft CR for TS 38.101-1 to add new combinations for Rel-18 NR HPUE Inter-band	Samsung, TELUS, Bell Mobility

- R4-2404611	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2404883	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2404884	Discussion on HPUE indication in band combination configuration tables	Huawei, HiSilicon

- R4-2405321	Draft CR for TS 38.101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2405372	(HPUE_FR1_TDD_NR_CADC_SUL_R18) TP for TR 38.899 to introduce PC2 CA_n3A-n41C	CMCC, Huawei, HiSilicon, ZTE Corporation, Murata Manufacturing Co Ltd.

- R4-2405373	(HPUE_FR1_TDD_NR_CADC_SUL_R18) TP for TR 38.899 to introduce PC2 and PC1.5 CA_n40A-n41A	CMCC, Huawei, HiSilicon, ZTE Corporation, Murata Manufacturing Co Ltd.

- R4-2405764	TP 38.899 adding PC2 UL to CA_n7-n26-n78	Ericsson, Telstra

- R4-2406559	TP for TR38.899 to add HP-NRCA n28-n77, n41-n77 and n77-n79	SoftBank Corp.

- R4-2406560	TP for  TR38.899 to add HP NRCA n1-n41, n1-n3-n79 and n1-n28-n79	SoftBank Corp., LG Electronics

- R4-2406561	TP to TR 38.899 Addition of PC2 and PC1.5 for CA_n40A-n77A	Nokia, nbn

- R4-2406562	TP to TR 38.899 Addition of PC2 and PC1.5 for CA_n40A-n78A	Nokia, nbn

- R4-2406563	(HPUE_FR1_TDD_NR_CADC_SUL_R18) TP for TR 38.899 to introduce PC2 and PC1.5 CA_n39-n41	CMCC, ZTE Corporation, Huawei, HiSilicon, Murata Manufacturing Co Ltd.

- R4-2406564	(HPUE_FR1_TDD_NR_CADC_SUL_R18) TP for TR 38.899 to introduce PC2 and PC1.5 CA_n28A-n40A	CMCC, Huawei, HiSilicon, ZTE Corporation, Murata Manufacturing Co Ltd.

- R4-2406565	Draft CR for TS38.101-1 to add new HP-NRCA for FR1	SoftBank Corp.

Agreements in RAN4#111

- R4-2409299	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#111 	China Telecom.

- R4-2410768	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2409642	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)     Huawei, HiSilicon, China Telecom

- R4-2407088	On PC2 and PC1.5 indications in BC configuration tables	Apple

- R4-2407169	TP for TR38.899 to add new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2407703	(HPUE_FR1_TDD_NR_CADC_SUL_R18) CR for 38.101-1: Corrections for missing PC2 CA_n41C and MOP Table	T-Mobile USA

- R4-2407705	Draft CR for 38.101-1: T-Mobile USA HPUE Combinations	T-Mobile USA

- R4-2407948	(HPUE_FR1_TDD_NR_CADC_SUL_R18) TP for TR 38.899 to introduce PC2 and PC1.5 CA_n3A-n40A	CMCC, Murata Manufacturing Co Ltd., ZTE Corporation

- R4-2408458	draft CR 38.101-1 adding CA_n77(2A) PC2 UL to CA_n5A-n25A-n77(3A)	Ericsson, Bell Mobility, TELUS

- R4-2409239	TP for adding UL CA_n77(2A) to HPUE CA_n3-n41-n77(2A) for TR 38.899	KDDI , Samsung, Qualcomm

- R4-2409298	TP for adding UL CA_n77(2A) to HPUE CA_n28-n41-n77(2A) for TR 38.899	KDDI Corporation

- R4-2409346	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n1-n3-n78	Ericsson, BT plc

- R4-2409348	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n1-n28-n78	Ericsson, BT plc

- R4-2409349	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n3-n7-n78	Ericsson, BT plc

- R4-2409350	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n3-n28-n78	Ericsson, BT plc

- R4-2409351	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n7-n28-n78	Ericsson, BT plc

- R4-2409354	TP for 38.899 to add CA_n78(2A) PC2 UL to CA_n28A-n78(2A)	Ericsson, BT plc

- R4-2409421	Draft CR for NR CA Uplink Harmonic clean-up PC2	Skyworks Solutions Inc.

- R4-2410538	Draft CR for TS38.101-1 to add new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2410539	Draft CR 38.101-1 Rel-18 for adding some high power NR CA band combinations	KDDI Corporation

- R4-2410540	draftCR 38.101-1 to add PC2 and PC1.5 UL to NR CA with 2DL and 3DL combinations	Ericsson, Telstra

- R4-2410541	TP for TR38.899  to add new HP-NRCA 1-77-79 with 2UL	SoftBank Corp., LG Electronics

- R4-2410542	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n1-n7-n78	Ericsson, BT plc

- R4-2410543	TP for 38.899 to add CA_n78(2A) PC2 UL to CA_n1A-n78(2A)	Ericsson, BT plc

- R4-2410544	TP for 38.899 to add CA_n78(2A) PC2 UL to CA_n3A-n78(2A)	Ericsson, BT plc

Status for the combinations captured in the WID in latest RAN meeting is attached in the excel in this SR zip file.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #104-bis-e:

- R4-2215556	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2216779	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2216802	Draft CR for 38.101-1: CA_n25-n41-n66 PC2 and PC1.5	T-Mobile USA

- R4-2216803	Draft CR for 38.101-1: CA_n25-n41-n66-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216804	Draft CR for 38.101-1: CA_n25-n41-n71 PC2 and PC1.5	T-Mobile USA

- R4-2216805	Draft CR for 38.101-1: CA_n25-n41-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216806	Draft CR for 38.101-1: CA_n25-n41-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216807	Draft CR for 38.101-1: CA_n25-n66-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216808	Draft CR for 38.101-1: CA_n25-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216809	Draft CR for 38.101-1: CA_n25-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216810	Draft CR for 38.101-1: CA_n41-n66-n71 PC2 and PC1.5	T-Mobile USA

- R4-2216811	Draft CR for 38.101-1: CA_n41-n66-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216812	Draft CR for 38.101-1: CA_n41-n66-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216813	Draft CR for 38.101-1: CA_n41-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216814	Draft CR for 38.101-1: CA_n66-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216815	Draft CR for 38.101-1: CA_n66-n77 PC1.5	T-Mobile USA

- R4-2216816	Draft CR for 38.101-1: CA_n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216952	Email discussion summary for [104-bis-e][115] HPUE_Basket_inter-CA_SUL	Moderator (China Telecom)

RAN4 #105:

- R4-2218037	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2218378	Revised WID: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2)	China Telecom

- R4-2218379	Big CR to 38.101-1 Introduce RF requirements for HPUE inter- band CA with y(y=2,3,4) bands downlink and x bands uplink (x =1,2)	China Telecom

- R4-2220844	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	    Huawei, HiSilicon, China Telecom

- R4-2219996	Draft CR for 38.101-1: T-Mobile 4 Band DL HPUE combinations	T-Mobile USA

- R4-2219997	Draft CR for 38.101-1: CA_n25(2A)-n77(2A) with PC2 UL CA_n25A-n77A	T-Mobile USA

- R4-2219998	Draft CR for 38.101-1: PC2 2B UL CA for combinations with DL CA_n41-n66-n71	T-Mobile USA

- R4-2219999	Draft CR for 38.101-1: CA_n71-n77 with PC2 2 band UL CA	T-Mobile USA

- R4-2220004	TP for TR38.899 for DL CA_n25-n41-n71 with PC2 2BUL	T-Mobile USA

- R4-2220008	TP for TR38.899 for DL CA_n41-n66-n71 with PC2 2BUL	T-Mobile USA

- R4-2220012	TP for TR38.899 for DL CA_n25-n41C with PC2 UL CA_n41C	T-Mobile USA

- R4-2220013	TP for TR38.899 for DL CA_n41C-n66 with PC2 UL CA_n41C	T-Mobile USA

- R4-2220014	TP for TR38.899 for DL CA_n41C-n71 with PC2 UL CA_n41C	T-Mobile USA

- R4-2220015	TP for TR38.899 for DL CA_n41C-n77 with PC2 UL CA_n41C	T-Mobile USA

- R4-2220095	Topic summary for [105][115] HPUE_Basket_inter-CA_SUL	Moderator (China Telecom)

- R4-2220470	TP for HPUE CA_n77-n79 with 1UL for TR 38.899	NTT DOCOMO, INC.

- R4-2220471	TP for HPUE CA_n78-n79 with 1UL for TR 38.899	NTT DOCOMO, INC.

- R4-2220472	TP for TR38.899 for DL CA_n25-n41-n66 with PC2 2BUL	T-Mobile USA

- R4-2220474	Draft CR for 38.101-1: HPUE Big CR for T-Mobile USA combinations	T-Mobile USA

- R4-2220475	TP for TR38.899 for DL CA_n25-n41-n77 with PC2 2BUL	T-Mobile USA

- R4-2220476	TP for TR38.899 for DL CA_n25-n66-n77 with PC2 2BUL	T-Mobile USA

- R4-2220477	TP for TR38.899 for DL CA_n25-n71-n77 with PC2 2BUL	T-Mobile USA

- R4-2220478	TP for TR38.899 for DL CA_n41-n66-n77 with PC2 2BUL	T-Mobile USA

- R4-2220479	TP for TR38.899 for DL CA_n41-n71-n77 with PC2 2BUL	T-Mobile USA

- R4-2220480	TP for TR38.899 for DL CA_n66-n71-n77 with PC2 2BUL	T-Mobile USA

RAN4 #106:

- R4-2300025	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2300665	DraftCR for 38.101-1: NR single UL n77 configuration for HPUE inter-band CA 	Verizon, Ericsson, Samsung

- R4-2300720	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, H

- iSilicon, China Telecom

- R4-2301130	TP for HPUE CA_n3-n28-n41 with 2UL for TR 38.899	Samsung, KDDI

- R4-2301131	TP for HPUE CA_n3-n41 with 1UL for TR 38.899	Samsung, KDDI

- R4-2301132	TP for HPUE CA_n3-n41-n77 with 2UL for TR 38.899	Samsung, KDDI

- R4-2301133	TP for HPUE CA_n3-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI

- R4-2301134	TP for HPUE CA_n40-n77 with 1UL for TR 38.899	Samsung, KDDI

- R4-2301378	Revised WID: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2)	China Telecom

- R4-2302446	Draft CR for 38.101-1: T-Mobile HPUE band combinations	T-Mobile USA

- R4-2303720	Big CR to 38.101-1 on Rel-18 NR HPUE for single FR1 NR TDD band in UL of inter-band CA/DC combinations with/without SUL with y bands downlink and x bands uplink	China Telecom, Huawei, HiSilicon

RAN4 #106-bis-e:

- R4-2304579	NS_47 work needed for n41 PC1.5 1UL configuration in HPUE CA_n3-n41	Skyworks Solutions Inc.

- R4-2305018	TP for HPUE CA_n3-n28-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305019	TP for HPUE CA_n28-n41-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305020	TP for HPUE CA_n28-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305038	Draft CR for TS 38.101-1: Addition of inter-band PC2  CA Combinations	KDDI Corporation, Samsung

- R4-2305150	draft CR to TS 38.101-1 Add maximum output power for HPUE CA_n3-n77 configuration	ZTE Corporation

- R4-2305743	On SUL PC2 Requirements	Skyworks Solutions Inc.

- R4-2305829	PC1.5 inter-band UL CA	T-Mobile USA

- R4-2305830	Draft CR for 38.101-1: PC1.5 UL CA_n41A-n77A	T-Mobile USA

- R4-2306541	WF on PC1.5 NS_47 and SUL PC2 specification impacts.	Skyworks Solutions Inc.

- R4-2306542	Draft CR 38.101-1 to add HPUE for 2 3 4 CA of n25 n41 n66 n71 n77	Nokia, T-Mobile USA

RAN4 #107:

- R4-2307034	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2307093	Draft CR for TS 38.101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2307315	Draft CR to TS38.101-1 on including PC2 for CA_n8A-n78A	China Unicom, ZTE

- R4-2307920	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2307970	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#107	China Telecom

- R4-2307971	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2307972	Discussion on handling PC2+PC2 UL inter-band CA combinations	China Telecom

- R4-2307973	TP for TR 38.899 for CA_n78_n80-n84	China Telecom

- R4-2307974	TP for TR 38.899 for CA_n78_n81-n84	China Telecom

- R4-2307975	Draft CR for 38.101-1 CA_n78_n80-n84 and CA_n78_n81-n84	China Telecom

- R4-2308074	TP to TR 38.899 Addition of CA_n2-n48-n77	Nokia, Verizon

- R4-2308075	TP to TR 38.899 Addition of CA_n5-n48-n77	Nokia, Verizon

- R4-2308076	TP to TR 38.899 Addition of CA_n48-n66-n77	Nokia, Verizon

- R4-2308139	TP for HPUE CA_n1-n41 with 1UL and 2UL for TR 38.899	Samsung, KDDI

- R4-2308140	TP for HPUE CA_n1-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI

- R4-2309379	TP for HPUE CA_n2A-n5A-n77C with 2UL for TR 38.899	Verizon, Nokia

RAN4 #108:

- R4-2311065	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#108	China Telecom

- R4-2311066	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2311114	draft CR 38.101-1 for adding new HPUE UL configurations for 2, 3 and 4 bands NR CA	Ericsson, Bell Mobility

- R4-2311426	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for TR38.899: CA_n77-n79, CA_n3-n77, CA_n28-n77, CA_n1-n77, CA_n1-n79, CA_n8-n79	SoftBank Corp., LG Electronics

- R4-2311698	Introduce PC2 and PC1.5 single n77 uplink configuration	Verizon, Ericsson, Samsung, Nokia

- R4-2311715	Support NR PC2 inter-band CA combinations for 3DL-2UL combos	Verizon, Nokia

- R4-2311967	TP for HPUE CA_n1-n3-n41 with 2UL for TR 38.899	Samsung, KDDI

- R4-2313321	TP for 38.899 adding HPUE for CA_n7-n77	Ericsson, Bell Mobility

- R4-2313322	TP for 38.899 adding HPUE for CA_n25-n78	Ericsson, Bell Mobility

- R4-2313323	TP for PC2 DC_66_n78 for TR 38.898	Ericsson, Bell Mobility

- R4-2313324	TP for 38.899 adding HPUE for CA_n7A-n66A-n78A	Ericsson, Bell Mobility

- R4-2313325	TP for 38.899 adding HPUE for CA_n25A-n66A-n78A	Ericsson, Bell Mobility

- R4-2313487	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2313733	Draft CR for 38.101-1: T-Mobile HPUE band combinations	T-Mobile USA

- R4-2313804	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n1A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2313805	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n3A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2313806	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n28A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2313808	[HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2314637	TP for 38.899 adding HPUE for CA_n7-n77	Ericsson, Bell Mobility

- R4-2314638	TP for 38.899 adding HPUE for CA_n25A-n66A-n78A	Ericsson, Bell Mobility

- R4-2314639	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n1A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314640	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n3A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314641	[HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2314689	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n28A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314901	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for TR38.899: CA_n77-n79, CA_n3-n77, CA_n28-n77, CA_n1-n77, CA_n1-n79, CA_n8-n79	SoftBank Corp., LG Electronics

RAN4 #109

- R4-2318802	DraftCR to 38.101-1 for Rel-18 NR HPUE Inter-band CA	Verizon, Ericsson, Samsung, Nokia

- R4-2319255	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#109	China Telecom

- R4-2319256	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2319289	Draft CR for 38.101-1 to introduce HPUE NR CA configuration CA_n78C_n80A-n84A and CA_n78C_n81A-n84A.	China Telecom

- R4-2319769	TP for TR 38.899 to include HPUE CA_n71-n78	Samsung, TELUS, Bell Mobility

- R4-2319771	TP for HPUE CA_n1-n3-n77 with 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2320313	TP for 38.899 adding PC2 non-contiguous UL to CA_n5-n78	Ericsson, Bell Mobility

- R4-2320444	CR for 38.101-1: HPUE Band Combination Corrections	T-Mobile USA

- R4-2320658	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding CA_n77(2A) to CA_n3A-n41A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2320676	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2321704	TP for TR38.899 PC2 NRCA for FR1 2DL 1or2UL and PC1.5 NRCA for FR1 2DL and 1UL	SoftBank Corp., LG Electronics

- R4-2321705	TP for HPUE CA_n1-n28-n41 with 2UL for TR 38.899	Samsung, KDDI, LGE

- R4-2321706	draft CR 38.101-1 correcting NR CA HPUE typos	Ericsson

- R4-2321707	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to CA_n3A-n28A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2321708	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for PC2 HPUE CA_n18-n41 with 2UL in TR 38.899	KDDI Corporation

- R4-2321709	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for PC2 HPUE CA_n18-n77 with 2UL in TR 38.899	KDDI Corporation

- R4-2321710	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for HPUE CA_n18-n28-n77 with 2UL for TR 38.899	KDDI Corporation

- R4-2321711	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2321978	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for HPUE CA_n3-n18-n77 with 2UL for TR 38.899	KDDI Corporation

- R4-2321979	Draft CR for TS38.101-1 HP-NRCA for FR1	SoftBank Corp.

- R4-2321980	Draft CR for TS 38.101-1 to update NR CA HPUE requirement	CMCC

RAN4 #110

- R4-2400191	On PC2 and PC1.5 indications in BC configuration tables	Apple

- R4-2400331	TP for TR38.899 to include new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2400670	DraftCR 38.101-1 Addition of Single UL PC1.5 CA Combinations	AT&T, Bell Mobility, TELUS, Nokia, Samsung

- R4-2401145	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#110	China Telecom

- R4-2401146	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2401474	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n66A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401475	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n25A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401476	TP for 38.899 adding CA_n77(2A) PC2 UL to CA_n25(2A)-n77(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401477	draft CR 38.101-1 adding PC2 UL to 3 and 4 bands DL configurations	Ericsson, Bell Mobility, TELUS

- R4-2401479	draft CR 38.101-1 adding PC1.5 UL to 3 bands combinations	Ericsson, Bell Mobility, TELUS

- R4-2401494	draft CR 38.101-1 correcting NR CA 2 bands PC2 MSD table	Ericsson

- R4-2402092	draftCR to 38.101-1 Additions of PC2 UL n77(2A) to existing combinations	Nokia, Telus, Bell Mobility

- R4-2402217	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2402356	TP for TR 38.899 to include HPUE CA_n71-n77 with UL CA_n77(2A)	Samsung, TELUS, Bell Mobility

- R4-2402357	Draft CR for TS 38.101-1 to add new combinations for Rel-18 NR HPUE Inter-band	Samsung, TELUS, Bell Mobility

- R4-2402362	TP for HPUE CA_n1-n28-n77 with 2UL for TR 38.899	Samsung, KDDI Corporation, Qualcomm Incorporated, SoftBank Corp.

- R4-2402461	Draft CR for 38.101-1: T-Mobile USA HPUE Combinations with no MSD analysis required	T-Mobile USA

- R4-2403613	Rel18 Cat F draft CR for 38.101-1 Add the missing harmonic mixing requirements for CA_n7-n77 with PC2 and PC1.5	Samsung, TELUS, Bell Mobility, Skyworks

- R4-2403614	Draft CR for TS38.101-1 to add new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2403616	Rel-18 Cat F deafr CR for TS38.101-1: Add the missing PC2 note to HP-NRCA n3-n28-n79	SoftBank Corp.

- R4-2403617	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of some PC2 CA Combinations	KDDI Corporation

- R4-2403618	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding 1cc UL to CA_n28A-n41A-n77A  for PC1.5 HPUE in TR 38.899	KDDI Corporation

- R4-2403619	Draft CR for 38.101-1 to update note2 for NR CA configuration with 2 SUL cells	China Telecom

- R4-2403620	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for inter-band 2UL to CA_n18A-n41A-n77A for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2403621	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n7A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2403622	TP for HPUE CA_n1-n41-n77 with 2UL for TR 38.899	Samsung, KDDI Corporation, Qualcomm Incorporated, LGE

- R4-2403623	TP for TR38.899 for DL CA_n77A-n85A with UL PC2 CA_n77A-n85A and PC2 and PC1.5 UL n77	T-Mobile USA

- R4-2403826	TP for 38.899 adding PC2 UL to CA_n13A-n66A-n77A	Ericsson, Bell Mobility, TELUS

- R4-2403847	TP for TR38.899: Addition of uplink configurations to CA_n8A-n78A	SoftBank Corp.

- R4-2403848	(HPUE_FR1_TDD_NR_CADC_SUL_R18) Draft CR for TS 38.101-1 to update NR inter-band CA with 2DL HPUE requirement on TDD	CMCC

- R4-2403849	(HPUE_FR1_TDD_NR_CADC_SUL_R18) Draft CR for TS 38.101-1 to update NR inter-band CA with 3DL HPUE requirement on TDD	CMCC

RAN4 #110bis

- R4-2404139	DraftCR 38.101-1 Addition of Single UL PC1.5 CA Combinations	AT&T, FirstNet

- R4-2404181	On PC2 and PC1.5 indications in BC configuration tables	Apple

- R4-2404470	Draft CR for TS 38.101-1 to add new combinations for Rel-18 NR HPUE Inter-band	Samsung, TELUS, Bell Mobility

- R4-2404611	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2404883	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2404884	Discussion on HPUE indication in band combination configuration tables	Huawei, HiSilicon

- R4-2405321	Draft CR for TS 38.101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2405372	(HPUE_FR1_TDD_NR_CADC_SUL_R18) TP for TR 38.899 to introduce PC2 CA_n3A-n41C	CMCC, Huawei, HiSilicon, ZTE Corporation, Murata Manufacturing Co Ltd.

- R4-2405373	(HPUE_FR1_TDD_NR_CADC_SUL_R18) TP for TR 38.899 to introduce PC2 and PC1.5 CA_n40A-n41A	CMCC, Huawei, HiSilicon, ZTE Corporation, Murata Manufacturing Co Ltd.

- R4-2405764	TP 38.899 adding PC2 UL to CA_n7-n26-n78	Ericsson, Telstra

- R4-2406559	TP for TR38.899 to add HP-NRCA n28-n77, n41-n77 and n77-n79	SoftBank Corp.

- R4-2406560	TP for  TR38.899 to add HP NRCA n1-n41, n1-n3-n79 and n1-n28-n79	SoftBank Corp., LG Electronics

- R4-2406561	TP to TR 38.899 Addition of PC2 and PC1.5 for CA_n40A-n77A	Nokia, nbn

- R4-2406562	TP to TR 38.899 Addition of PC2 and PC1.5 for CA_n40A-n78A	Nokia, nbn

- R4-2406563	(HPUE_FR1_TDD_NR_CADC_SUL_R18) TP for TR 38.899 to introduce PC2 and PC1.5 CA_n39-n41	CMCC, ZTE Corporation, Huawei, HiSilicon, Murata Manufacturing Co Ltd.

- R4-2406564	(HPUE_FR1_TDD_NR_CADC_SUL_R18) TP for TR 38.899 to introduce PC2 and PC1.5 CA_n28A-n40A	CMCC, Huawei, HiSilicon, ZTE Corporation, Murata Manufacturing Co Ltd.

- R4-2406565	Draft CR for TS38.101-1 to add new HP-NRCA for FR1	SoftBank Corp.

RAN4#111

- R4-2409299	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#111 	China Telecom.

- R4-2410768	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2409642	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)     Huawei, HiSilicon, China Telecom

- R4-2407088	On PC2 and PC1.5 indications in BC configuration tables	Apple

- R4-2407169	TP for TR38.899 to add new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2407703	(HPUE_FR1_TDD_NR_CADC_SUL_R18) CR for 38.101-1: Corrections for missing PC2 CA_n41C and MOP Table	T-Mobile USA

- R4-2407705	Draft CR for 38.101-1: T-Mobile USA HPUE Combinations	T-Mobile USA

- R4-2407948	(HPUE_FR1_TDD_NR_CADC_SUL_R18) TP for TR 38.899 to introduce PC2 and PC1.5 CA_n3A-n40A	CMCC, Murata Manufacturing Co Ltd., ZTE Corporation

- R4-2408458	draft CR 38.101-1 adding CA_n77(2A) PC2 UL to CA_n5A-n25A-n77(3A)	Ericsson, Bell Mobility, TELUS

- R4-2409239	TP for adding UL CA_n77(2A) to HPUE CA_n3-n41-n77(2A) for TR 38.899	KDDI , Samsung, Qualcomm

- R4-2409298	TP for adding UL CA_n77(2A) to HPUE CA_n28-n41-n77(2A) for TR 38.899	KDDI Corporation

- R4-2409346	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n1-n3-n78	Ericsson, BT plc

- R4-2409348	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n1-n28-n78	Ericsson, BT plc

- R4-2409349	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n3-n7-n78	Ericsson, BT plc

- R4-2409350	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n3-n28-n78	Ericsson, BT plc

- R4-2409351	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n7-n28-n78	Ericsson, BT plc

- R4-2409354	TP for 38.899 to add CA_n78(2A) PC2 UL to CA_n28A-n78(2A)	Ericsson, BT plc

- R4-2409421	Draft CR for NR CA Uplink Harmonic clean-up PC2	Skyworks Solutions Inc.

- R4-2410538	Draft CR for TS38.101-1 to add new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2410539	Draft CR 38.101-1 Rel-18 for adding some high power NR CA band combinations	KDDI Corporation

- R4-2410540	draftCR 38.101-1 to add PC2 and PC1.5 UL to NR CA with 2DL and 3DL combinations	Ericsson, Telstra

- R4-2410541	TP for TR38.899  to add new HP-NRCA 1-77-79 with 2UL	SoftBank Corp., LG Electronics

- R4-2410542	TP for 38.899 to add  PC2 and PC1.5 UL to CA_n1-n7-n78	Ericsson, BT plc

- R4-2410543	TP for 38.899 to add CA_n78(2A) PC2 UL to CA_n1A-n78(2A)	Ericsson, BT plc

- R4-2410544	TP for 38.899 to add CA_n78(2A) PC2 UL to CA_n3A-n78(2A)	Ericsson, BT plc

05.03.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template