3GPP TSG RAN Meeting #104								       RP-241350

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			10.2.1

| WI / SI Name | Perf. part: IoT (Internet of Things) NTN (non-terrestrial network) enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | IoT_NTN_enh-Perf |  |  |  |  |
| Unique ID | 950284 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234073 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 06/2024 | Testing part: - |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 100% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Abhishek Roy |
|  | Company | MediaTek |
|  | Email | abhishek.roy@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### RAN4#110-bis: RRM performance part

Sub-Topic 2-1: Test case list

Issue 2-1-1: For NB-IoT, inter-frequency test cases for RRC Re-establishment

<Agreement>

Regarding inter-frequency test cases for NB-IoT RRC Re-establishment over NTN, introduce only one test for enhanced coverage. I.e. drop the test NB-3-1.

Issue 2-1-2a: For NB-IoT, test case for time-based measurement triggering in connected mode

<Agreement>

Do not test for time-based measurement triggering in connected mode for NB-IoT.

Issue 2-1-2b: For NB-IoT, test case for location-based measurement triggering in connected mode

<Agreement>

keep NB-CONN-2D

Issue 2-1-3: Test case upon t-ServiceStartNeigh

<Agreement>

- For eMTC, introduce new test case upon t-ServiceStartNeigh.

- For NB-IoT, do not introduce the test case.

Issue 2-1-4: For eMTC, test case with GNSS gap

<Agreement>

Do not introduce GNSS-MG test cases

Sub-Topic 2-2: Test set-up

Issue 2-2-1 Test configuration on Quasi-Earth-Fixed cell or Earth-Moving cell

<Agreement>

Define test case with Quasi-Earth-Fixed cell as the baseline in Rel-18.

- It can be revisited until next meeting.

Issue 2-2-2 Test configuration with neighbor satellite

<Agreement>

For Idle and Connected mode mobility test cases, select a subset of the test cases to be tested with the neighbor cell associated to a different satellite.

Sub-Topic 2-3: Updated Test cases and Worksplit

For NB-IoT

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| Cell Re-Selection (A.13.1.1) | HD – FDD Inter frequency case for UE Category NB1 in normal coverage | NB-1-1 | MTK | Phase 1 (2024.04) Note: Draft available |
|  | HD – FDD Intra frequency case for UE Category NB1 in [enhanced] coverage, location-based triggering | NB-IDLE-1D |  |  |
|  | HD – FDD Inter frequency case for UE Category NB1 in [enhanced] coverage, time-based triggering | NB-IDLE-2T |  |  |
| RRC Re-establishment (A.13.3.1) | HD-FDD Inter-frequency RRC Re-establishment for UE category NB1 in Standalone mode under normal coverage | NB-3-1 |  |  |
|  | HD-FDD Inter-frequency RRC Re-establishment for UE category NB1 in Standalone mode under enhanced coverage | NB-3-2 |  |  |

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| Measurement Procedure in CONN (new) | HD-FDD Intra-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage | NB-CONN-1 | Huawei | Phase 2 (2024.05) Note: Draft available |
|  | HD-FDD Inter-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage | NB-CONN-2 |  |  |
| Measurement Procedure in CONN with time/location triggering (new) | HD-FDD Intra-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage, time-based triggering | NB-CONN-1T |  |  |
|  | HD-FDD Inter-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage, location-based triggering | NB-CONN-2D |  |  |

Add NGSO test configuration on the existing tests for for NB-IoT

| Category | Titlle | Volunteer | Draft target date |
| --- | --- | --- | --- |
| Cell Re-Selection (A.13.1.1) | A.13.1.1.1 HD – FDD Intra frequency case for UE Category NB1 in normal coverage | MTK | Phase 2 (2024.05) |
|  | A.13.1.1.2 HD – FDD Intra frequency case for UE Category NB1 Standalone mode in normal coverage with serving cell RRM measurement relaxation |  |  |
|  | A.13.1.1.3 HD – FDD Intra frequency case for UE Category NB1 Standalone mode in normal coverage with UE specific DRX |  |  |
| RRC Re-establishment (A.13.3.1) | A.13.3.1.1 HD-FDD Intra-frequency RRC Re-establishment for UE category NB1 in Standalone mode under normal coverage |  |  |
|  | A.13.3.1.2 HD-FDD Intra-frequency RRC Re-establishment for UE category NB1 in Standalone mode under enhanced coverage |  |  |

For eMTC

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| Cell re-selection (A.14.1.1) | E-UTRAN FDD – FDD Inter frequency case for Cat-M1 UE in normal coverage | M-1-1 | CMCC | Phase 1 (2024.04) Note: Draft available |
|  | E-UTRAN HD – FDD Inter frequency case for Cat-M1 UE in normal coverage | M-1-2 |  |  |
|  | E-UTRAN FDD – FDD Intra frequency case for Cat-M1 UE in normal coverage, time-based triggering | M-IDLE-1T |  |  |
|  | E-UTRAN HD – FDD Intra frequency case for Cat-M1 UE in [enhanced] coverage, time-based triggering | M-IDLE-2T |  |  |
|  | E-UTRAN FDD – FDD Inter frequency case for Cat-M1 UE in enhanced coverage, location-based triggering | M-IDLE-3D |  |  |
|  | E-UTRAN HD – FDD Inter frequency case for Cat-M1 UE in normal coverage, location-based triggering | M-IDLE-4D |  |  |
| RRC re-establishment (A.14.3.1) | E-UTRAN FD-FDD Inter-frequency RRC Re-establishment for Cat-M1 UE in CEModeA | M-3-1 | Ericsson | Phase 1 (2024.04) Note: Draft available |
|  | E-UTRAN HD-FDD Inter-frequency RRC Re-establishment for Cat-M1 UE in CEModeA | M-3-2 |  |  |

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| Handover (A.14.2.1) | E-UTRAN FDD inter frequency handover for Cat-M1 UEs in CEModeA | M-2-1 | Nokia | Phase 1 (2024.04) Note: Draft available |
|  | E-UTRAN HD-FDD inter frequency handover for Cat-M1 UEs in CEModeA | M-2-2 |  |  |
|  | E-UTRAN FDD inter frequency handover for Cat-M1 UEs in CEModeB | M-2-3 |  |  |
|  | E-UTRAN HD-FDD inter frequency handover for Cat-M1 UEs in CEModeB | M-2-4 |  |  |
|  | E-UTRAN FDD inter frequency conditional handover for Cat-M1 UEs in CEModeA | M-2-5 |  |  |
|  | E-UTRAN HD-FDD inter frequency conditional handover for Cat-M1 UEs in CEModeA | M-2-6 |  |  |
|  | E-UTRAN FDD-FDD Intra frequency handover for Cat-M1 UEs in CEModeA | M-2-7 |  |  |
|  | E-UTRAN HD-FDD Intra frequency handover for Cat-M1 UEs in CEModeA | M-2-8 |  |  |
| Time/location based conditional Handover (A.14.2.1) | E-UTRAN FDD-FDD Intra frequency Time-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-11 | Huawei | Phase 2 (2024.05) |
|  | E-UTRAN HD-FDD Intra frequency Location-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-14 |  |  |
|  | E-UTRAN FDD-FDD Inter frequency Location-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-16 |  |  |
|  | E-UTRAN HD-FDD Inter frequency Time-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-17 |  |  |
|  | Note: for Time/location based conditional handover TCs, both time/location only-based conditional handover” tests and “time/location and RSRP based conditioned HO tests” are considered |  |  |  |

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| UE measurement procedure in RRC-CONNECTED (A.14.5.1) | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA | M-5-1 | Huawei | Phase 2 (2024.05) |
|  | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 in CEModeA when DRX is used | M-5-2 |  |  |
|  | E-UTRAN HD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA | M-5-3 |  |  |
|  | E-UTRAN HD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 in CEModeA when DRX is used | M-5-4 |  |  |
|  | E-UTRAN FDD-FDD inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeB | M-5-5 |  |  |
|  | E-UTRAN HD-FDD inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeB | M-5-6 |  |  |
|  | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells with burst gap | M-5-7 |  |  |

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| UE measurement procedure in RRC-CONNECTED with time/location based triggering (A.14.5.1) | E-UTRAN FDD-FDD intra-frequency event triggered reporting under AWGN conditions in asynchronous cells for Cat-M1 UE in CEModeA, location-based triggering | M-CONN-1D | Nokia | Phase 2 (2024.05) |
|  | E-UTRAN HD-FDD intra-frequency event triggered reporting under AWGN conditions in asynchronous cells for Cat-M1 UE in CEModeA, location-based triggering | M-CONN-2D |  |  |
|  | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA, time-based triggering | M-CONN-3T |  |  |
|  | E-UTRAN HD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA, time-based triggering | M-CONN-4T |  |  |

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| Measurement Performance Requirements (A.14.6.1) | FD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeA | M-6-1 | MTK | Phase 1 (2024.04) Note: Draft available |
|  | HD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeA | M-6-2 |  |  |
|  | FD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeB | M-6-3 |  |  |
|  | HD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeB | M-6-4 |  |  |

New Test case for eMTC

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| UE measurement procedure in RRC-CONNECTED with t-ServiceStartNeigh (A.14.5.1, A.14.5.2) | E-UTRAN FD-FDD Intra-frequency event triggered reporting in asynchronous cells for UE category M1 in CEModeA when DRX is used | M-5-8 | Nokia | Phase 2 (2024.05) |
|  | E-UTRAN HD-FDD inter-frequency event triggered reporting in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeB | M-5-9 |  |  |

Add NGSO test configuration on the existing tests for eMTC

| Category | Titlle | Volunteer | Draft target date | Draft target date |
| --- | --- | --- | --- | --- |
| RRC_IDLE state | Cell Re-Selection (A.14.1.1) | A.14.1.1.1 E-UTRAN FDD – FDD Intra frequency case for Cat-M1 UE in normal coverage | MTK | Phase 2 (2024.05) |
|  |  | A.14.1.1.2 E-UTRAN HD – FDD Intra frequency case for Cat-M1 UE in normal coverage |  |  |
|  |  | A.14.1.1.3 E-UTRAN FDD – FDD Intra frequency case for Cat-M1 UE in normal coverage with serving cell RRM measurement relaxation |  |  |
|  |  | A.14.1.1.4 E-UTRAN HD – FDD Intra frequency case for Cat-M1 UE in normal coverage with serving cell RRM measurement relaxation |  |  |
| RRC CONNECTED Mode Mobility | Handover and Conditional Handover (A.14.2.1) | A.14.2.1.1 E-UTRAN FDD-FDD Intra frequency handover for Cat-M1 UEs in CEModeA without SFN acquisition |  |  |
|  |  | A.14.2.1.2 E-UTRAN HD-FDD Intra frequency handover for Cat-M1 UEs in CEModeA without SFN acquisition |  |  |
|  |  | A.14.2.1.3 E-UTRAN FDD-FDD Intra frequency conditional handover for Cat-M1 UEs in CEModeA |  |  |
|  |  | A.14.2.1.4 E-UTRAN HD-FDD Intra frequency conditional handover for Cat-M1 UEs in CEModeA |  |  |
| RRC Connection Control | RRC Re-establishment (A.14.3.1) | A.14.3.1.1 E-UTRAN FD-FDD Intra-frequency RRC Re-establishment for Cat-M1 UE in CEModeA |  |  |
|  |  | A.14.3.1.2 E-UTRAN HD-FDD Intra-frequency RRC Re-establishment for Cat-M1 UE in CEModeA |  |  |

| Category | Titlle | Volunteer | Draft target date | Draft target date |
| --- | --- | --- | --- | --- |
| Measurement Procedure | Event triggered reporting (A.14.5.1) | A.14.5.1.1 E-UTRAN FDD-FDD intra-frequency event triggered reporting under fading propagation conditions in asynchronous cells for Cat-M1 UE in CEModeA | CMCC | Phase 2 (2024.05) |
|  |  | A.14.5.1.2 E-UTRAN FDD-FDD intra-frequency event triggered reporting under fading propagation conditions in synchronous cells for Cat-M1 UE in CEModeA in DRX |  |  |
|  |  | A.14.5.1.3 E-UTRAN HD-FDD intra-frequency event triggered reporting under fading propagation conditions in asynchronous cells for Cat-M1 UE in CEModeA |  |  |
|  |  | A.14.5.1.4 E-UTRAN HD-FDD intra-frequency event triggered reporting under fading propagation conditions in synchronous cells for Cat-M1 UE in CEModeA in DRX |  |  |
| Measurement Performance Requirements | RSRP accuracy (A.14.6.1) | A.14.6.1.1 FD-FDD RSRP Intra frequency case for Cat-M1 UE in CEModeA |  |  |
|  |  | A.14.6.1.2 HD-FDD RSRP Intra frequency case for Cat-M1 UE in CEModeA |  |  |

##### RAN4#110-bis: UE demodulation performance part:

Issue 1: Whether to define NPDSCH requirements for NB-IoT with HARQ feedback disabled?

Agreement:

Not to introduce NPDSCH requirements for NB-IoT with HARQ feedback disabled.

##### RAN4#111: RRM performance part:

No further agreements

##### RAN4#111: UE demodulation performance part:

No further agreements

#### 2.4.2	Remaining Open issues

No remaining open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

#### RAN4#110-bis

##### RRM performance part

R4-2406314	WF on R18 IoT NTN enhancement RRM requirements, MediaTek

R4-2404840	Topic summary for [111][227] IoT_NTN_enh, Moderator (MediaTek)

R4-2405071 Discussions on open issues of IoT NTN core and performance requirements, Ericsson

R4-2404679 (LTE_NBIOT_eMTC_NTN_req-Perf) draftCR to TS 36.133 Correction of event triggered reporting TC for Cat-M1 UE, CMCC

R4-2405072 Draft CR for 36.133 PHR reporting requirements for NB-IoT over NTN, Ericsson

R4-2405430 CR on setup for SIB31, MediaTek inc.

R4-2405431 CR on Timing Advance Adjustment Accuracy Test for IoT NTN, MediaTek inc.

##### UE demodulation performance part

R4-2406020 Way Forward for [110bis][334] IoT_NTN_Demod, MediaTek inc.

R4-2405853 Topic summary for [110bis][334] IoT_NTN_Demod, MediaTek inc.

R4-2400255 Discussion on IoT NTN, Nokia, Nokia Shanghai Bell

R4-2400533 Discussion on UE requirements for IoT-NTN enhancement, MediaTek inc.

R4-2400732 [IoT_NTN_enh-Perf]Discussion on the performance requirements for IoT NTN enhancements, Qualcomm India Pvt Ltd

R4-2400733 [IoT_NTN_enh-Perf]Simulation results for IoT NTN enhancements, Qualcomm India Pvt Ltd

R4-2401703 Discussion on demodulation performance requirements for IoT NTN enhancement, Huawei,HiSilicon

#### RAN4#111

##### RRM performance part

R4-2410268, Big CR to TS 36.133 on performance requirements for IoT NTN enhancements, MediaTek inc.

R4-2410295  	WF on R18 IoT NTN enhancement RRM requirements, MediaTek

R4-2408024	Topic summary for [111][227] IoT_NTN_enh,	Moderator (MediaTek)

R4-2407201 Correction on unit of k-Offset/k-Mac for SIB31/SIB33, MediaTek inc.

R4-2407203 CR on updating annex B for NTN bands, MediaTek inc.

R4-2407202 Add NGSO test configuration for NB-IoT/eMTC, MediaTek inc.

R4-2407937 (IoT_NTN_enh-Perf) draftCR to TS 36.133 Introduction of the NGSO test configuration for measurmenet procedure and performance TC for Cat-M1 UE, CMCC

R4-2407938 (IoT_NTN_enh-Perf) draftCR to TS 36.133 Introduce of cell re-selection test cases for Cat-M1 UE, CMCC

R4-2410264 DraftCR on 36.133 Test Cases for location-based triggering of intra-frequency measurements for Cat-M1 devices, Nokia

R4-2410265 DraftCR on 36.133 Test Cases for time-based triggering of interfrequency measurements for Cat-M1 devices, Nokia

R4-2410266 DraftCR to TS 36.133 on test cases for intra-frequency measurements with time-based triggering  for Cat-M1 devices, Nokia

R4-2410267 Draft CR on TC for eMTC for R18 IoT NTN enh, Huawei, HiSilicon

##### UE demodulation performance part

No documents

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template