3GPP TSG RAN meeting #104										RP-241367

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			13.2.2

| WI / SI Name | UE Conformance Test Aspects - 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2024 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 68% (+3%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Work plan:

-	The Work plan is updated in [17].

RF Testing:

-	18 test cases are added or updated in [1]-[7]. Corresponding TP analysis is given in [10]-[12]. Applicability is added in [9]

Signaling Testing:

-	3 test cases are added or updated in [13]-[15]. Corresponding applicability is added in [16].

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | R5-243134 | Addition of NR V2X MOP for inter-band concurrent operation | Huawei, HiSilicon |
| --- | --- | --- | --- |
| [2] | R5-243136 | Update of NR V2X MPR test cases | Huawei, HiSilicon |
| [3] | R5-243629 | Update of NR V2X AMPR test cases | Huawei, HiSilicon |
| [4] | R5-243138 | Addition of NR V2X NR configured transmit power test cases | Huawei, HiSilicon |
| [5] | R5-243140 | Update to NR V2X minimum output power test cases | Huawei, HiSilicon |
| [6] | R5-243141 | Update to NR V2X transmit off power test cases | Huawei, HiSilicon |
| [7] | R5-243142 | Addition of NR V2X ON/OFF time mask test cases | Huawei, HiSilicon |
| [8] | R5-243630 | Update to Annex F for V2X test cases | Huawei, HiSilicon |
| [9] | R5-243144 | Update to test applicability of V2X test cases | Huawei, HiSilicon |
| [10] | R5-243135 | Addition of TP analysis for NR V2X MOP | Huawei, HiSilicon |
| [11] | R5-243139 | Addition of TP analysis for NR V2X Configured transmit power | Huawei, HiSilicon |
| [12] | R5-243143 | Addition of TP analysis for NR V2X ON OFF time mask | Huawei, HiSilicon |
| [13] | R5-243534 | Addition of NR sidelink SIG test case 12.1.1.1 | Huawei, HiSilicon |
| [14] | R5-242912 | Correction to NR sidelink SIG test case 12.2.5.1 | Huawei, HiSilicon |
| [15] | R5-243535 | Correction to NR sidelink SIG test case 12.2.5.2 | Huawei, HiSilicon |
| [16] | R5-242914 | Addition of applicability for NR sidelink SIG test cases | Huawei, HiSilicon |
| [17] | R5-243099 | WP of Rel-16 V2X WI after RAN5 103 | Huawei, HiSilicon |

30.04.2024		minor adaptations for RAN #104