3GPP TSG RAN meeting #104										RP-241375

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			13.4.3

| WI / SI Name | New Rel-18 NR licensed bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_lic_bands_BW_R18-UEConTest |  |  |  |  |
| Unique ID | 1000058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240287 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 12% (+7%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#103:

- 13 CRs are agreed during meeting

- The overall progress is 12%

- 1 NR band is declared completed: 	n106

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General papers

- R5-243197	WP of New Rel-18 NR licensed bands and extension of existing NR bands

- R5-242367	PRD21 CDS: NR FR1 FDD band n106	 Nokia

TS 38.508-1 CRs

- R5-242368	Introduction of test channel bandwidths and test frequencies for band n106, Nokia

- R5-243566	Signalling test frequencies for 3 MHz and band n106	Nokia

TS 38.508-2 CR:

- R5-242370	Introduction of band n106 for physical layer baseline implementation capabilities, Nokia

TS 38.521-1 CRs:

- R5-243640	Adding transmitter requirements for band n106	Nokia

- R5-243641	Adding receiver requirements for band n106	Nokia

- R5-243642	Adding reference sensitivity requirements for UEs that support optional symmetric UL/DL in band n71	 Nokia

- R5-243643	Introduction of new band n106 into clause 5	Nokia

TS 38.521-5 CRs

- R5-243682	Common clause updates related to NTN band n254	Apple Benelux B.V., Keysight

- R5-243683	MOP requirement updates related to NTN band n254	Apple Benelux B.V., Keysight

- R5-243684	A-MPR requirements updates related to NTN band n254	Apple Benelux B.V., Keysight

- R5-243422	REFSENS requirements updates related to NTN band n254	Apple Benelux B.V., Keysight

- R5-243685	IBB requirements updates related to NTN band n254	Apple Benelux B.V., Keysight

TS 38.533 CRs

- R5-242371	Introduction of band n106 to NR band group for FR1	Nokia