3GPP TSG RAN meeting #104										RP-241376

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			13.4.9

| WI / SI Name | UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC-UEConTest |  |  |  |  |
| Unique ID | 1020088 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233771 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 26% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1] based on RAN5#103 meeting output.

22 CRs are agreed to add test cases for inter-band NR UL CA/EN-DC with 3Tx. The detailed progress as below:

- [2] introduced new TE connection and UE diagram for 3Tx

- [3] introduced the necessary PICS for defining the applicability of 3Tx test cases

- [4] ~ [12] introduced several test cases for inter-band CA with 3Tx, along with test applicability [19] and TP analysis [20] ~ [21]

- [13] ~ [18] introduced several test cases for inter-band EN-DC with 3Tx, along with test applicability [19] and TP analysis [22] ~ [23]

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-242849	WP UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC	Huawei, HiSilicon

TS 38.508-1 CRs

- R5-242919	Addition of TE and UE connection diagram for 3Tx NR CA and EN-DC	Huawei, HiSilicon

TS 38.508-2 CRs

- R5-243606	Addition of physical layer baseline implementation capabilities for 3Tx NR CA and EN-DC	Huawei, HiSilicon

TS 38.521-1 CRs

- R5-243626	Addition of test case 6.3H.3.1 Minimum output power for inter-band UL CA with UL MIMO	TTA

- R5-243627	Addition of test case 6.5H.3.1 Occupied bandwidth for inter-band UL CA with UL MIMO	TTA

- R5-242921	Update of configured transmitted power requirements for 3Tx NR CA	Huawei, HiSilicon

- R5-242922	Addition of new test case 6.2H.3.1 MOP for inter-band CA with MIMO	Huawei, HiSilicon

- R5-242923	Addition of new test cases 6.2H.3.x for inter-band CA with MIMO	Huawei, HiSilicon

- R5-242924	Addition of new test case 6.2L.3.1 MOP for inter-band CA with TxD	Huawei, HiSilicon

- R5-243628	Addition of new test cases 6.2L.3.x for inter-band CA with TxD	Huawei, HiSilicon

- R5-242926	Addition of MU and TT analysis for 3Tx NR CA test cases	Huawei, HiSilicon

- R5-243878	Addition of general informationfor 3Tx NR CA	Huawei, HiSilicon

TS 38.521-3 CRs

- R5-242928	Addition of new test case 6.2H.1.3 MOP for inter-band EN-DC with MIMO	Huawei, HiSilicon

- R5-242929	Addition of new test cases 6.2H.x.3 for inter-band EN-DC with MIMO	Huawei, HiSilicon

- R5-242930	Addition of new test case 6.2L.1.3 MOP for inter-band EN-DC with TxD	Huawei, HiSilicon

- R5-242931	Addition of new test cases 6.2L.x.3 for inter-band EN-DC with TxD	Huawei, HiSilicon

- R5-243220	Addition of MU and TT analysis for 3Tx EN-DC test cases	Huawei, HiSilicon

- R5-243221	Addition of general information for 3Tx EN-DC	Huawei, HiSilicon

TS 38.522 CRs

- R5-242932	Addition of applicabilities for 3Tx NR CA and EN-DC test cases	Huawei, HiSilicon

TR 38.905 CRs

- R5-242933	Addition of test point analysis for 6.2H.3.1 MOP for inter-band CA with MIMO	Huawei, HiSilicon

- R5-242934	Addition of test point analysis for 6.2L.3.1 MOP for inter-band CA with TxD	Huawei, HiSilicon

- R5-242935	Addition of test point analysis for 6.2H.1.3 MOP for inter-band EN-DC with MIMO	Huawei, HiSilicon

- R5-242936	Addition of test point analysis for 6.2L.1.3 MOP for inter-band EN-DC with TxD	Huawei, HiSilicon

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template