3GPP TSG RAN meeting #104										       RP-241514

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			9.3.2.1

| WI / SI Name | NR mobility enhancements Phase 4 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_Mob_Ph4 |  |  |  |  |
| Unique ID | 1020091 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240299 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 5% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Naveen Palle |
|  | Company | Apple Inc. |
|  | Email | naveen.palle@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

WG RAN1 and RAN4 have not started work on this work item for second quarter of 2024. Work will start in the next quarter for these workgroups. WG RAN2 and RAN3 has started work on this in second quarter but limited to objectives #1 and #2.

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

- Measurements related enhancements for purpose of supporting LTM:

  - Measurement related enhancements are applicable to Intra-CU MCG/SCG LTM and Inter-CU MCG/SCG LTM

  - Specify necessary components to support event triggered L1 measurement reporting

  - Specify support for CSI-RS measurements for LTM procedures and enable CSI-RS based beam management, and/or other necessary physical layer operations on candidate cells before LTM

- Specify support of conditional LTM

  - Specify UE evaluated conditions for triggering LTM

  - Aim to support conditional LTM including subsequent LTM

    - Prioritise intra-CU LTM

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#125bis:

Agreements on scenarios:

- RAN2 first focus on inter-CU LTM in NR standalone scenario and use it as baseline for supporting inter-CU LTM in NR-DC scenarios.

- Rel-19 inter-CU LTM also supports mixture of subsequent inter-CU LTM and subsequent intra-CU LTM after an inter-CU or intra-CU LTM switch.

- UE can be configured with a mixture of intra-CU and inter-CU candidate LTM cells and irrespective of how the UE is configured with this mixture, UE measurement and reporting procedures will be the same for both intra-CU and inter-CU candidate LTM cells.

Agreements on latency analysis:

- Mobility latency analysis of rel-18 intra-CU LTM is reused for Rel-19 inter-CU LTM.

Agreements on early sync phase:

- Early DL and UL sync is also supported for inter-CU LTM.  Inform RAN3 of this. Early DL sync using CSI-RS should be considered, pending RAN1 approval.

- PDCCH ordered early RACH is supported for inter-CU LTM.

- For early TA acquisition, Rel-18 option is baseline. FFS for RAR based option.

Agreements on LTM cell switch execution phase:

- Upon inter-CU LTM execution, UE performs

- MAC reset

- RLC re-establishment

- PDCP re-establishment

- Security key update

- FFS if there is an inter-CU LTM w/o security key change.

Agreements on measurements:

- L1 LTM measurement event configuration is associated with L1 measurement resource configuration provided in LTM configuration via RRC signaling.

RAN2#126:

Agreements on inter-CU LTM:

Clarification of DC

- An LTM configuration with inter-CU LTM candidate cells can be configured either by the MCG or SCG (but not for both simultaneously) and it is up to the network to handle this (further details up to RAN3, if any). No restriction for intra-CU LTM candidate cells.

Xn-based and N2-based inter-CU LTM

- Xn-based inter-CU LTM is prioritized in Rel-19.

Stage-2 signaling flows and procedures

- The preparation of inter-CU LTM configuration is initiated by the source gNB-CU.

- For each candidate cell, the preparation of lower layer configuration is initiated by the candidate gNB-CU, based on the LTM request from the source gNB-CU. RAN2 assumes the interaction between the candidate gNB-CU and candidate gNB-DU follows the same signaling procedure for intra-CU LTM.

- The source gNB-CU is responsible to collect the configurations and information of candidate cells from multiple candidate gNB-CUs and generates the common CSI resource configuration for L1 measurement on candidate cells.

- In order to support subsequent LTM, the source gNB-CU needs to inform the candidate gNB-CU(s) about the common CSI resource configuration and the collected information of candidate cells from multiple candidate gNB-CUs. The candidate gNB-CU(s) responds with the candidate configuration to the source gNB-CU accordingly (if needed).

Preparation:

RRC Configuration/structure

- The RRC signalling structure and modelling for Rel-18 LTM is taken as the baseline for inter-CU LTM.

LTM Candidate ID

- For inter-CU LTM, LTM candidate ID is unique across all the participating gNB-CUs.

Max number of LTM candidate IDs

- The maximum number of LTM candidate cell configuration is 8, regardless of whether these are intra-CU or inter-CU LTM candidate configurations.

Early sync:

RAR based option

- RAR-based TA acquisition is not supported for inter-CU LTM for non-conditional LTM. FFS on conditional LTM.

Execution:

LTM Cell Switch Command

- R18 LTM CSC MAC CE is baseline to trigger LTM cell switch for inter-CU LTM.

LTM Cell switch completion

- Support CG-based RACH-less and DG-based RACH-less procedures for inter-CU LTM.

- The LTM completion defined for intra-CU LTM is followed for R19 LTM.

Agreements on measurement enhancements for LTM:

- Event triggered L1 measurement should be designed for the following LTM purposes:

- Select the candidate beam/cell to trigger early synchronization.

- Select the target beam/cell and trigger LTM cell switch procedure.

- For event triggered L1 measurement, use of beam level measurement result for event evaluation is baseline. FFS for the cell level measurement.

- Support the following LTM events based on beam specific quality of serving cell and candidate cells as the L1 LTM measurement events.

- Event LTM2: Beam of serving cell becomes worse than absolute threshold;

- Event LTM3: Beam of candidate cell becomes amount of offset better than beam of serving cell;

- Event LTM4: Beam of candidate cell becomes better than absolute threshold;

- Event LTM5: Beam of serving cell becomes worse than absolute threshold1 AND Beam of candidate cell becomes better than another absolute threshold2.

- FFS on what beam(s) of the serving cell and neighboring cell is used for event evaluation. FFS on the need of Event LTM1.

- Support the beam config of both SSB and CSI-RS in L1 measurement resource configuration in LTM config. Working assumption: Same RS type should be used for both serving and neighbouring cell for event LTM3 and event LTM5.

- RAN2 assumes filtering of the L1 measure results is needed. It’s up to RAN1 whether the specified L1 filtering is needed or ok to leave it to UE implementation.

- For LTM event evaluation, TTT, hysteresis for entering/leaving, and/or beam specific (FFS for cell specific) offset can be applied. FFS on the need of measurement reporting once leaving condition is met.

#### 2.2.2	Remaining Open issues

- On inter-CU Layer 2 Mobility (LTM)

  - FFS on Security key handling at inter-CU LTM switch without and with DC.

  - FFS on details on UE configuration of inter-CU and on the usage of reference config.

- On Measurements related enhancements for purpose of supporting LTM:

  - FFS on detailed measurement definitions and UE requirements, UE procedures related to measurements and reporting.

- FFS on Specify support of conditional LTM

  - Specify UE evaluated conditions for triggering LTM

  - Aim to support conditional LTM including subsequent LTM

    - Prioritise intra-CU LTM

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#123bis:

- Prioritize to support inter-CU LTM over Xn interface, and RAN3 specify the inter-CU LTM solutions for standalone scenario first.

- Reuse existing Xn Handover Request and Handover Request ACK for Inter-CU LTM initial preparation.

- Confirm the case that inter-CU LTM is not configured in both MCG and SCG at the same time.

- Cell Switch Notification from source DU to target DU (in different gNB from source) for LTM execution.

- Early data forwarding can be supported for inter-CU LTM.

RAN3#124:

- Source gNB-CU initiates the handover preparation procedure for inter-gNB-CU LTM.

- Introduce a new procedure on Xn to transfer the TA information.

- A new XnAP class 2 procedure, namely LTM Cell Switch Notification is introduced on Xn to forward the target Cell ID and target TCI state ID(s) from the source gNB-CU to the target gNB-CU.

- Reuse Handover Success procedure over Xn for Rel-19 Inter-CU LTM, to tell the source CU that the UE has accessed to the target Cell.

- The Handover Cancel message is reused by the source gNB to release the reserved resource for LTM candidate cells in the candidate gNBs.

- Early data forwarding can be triggered before the Source gNB triggers a MAC CE Command to the UE to change cells, timing is left to implementation.

- Early sync configuration (TCI state and RACH configuration) can be obtained during the LTM preparation phase through the handover request and handover request acknowledge messages.

- A candidate gNB can initiate cancellation of configured LTM candidate cell(s) of its own.

#### 2.3.2	Remaining Open issues

- FFS on the LTM modification procedures.

- FFS on the candidate gNB-initiated LTM cancel procedures.

- FFS on whether to reuse the existing XnAP UE CONTEXT RELEASE message at the source gNB if no LTM candidate cell(s) exist in the source gNB.

- FFS on Specify support of conditional LTM

  - Specify UE evaluated conditions for triggering LTM

  - Aim to support conditional LTM including subsequent LTM

  - Prioritise intra-CU LTM

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

- Specify RRM requirements as necessary for the open items listed in 2.1.2, 2.2.2 and 2.3.2 sections above

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RP-240299 New WID: NR mobility enhancements Phase 4

RAN3 related

RAN3 #123 bis:

- R3-241889 Work plan for Rel-19 Further NR Mobility Enhancements (China Telecom, Apple Inc.)

- R3-241890 Discussion on applicable scenarios for inter-CU LTM (China Telecom)

- R3-241603 Consideration impact on Xn for inter-CU LTM (NEC)

- R3-241758 Discussion on the scenario for Inter-CU LTM (CATT)

- R3-241532 Design considerations to support inter-gNB LTM HO (Qualcomm Incorporated)

- R3-241819 Scenarios for inter-CU LTM (Ericsson)

- R3-241724 Scope clarification to Rel-19 mobility enhancement WI (Huawei)

- R3-241528 Discussion on Inter-gNB-CU LTM via NG Interface (Nokia)

- R3-241529 Discussion on LTM when NR-DC is Configured (Nokia)

- R3-241726 Discussion on subsequent inter-CU LTM (Huawei)

- R3-241891 Discussion on signaling enhancement for inter-CU LTM (China Telecom, Apple Inc.)

- R3-242053 Discussion on inter-CU LTM (NTT DOCOMO INC..)

- R3-241963 Discussion on Inter-CU LTM (Samsung)

- R3-241759 Initial thought for Inter-CU LTM candidate cells preparation (CATT)

- R3-241820 High level design principle for inter-CU LTM (Ericsson)

- R3-241725 (TP for LTM BLCR for TS38.300): Inter-CU LTM basic procedure (Huawei)

- R3-241899 Discussion on inter-CU LTM (ZTE)

- R3-241527 Discussion on Inter-gNB-CU LTM Procedure (Nokia)

- R3-242096 High-level principles and discussions for Inter-CU LTM signaling design (LG Electronics Inc.)

- R3-241802 General aspects of inter-CU LTM (Lenovo)

- R3-241956 Initial Considerations on inter-CU LTM (CMCC)

- R3-241760 Discussion on synchronize among candidate cells (CATT)

- R3-241804 Security considerations of inter-CU LTM (Lenovo)

- R3-242098 High-level principles for Inter-CU LTM security master key handling (LG Electronics Inc.)

- R3-241892 Discussion on data forwarding and security key handling for inter-CU LTM (China Telecom)

- R3-242097 Baseline CR for introducing Rel-19 Mobility enhancement in E1AP (LG Electronics Inc.)

- R3-241803 TP to inter-CU LTM for TS38.423 (Lenovo)

- R3-241821 Details of XnAP signaling design (Ericsson)

- R3-241900 (TP to TS 38.423) Support of inter-CU LTM (ZTE)

- R3-241901 (BL CR to 38.420) Introduction of inter-CU LTM (ZTE)

- R3-241964 (TP to BLCR for TS 38.423) Xn impact for Inter-CU LTM (Samsung)

- R3-241965 (TP to BLCR for TS 38.401/38.300) Procedure for Inter-CU/gNB LTM (Samsung)

RAN3 #124:

- R3-243114 LS on security handling for inter-CU LTM in non-DC cases (RAN2(Apple))

- R3-243241 Regarding discussion on inter-CU LTM (NEC)

- R3-243455 High level design principle for inter-CU LTM (Ericsson)

- R3-243206 Discussion on Inter-CU LTM (Huawei)

- R3-243106 Discussion on Inter-gNB-CU LTM Procedure (Nokia)

- R3-243595 Discussion on inter-CU LTM (ZTE)

- R3-243523 Support for inter-CU LTM (Qualcomm Incorporated)

- R3-243668 Discussion on Inter-CU LTM (Samsung)

- R3-243395 General aspects of inter-CU LTM (Lenovo)

- R3-243528 Further discussions on Inter-CU LTM signaling design (LG Electronics Inc.)

- R3-243420 Discussion for Inter-CU LTM (CATT)

- R3-243642 Discussion on signaling enhancement for inter-CU LTM (China Telecom)

- R3-243163 Discussion on CFRA resource configurations in inter-CU LTM (Google Inc.)

- R3-243293 Radio Resource management at gNB-DU for Intra and Inter-CU LTM (Rakuten Mobile, Inc)

- R3-243735 Discussion on inter-CU LTM (CMCC)

- R3-243294 Data forwarding and transmission in Inter-CU LTM (Rakuten Mobile, Inc)

- R3-243107 Additional Considerations for Inter-gNB-CU LTM (Nokia)

- R3-243421 Discussion about candidate cell management and signalling designation (CATT)

- R3-243457 Consideration of data forwarding for inter-CU LTM (Ericsson)

- R3-243522 Inter-gNB LTM and keep PDCP anchor (Qualcomm Incorporated, NTT DOCOMO)

- R3-243397 Security considerations of inter-CU LTM (Lenovo)

- R3-243207 (TP for LTM BLCR for TS38.300): Inter-CU LTM basic procedure (Huawei)

- R3-243670 (TP to BLCR for TS 38.401/38.300) Procedure for Inter-CU/gNB LTM (Samsung)

- R3-243422 TP for LTM BLCR for TS38.300 (CATT)

- R3-243369 TP (BL CR TS 38.401) Inter-CU LTM Signalling (Nokia)

- R3-243643 (TP to BL CR of 38.420) On support of inter-CU LTM (China Telecom)

- R3-243597 (BL CR to 38.420) Introduction of inter-CU LTM (ZTE)

- R3-243596 (TP to TS 38.423) Support of inter-CU LTM (ZTE)

- R3-243456 Details of XnAP signaling design (Ericsson)

- R3-243669 (TP to BLCR for TS 38.423) Xn impact for Inter-CU LTM (Samsung)

- R3-243396 [TP for TS 38.423] Inter-CU LTM (Lenovo)

- R3-243644 (TP to BL CR of 38.423) On support of inter-CU LTM (China Telecom)

- R3-243208 (TP for LTM BLCR for TS 38.473): F1 impact for Inter-CU LTM (Huawei)

- R3-243529 Baseline CR for introducing Rel-19 Mobility enhancement in E1AP (LG Electronics Inc.)

- R3-243772 Response to R3-243114	(LG Electronics Inc.)

- R3-243836 CB:#25_LTMprocedure	(China Telecom)

RAN2 related:

RAN2-125bis

R2-2402906	Work plan for Rel-19 Further NR Mobility Enhancements (rapp)	Apple, China Telecom	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402176	Discussion on inter-CU LTM	CATT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402291	Inter-CU LTM discussion	MediaTek inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402337	Discussion on Inter-CU LTM	Spreadtrum Communications	discussion	Rel-19

R2-2402361	Discussion on inter-CU LTM	KDDI Corporation	discussion	Rel-19

R2-2402407	Inter-CU LTM supported scenarios	Intel Corporation	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402408	Inter-CU LTM security handling	Intel Corporation	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402441	Discussion on inter-CU LTM	OPPO	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402452	Discussion on supporting Inter-CU LTM cell switch	Transsion Holdings	discussion	Rel-19

R2-2402531	Discussion on Inter-CU LTM	China Telecom	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402626	Discussion on inter-CU LTM	vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402697	Discussion on inter-CU LTM	HONOR	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402724	Discussion on Inter-CU LTM	Lenovo	discussion	Rel-19

R2-2402742	Discussion on inter-CU LTM	ZTE Corporation	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402907	Important topics for inter-CU LTM	Apple	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402925	Discussion on inter-gNB LTM	Qualcomm Incorporated	discussion

R2-2402926	Inter-gNB LTM and UE context relocation	Qualcomm Incorporated	discussion

R2-2402976	On subsequent cell switch for inter-CU LTM	Panasonic	discussion

R2-2402982	Initial Considerations to Support Inter-CU LTM	Samsung	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403018	Initial Considerations on Inter-CU LTM	CMCC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403033	Discussion on inter-CU LTM	LG Electronics	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403063	LTM for Inter-CU	Sony	discussion	Rel-19	NR_Mob_Ph4

R2-2403207	Discussion on Inter-CU LTM	Interdigital, Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403209	Discussion on inter-CU LTM	Langbo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403218	Discussion on challenges for inter-CU LTM	NEC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403238	LTM Enhancements for Inter-CU mobility	CEWiT	discussion

R2-2403277	Initial considerations for inter-CU LTM	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403283	Considerations on Inter-CU LTM	Nokia	discussion	Rel-19	NR_Mob_Ph4

R2-2403290	Inter-CU LTM	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403422	Initial consideration on inter-CU LTM	Kyocera	discussion	Rel-19

R2-2403496	Discussion on Inter-CU LTM	Xiaomi	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403503	Discussion on Inter-CU mobility procedure	ETRI	discussion	Rel-19

R2-2403511	Discussion on potential issues for supporting inter-CU LTM	Sharp	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403520	Discussion on inter-CU LTM	Fujitsu	discussion	Rel-19	NR_Mob_Ph4

R2-2403582	Discussion on inter-CU LTM	ITL	discussion	Rel-19

R2-2403621	Discussion on inter-CU LTM	DENSO CORPORATION	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403684	Discussion on inter-CU LTM	NTT DOCOMO, INC.	discussion	Rel-19

R2-2402532	Discussion on event-triggered L1 measurement reporting for LTM	China Telecom	discussion

R2-2402177	Consideration on Event triggered L1 measurement reporting	CATT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402277	Measurement enhancements for LTM	Fujitsu	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402292	Initial discussion on event-triggered L1 measurement reporting	MediaTek inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402338	Discussion on measurement enhancements for LTM	Spreadtrum Communications	discussion	Rel-19

R2-2402442	Event triggered L1 measurement report	OPPO	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402453	Discussion on measurement enhancement for LTM	Transsion Holdings	discussion	Rel-19

R2-2402627	Discussion on measurement enhancement for LTM	vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402698	Discussion on L1 measurement enhancement	HONOR	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402743	Discussion on event-triggered L1 measurement reporting	ZTE Corporation	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402847	Discussion on event-triggered L1 measurement reporting	Xiaomi	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402983	Support of Event-Triggered L1 Measurement Enhancements for LTM	Samsung	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403030	Discussion on LTM measurement related enhancements	CMCC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403181	Discussion on initial aspects for event triggered L1 measurements	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403208	Event triggered L1 reporting for LTM	Interdigital, Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403219	Discussion on event-triggered L1 measurement reporting	NEC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403291	Event triggered L1 report for LTM	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403305	On Measurement-related Enhancements for Rel-19 LTM	Nokia	discussion	Rel-19	NR_Mob_Ph4

R2-2403423	Initial consideration on event-triggered L1 measurement reporting	Kyocera	discussion	Rel-19

R2-2403509	Discussions on Event-triggered L1 measurement reporting	KDDI Corporation	discussion	Rel-19

R2-2403512	Discussion on event triggered L1 measurement report	Sharp	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2403581	Discussion on measurement enhancements for LTM	ITL	discussion	Rel-19

R2-2403643	Measurement related enhancements for LTM	LG Electronics Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2402877	Measurement enhancements for LTM	Apple	discussion	Rel-19	NR_Mob_Ph4-Core

RAN2-126

R2-2404641	Important topics for further progress of the WI	Apple, China Telecom (rapporteurs)	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404165	Discussion on inter-CU LTM	CATT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404271	Supporting inter-CU LTM with intra-CU LTM	Intel Corporation	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404296	Further discussion on Inter-CU LTM	MediaTek inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404337	Inter CU LTM Discussion in Predictive mobility Scenarios	Lekha Wireless Solutions	discussion	Rel-19	Late

R2-2404416	Discussion on inter-CU LTM	OPPO	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404421	Discussion on inter-CU LTM	vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404464	Important aspects regarding inter-CU LTM	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404563	Discussion on inter-CU LTM	HONOR	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404608	Discussion on Inter-CU LTM	Xiaomi	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404642	Discussion on Inter-CU LTM topics	Apple	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404780	Discussion on inter-CU LTM 	Panasonic	discussion

R2-2404796	Discussions security update on inter-CU LTM	KDDI Corporation	discussion	Rel-19

R2-2404806	Discussion on Inter-CU LTM	Lenovo	discussion	Rel-19

R2-2404826	Discussion on inter-CU LTM	LG Electronics	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404835	Radio Resource aspects for intra-CU and inter-CU LTM	Rakuten Mobile, Inc	discussion	Rel-19

R2-2404836	Initial considerations for inter-CU LTM	Rakuten Mobile, Inc	discussion	Rel-19

R2-2404852	Discussion on subsequent inter-CU LTM	ITRI	discussion	NR_Mob_Ph4-Core

R2-2404912	LTM for Inter-CU	Sony	discussion	Rel-19	NR_Mob_Ph4

R2-2404921	Discussion on inter-CU LTM	NEC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404923	Discussion on Inter-CU LTM	Spreadtrum Communications	discussion	Rel-19

R2-2404980	Discussion on Inter-CU LTM	KT Corp.	discussion

R2-2404984	Further discussion on Inter-CU LTM cell switch	Transsion Holdings	discussion	Rel-19

R2-2405037	Discussion on Inter-CU LTM	CMCC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405062	Discussion on inter-CU LTM	ZTE Corporation	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405111	Discussion on Inter-CU LTM	Interdigital, Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405163	On inter-CU aspects for LTM	Nokia	discussion	Rel-19	NR_Mob_Ph4	Withdrawn

R2-2405221	Inter-CU LTM	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405316	Discussion on Inter-CU LTM	China Telecom	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405362	Potential issues on inter-CU LTM 	Kyocera 	discussion	Rel-19	R2-2403422

R2-2405391	Further Considerations to Support Inter-CU LTM	Samsung	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405460	Discussion on security and procedures for inter-gNB LTM	Qualcomm Incorporated	discussion

R2-2405519	Discussion on inter-CU LTM	ITL	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405553	LTM Enhancements for Inter-CU mobility	CEWiT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405588	Discussion on Inter-CU LTM	ETRI	discussion	Rel-19

R2-2405620	Discussion on issues for supporting inter-CU LTM	Sharp	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405666	On inter-CU aspects for LTM	Nokia	discussion	Rel-19

R2-2404166	Event-triggered L1 measurement reporting	CATT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404297	Discussion on event-triggered L1 measurement reporting	MediaTek inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404350	Measurement enhancements for LTM	Fujitsu	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404417	Discussion on event-triggered L1 measurement reporting	OPPO	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404422	Discussion on measurement enhancement for LTM	vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404457	L1 Measurement enhancements	Lenovo	discussion	NR_Mob_Ph4-Core

R2-2404463	Important aspects regarding event triggered L1 measurements	Ericsson, T-Mobile USA	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404564	Discussion on L1 measurement enhancements	HONOR	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404677	Measurement enhancements for LTM	Apple	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404779	Event-Triggered L1 Report for LTM	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2404924	Discussion on measurement enhancements for LTM	Spreadtrum Communications	discussion	Rel-19

R2-2404985	Discussion on measurement enhancement for LTM	Transsion Holdings	discussion	Rel-19

R2-2405014	Discussion on LTM measurement related enhancements	CMCC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405063	Discussion on event-triggered L1 measurement reporting	ZTE Corporation	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405077	Discussion on event triggered L1 measurement reporting	NEC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405112	Event triggered L1 reporting for LTM	Interdigital, Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405149	On Measurement-related Enhancements for Rel-19 LTM	Nokia	discussion	Rel-19	NR_Mob_Ph4	R2-2403305

R2-2405317	Discussion on event-triggered L1 measurement reporting for LTM	China Telecom	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405385	Consideration on event-triggered L1 measurement reporting 	Kyocera 	discussion	Rel-19	R2-2403423

R2-2405392	Support of Event-Triggered L1 Measurement Enhancements for LTM	Samsung	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405487	Discussion on event-triggered L1 measurement reporting	Xiaomi	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405492	Measurement related enhancements for LTM	LG Electronics Inc.	discussion	NR_Mob_Ph4-Core

R2-2405522	Discussion on measurement enhancements for LTM	ITL	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405607	Proposals for event triggered L1 measurement report	Sharp	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2405610	Discussion on event triggered L1 measurement reporting	KDDI Corporation	discussion	Rel-19

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template