3GPP TSG RAN Meeting #104										       RP-241586

Shanghai, China, 17th – 20th June 2024

## Status Report to TSG

Agenda item:			10.3.1

| WI / SI Name | Introduction of the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) for IoT NTN |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | IoT_NTN_extLband-Perf |  |  |  |
| Unique ID | 991041 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240741 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2024 | Performance part: 06/2024 | Testing part: |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Luca Lodigiani |
|  | Company | Inmarsat |
|  | Email | Luca.lodigiani@inmarsat.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NO |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

##### RAN4#111

Two CRs to TR 36.764 were agreed:

| T-doc number | Company | Proposals / Observations |
| --- | --- | --- |
| R4-2407316 (Formal CR) | MediaTek Inc. | Title: (IoT_NTN_extLband) CR to 36.764 for IoT-NTN UE RF requirements (Rel-18) This is a CR (Cat. F) for TS36.764 v18.1.0 in Rel-18 Reason: Reference tables need to be correctly referred. Secondly, reference sensitivity for UE category NB1 and NB2 needs to be added. Finally, the ambiguous content of band B253 (Extended L-band) needs to be modified. 1) Tables 5.3A-1, 5.4A.2-1, 6.5A.4.2-2, 7.3A-1 and 7.3A-3 are referred to TS 36.102 2) In clause 7 FDD band B253 (Extended L-band), requirements of B256 and B255 are removed. 3) Reference sensitivity for UE category NB1 and NB2 is added. 4) Correct typo in clause 7.2.1 Summary of Changes: - Remove square brackets on band number in Table 7.2.1.1-2 - Add explicit references to TS 36.102 [4] in Table 7.2.1.2.1-1 - Remove NOTE 3 from Table 7.2.1.2.1-1 - Correct reference number and band number from “n253” to “B253” in Sections 7.2.1.3, 7.2.1.4, 7.2.1.5, 7.2.1.6 - Correct reference numbers to TS 36.101 in Table 7.2.2.1-1, Table 7.2.2.1-2 - Remove lines on Bands 255 and 256 and add explicit reference to TS 36.102 to Table 7.2.2.1-3 - Add missing Table 7.2.2.1-4: Reference sensitivity for UE category NB1 and NB2 - Add explicit references to TS 36.102 and correct reference number to TS 36.101 in Table 7.2.2.2.1-1 - Remove bands 255, 256 from Table 7.2.2.2.1-2 - Add explicit reference to TS 36.102 and correct reference numbers to TS 36.101 in Table 7.2.2.2.2-1 - Remove items related to bands 255 and 256 from Table 7.2.2.2.2-2 - Add explicit references to TS 36.102 and correct reference number to TS 36.101 in Table 7.2.2.2.3-1 - Remove items related to bands 255 and 256 from Table 7.2.2.2.4-1 |
| R4-2410578 (Formal CR) | Inmarsat | Title: CR to TR 36.764 - Extended L-band Clause 7.3 Evaluation and Simulation This is a CR (Cat. F) for TS36.764 v18.1.0 in Rel-18 Reason: Introduction of Extended L-band (b253) background information in TR 36.764. Proposals: To introduce measurement examples related to the 3GPP specifications for the Extended L-band into the TR for LTE IoT NTN bands |

Upon discussion, it was concluded that no further contributions were required to achieve 100% completion of the Performance part.

##### RAN4#110-bis

No contributions were treated during RAN4#110-bis and the topic was not treated.

#### Remaining Open issues

##### After RAN4#111

No open issues remain after RAN4#111 as part of the agreed scope of the Work Item.

The alignment with ETSI requirements remains pending further work within ETSI, as per agreement at RAN4#xxx and may be handled later as part of Maintenance.

##### After RAN4#110-bis

No contributions were treated at this meeting.  Therefore, no progress was made on completion of the Performance part.

## 3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 3.5 RAN WG4#111

- R4-2407316	(IoT_NTN_extLband) CR to 36.764 for IoT-NTN UE RF requirements (Rel-18)	MediaTek Inc.

- R4-2408927	Topic summary for [111][116] IoT_NTN_extLband	Moderator (Inmarsat)

- R4-2410578	CR to TR 36.764 - Extended L-band Clause 7.3 Evaluation and Simulation	Inmarsat

## 3.6 RAN WG4#110-bis

No contributions.