3GPP TSG RAN Meeting #104									RP-241594

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			9.3.4.3

| WI / SI Name | Even Further RRM enhancement for NR and MR-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RRM_Ph5 |  |  |  |  |
| Unique ID | 1030079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240830 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall:5% RAN4: 5% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Jie Cui |
|  | Company | Apple |
|  | Email | jie_cui@apple.com |
| Rapporteur | Name | Aijun Cao |
|  | Company | CATT |
|  | Email | ajcao@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#110bis meeting

The following tdocs have been approved/endorsed in RAN4#110bis meeting for core part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2404368 | Work plan for R19 RRM Phase 5 | Apple |
| R4-2406392 | Way Forward of [110bis][230]NR_RRM_Ph5 | Apple |

Issue 1-1: Work plan for NR_RRM_Ph5 WI

- Work plan for whole WI in R4-2404368.

Agreement: The content of the work plan is agreeable.

Issue 2-2-1: Clarification on the bullets in WID for this CSSF optimization

Agreement:

Rel-19 discussion on CSSF optimization starts for the case UE is not capable of Rel-18 multi-Rx simulaeous reception, further discuss whether/how it can be applied to the case UE is capable of Rel-18 multi-Rx simulaeous reception but work in single-Rx currently.

Issue 2-2-2: UE measurement procedure to use L3 measurement delay reduction by optimizing CSSF

Agreement:

  - Only consider CSSF outside MG case.

RAN4#111 meeting

The following tdocs have been approved/endorsed in RAN4#111 meeting for core part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2410260 | Way Forward for [111][228] NR_RRM_Ph5 | Apple |

#### Issue 2-1-1: Applicability requirement of L3 measurement delay reduction by optimizing Rx BSF

Applicability requirement:

Agreement:

Baseline: L3 delay enhancements in Rel-19 by optimizing Rx BSF for UE supporting multi-rx simultaneous reception are applicable provided that:

- the target carrier(s) to be measured: only one carrier in the single FR2-1 band is configured for L3 SSB measurement and

- UE serving carrier(s): UE is configured with single carrier on FR2-1 band, i.e. FR2-1 PCell without CA/DC.

Note: The ‘other UE CA/DC modes (e.g., 1 or 2 FR2-1 bands CA, or FR1+FR2 CA/DC, or EN-DC)’ and/or the ‘other number of target to-be-measured carrier(s) on FR2-1 band’ can be FFS after concluding the baseline above. These extra FFS parts will NOT delay the WI completion.

#### Issue 2-1-2: Conditions to apply L3 measurement delay reduction by optimizing Rx BSF

  - FFS: UE is in RRC CONNECTED mode (newly added issue in this meeting based on ZTE’s proposal)

- Agreement: Only support multi-Rx L3 measurement for CONNECTED UE

#### Issue 2-1-5: measurement performance requirement when apply L3 measurement delay reduction by optimizing Rx BSF

- Agreement:

  - RAN4 is not to change existing measurement performance requirement when consider optimization of Rx BSF in L3 measurement delay reduction.

#### Issue 2-2-6: measurement performance requirement when apply L3 measurement delay reduction by optimizing CSSF

- Agreement:

  - RAN4 is not to change existing measurement performance requirement when consider optimization of CSSF in L3 measurement delay reduction.

#### 2.4.2	Remaining Open issues

As captured in WF R4-2410260.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #110bis meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2404368 | Work plan for R19 RRM Phase 5 | Apple, CATT |
| R4-2404369 | On FR2-1 SSB based L3 measurement delay reduction for connected mode | Apple |
| R4-2404408 | Initial discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | CATT |
| R4-2404571 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | Xiaomi |
| R4-2404619 | Discussions on FR2-1 SSB based L3 measurement delay reduction | NTT DOCOMO, INC. |
| R4-2404727 | Discussion on SSB based L3 measurement delay reduction for connected mode | CMCC |
| R4-2404733 | Discussion on RRM requirements for FR2-1 L3 measurement delay reduction | LG Electronics Inc. |
| R4-2404737 | Discussion on the scope of RRM enhancements in Rel-19 | Intel Corporation |
| R4-2404761 | Discussion on L3 measurement delay reduction | Nokia, Nokia Shanghai Bell |
| R4-2404770 | Discussion on R19 RRM enhancements | ZTE Corporation |
| R4-2404810 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | Huawei, HiSilicon |
| R4-2404841 | Topic summary for [110bis][230] NR_RRM_Ph5 | Moderator (Apple) |
| R4-2404855 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | China Telecom |
| R4-2404915 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | OPPO |
| R4-2404952 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | vivo |
| R4-2405022 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | Ericsson |
| R4-2405023 | Draft Work plan for NR Radio Resource Management(RRM) Phase 5 | Ericsson |
| R4-2405439 | General discussion on the L3 measurement enhancement | Samsung |
| R4-2405726 | Intial view on R19 RRM enh phase 5 | Qualcomm Incorporated |
| R4-2405809 | Discussion on work plan for RRM ph5 | Nokia, Nokia Shanghai Bell |
| R4-2405971 | Discussion on FR2-1 SSB based L3 measurement delay reduction | MediaTek inc. |
| R4-2406392 | Way Forward of [110bis][230]NR_RRM_Ph5 | Apple |

RAN4 #111 meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2407312 | On FR2-1 SSB based L3 measurement delay reduction for connected mode | Apple |
| R4-2407375 | Discussions on FR2-1 SSB based L3 measurement delay reduction | NTT DOCOMO, INC. |
| R4-2407521 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | CATT |
| R4-2407835 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | Xiaomi |
| R4-2407872 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | OPPO |
| R4-2407965 | Discussion on RRM requirements for FR2-1 L3 measurement delay reduction | LG Electronics Inc. |
| R4-2408025 | Topic summary for [111][228] NR_RRM_Ph5 | Moderator (Apple) |
| R4-2408185 | Discussion on SSB based L3 measurement delay reduction for connected mode | CMCC |
| R4-2408249 | Discussion on R19 RRM enhancements | ZTE Corporation, Sanechips |
| R4-2408301 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | vivo |
| R4-2408315 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | China Telecom |
| R4-2408439 | View on R19 RRM enh phase 5 | Qualcomm Incorporated |
| R4-2408481 | Discussion on RRM enhancements in Rel-19 | Intel Corporation |
| R4-2408529 | Workplan for RRM enhancement phase 5 fast Scell activation | Ericsson |
| R4-2408596 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | Huawei, HiSilicon |
| R4-2408603 | Discussion on FR2-1 SSB based L3 measurement delay reduction for connected mode | Ericsson |
| R4-2408895 | Discussion on the L3 measurement enhancement | Samsung |
| R4-2409150 | On FR2-1 SSB based L3 measurement delay reduction | Nokia, Nokia Shanghai Bell |
| R4-2409730 | Discussion on FR2-1 SSB based L3 measurement delay reduction | MediaTek inc. |
| R4-2410260 | Way Forward for [111][228] NR_RRM_Ph5 | Apple |

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template