## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair: Xizeng Dai
3GPP RAN WG4 Vice Chairs: Gene Fong, Shan Yang
3GPP TSG-RAN Meeting #104
Shanghai, China, June 17-20, 2024
Agenda Item: 5.4
RP-241628

## Slide 2: Summary: General (1/4)
In Q2 2024, RAN4 had 2 face to face meetings, i.e., RAN4#110bis in Changsha and RAN4#111 in Fukuoka
  Three parallel sessions (Main, RRM, and BSRF_Demod_Test) + one ad hoc session were scheduled for RAN4#110bis and RAN4#111 meeting
  Full agendas including maintenance were set only for RAN4#111 meeting
Rel-15/Rel-16/Rel-17 and Rel-18 closed spectrum-related items maintenance
  In RAN4#111, there were totally 691 contributions (19.16% of total tdocs, 25.59% in Q1 2024) for Rel-15/Rel-16/Rel-17 maintenance.
  In RAN4#111, there were totally 170 contributions (4.71% of total tdocs, 5.98% in Q4 2023) for Rel-18 maintenance.
Rel-18 WI/SI Perf. part
  RAN4 completed the core part and performance part of Rel-18 NTN WI (NR_NTN_enh) in Q2 2024.
  RAN4 completed the performance parts of all the Rel-18 WIs (23 items) except for
    NR_pos_enh2-Perf: unfinished are RRM requirements and test cases for RedCap positioning, positioning with bandwidth aggregation, Sidelink positioning, Carrier-phase positioning and LPHAP.
    NR_FR1_TRP_TRS_enh-Perf: Finalize TRP TRS requirements and Cat B CR for bands n1/n28/n41/n78.
Rel-19 WI/SI
  RAN4 has started Rel-19 WI/SI in Q2 2024.
  The status for each item can be found in the attached spread sheet.
  The additional email discussions for AI/ML were held after RAN4#111 meeting.

## Slide 3: Summary: Rel-18 Core part (2/4)
Rel-18 SI and WI core part (total 92 items: 92 closed)
  Red color: to be extended. Green color: to be completed/stopped. Black color: on-going.
RAN1~3 led WI/SI (RAN4 core part)（21/21）
RAN4 non-spectrum WI/SI(core)（22/22）
RAN4 led spectrum WI/SI（49/49）
DC_R18_1BLTE_1BNR_2DL2UL
DC_R18_2BLTE_1BNR_3DL2UL
DC_R18_xBLTE_1BNR_yDL2UL
DC_R18_xBLTE_2BNR_yDL2UL
DC_R18_xBLTE_yBNR_zDL2UL
DC_R18_xBLTE_yBNR_zDL3UL
NR_CA_R18_Intra
NR_CADC_R18_2BDL_xBUL
NR_CADC_R18_3BDL_xBUL
NR_CADC_R18_yBDL_xBUL
NR_SUL_combos_R18
NR_2SUL_cell_combos_R18
NR_LTE_V2X_PC5_combos_R18 (2023/12)
LTE_NR_HPUE_FWVM_R18
NR_RAIL_HPUE_n100_n101 (stopped)
HPUE_FR1_DC_LTE_NR_R18
HPUE_NR_FR1_TDD_intra_CA_R18
HPUE_NR_FR1_TDD_R18 (closed 2023/12)
HPUE_FR1_TDD_NR_CADC_SUL_R18
HPUE_FR1_FDD_NR_CADC_R18
HPUE_NR_FR1_FDD_R18
DL_intrpt_combos_TxSW_R18 (2023/12)
NR_bands_UL_MIMO_R18
NR_FDD_bands_R18_redcap (closed 2023/12)
NR_bands_R18_BWs
LTE_NR_Simult_RxTx_R18
4Rx_NR_bands_R18
4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC (closed 2023/12)
NR_700800900_combo_enh (closed 2023/12)
NR_600MHz_APT (closed 2023/03)
NR_unlic_enh (closed 2023/06)
NR_900MHz_US (closed 2023/12)
NR_TDD_n54 (closed 2023/03)
NR_NTN_LSband (closed 2023/12)
NR_FDD_ULn28_DLn75_n76 (closed 2023/12)
NR_6GHz_add_bands (stopped)
LTE_CA_R18_xBDL_yBUL
LTE_bands_R18_M1_M2_NB1_NB2 (2023/12)
LTE_terr_bcast_bands_part2 (closed 2023/06)
LTE_900MHz_US (closed 2023/06)
IoT_NTN_extLband
IoT_NTN_FDD_LS_band (closed 2023/12)
LTE_intra_CA_MPR_35MHz_gap (2023/06)
LTE_TDD_1670_1675MHz (closed 2022/12)
LTE_CA_intra_B8-Core (closed 2022/12)
NR_NTN_channel_30MHz (closed 2023/06)
HPUE_LTE_FDD_B14
R18_3Tx_NR_CA_ENDC
NR_bands_n31_n72 (closed 2023/12)
FS_NR_eff_BW_util (closed 2023/06)
FS_NR_700800900_combo_enh (closed 2023/03)
FS_SimBC (closed 2023/12)
FS_NR_BS_RF_evo (closed 2023/06)
FS_NR_FR2_OTA_enh (closed 2023/12)
FS_NR_sub1GHz_combo_enh (closed 2023/06)
NR_ENDC_RF_FR1_enh2 (closed 2023/12)
NR_channel_raster_enh (closed 2023/12)
NR_RF_FR2_req_Ph3 (closed 2023/12)
NR_FR2_multiRX_DL (closed 2023/12)
NR_RRM_enh3-Core (closed 2023/12)
NR_MG_enh2 (closed 2023/12)
NR_BWP_wor (closed 2023/12)
NonCol_intraB_ENDC_NR_CA (closed 2023/12)
NR_HST_FR2_enh (core closed 2023/09)
NR_ATG (closed 2023/12)
NR_FR1_lessthan_5MHz_BW (closed 2023/12)
NR_FR1_TRP_TRS_enh (closed 2023/12)
NR_MIMO_OTA_enh (closed 2023/12)
NR_LTE_EMC_enh (closed 2023/06)
NR_demod_enh3 (closed 2023/12)
LTE_NBIOT_eMTC_NTN_req-Perf (closed 2023/06)
FS_NR_pos_enh2 (closed 2022/11)
FS_NR_duplex_evo (closed 2023/12)
FS_NR_AIML_Air (closed 2023/12)
FS_NR_LPWUS (closed 2023/12)
NR_pos_enh2 (core)
NR_MC_enh (closed 2023/06)
NR_Mob_enh2 (core)
NR_DualTxRx_MUSIM (closed 2023/12)
NR_NTN_enh (core)
NR_cov_enh2 (closed 2023/12)
NR_netcon_repeater (closed 2023/12)
NR_MIMO_evo_DL_UL (closed 2023/12)
NR_SL_enh2 (closed 2023/12)
NR_redcap_enh (closed 2023/12)
NR_SL_relay_enh (closed 2023/12)
NR_mobile_IAB (closed 2023/12)
Netw_Energy_NR (closed 2023/12)
NR_UAV (closed 2023/12)
NR_IDC_Enh-Core (closed 2023/12)
IoT_NTN_enh (closed 2023/12)
LTE_UAV_enh(closed 2023/12)

## Slide 4: Summary: Rel-18 Perf. part (3/4)
Rel-18 WI Perf. part (total 52 items: 50 closed, 2 extended)
  Red color: to be extended. Green color: to be completed/stopped. Black color: on-going.
RAN1~3 led WI/SI (RAN4 perf. part)（15/14）
RAN4 non-spectrum WI/SI(core)（13/12）
RAN4 led spectrum WI/SI（24/24）
NR_bands_UL_MIMO_R18-Perf
DC_R18_1BLTE_1BNR_2DL2UL-Perf
DC_R18_2BLTE_1BNR_3DL2UL-Perf
DC_R18_xBLTE_1BNR_yDL2UL-Perf
DC_R18_xBLTE_2BNR_yDL2UL-Perf
DC_R18_xBLTE_yBNR_zDL2UL-Perf
DC_R18_xBLTE_yBNR_zDL3UL-Perf
NR_CA_R18_Intra-Perf
NR_CADC_R18_2BDL_xBUL-Perf
NR_CADC_R18_3BDL_xBUL-Perf
NR_CADC_R18_yBDL_xBUL-Perf
NR_SUL_combos_R18-Perf
NR_2SUL_cell_combos_R18-Perf
HPUE_NR_FR1_FDD_R18-Perf
HPUE_NR_FR1_TDD_intra_CA_R18-Perf
HPUE_FR1_DC_LTE_NR_R18-Perf
HPUE_FR1_TDD_NR_CADC_SUL_R18-Perf
HPUE_FR1_FDD_NR_CADC_R18-Perf
LTE_NR_Simult_RxTx_R18-Perf
4Rx_NR_bands_R18-Perf
IoT_NTN_extLband-Perf
IoT_NTN_FDD_LS_band-Perf
NR_FR1_lessthan_5MHz_BW-Perf
NR_ENDC_RF_FR1_enh2-Perf
NR_RF_FR2_req_Ph3-Perf
NR_FR2_multiRX_DL-Perf
NR_HST_FR2_enh-Perf
NR_RRM_enh3-Perf
NR_MG_enh2-Perf
NR_ATG-Perf
NonCol_intraB_ENDC_NR_CA-Perf
NR_demod_enh3-Perf
NR_MIMO_OTA_enh-Perf
NR_FR1_TRP_TRS_enh-Perf
NR_BWP_wor-Perf
NR_DSS_enh-Perf
NR_MC_enh-Perf
NR_cov_enh2-Perf
NR_MIMO_evo_DL_UL-Perf NR_SL_enh2-Perf
NR_netcon_repeater-Perf
NR_redcap_enh-Perf
Netw_Energy_NR-Perf
NR_pos_enh2-Perf
NR_Mob_enh2-Perf
NR_DualTxRx_MUSIM-Perf
NR_SL_relay_enh-Perf
NR_NTN_enh-Perf
NR_mobile_IAB-Perf
IoT_NTN_enh-Perf

## Slide 5: Summary: Rel-19 Core part (4/4)
Rel-19 SI and WI core part with RAN4 impacts (total 25 items: 0 closed, 0 extended, 25 on-going)
  Red color: to be extended. Green color: to be completed/stopped. Black color: on-going.
RAN1~3 led WI/SI (RAN4 core. part)（11/0）
RAN4 non-spectrum WI/SI(core)（12->14/0）
RAN4 led spectrum WI/SI（0/0）
FS_NR_FR2_OTA_Ph3
FS_NR_IMT_4400_7125_14800MHz
NR_ENDC_RF_Ph4
NR_BS_RF_req_evo
NR_RRM_Ph5
NR_FR1_lessthan_5MHz_BW_Ph2
NonCol_intraB_ENDC_NR_CA_Ph2
NR_ATG_enh
NR_SL_intraB_CA_ITS-Core
TRP_TRS_MIMO_OTA_Ph3
NR_IoT_NTN_req_test_enh
NR_demod_Ph5
CDL channel modeling
Fragmented DL
FS_Ambient_IoT_solutions
FS_NR_AIML_Mob
NR_MIMO_Ph5
NR_duplex_evo
NR_AIML_air
NR_LPWUS
Netw_Energy_NR_enh
NR_Mob_Ph4
NR_NTN_Ph3
NR_XR_Ph3
IoT_NTN_Ph3

## Slide 6: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #110bis | 15th – 19th April, 2024 | Changsha, China | CF3 | 487/301 | 2439/2348
RAN4 #111 | 20th – 24th May, 2024 | Fukuoka, JP | JF3 | 498/457 | 3607/3368
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107 | #108 | #108bis | #109 | #110 | #110bis | #111
Uploaded Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903 | 3450 | 2663 | 3690 | 3628 | 3619 | 2231 | 2647 | 2881 | 2084 | 2816 | 3464 | 2451 | 3533 | 2854 | 2348 | 3368
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107 | #108 | #108bis | #109 | #110 | #110bis | #111
Attendees | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403 | 396 | 404 | 444 | 382 | 452 | 441 | 457 | 466 | 493 | 572 | 574 | 427 | 421 | 383 | 301 | 457

## Slide 7: Rel-18 status and RAN4 related issues
The proposals to modify scope and/or open issues related RAN4 work, which may need discussions in RAN#104
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
9.4.1.9 | NR_pos_enh2-Perf | Sep. 2024 | 90% | Revised WID adding idle mode to be aligned with RAN4 finished work. Unfinished are RRM requirements and test cases for RedCap positioning, positioning with bandwidth aggregation, Sidelink positioning, Carrier-phase positioning and LPHAP
9.4.4.10 | NR_FR1_TRP_TRS_enh-Perf | Sep. 2024 | 98% | Unfinished are TRP TRS requirements and Cat B CR for bands n1/n28/n41/n78
9.7.2.7 | On the Support of 2Rx for Wristwear XR Devices |  |  | Proposal 1: Support 2Rx relaxation for wristwear XR devices and update the definition of 2Rx XR UE as follows: Two Rx antenna port XR UE: A non-(e)RedCap XR UE that is equipped with only two Rx antenna ports in frequency band(s) where 4 Rx antenna ports are required. The UE is intended to be worn on either the human head or wrist, resulting in a constrained form factor with limited volume available for Rx chains. For headwear XR UEs, the intended design is to be supported by or behind the ears and a nose bridge; for wristwear XR UEs, the intended design is to be worn on the wrist using a band. Additionally, the wristwear XR UE is intended to be paired with a headwear XR device through a tethering link.

## Slide 8: Rel-19 status and RAN4 related issues
The proposals to modify scope and/or open issues related RAN4 work, which may need discussions in RAN#104
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
9.2.2 | FS_Ambient_IoT_solutions | Dec. 2024 | 40% | RP-241095, RP-241363 on co-existence study
9.3.1.1 | NR_MIMO_Ph5 | Sep. 2025 | 35% | RP-241055, RP-241207, RP-241358 on 3T6R and multi-TA for asymmetric DL sTRP/UL mTRP
9.3.1.2 | NR_duplex_evo | Sep. 2025 | 18% | Update RPACH and CLI objectives
9.3.1.3 | NR_AIML_air | Sep. 2025 | 20.00% | RP-241220 AI/ML Logistical Issues
9.3.1.5 | Netw_Energy_NR_enh | Sep. 2025 | 25.00% | Remove PRACH spatial domain adaptation
9.3.2.2 | NR_NTN_Ph3 | Sep. 2025 | 25.00% | RedCap HD-FDD collision case 3 & case 4, and uplink OCC: RP-241037, RP-241084, RP-241096, RP-241098, RP-241129, RP-241133, RP-241163, RP-241179, RP-241181, RP-241210, …
9.3.4.1 | NR_ENDC_RF_Ph4 | Sep. 2025 | 20.00% | RP-241042 on upscoping for MSD framework. 3T/6R, 4T/6R SRS switching discussed in RP-241042, RP-241283,RP-241323,RP-241513
9.3.4.4 | NR_FR1_lessthan_5MHz_BW_Ph2 | Dec. 2024 | 25.00% | RP-241169, RP-241497 and RP-241596 to clarify in the WID that 5MHz (both 20RB and 25RB cases) support
9.3.4.8 | TRP_TRS_MIMO_OTA_Ph3 | Sep. 2025 | 10.00% | Revised WID updating title, UID, adding more bands for type sizes of devices, and removing the FR2 MIMO OTA requirements for new bands, and change the rapporteur for TR. RP-241271 discussion paper on updating scope based on incoming LS from GCF.
9.3.4.10 | NR_demod_Ph5 | Mar. 2026 | 0.00% | Revised WID changes the completion date to Sep.2025 from Mar 2026
10.9.1 | IoT_NTN_Ph3 | Sep. 2025 | 15% | RP-241526, RP-241589 (IoT-NTN FDD,L TDD band, HD-FDD) -> not treated. Revised WID adding RRM core requirement. The RD core TU has been allocated.

## Slide 9: RAN tasks and other open issues
Specification quality improvement (RP-240782)
  In RAN4#110bis meeting, the following WFs were agreed
    R4-2406709 WF on UERF_Spec_Improvement
    R4-2406710 WF on RRM_Spec_Improvement
  In RAN4 #111 meeting, the following WFs were agreed.
    R4-2410714 WF on UERF_Spec_Improvement
    R4-2410715 WF on RRM_Spec_Improvement
  Key conclusions are as follows, and in Q3 2024 the concrete solutions will be discussed (but no CR is expected before September)
    The following aspects to improve UE RF specifications 38.101-1/2/3 are identified and some agreements were reached
      Technical wording ambiguities and Table modifications (Specification table simplification, MSD simplification, Wording ambiguities)
      Work practice enhancements (PRDs)
      Larger specification structure enhancements (Larger structure changes, future looking specification structure proposals)
    The following aspects to improve RRM specification 38.133 are identified and some agreement were reached
      Use the dedicated TEI18 agenda for 5G RRM specification improvement from RAN4#112
      On identified issues to be addressed in RAN4#112
      On identified issues to be addressed for R19 newly introduced features
      On other issues
      On CR handling

## Slide 10: RAN tasks and other open issues
Release independent issues
  The current structure of release independency specifications of 38.307
    If a Rel-18 RAN4 requirement is specified in the release independent manner, only CR for Rel-18 38.307 is needed with the clarification from which release such RAN4 requirement will be applied, and no CR for the previous release 38.307 is needed.
  MCC think it is not aligned with draft rule and more discussions are needed.

## Slide 11: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals: Basket WIDs
Category | Tdoc number | Title | Sources | Suggestions on consolidation
EN-DC basket | RP-241218 | New WID: Rel-19 Dual Connectivity (DC) of 1 band LTE (1DL/1UL) and 1 NR band (1DL/1UL) | CHTTL | Merge into 1 item DC_R19_xBLTE_yBNR with 3 objectives
 | RP-241246 | New WID: Rel-19 Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) | Huawei, HiSilicon | 
 | RP-241167 | New WID: Rel-19 DC of x bands LTE inter-band CA (x345) and 1 NR band | Nokia | 
 | RP-241331 | New WID on Rel-19 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | LG Electronics Deutschland | 
 | RP-241228 | New WID: Rel-19 Dual Connectivity (DC) of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands (3<=y<=5 and x+y <= 6) NR inter-band CA (yDL/1UL) | ZTE Corporation | 
NR CA/DC/SUL basket | RP-241141 | New WID: Basket Rel-19 WID NR_CA_R18_Intra | Ericsson | Merged into 1 item NR_CADC_SUL_R19 with 4 objectives
 | RP-241227 | New WID: Rel-19 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) | ZTE Corporation | 
 | RP-241092 | New WID: Rel-19 NR Inter-band CA DC for 3 bands DL with x bands UL (x=1,2) | ZTE Corporation | 
 | RP-241329 | New WID: Rel-19 NR inter-band Carrier Aggregation/Dual Connectivity for y bands DL (y=4, 5, 6) with x bands UL (x=1, 2) | Ericsson GmbH, Eurolab | 
 | RP-241249 | New WID: Rel-19 Band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) | Huawei, HiSilicon | 
 | RP-241204 | New WID: NR CA band combinations with two SUL cells in Rel-19 | CMCC, China Telecom | 
LTE basket | RP-241243 | New WI: Rel-19 LTE-Advanced Carrier Aggregation for x bands (2<=x<= 6) DL with y bands (y=1, 2) UL | Huawei, HiSilicon | 1 item LTE_CA_R19_xBDL_yBUL
HPUE basket | RP-241203 | New WID: Rel-19 High power UE (power class 1.5) for NR FR1 TDD single band | CMCC | Merged into 1 item HPUE_NR_FR1_bands_R19
 | RP-241321 | New WID on Rel-19 High power UE (power class 2) for NR FR1 FDD single band | China Unicom | 
 | RP-240944 | New WID of High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands Rel-19 | Nokia | NR part merged into above item and LTE into HPUE_DC_LTE_NR_R19
 | RP-241145 | New WID on Rel-19 High power UE (power class m with 1<m<3) for a single FR1 band in UL of Dual Connectivity (DC) combinations of x bands (x=1,2,3, 4 for y=1 or x=1, 2 for y=2) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL) | Ericsson | 1 item HPUE_DC_LTE_NR_R19
 | RP-241255 | New WID: High power UE (power class 1.5 or 2) for intra-band Carrier Aggregation combinations of a single NR FR1 TDD band | Huawei, HiSilicon | Merged into 1 item HPUE_NR_CADC_SUL_R19 with potential multiple objectives
 | RP-241310 | New WID: Rel-19 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2) | China Telecom | 
 | RP-241322 | New WID Rel-19 High power UE (power class 2) for FR1 NR FDD band in UL of NR CADC combinations | China Unicom | 

## Slide 12: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals: Basket WIDs
Category | Tdoc number | Title | Sources | Suggestions on consolidation
Other basket | RP-241261 | New WI: Additional NR bands and intra-band contiguous UL CA band combinations for UL-MIMO in Rel-19 | Huawei, HiSilicon | Merged into 1 item NR_bands_xFeature_R19 with potential multiple objectives Intra-band CA contiguous CA with UL-MIMO can be covered by NR_CADC_SUL_R19
 | RP-241231 | Motivation on R19 basket WID on NR intra-band contiguous CA with UL MIMO | ZTE Corporation, Sanechips, Samsung | 
 | RP-241232 | New WID R19 NR intra-band contiguous CA with UL MIMO | ZTE Corporation, Samsung | 
 | RP-241332 | Motivation for NR 3Tx HPUE inter-band ULCA with FDD UL MIMO | SoftBank Corp., OPPO, Nokia, Huawei, HiSilicon, ZTE, MediaTek | 
 | RP-241229 | Motivation on R19 WID nRx(n=4, 8) for NR bands (<2.6GHz) | ZTE Corporation, Sanechips, China Telecom | 
 | RP-241230 | New WID: Rel-19 nRx(n=4, 8) for NR bands (<2.6GHz) | ZTE,China Telecom | 
 | RP-241048 | Discussion on 8Rx receiver | vivo | 
 | RP-241311 | New WID on Rel-19 downlink interruption for NR and EN-DC band combinations at dynamic Tx Switching in Uplink | China Telecom | 1 item DL_intrpt_combos_TxSW_R19
 | RP-241252 | New WI: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-19 | Huawei, HiSilicon | 1 item LTE_NR_Simult_RxTx_R19
 | RP-241176 | New Basket WID on adding channel bandwidth support to existing NR bands | Ericsson Limited | 1 item NR_bands_R19_BWs
 | RP-241086 | Motivation for R19 3Tx basket WI | OPPO,Samsung,MediaTek | Covered by DC_R19_xBLTE_yBNR and NR_CADC_SUL_R19
 | RP-241085 | Rel-19 basket WI for NR inter-band UL CA and EN-DC with 3Tx | OPPO,Samsung,MediaTek | 
 | RP-241336 | Motivation for R19 Low-Low inter-band CA basket WI | CATT, China Telecom, Spark | Covered by NR_CADC_SUL_R19
 | RP-241337 | New WID on Rel-19 NR inter-band Carrier Aggregation for Low-Low bands | CATT, China Telecom, Spark | 
General papers | RP-240894 | Proposed RAN4 REL-19 basket WIs | RAN4 chair (Huawei) | N/A
 | RP-241168 | On RAN4 basket WI planning | Nokia, Ericsson | 
 | RP-241309 | Discussion on RAN4 basket WI plan | China Telecom | 
 | RP-241335 | Considerations for potential improvements in Rel-19 RAN4 basket work | CATT | 

## Slide 13: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals: Other spectrum and non spectrum related items
Category | Tdoc number | Title | Sources | Suggestions on consolidation
CDL modeling | RP-241178 | New SID: Study on spatial channel model for demodulation performance requirements | Nokia | 
 | RP-241258 | Discussion on the scope of RAN4 study on Spatial Channel Modelling in Rel-19 | Huawei, HiSilicon | 
Fragmented DL | RP-241360 | New SI: Study on Fragmented Carriers in FR1 | MediaTek Inc. et al. | 
 | RP-241361 | Recommended WF on Fragmented Carriers | MediaTek Inc. | 
 | RP-241257 | Discussion on the scope of RAN4 study on fragmented carriers in Rel-19 | Huawei, HiSilicon | 
 | RP-241269 | On Fragmented Carriers in Rel-19 | Apple | 
Category | Tdoc number | Title | Sources | Suggestions on consolidation
LTE new bands | RP-241518 | New WID: Introduction of LTE FDD band in 1800 – 1830 MHz for Canada | NOVAMINT, Sequans, Semtech, Telit, Ubiik | Pure spectrum related WI proposal.
 | RP-241519 | Motivation for introduction of LTE FDD band in 1800 – 1830 MHz for Canada | NOVAMINT, Sequans, Semtech, Telit, Ubiik, EDF, EUTC | 
NR new bands | RP-240943 | New WID on introduction of NR bands n87 and n88 | Nokia | 
 | RP-241050 | New WID on introduction of NR band n68 | Ericsson Limited | 
 | RP-241216 | Introduction of the 1.4 GHz Band | MidWave Wireless | 
 | RP-241511 | Motivation of introduction of NR based AeroMacs system | ZTE Corporation, Sanechips | Compared to tdoc submitted to RAN4, it looks like pure new band proposal.
 | RP-241512 | New WID on NR based AeroMACS | ZTE Corporation | 
NTN bands | RP-240938 | New WID on Introduction of Ku Band for NR NTN | Intelsat | Ku NTN band
 | RP-241077 | Motivation for Standardising the Ku Band | Intelsat | 
 | RP-240896 | LS on Support of the Ku Band Standardization Activity in 3GPP (GSOA_LS240607; to: RAN; cc: -; contact: Intelsat) | GSOA | 
 | RP-241078 | Motivation on new 3GPP NTN S-band definition (UL 2000 – 2020 MHz, DL 2180 – 2200 MHz) | Dish Network, EchoStar | S-bands：one NR, one LTE
 | RP-241079 | New WID on Introduction of NR-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL) | Dish Network, EchoStar | 
 | RP-241080 | New WID on Introduction of IoT-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL) | Dish Network, EchoStar | 
 | RP-241528 | New WID proposal: Introduction of the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) for NR NTN | Inmarsat, Viasat, Thuraya | New L-bands One approach: two separate WIs Another approach: one WI
 | RP-241530 | New WID proposal: Introduction of a new NR NTN band to support the combined MSS L-band ranges (DL 1518-1559 MHz, UL 1626.5-1660 MHz and 1668-1675 MHz) | Inmarsat, Viasat, Thuraya | 
 | RP-241532 | New WID proposal: Introduction of new NR NTN bands to support the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) and the combined MSS L-band and Extended L-band ranges (DL 1518-1559 MHz, UL 1626.5-1660 MHz and 1668-1675 MHz) | Inmarsat, Viasat, Thuraya | 

## Slide 14: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals: Other spectrum and non spectrum related items
Category | Tdoc number | Title | Sources | Suggestions on consolidation
700MHz n28 wider BW | RP-240931 | Discussion on Support of 700MHz wider channel bandwidth | KDDI Corporation | Discussions on full band duplexer, introduction of 40MHz UE BW, and high power
 | RP-240932 | New WID: Support of 700MHz wider channel bandwidth | KDDI Corporation | 
 | RP-241192 | Discussion on Band n28 full duplexer | Nokia, KDDI Corporation | 
 | RP-241205 | New WID: Introduction of Power Class 2 and UE 40MHz Channel Bandwidth in NR band n28 | CMCC, CBN | 
 | RP-241275 | Views on b28 n28 full band duplex for PC3 | Samsung, KDDI | 
 | RP-241502 | Views on next steps for band n28 specifications | Apple | 
 | RP-241524 | PC2 and wider channel bandwidths in band n28 | Ericsson | 
Other spectrum related | RP-241256 | Discussion on SUL for 2.6 GHz TDD band (n41) and 4.9 GHz TDD band (n79) | Huawei, HiSilicon | 
 | RP-241312 | New WID on NR power class 2 RedCap (Reduced Capability) UE in FR1 | China Telecom, MediaTek | 
 | RP-241313 | Motivation on NR PC2 RedCap UE (Practical network test for RedCap) | China Telecom | 
 | RP-241541 | Support 50 – 100 MHz uplink BW for band n48 | CableLabs | It can be covered in CBW basket WI
Non-spectrum related | RP-241362 | Evolution path of 3Tx UEs | MediaTek Inc., China Telecom, China Unicom, OPPO, Softbank, T-Mobile USA, Verizon | 
 | RP-241537 | Switching based low-low carrier aggregation | TELUS | 
 | RP-241538 | New WID: Switching based low-low carrier aggregation | TELUS, Bell Mobility | 
 | RP-241188 | Objectives for SCS | Verizon Denmark | 
 | RP-241500 | Motivation paper for band plan for satellite communication in terrestrial bands | Apple | 
 | RP-241501 | New SID on band plan for satellite communication in terrestrial bands | Apple | 
 | RP-241531 | Motivation for new L-band definitions and possible Carrier Aggregation (CA) combinations for NR NTN | Inmarsat, Viasat, Thuraya, Terrestar Solutions | 
 | RP-241533 | Intra-SAN Carrier Aggregation (CA) and fragmented carrier aspects for NR NTN | Inmarsat, Viasat | 
 | RP-241171 | New SID on VSAT test methods | Eutelsat Group | 
 | RP-241259 | Motivation on new power class for FR2 | Huawei, HiSilicon | 
 | RP-241260 | New WID on introduction of new Power Class for FR2 | Huawei, HiSilicon | 

## Slide 15: RAN4 TU Planning
The RAN4 TU budget: (available TUs for RAN4-led items: RF ~1.5TU, RD ~1.75TU)
  Update TU table is based on RP-240860
    6.5TU is reserved to accommodate all the Rel-19 spectrum related WIs.
    The available TUs are shown below.
1 TU = ~2h; RD: RRM/demodulation | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN
total used capacity |  | 24.75 | 20.25 |  | 24.25 | 19.25 | 24.25 | 19.25 |  | 23 | 19.25 |  | 22.5 | 18.75 | 22.5 | 18.75 |  | 22.5 | 18.5 | 
available capacity |  | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 |  | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 |  | 24.5 | 20.5 | 
remaining/exceeded capacity |  | -0.25 | 0.25 |  | 0.25 | 1.25 | 0.25 | 1.25 |  | 1.5 | 1.25 |  | 2 | 1.75 | 2 | 1.75 |  | 2 | 2 | 

## Slide 16: TEI CR
A set of TEI Cat-B CR were agreed in RAN4 this quarter (RAN4#111) for
  Uplink Tx switching between 4 CC on 2 bands
R4-2410742 | CR to support uplink Tx switching for CA with two contiguous aggregated carriers in each band [2CC-2CC_ULTx_switching] | CMCC, CBN | CR | Rel-18 | 38.101-1 | 18.5.0 | TEI18 | B

## Slide 17: Thank You All!
Many thanks to：
Vice chair Gene Fong, Shan Yang for chairing sessions
Carolyn Taylor and Achraf Khsiba for excellent MCC supports
All the moderators for leading the discussions and providing summaries
  Ada Wang, Aijun Cao, Alexander Hamilton, Andrey Chervyakov, Aurelian Bria, Bing Li, Axel Mueller, Basaier Jialade, Bin Han, Bo Liu, CH Park, Chenchen Zhang, Chunxia Guo, Dan Liu, Deep Shrestha, Dimitri Gold, Dominique Brunel, Dominique Everaere, Dorin Panaitopol, Fei Xue, Haijie Qiu, Han Li, Hsuanli Lin, Iwo Angelow, Jackson Wang, Jahidur Rahman, Jerry Cui, Jiakai Shi, Jin Wang, Jing Han, Jingzhou Wu, Jinqiang Xing, Johan Sköld, Joongkwan Huh, Kazuyoshi Uesaka, Ke Li, Lars Dalsgaard, Lei Gao, Li Zhang, Licheng Lin, Lili Wang, Ling Lin, Lingyu Kong, Luca Llodigiani, Man Hung Ng, Meng Zhang, Mohammad Abdi Abyaneh, Mustafa Emara, Nicholas Pu, Peng(Henry) Zhang, Per Lindell, Petri J. Vasenkari, Qian Yang, Qiming Li, Ron Borsato, Roy Hu, Rui Zhou, Ruixin Wang, Sang Sun, Sanjun Feng, Santhan Thangarasa, Shiyuan Wang, Steven Chen, Suhwan Lim, Thomas Chapman, Thorsten Hertel, Toni Laehteensuo, Tricia Li, Valentin Gheorghiu, Venkat Gonuguntla, Ville Vintola, Waseem Ozan, Wubin Zhou, Xiang Gao, Xiaoran Zhang, Xuan Yi, Siting Zhu, Xusheng Wei, Yang Tang, Yanze Fu, Yao Kun, Yasuki Suzuki, Ye(Leo) Liu, Yiran Jin, Runsen Tang, Yoonoh Yang, Yuanyuan Zhang, Yuexia Song, Yunchuan Yang, Zhongyi Shen
Delegates for great contributions and discussions.

## Slide 18: Candy/Snack break in Fukuoka!

## Slide 19: Three experts left RAN4 Many thanks to their great contributions!!
Olof Zander
Sony
Carlos Cabrera-Mercader
Qualcomm
Hyunwoo Cho
Qualcomm