3GPP TSG RAN Meeting #68	RP-151020

# Malmo, Sweden, June 15 - 18, 2015

# Source:	MediaTek Inc.

# Title:	Revised SID: Study on Downlink Multiuser Superposition Transmission for LTE

# Document for:	Approval

Agenda Item:	12.4.12

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title:	Study on Downlink Multiuser Superposition Transmission for LTE

## Acronym:	FS_LTE_MUST

## Unique identifier:

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part |  |
| --- | --- |
| This WID includes a Performance part |  |

## 1	3GPP Work Area

| x | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

| x | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| FS_LTE_NAICS | Study on Network-Assisted Interference Cancellation and Suppression for LTE | FS_LTE_NAICS is a study of the feasibility of an LTE UE receiver with advanced interference cancelation by network assistant information. The results are documented in TR 36.866. |
| LTE_NAICS | Network-Assisted Interference Cancellation and Suppression for LTE | LTE_NAICS is a Rel-12 work item introducing the network-assisted interference cancellation and suppression capability for LTE UE |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

The concept of a joint optimization of MU operation from both transmitter and receiver’s perspective has the potential to further improve MU system capacity even if the transmission/precoding is non-orthogonal which could come from, for example but not limited to, the simultaneous transmission of a large number of non-orthogonal beams/layers with the possibility of more than one layer of data transmission in a beam. Such non-orthogonal transmission could allow multiple users to share the same resource elements without spatial separation, and allow improving the MU system capacity for networks. An example of such joint Tx/Rx optimization associated with adaptive Tx power allocation and CW-IC receiver is recently a remarkable technical trend, including non-orthogonal multiple access (NOMA) [1] and other schemes based on superposition coding [2]. Joint Tx/Rx optimization might require standardization effort. Hence it is important to study the trade-off, in terms of system performance, complexity, and signalling overhead.

[1] METIS D2.3, "Components of a new air interface - building blocks and performance," Apr. 2014.

[2] Superposition Coding Strategies: Design and Experimental Evaluation, IEEE Transactions on Wireless Communications, Vol. 11, No. 7, July 2012.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

This study will consider potential enhancements for downlink multiuser transmission using superposition coding.

In particular, the objectives of the study item are the following:

- Identify and study possible enhancements of downlink multiuser transmission schemes for the superposition of PDSCH and PDSCH within one cell.

  - Investigate the potential gain of schemes enabling the simultaneous transmission of more than one layer of data for more than one UE without time, frequency and spatial layer separation (i.e. using the same spatial precoding vector or the same transmit diversity scheme over the same REs) over the existing Rel-12 techniques.

  - Identify required standard changes needed to assist UE intra-cell interference cancellation or suppression for the objectives listed above.

- Investigate the potential gain of the identified transmission schemes in the 1st bullet for the superposition of PMCH and PMCH (not necessarily within one cell) if time permits.

- The study should consider realistic deployment scenarios, traffic model and trade-offs between system-level gain, UE complexity, signalling overhead as well as specification impact. The study will consider UE and eNB feasibility for the possible enhanced schemes, with realistic UE and eNB impairments modelling (e.g. EVM, imperfect CSI feedback), channel estimation errors.

- The study should take into account techniques in other SI/WI (e.g., FD-MIMO), and duplication of work should be avoided.

- The study will not consider enhancements to spatial precoder for the downlink.

- The study should be applicable to both TDD and FDD.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

### 4.3	RAN time budget proposal

NOTE:	For WIs/SIs under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
Once the WI/SI is approved, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

| RAN #67 Q2/2015 RAN #68 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 80bis | 80bis | 89bis | 89bis | 89bis | 87bis | 74bis | 74bis | 74bis | 74bis | 81 | 81 | 90 | 90 | 90 | 88 | 75 | 75 | 75 | 75 |
| 2 |  |  |  |  |  |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |

| RAN #68 Q3/2015 RAN #69 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 82 | 82 | 91 | 91 | 91 | 89 | 76 | 76 | 76 | 76 |
| 2 |  |  |  |  |  |  |  |  |  |

| RAN #69 Q4/2015 RAN #70 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 82bis | 82bis | 91bis | 91bis | 91bis | 89bis | 76bis | 76bis | 76bis | 76bis | 83 | 83 | 92 | 92 | 92 | 90 | 77 | 77 | 77 | 77 |
| 2 |  |  |  |  |  |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

NOTE:	In case further explanation of the time budget proposal is needed, then please explain this below.

additional comments to the time budget proposal:

## 5	Service Aspects

## 6	MMI-Aspects

## 7	Charging Aspects

## 8	Security Aspects

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |
| TR36.859 | Study on Downlink Multiuser Superposition Transmission for LTE | RAN1 |  | RAN#69 | RAN#70 |  |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 11	Work item rapporteur(s)

Pei-Kai Liao

Company:  MediaTek

Email:        pk.liao@mediatek.com

## 12	Work item leadership

Primary responsibility: RAN WG1

NOTE:	If this is a RAN WID including Core and Perf. part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. part.

## 13	Supporting Individual Members

Supporting IM name

MediaTek

Acer

ASUS

AT&T

Broadcom

China Telecom

China Unicom

CHTTL

Hisilicon

HTC

Huawei

III

Intel

ITRI

KDDI

LightSquared

LGE

MStar

NEC

NTT DoCoMo

Orange

Sierra Wireless

Sharp

Telefónica

T-Mobile USA

Verizon

ZTE

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"