3GPP TSG RAN Meeting #70	RP-152220

# Sitges, Spain, December 7-10, 2015 	   revision of RP-151932

# Source:	Huawei, HiSilicon

# Title:	Revised Work Item: Narrowband IOT (NB-IOT)

# Document for:	Approval

Agenda Item:	11.7.17

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title:	Narrowband IOT

## Acronym: NB_IOT-Core

## Unique identifier:	690063

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

## 1	3GPP Work Area

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
| X | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

In GERAN#62, a study item on “Cellular System Support for Ultra Low Complexity and Low Throughput Internet of Things” was approved in GP-140421. The aim was to study both the possibility of evolving current GERAN system and the design of a new access system towards low complexity and low throughput radio access technology to address the requirements of cellular internet of things. The objectives of the study were: improved indoor coverage, support for massive number of low throughput devices, low delay sensitivity, ultra-low device cost, low device power consumption and (optimised) network architecture.

Since GERAN#62, the work plan and the Cellular IoT requirements were agreed by GERAN WG1 and WG2. GERAN WG1 and WG2 studied features and techniques extensively to meet the objectives, and the various concepts were evaluated.

As per the PCG#34 decisions, it was agreed to move the normative phase of a single “clean-slate solution” to TSG RAN based on techniques described in TR 45.820.

This feature is called Narrowband Internet of Things (NB-IOT).

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective is to specify a radio access for cellular internet of things, based to a great extent on a non-backward-compatible variant of E-UTRA, that addresses improved indoor coverage, support for massive number of low throughput devices, low delay sensitivity, ultra low device cost, low device power consumption and (optimised) network architecture.

NB-IOT should support 3 different modes of operation:

1.	‘Stand-alone operation’ utilizing for example the spectrum currently being used by GERAN systems as a replacement of one or more GSM carriers, as well as scattered spectrum for potential IoT deployment.

2.	‘Guard band operation’ utilizing the unused resource blocks within a LTE carrier’s guard-band

3.	‘In-band operation’ utilizing resource blocks within a normal LTE carrier

In particular, the following will be supported:

- 180 kHz UE RF bandwidth for both downlink and uplink

- OFDMA on the downlink

  - 15 kHz sub-carrier spacing for all the modes of operation (with normal or extended CP).

- For the uplink:

  - Single tone transmissions are supported. Two numerologies should be configurable by the network for single-tone transmission: 3.75 kHz and 15 kHz. A cyclic prefix is inserted. Frequency domain sinc pulse-shaping in the physical layer description.

  - Multi-tone transmissions are supported, based on SC-FDMA with 15 kHz UL subcarrier spacing.

  - FFS: Additional mechanisms for PAPR reduction.

  - The UE shall indicate the support single-tone and/or multi-tone, details to be discussed by RAN WGs

- An NB-IoT UE only needs to support half duplex operations

- A single synchronization signal design for the different modes of operation, including techniques to handle overlap with legacy LTE signals

- MAC, RLC, PDCP and RRC procedures based on existing LTE procedures and protocols and relevant optimisations to support the selected physical layer

- Any enhancements to S1 interface to CN and related radio protocols to support the work SA2 is conducting on the systems aspects such as signalling reduction for small data transmissions.

The detailed objectives are:

- RAN1 to specify the physical layer aspects, covering:

  - Physical channel and mapping of transport channels

  - Channel coding and physical channel mapping

  - Physical layer procedures

  - Physical layer measurements

  - UE physical layer capabilities

- RAN2 to specify the following radio protocol aspects:

  - The radio interface protocol architecture

  - MAC, RLC, PDCP, and RRC protocols

  - UE capabilities

- RAN3 to specify changes to existing S1 interface

- RAN4 to specify core requirements (when needed) to allow for  “standalone”  “in guard band operation” and “in-band operation” in specific bands (depending on operator input) as follows:

  - UE radio transmission and reception

  - Base Station radio transmission and reception

  - UE and Base Station Requirements for support of Radio Resource Management

  - For the stand-alone operation, specify RF requirements to meet (a) GSM mask and (b) MSR spectral mask operating together with any of: LTE, UMTS, GSM in the same BS.

  - For the guard band operation, specify RF requirements for adjacent / non-adjacent co-existence with LTE in the guard band.

  - For the in-band operation, specify RF requirements for adjacent  and non-adjacent coexistence with LTE.

The overall system description will be documented in a stage 2 functional specification.

The interface to the core network will be an optimised interface discussed in SA2 as part of FS_AE_CIOT.

Conformance testing will be described in a subsequent work item.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part

RAN4 to specify the following performance requirements (by RAN#73):

  - UE and Base Station demodulation requirements

  - UE and Base Station RRM performance requirements

### 4.3	RAN time budget proposal

NOTE:	For Wis/Sis under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
For WI/SI already approved in the past, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

| RAN #69 Q4/2015 RAN #70 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 82bis | 82bis | 91bis | 91bis | 91bis | 89bis | 76bis | 76bis | 76bis | 76bis | 83 | 83 | 92 | 92 | 92 | 90 | 77 | 77 | 77 | 77 |

| RAN #70 Q1/2016 RAN #71 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84 | 84 | 93 | 93 | 89 | 91 | 78 | 78 | 78 | 78 |

| RAN #71 Q2/2016 RAN #72 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84bis | 84bis | 93bis | 93bis | 89bis | 91bis | 78bis | 78bis | 78bis | 78bis | 85 | 85 | 94 | 94 | 90 | 92 | 79 | 79 | 79 | 79 |

| RAN #72 Q3/2016 RAN #73 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86 | 86 | 95 | 95 | 91 | 93 | 80 | 80 | 80 | 80 |

| RAN #73 Q4/2016 RAN #74 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86bis | 86bis | 95bis | 95bis | 91bis | 93bis | 80bis | 80bis | 80bis | 80bis | 87 | 87 | 96 | 96 | 92 | 94 | 81 | 81 | 81 | 81 |

| RAN #74 Q1/2017 RAN #75 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 88 | 88 | 97 | 97 | 89 | 95 | 82 | 82 | 82 | 82 |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

NOTE:	In case further explanation of the time budget proposal is needed, then please explain this below.

Additional comments to the time budget proposal: No mention of TU as per PCG decision (PCG34_39r2)

## 5	Service Aspects

## 6	MMI-Aspects

## 7	Charging Aspects

## 8	Security Aspects

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No | X |  |  |  | X |
| Don’t know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |
| ab.xyz | NB-IOT; Technical Report for BS and UE radio transmission and reception | RAN4 |  |  | RAN#71 (Mar’16)’ | Approval date only applies to core |

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| 36.300 |  | Introduction of NB-IOT |  |  |
| 36.101 |  | Introduction of NB-IOT | RAN#71 (Mar’’16) | Approval date only applies to core |
| 36.104 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ | Approval date only applies to core |
| 36.141 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ | Approval date only applies to core |
| 36.133 |  | Introduction of NB-IOT | RAN#73 (Sep’16)’ | Approval date only applies to perf |
| 37.104 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ | Approval date only applies to core |
| 37.141 |  | Introduction of NB-IOT | RAN#73 (Sep’16)’ | Approval date only applies to perf. |
| 36.201 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.211 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.212 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.213 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.214 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.302 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.304 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.306 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.321 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.322 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.323 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.331 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |
| 36.413 |  | Introduction of NB-IOT | RAN#71 (Mar’16)’ |  |

The work in the WGs will assume to reuse the existing specifications listed above. During the final approval process at RAN, RAN can decide to approve the provided CRs and/or  to copy them into new specifications.

NOTE:	If this is a RAN WID including Core and Perf. Part, then all new Core part specs have to be listed first and then all new Perf. Part specs. Indicate “Core part” or “Perf. Part” under Comments for each spec.
By default a new specs can only be new for one of both parts.

NOTE:	If this is a RAN WID including Core and Perf. Part, then all new Core part specs have to be listed first and then all new Perf. Part specs. Indicate “Core part” or “Perf. Part” under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. Part), then it has to be listed twice with appropriate approval dates.

## 11	Work item rapporteur(s)

Chris Pudney

Company: Vodafone

Email:	chris.pudney@vodafone.com

Matthew Webb
Company: Huawei

Email: matthew.webb@huawei.com

Asbjorn Grovlen

Company: Ericsson

Email: asbjorn.grovlen@ericsson.com

Xiaofeng Wang
      Company: Qualcomm

Email: wangxiao@qti.qualcomm.com

## 12	Work item leadership

3GPP RAN WG1

NOTE:	If this is a RAN WID including Core and Perf. Part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. Part.

## 13	Supporting Individual Members

Supporting IM name

Alcatel-Lucent

Alcatel-Lucent Shanghai Bell

AT&T

Blackberry

CATT

China Unicom

China Mobile

China Telecom

CATR

Deutsche Telekom

Ericsson

Huawei

HiSilicon

Intel

Interdigital

LG Electronics

Mediatek

Nokia Networks

OPPO

Panasonic

Qualcomm Incorporated

Samsung

Sequans

Sierra Wireless

Sony

SouthernLINC

Sprint

Telecom Ialia SPA

Telefonica

TeliaSonera

Telus

T-Mobile US

Toshiba

u-blox

US Cellular

Verizon

Vodafone

ZTE Corporation

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"