## Slide 1: Way Forward Rel-14 RAN1/RAN2/RAN4-led
Qualcomm, Ericsson, DoCoMo, Nokia Networks, Alcatel-Lucent, Alcatel-Lucent SB, Dish, European Broadcasting Union, Sony, Interdigital, Mitsubishi Electric, Deutsche Telekom, Hughes Systems
3GPP TSG RAN Meeting #71
Göteborg, Sweden, 7-10 March, 2016
RP-160645

## Slide 2: Following items proposed for approval
  RAN1-led:
  eMBMS
    Objectives d & f to be studied
    Objective a includes evaluation (exact CP length)
  FD-MIMO
    Deprioritize higher resolution for CSI reporting
  MUST
    No CSI enhancements
  UL Capacity Enhancements
    UL 256QAM only
    PUSCH UpPTS
  SRS carrier switching
  Increase V2V WID of 0.5 TUs to cater for questions to RAN1
  RAN2-led:
  eLWA
  FeD2D
  VoLTE enhancement
    Remove RAN1 scope
  Latency reduction (L2)
    Remove contention based PUSCH
  Light connection
    Study phase w/ limited allocation in Q2-16
  Indoor positioning
    Limited allocation (0.25 TU in R1 & R2)
  # All proposals require to adjust their scope.
  RAN4-led:
  BS AAS
  Measurement gap enhancement
  MIMO OTA
  Increase V2V WID of 0.5 Tus for RAN4 task
Ensure ~3 TUs available for NB-IoT enhancement and from RAN#72

## Slide 3: RAN1 TU allocation
 | Q2/16 |  | Q3/16 | Q4/16 |  | Q1/17 | Total
 | #84bis | #85 | #86 | #86bis | #87 | #88 | 
MUST | 1 | 1.5 | 1.5 | 2 | 2 |  | 8.5
FD-MIMO | 3 | 3 | 3 | 3 | 3 | 3 | 21
UL enhancements | 1 | 1 | 1 | 1 | 1 |  | 5
eMBMS | 1.5 | 1.5 | 1 | 1 | 1 |  | 5
SRS carrier switching | 0.75 | 0.5 | 1 | 1 | 1 |  | 5
V2V boost (ongoing) | 0.5 | 0.5 |  |  |  |  | 
Indoor positioning (RAN2 lead) | 0.25 |  | 0.25 | 0.25 |  |  | 
FeD2D (RAN2 lead) |  |  | ? | ? | ? | ? | 
VoLTE (RAN2 lead) |  |  | 0.5 |  |  |  | 
Total | 8 | 8 | 8.25 | 8.25 | 8 | 3 | 

## Slide 4: RAN2 TU allocation
 | Q2/16 |  | Q3/16 | Q4/16 |  | Q1/17 | Total
 | #93bis | #94 | #95 | #95bis | #96 | #97 | 
VOLTE | 1.5 | 1 | 1 | [x] | [x] | [x] | 3.5
Latency | 1 | 1 | 1 |  |  |  | 3
Light Connection | 0.5 | 0.5 | 1.5 | 1.5 | 1.5 | 1.5 | 7
Indoor Positioning | 0.25 | 0.25 | 0.25 | 0.25 | 0.25 |  | 2.25
LWA enh. | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 | 9
FeD2D | 1.5 | 1.5 | [1.5] | [2] | [2] | [2] | 10.5
EMBMS |  | 0.5 | 0.5 | 1 | 1 | 1 | 
SRS carrier switching (RAN1 lead) |  |  |  | 0.5 | 0.5 |  | 1
Measurement Gap (RAN4 lead) |  |  |  | 1 | 1 | 0.5 | 
Total | 6.25 | 6.25 | 5.75 | 6.75 | 6.75 | 5.5 | 

## Slide 5: RAN4 TU for RAN4/RAN1 new WI/SI
 | Q2/16 |  | Q3/16 | Q4/16 |  | Q1/17 | Total
 | 78bis | 79 | 80 | 80bis | 81 | 82 | 
AAS | RF 1 | RF 1 | RF 2 | RF 2 | RF 2 RRM 0.5 | RF 2 RRM 0.5 | 
MIMO OTA | RF 0.5 | RF 0.5 | RF 0.5 | RF 0.5 | RF 0.5 | RF 0.5 | 
Measurement gap enhancement | RRM 0.5 | RRM 1 | RRM 1.5 | RRM 1.5 | RRM 1.5 | RRM 1.5 | 
MUST | -- | RRM 1 | RRM 1 | -- | -- | RRM 1.5 | 
eFD-MIMO | -- | -- | -- | -- | -- | -- | 
SRS Switching | RF 0.5 RRM 0.5 | RF 1 RRM 1 | RF 1 RRM 1 | RF 1 RRM 1 | RF 1 RRM 1 | RF 1 RRM 1 | 
UL enhancement | -- | -- | RRM 1 | -- | -- | RRM 2 | 
Indoor positioning | RF 0.25 | RF 0.25 | RF 0.5 RRM 1 | RF 0.5 RRM 2 | RF 0.5 RRM 2 | RRM 1 | 
Total |  |  |  |  |  |  | 
RAN1/RAN2 impact of RAN4 new items: only Measurement gap enhancement
RAN2: 1+0.5 TU in Q4/16, RAN1 (maybe some)