## Slide 1: Discussion on work plan for NR
ZTE Corporation, ZTE Microelectronics, Spreadtrum
3GPP RAN #72
Busan, South Korea, June 2016
RP-160916

## Slide 2: Outline
Background
Original work plan and accelerated work plan
High level contents of Phase 1*
Motivations for standalone mode in Phase 1*
Detailed features in Phase 1* package
Revised NextGen Core Schedule
Proposals

## Slide 3
Background
Some operators are interested to have commercial 5G trial at the end of 2017 or early beginning of 2018
Existing 3GPP work plan can’t meet this new market requirement since 1st version of NR is expected to finish in Q2 2018 (stage3 freezing of Release 15)
To avoid market fragment and to have global unified 5G standardization, it sounds necessary to accelerate the 3GPP work plan on NR

## Slide 4
Original work plan & Accelerated work plan
2015
2016
2017
2018
2019
2020
IMT-2020 requirements
IMT-2020 proposals
IMT-2020 spec
NR Phase 1
NR Phase 2
NR Study
NR Evolution
March
June
Dec
NR Phase 1*
NR Phase 2
NR Study
NR Evolution
March
March
Dec
Accelerated

## Slide 5: High level contents of Phase 1*
Phase 1*
Tight inter-working
Stand alone
> 6GHz band
<= 6GHz band
eMBB
URLLC
mMTC
NextGen Core

## Slide 6: Motivations of Standalone Mode in Phase 1*
To allow fast track and clean slate development of 3GPP 5G system and to ensure a scalable, highly efficient solution with outstanding performance and without legacy compatibility burden.
To strive for the same system design between tight inter-working and standalone mode as much as possible
To align the system design between high spectrum band (>6GHz) and low spectrum band (<=6GHz) as much as possible
To enable early 5G system deployment for 3GPP operators who have urgent 5G timeline
To promote healthy and unified 5G eco-system from day 1 and to lower the risk of market fragmentation due to proprietary 5G product solutions

## Slide 7: Key features in Phase 1* package
Working group | Key features
RAN1 | Numerology, frame structure, wave form, channel coding; Reference signal and measurement; Control/data channel and its corresponding procedure; Initial access (synchronization, system information, PRACH) Paging, RLM Beam forming with essential part
RAN2 | Architecture (tight inter-working with LTE MeNB, standalone), CP/UP protocol architecture and detail design, e.g. initial access procedure including System information; RACH procedure; RRC connection setup and RRC connection maintenance; RRC state management; Paging Mobility (intra-NR), both network controlled and UE based
RAN3 | Architecture (tight inter-working with LTE MeNB, standalone) Protocol design between network nodes, e.g. S1*, X2*

## Slide 8: Additional features for standalone in Phase 1* package
Working group | Key features
RAN1 | Numerology, frame structure, wave form, channel coding; Reference signal and measurement; Control/data channel and its corresponding procedure; Initial access (synchronization, system information, PRACH) Paging, RLM Beam forming with essential part
RAN2 | Architecture (tight inter-working with LTE MeNB, standalone), CP/UP protocol architecture and detail design, e.g. initial access procedure including System information; RACH procedure; RRC connection setup and RRC connection maintenance; RRC state management; Paging Mobility (intra-NR), both network controlled and UE based
RAN3 | Architecture (tight inter-working with LTE MeNB, standalone) Protocol design between network nodes, e.g. S1*, X2*

## Slide 9: Revised Phase-1 NextGen Core Schedule and Key Delivery
Dec
Mar
Jun
Sep
Dec
Mar
Jun
Sep
Dec
Mar
Jun
Sep
Dec
Mar
Jun
Sep
Dec
2016
2017
2018
2019
Rel-14 SID
Rel-15 stage 2 SID+WIDs
Rel-15 Stage 3
Rel-16 stage 2 SID
Rel-16 stage 2 WID
Rel-16 stage 3
Rel-16
Rel-15
Phase 1
Phase 2
Functionalities | P1
QoS | X
Charging | X
Policy | X
Authentication | X
Mobility management | X
Session continuity | X
Session management | X
Architectural enablers | P1 | P2
Minimizing access dependencies (incl. non-3GPP access integration aspects). | X | 
Shared network and roaming scenarios |  | X
CP/UP separation | X | 
RAN-CN functional split | X | 
Architectural impacts of scaling |  | X
Network slicing |  | X
Co-existence, migration and interworking |  | X
Network functions granularity and interaction between them | X | 

## Slide 10: Proposals
Proposal 1: Start NR WI after SI is finished as scheduled, i.e. March 2017, and finish in March 2018
Proposal 2: Cover the following aspects in Phase 1*:
  Address eMBB and URLLC
  Support both sub-6GHz and above 6GHz bands
  Specify both tight-interworking and standalone mode
  Specify Next Generation Core (simplified version, e.g. without network slicing)
Proposal 3: More meetings can be scheduled, e.g. AdHoc meetings in 2017 and 8 meetings from 2018

## Slide 11: Thank you