3GPP TSG RAN Meeting #72	RP-161147

# Busan, South Korea, June 13th -16th, 2016 	Revision of RP-160980

# Source:	CATT, CMCC, Qualcomm Incorporated

# Title:	New WI proposal: UL data compression in LTE

# Document for:	Approval

Agenda Item:	10.1.2

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

Title:	WI: UL data compression in LTE

Acronym:

Unique identifier:

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part |  |
| --- | --- |
| This WID includes a Performance part |  |

1	3GPP Work Area

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
| X | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

3	Justification

Traditionally, downlink was considered to be the bottleneck in cellular network. Downlink capacity improvement was primarily focused in the previous studies since most data volume is downlink data. However, the shortage of uplink resource becomes more and more concerned in the network because of following factors:

- More and more mobile internet users are becoming content producers.

- Increasing of downlink traffic when using CA leads to more uplink traffic. However UE operates with few uplink carriers, typically only one.  This is to satisfy requirements on UE battery consumption and reduce UE complexity.

- Sidelink transmission introduced in D2D consumes uplink resources. This results in reduction of available uplink resources for D2N transmission.

- Typical UL/DL configuration in TD-LTE network is configuration 2, i.e. 3DL: 1UL. It is quite often that uplink becomes bottleneck in case of, e.g. file uploading.

So the uplink capacity improvement is becoming an urgent issue in the network. Yet another concern on uplink is its coverage vulnerability, namely in following aspects:

- As the number of LTE subscribers increases, the uplink interference level reaches 5~10 dB in practical network, making uplink transportation in poor radio condition difficult.

- Due to power limitation, RLC segmentation is a common way to extend uplink coverage. However, it is not a preferred solution in some case, e.g. VoLTE call setup.

- During VoLTE call setup phase, a SIP message size is about 2KB. When UE is in poor radio condition (e.g. RSRP < -120dBm) and/or high interference (e.g. uplink IoT = 10dB), it has been observed in practical network that a SIP message is segmented into 200 RLC pieces, thus average call setup time and call drop rate are increased. So huge SIP message size becomes a problem.

A RAN level solution should be considered to resolve these problems. Although the data could be compressed at application layer, in practical network, most of applications do not compress data. Moreover, operator would not require all applications to support this function. A RAN level solution allows for the operator to control the UL compression as per need for selected traffic. In RAN2#93 meeting, the contribution R2-161747 highlights requirements for UL data compression and potential gain could be achieved with UL Data Compression (UDC) in cellular network. . It is illustrated in R2-161747 that:

Observation 1: UDC can achieve over 50% compression gain for web surfing, text uploading, online video and text over instant message.

Observation 2: UDC can achieve high compression gain and increase uplink capacity in practical network deployment.

Moreover, latency improvement could be expected for uplink transmission with UDC in an uplink throughput limited network.

Considering the significant gain shown in preliminary investigation and urgent requirement for UL capacity improvement for current networks, UL data compression is recommended for study and standardised for LTE system.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

The objective of this study phase is to investigate the potential mechanisms to perform UDC between the UE and eNB:

- Identify the use case and traffic characteristics for UDC in a practical network

- Investigation of  UDC solutions, at least including:

  - Identify which protocol layer to perform the UDC;

  - Investigate  compression algorithms and compressed data formats for performance evaluation

  - Evaluate the performance of compression solutions based on traffic characteristics  in a practical network;

  - Evaluate performance impact on layer 2 and layer 3 traffic using agreed upon traffic types and traffic modelling;

  - Conclude an effective solution.

- Identify corresponding signaling and procedures to support operator controllability of the solution.;

In work item phase:

- Specify the signalling and procedures of the effective solution that identified in study phase.

- Specify the compression data format for the selected compression algorithm of the effective solution.

4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

4.3	RAN time budget proposal

NOTE:	For WIs/SIs under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
For WI/SI already approved in the past, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

| RAN #72 Q3/2016 RAN #73 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86 | 86 | 95 | 95 | 95 | 93 | 80 | 80 | 80 | 80 |
|  |  | 0.5 |  |  |  |  |  |  |  |

| RAN #73 Q4/2016 RAN #74 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86bis | 86bis | 95bis | 95bis | 95bis | 93bis | 80bis | 80bis | 80bis | 80bis | 87 | 87 | 96 | 96 | 96 | 94 | 81 | 81 | 81 | 81 |
|  |  | 1 |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |

| RAN #75 Q1/2017 RAN #75 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 88 | 88 | 97 | 97 | 97 | 95 | 82 | 82 | 82 | 82 |
|  |  | 1 |  |  |  |  |  |  |  |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

NOTE:	In case further explanation of the time budget proposal is needed, then please explain this below.

Additional comments to the time budget proposal:

5	Service Aspects

6	MMI-Aspects

7	Charging Aspects

8	Security Aspects

9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |
| TR 36.8yz | Study on UL data compression in LTE | RAN2 |  |  | RAN#74, Dec. 2016 |  |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| To be added |  |  | RAN#75 Mar. 2017 | To be added according to the solution selected in study phase |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

11	Work item rapporteur(s)

Chandrika Worrall

Company: CATT

Email:    Chandrika@catt.cn

Liu Feilu

Company: Qualcomm Incorporated

Email:   feilul@qti.qualcomm.com

12	Work item leadership

Primary: RAN WG2

NOTE:	If this is a RAN WID including Core and Perf. part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. part.

13	Supporting Individual Members

Supporting IM name

CATT

Qualcomm Incorporated

Beijing Xinwei Telecom Techn.

Broadcom

CATR

China Telecom

China Unicom

CHTTL

CMCC

Huawei

HiSilicon

Intel Corporation

ITRI

MediaTek

OPPO

Potevio

Shenzhen Coolpad Technologies

Softbank Corp.

Spreadtrum Communications

SPRINT Corporation

Xiaomi

ZTE

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"