3GPP TSG RAN meeting #72										RP-161294

Busan, Korea, June 13 - 17, 2016

Status Report to TSG

Agenda item:			10.2.8

| Work Item Name | Further mobility enhancements in LTE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | <Yes > | Perf. part: | <No> | Testing part: | <No> |
| Study Item Name |  |  |  |  |  |  |
| Acronym | LTE_eMob-Core |  |  |  |  |  |
| Unique ID | 710178 |  |  |  |  |  |

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Du Zhongda |
|  | Company | ZTE Corporation |
|  | Email | Du.zhongda@zte.com.cn |

1	Work plan related evaluation

1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | overall level of completion as decided by TSG for the Perf. part | completion date as decided by TSG for the Perf. part |
| --- | --- | --- | --- | --- | --- | --- |
| 71 | WI started | RP-160636 | 0% | March 2017 | - | - |

NOTE:	The table covers all TSG meetings from the start of the WI/SI but not the current RAN meeting.
Please indicate the RAN Tdoc numbers for the WI/SI description sheets in the 3rd column above as link to the 3GPP server, i.e. ftp://ftp.3gpp.org/tsg_ran/TSG_RAN/TSGR_xx/Docs/RP-xxnnnn.zip
e.g.: RP-160617

1.2	Status at this TSG meeting

NOTE:	This status reflects the conclusion of the leading WG (e.g. achieved by email). In case there was no consensus a corresponding range has to be provided and reason for missing consensus has to be mentioned. If this status report covers Core and Perf. part, then the rapporteur may have to contact 2 WGs (one for the Core and RAN4 for the Perf. part).

1.2.1	Estimated level of completion of the work/study item

overall (mandatory to be provided):		Core part:			25%

RAN4 Perf. part:		XXX %

RAN5 Testing part:		XXX %

SI:				XXX %

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

per WG (mandatory to be provided) for Core part or SI:	RAN WG1:		XXX%

RAN WG2:		25%

RAN WG3:		25%

RAN WG4:		XXX%

RAN WG5:		XXX%

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

additional comments:

1.2.2	Estimated completion date of the work/study item

This SI is planned to be 100% complete in:				<e.g. March 17>	which is:	RAN #XX

The Core part WI is planned to be 100% complete in:			< Dec. 2016>	which is:	RAN #74

The Performance part WI is planned to be 100% complete in:	<e.g. March 17>	which is:	RAN #XX

The Testing part WI is planned to be 100% complete in:		<e.g. March 17>	which is:	RAN #XX

NOTE:	Please leave the XX for lines that are not applicable for this status report.

additional comments:			<if any, otherwise leave it blank>

1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Any time units modified in this section compared to RP-152300 endorsed by RAN #70 | <Yes> |
| --- | --- |

NOTE:	The last row of the table(s) below have to be filled out (without revision marks) to reflect the status of time units (1 time unit ~ 2h) per session as endorsed by the previous RAN meeting: RP-160617
up to the target date of the WI/SI (if necessary add further tables below).
Then it has to be decided whether any modification is needed and a corresponding Yes or No has to be indicated in the table above.
If any modification is needed, then the table(s) below has to be modified with revision marks and a motivation/explanation of the changes has to be provided below the table(s).
If no time unit is needed for a session, then leave the field empty.
In general: The time units have to be indicated up to the target date of the WI/SI (if necessary add further tables).

| RAN #72 Q3/2016 RAN #73 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86 | 86 | 95 | 95 | 91 | 93 | 80 | 80 | 80 | 80 |
|  |  | 0.5 |  |  | 0.5 | 0.5 | 0.5 |  |  |

| RAN #73 Q4/2016 RAN #74 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86bis | 86bis | 95bis | 95bis | 91bis | 93bis | 80bis | 80bis | 80bis | 80bis | 87 | 87 | 96 | 96 | 92 | 94 | 81 | 81 | 81 | 81 |
|  |  | 1 |  |  | 0.5 | 0.5 | 0.5 |  |  |  |  | 1 |  |  | 0.5 | 0.5 | 0.5 |  |  |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

motivation/explanation:-

In the RAN2#93bis meeting, RAN2 sent an LS (i.e. R2-163135) to RAN1 and RAN4 to evaluate the candidate solutions identified in the RAN2. For RAN4, the questions to be answered are related to not only RFRF Core but also R4RD Core.

2.	Technical status related evaluation

2.1	Detailed progress report since last TSG meeting (for all involved WGs)

NOTE:	A good progress report lists what was done for each open issue in all affected WGs.

2.1.1	Progress of the SI or Core part WI or Testing part WI

RAN WG2

Further mobility enhancement was discussed for a quarter of two days in RAN2#93bis and RAN2#94. 21 contributions were submitted to RAN2#93bis. 19 contributions were submitted to RAN2#94.

Summary of RAN2#93bis

In RAN2#93bis, RAN2 discussed the potential options of RACH-less solution (i.e. Solution 1) and make-before-break solution (i.e. Solution 2). To have a better understanding on both Solution 1 and Solution 2, RAN2 sent an LS to RAN1/RAN3/RAN4 to evaluate the candidate options of Solution 1 and Solution 2, and managed an email discussion to collect the technical details of Solution 2 Options.

Summary of RAN2#94

For Solution 1, RAN2 discussed the scenario in which the network knows the Timing Advance value. For Solution 2, RAN2 discussed the technical details of Solution 2 Options and tried to exclude some of the options. The agreements achieved in RAN2 are listed as follows. An LS is sent out to RAN1/RAN4 to inform them of the latest RAN2 agreements.

Solution 1:

- Timing advance value adjustment

  - RACH procedure can be avoided at least in some deployments without introducing any new time alignment control or estimation mechanisms because the network knows when the timing alignment is the same for both source and target cells.

  - Solution 1 is feasible at least in the case of reusing of time alignment values from the perspective of RAN2.

- UL grant allocation

  - RAN2 to adopt option B2 to get UL grant for RACH-less solution. Option B2 is that “Target eNB pre-allocated periodic UL grant”.

Solution 2:

- Categorization of candidate options

  - The candidate options mentioned in the email discussion are categorized as follows:

    - Category A (No simultaneous Rx/Tx from another intra-frequency cell): Option 2b/4b/6(Case 0)

    - Category B (No simultaneous Tx but need simultaneous Rx of PSS/SSS/CRS from another intra-frequency cell): Option 1/2a/4a/Option 6(Case 1)

    - Category C (Simultaneous Tx of PRACH to another intra-frequency cell and simultaneous Rx of PDSCH/PDCCH from another intra-frequency cell): Option 2c/6(Case 2)

    - Category D (Simultaneous Tx of PRACH/PUSCH/PUCCH/SRS to another intra-frequency cell and simultaneous Rx of PDSCH/PDCCH from another intra-frequency cell): Option 3/5/7/8/6(case 3)

- Security impacts

  - CAT D solutions have security key problem.

- Down-selection of candidate options

  - RAN2 will choose at most one solution from the solution group 2 to be further considered in the Work Item

  - Remove options of CAT C and D from the candidate options of solution 2 family.

  - Remove option 2a and 2b in R2-163863 from the candidate options of solution 2 family

  - Remove option 6 in R2-163863 from the candidate options of solution 2 family.

RAN WG3

Further mobility enhancement was discussed for a quarter of two days in RAN3#91bis and RAN3#92. 6 contributions were submitted to RAN3#91bis. 13 contributions were submitted to RAN3#92.

Summary of RAN3#91bis

RAN3 clarified that the scenarios of the WI covers DC/CA/normal handover. RAN3 discussed the potential impacts on data forwarding of Solution 2, and more discussions regarding the data forwarding impacts are expected.

Summary of RAN3#92

RAN3 discussed the potential impacts of Solution 1 and Solution 2 Options, and awaits for the down-selection results from RAN2. The MRO issues related to Solution 2 are postponed.

2.1.2	Progress of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

2.2	List of completed elements (compare with open issues of last TSG)

2.2.1	Completed elements of the SI or Core part WI or Testing part WI

RAN2:

- Solution 1

  - Identification of applicable scenario(s)

  - Period of UL grant allocation

- Solution 2

  - Partial down-selection of Solution 2 family by removing options requiring excessive UE capability of simultaneous reception/transmission from/to multiple intra-frequency cells.

2.2.2	Completed elements of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

2.3	List of open issues

NOTE:	Usually, at the beginning of a WI/SI the list of open issues is copied from the objectives of the WID/SID into this open issues list. Once an open issue is completed it is moved up to section 2.2.
When a WI/SI is 100% complete the list under 2.3 is empty. Otherwise please justify why an open issue is not essential for the WI/SI.

2.3.1	Open issues of the SI or Core part WI or Testing part WI

RAN2:

- Solution 1

  - TA value adjustment

  - UL grant allocation

  - Power control

- Solution 2

  - Choose a single (i.e. “at most one”) solution

RAN3:

- Signalling support of DC/CA/normal handover

- Data forwarding

RAN1:

- Evaluation of TA value calculation

- Evaluation of power control

RAN4:

- Evaluation of TA value calculation

- Evaluation of power control

2.3.2	Open issues of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2

RAN2#93bis

- R2-162409	Discussion on solutions to minimize service interruption	China Telecommunications	discussion

- R2-162410	RACH-less Handover for Mobility Enhancement	Huawei, HiSilicon	discussion

- R2-162517	Consideration on RACH-less handover	CATT	discussion

- R2-162532	Discussion of solution 1: RACH-less handover	Intel Corporation	discussion

- R2-162699	RACH-less Handover to reduce the length of service interruption	Nokia, Alcatel-Lucent Shanghai Bell	discussion

- R2-162910	Comparison of Mobility Improvements for LTE	QUALCOMM CDMA Technologies	discussion

- R2-162232	Overview of solutions for the LTE mobility enhancements 	Samsung Electronics Co., Ltd	discussion

- R2-162411	Support of Simultaneous Data Transmission in the Source and Target Sides	Huawei, HiSilicon	discussion

- R2-162444	Mobility enhancement for SCG change	Samsung	other

- R2-162519	Considerations on SeNB change in DC	CATT	discussion

- R2-162563	Interruption analysis on mobility events	ZTE Corporation	discussion

- R2-162564	User throughput evaluation on mobility events	ZTE Corporation	discussion

- R2-162963	User throughput evaluation on mobility events	ZTE Corporation	discussion

- R2-162565	Evaluation of solutions on service interruption enhancement	ZTE Corporation	discussion

- R2-162719	Discussion of solution 2: Maintaining source eNB connection during handover	Intel Corporation	discussion

- R2-162833	Scenarios for mobility enhancements in CA and DC	Intel Corporation	discussion

- R2-162899	Considerations on Solution 1 and 2 for Mobility Enhancements	ETRI	discussion

- R2-162561	Tentative work plan of mobility enhancement	ZTE Corporation	discussion

- R2-163022	Draft LS on the feasibility of mobility enhancement solutions	Draft LS out 	ZTE

- R2-163026	Draft LS on the feasibility of mobility enhancement solutions	Draft LS out 	ZTE

- R2-163135	LS on the feasibility of mobility enhancement solutions	LS out 	ZTE

RAN2#94

- R2-163564	UL grant in target cell for RACHless Handover	CATT	other

- R2-163605	UL grant for RACH-less handover	Intel Corporation	discussion

- R2-163862	Remaining issues of RACH-less Handover	ZTE Corporation	discussion

- R2-163992	Network controlled RACH-less handover	Ericsson	discussion

- R2-164239	Further details of RACH-less handover	QUALCOMM CDMA Technologies	discussion

- R2-163863	Email discussion on solution 2 family	ZTE Corporation	discussion

- R2-163563	Consideration on solutions for Mobility enhancement	CATT	other

- R2-163606	Different options for solution 2	Intel Corporation	discussion

- R2-163656	Discussion on Intra-eNB Handover	Huawei, HiSilicon	discussion

- R2-163657	Simultaneous Data Transmission in Inter-eNB Handover	Huawei, HiSilicon	discussion

- R2-163864	Comparison between candidate options of solution 2 family	ZTE Corporation	discussion

- R2-163866	Further Details of Option 6 for Solution 2	ETRI	discussion

- R2-164329	Further Details of Option 6 for Solution 2	ETRI	discussion

- R2-163981	“make-before-break” HO in LTE and its implications	Nokia, Alcatel-Lucent Shanghai Bell	discussion

- R2-164225	Considerations on solution 2 for mobility enhancements	LG Electronics France	discussion

- R2-163738	Further considerations on solutions for the LTE mobility enhancements and analysis of the functional impact	Samsung	discussion

- R2-164540	LS on the evaluation of simultaneous transmission and reception	ZTE

- R2-164565	LS on the evaluation of simultaneous transmission and reception	ZTE

- R2-164380	“Way forward” for further mobility enhancements in LTE	Intel, Ericsson, Nokia, Qualcomm, CATT	discussion

RAN3

RAN3#91bis

- R3-160620 Interruption analysis on mobility events	ZTE Corporation discussion

- R3-160621 Analysis on solutions for service interruption reduction in mobility events	ZTE Corporation discussion

- R3-160636 Maintaining Source eNB Connection during Handover	Huawei discussion

- R3-160675 Overview of solutions for the LTE mobility enhancements	Samsung discussion

- R3-160771 Considerations on SeNB change in DC	CATT discussion

- R3-160918 Way forward on further mobility enhancements in LTE WI	ZTE Corporation discussion

RAN3#92

- R3-161070 LS on the feasibility of mobility enhancement solutions (To: RAN1, RAN3, RAN4)	RAN2

- R3-161210 Enhanced mobility replies to RAN2	Nokia, Alcatel-Lucent Shanghai Bell discussion

- R3-161145 [DRAFT] Response LS on the feasibility of ME solutions (To: RAN2; Cc: RAN1, RAN4)	ZTE Corporation LS out

- R3-161421 [DRAFT] Response LS on the feasibility of ME solutions (To: RAN2; Cc: RAN1, RAN4)	ZTE Corporation LS out

- R3-161525 [DRAFT] Response LS on the feasibility of ME solutions (To: RAN2; Cc: RAN1, RAN4)	ZTE Corporation LS out

- R3-161541 [DRAFT] Response LS on the feasibility of ME solutions (To: RAN2; Cc: RAN1, RAN4)	ZTE Corporation LS out

- R3-161542 Response LS on the feasibility of ME solutions (To: RAN2; Cc: RAN1, RAN4)	RAN3 LS out

- R3-161064 Further considerations on solutions for the LTE mobility enhancements and analysis of the functional RAN3 impact	Samsung discussion

- R3-161143 Further Consideration on eLTE Mobility Enhancement	ZTE Corporation discussion

- R3-161144 Discussion on data forwarding in mobility enhancement solutions	ZTE Corporation	discussion

- R3-161152 Discussion on data forwarding for make before break solution	CATT	discussion

- R3-161211 Considerations on SON-MRO for make-before-break	Nokia, Alcatel-Lucent Shanghai Bell	discussion

- R3-161422 Way Forward for LTE_eMob after RAN3#92	ZTE	discussion

RAN4

RAN4#79

- R4-163892	Draft reply LS on the feasibility of mobility enhancement solutions ZTE

- R4-164906	Draft reply LS on the feasibility of mobility enhancement solutions ZTE

- R4-164069	Discussion on the feasibility of mobility enhancement solutions Huawei, HiSilicon

RAN1

RAN1#85

- R1-163968	LS on the feasibility of mobility enhancement solutions	RAN2, ZTE

- R1-164644	Draft reply LS on the feasibility of mobility enhancement solutions	ZTE

- R1-165226	Discussion on feasibility of mobility enhancement solutions	Intel Corporation

- R1-165370	Discussion on the mobility enhancements solutions	Nokia, Alcatel-Lucent Shanghai Bell

- R1-165986	Reply LS on the feasibility of mobility enhancement solutions	ZTE

- R1-165996 	Reply LS on the feasibility of mobility enhancement solutions	RAN1

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template