## Slide 1
3GPP TSG RAN #73 RP-161348
New Orleans, US, 19 – 22 Sep, 2016
RAN4 Chairman: Xutao Zhou
RAN4 Vice Chairman: Xizeng Dai
RAN4 Vice Chairman: Hiromasa Umeda
RAN4 Secretary: Issam Toufik
Status Report RAN WG4 to TSG-RAN #73

## Slide 2: Meetings
Meetings held since the last plenary
RAN4 #79 AH | 28 – 30 June 2016 | Hong Kong, CN | Huawei, ASTRI
RAN4 #80 | 22 – 26 Aug 2016 | Gothenburg, SE | EF3
RAN #73 | 19 – 22 Sep 2016 | New Orleans, US | NF3

## Slide 3: 2016 Statistics
Meeting | Date | Delegates registered/attendees | Documents requested/uploaded
RAN4 #79AH | 28 – 30 June 2016 | 53/about 53 | 287/261
RAN4 #80 | 22 – 26 Aug 2016 | 270/196 | 2226/2032
Chart: 
| MIMO-OTA AH | NB-IoT AH | #78 | #78bis | #78-AH | #79 | #79AH | #80 | #80bis | #81
RAN4 Delegates 2016 | 19 | 35 | 159 | 150 | 35 | 251 | 53 | 196
Chart: 
| MIMO-OTA AH | NB-IoT AH | #78 | #78bis | #78-AH | #79 | #79AH | #80 | #80bis | #81
RAN4 Submitted Contributions 2016 | 19 | 156 | 1500 | 1510 | 222 | 1720 | 261 | 2032

## Slide 4: Executive Summary
875 approved contributions => 43%
Finalization of earlier releases (up to Rel-12)=> 5% of contributions
Rel-13 Work and Study Items maintenance => 13% of contributions
Rel-13 Work and Study Items => 35% of contributions
Rel-14 RAN4 Spectrum related Work and Study Items (16% of contributions)
Rel-14 RAN4 non-Spectrum related Work and Study Items (22% of contributions)
NR (6% of contributions)
Other documents + (3 % of contributions)

## Slide 5: Non-spectrum related WI/SI status RAN4 led items Rel-13
Name (revised finish dates by red font, completed WIs by green highlights) | Start_Date | Finish_Date | Status Report | Completion
Rel-13 WI | Red = new | Performance WI | Core / Performance | Core/Perf
LTE DL 4 Rx antenna ports (Performance) | 03/2015 | 09/2016 | RP-161554 | 100/100 %
Base Station (BS) RF requirements for Active Antenna System (AAS) | 06/2014 | 09/2016 | RP-161666 | 100/100 %
Rel-13 SI |  |  |  | 
Study on multi-node testing for LAA | 06/2016 | 12/2016 | RP-161671 | 10%

## Slide 6: Spectrum related WI/SI status Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report or WID | Completion
Rel-14 Basket CA WI |  |  |  | 
LTE Advanced Intra-band CA including contiguous and non-contiguous spectrum | 12/2015 | 03/2017 | RP-161471 | 44/0 %
LTE Advanced inter-band CA Rel-14 for 2DL/1UL | 12/2015 | 03/2017 | RP-161482 | 50/50 %
LTE Advanced inter-band CA Rel-14 for 3DL/1UL | 12/2015 | 03/2017 | RP-161673 | 60/0 %
LTE Advanced inter-band CA Rel-14 for 4DL/1UL | 12/2015 | 03/2017 | RP-161470 | 78/0 %
LTE Advanced inter-band CA Rel-14 for 5DL/1UL | 12/2015 | 03/2017 | RP-161497 | 60/0 %
LTE Advanced inter-band CA Rel-14 for 2DL/2UL | 12/2015 | 03/2017 | RP-161675 | 60/0 %
LTE Advanced inter-band CA Rel-14 for xDL/2UL with x=3,4,5 | 12/2015 | 03/2017 | RP-161488 | 70/0 %
LTE Advanced inter-band CA Rel-14 for 3DL/3UL | 12/2015 | 03/2017 | RP-161457 | 15/15 %
Rel-14 WI |  |  |  | 
Band 41 power class 2 operation | 06/2016 | 12/2016 | RP-161476 | 80 %
Citizen Broad Radio Services (CBRS) 3.5GHz band for LTE in US | 06/2016 | 12/2016 | RP-161495 | 70/0%
Rel-14 SI |  |  |  | 
Feasibility Study on LTE Advanced Carrier Aggregation for Band 3 and Band 39 | 03/2016 | 03/2017 | RP-161703 | 50%
Feasibility study on global application of LTE Band 11 and of LTE Band 21 UEs | 06/2016 | 12/2016 | RP-161480 | 30%

## Slide 7: Non-spectrum related WI/SI status RAN4 led items Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-14 WI | Red = new | Performance WI | Core / Performance | Core/Perf
Performance enhancements for high speed scenario in LTE | 12/2015 | 06/2017 | RP-161483 | 45/25 %
Multi-Band Base Station testing with three or more bands | 12/2015 | 12/2016 | RP-161453 | 95/60 %
Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS) | 03/2016 | 09/2017 | RP-161667 | 10/0%
Radiated requirements for the verification of multi-antenna reception performance of UEs | 03/2016 | 03/2017 | RP-161585 | 15/0%
Measurement Gap Enhancement for LTE | 03/2016 | 06/2017 | RP-161593 | 25/0 %
LTE UE TRP and TRS and UTRA Hand Phantom related UE TRP and TRS Requirements | 12/2012 | 12/2016 | RP-161529 | 60%
Rel-14 SI |  |  |  | 
Study on NB-IoT RF requirement for coexistence with CDMA | 06/2016 | 12/2016 | RP-161456 | 35%
LTE bandwidth flexibility enhancements | 03/2016 | 06/2017 | RP-160942 | 50%

## Slide 8: Status of other WG led WI/SIs impacting RAN4
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-13 WI | Red = new | Perf. WI | Or WID | Core/Perf
Further LTE Physical Layer Enhancements for MTC (Performance) | 09/2014 | 12/2016 | RP-161463 | 100/80 %
Enhanced LTE D2D Proximity Services (Performance) | 12/2014 | 09/2016 | RP-161508 | 100/100 %
Multicarrier Load Distribution of UEs in LTE(Performance) | 03/2015 | 09/2016 | RP-161696 | 100/100 %
Licensed-Assisted Access to Unlicensed Spectrum (Performance) | 06/2015 | 12/2016 | RP-161583 | 100/90 %
Narrow Band IOT (NB-IOT) (Performance) | 09/2015 | 12/2016 | RP-161659 | 100/60 %
Elevation Beamforming/Full-Dimension (FD) MIMO for LTE(Performance) | 06/2015 | 09/2016 | RP-160928 | 100/100 %
Rel-14 WI/SI |  |  |  | 
Enhanced LAA for LTE | 12/2015 | 06/2017 | RP-161581 | 92/0 %
Support V2V services based on LTE sidelink | 12/2015 | 03/2017 | RP-161602 | 100/0 %
SRS Carrier based Switching for LTE | 03/2016 | 03/2017 | RP-161662 | 55/0 %
Further Indoor Positioning enhancements for UTRA and LTE | 03/2016 | 03/2017 | RP-161475 | 60/0 %
Uplink capacity enhancement for LTE | 03/2016 | 09/2017 | RP-161459 | 40/0 %
Downlink Multiuser Superposition Transmission | 03/2016 | 06/2017 | RP-161732 | 60/0 %
Further enhanced MTC for LTE | 06/2016 | 09/2017 | RP-161462 | 12/0 %
Further mobility enhancements in LTE | 03/2016 | 12/2016 | RP-161700 | 50/0 %
NB-IoT enhancement | 06/2016 | 09/2017 | RP-161660 | 13/0 %
LTE-based V2X Services | 06/2016 | 09/2017 | RP-161605 | 15/0 %
Study on New Radio Access Technology | 03/2016 | 03/2017 | RP-161587 | 20 %

## Slide 9: Rel-13 Work Items HSPA & LTE

## Slide 10: BS RF requirements for Active Antenna Array System (AAS)
General
  Performance WI completed
  Evening AH minutes (R4-166419)
TR 37.842 v2.1.0 (RP-161448) is submitted in RAN #73 for approval
  TR 37.842 v1.13.0 (R4-167177) with approved TPs from RAN4 #80 (R4-166933, R4-166941,R4-165787,R4-166942,R4-166219,R4-166943,R4-166944,R4-166945,R4-166921, R4-166922, R4-166923,R4-166924, R4-166925,R4-166926,R4-166927,R4-166929)
  TR 37.842 v1.12.0 (R4-166420) with approved TPs from RAN4 #79
TS 37.145-1 and TS 37.145-2 v1.0.0 (RP-161449, -1450) are submitted in RAN #73 for approval
  TS 37.145-1 v0.4.0 (R4-167178) with approved TPs from RAN4 #80 (R4-166935, R4-166423, R4-166217,R4-166937, R4-166936)
  TS 37.145-2 v0.4.0 (R4-167179) with approved TPs from RAN4 #80 (R4-166931,R4-167191,R4-166422,R4-166218,R4-166938,R4-166939,R4-166940,R4-166517)
Measurement uncertainty
  Test equipment uncertainty values for OTA test (R4-166921)
  Indoor anechoic chamber EIRP testing uncertainty (R4-166922)
  Indoor anechoic chamber EIS testing uncertainty (R4-166923)
  Uncertainty value for EIRP in CATR (R4-166924)
  Uncertainty value for EIS in CATR (R4-166925)
  Uncertainty value for EIRP for near field test range (R4-166926)
  Uncertainty value for EIS for near field test range (R4-166927)
  Measurement uncertainty and TT values (R4-166929)

## Slide 11: Further LTE Physical Layer Enhancements for MTC
General
  Performance WI extends to Dec 2016 for remaining issues, e.g., RRM test cases, UE demod and CSI requirements
  Ad-hoc meeting minutes (R4-166822)
WF for UE demodulation and CSI performance requirements
  WF on eMTC demodulation requirements (R4-167155)
  WF on opening issues for eMTC UE demodulation (R4-166997)
CR approved for RRM, UE demodulation and CSI, BS demodulation
  36.133 OCNG patterns for Cat-M1 RRM test (R4-166759)
  36.133 PRACH configuration reference (R4-167014)
  36.133 Cat-M1 CEMode A RLM test cases (R4-166760, -6761, -6762)
  36.133 RLM test (R4-166763, -6764, -6765, -6766, -6767, -6768)
  36.133 Handover test (R4-165426)
  36.133 Transmit timing accuracy test (R4-165428, -6773, )
  36.133 Intra frequency case for Cat-M1 UE in enhanced coverage (R4-166769)
  36.133 RRC Re-establishment test for eMTC UEs in CEModeB (R4-165852)
  36.133 Cat-M1 PRACH test cases (R4-166770, -6771, -6772)
  36.133 Intra-frequency measurement (R4-167010, -7011, -7012)
  36.133 RSRP accuracy test case (R4-167013)
  36.101 M-PDCCH demod requirements (R4-167166, -6778)
  36.101 PDSCH demod requirements (R4-166823, -6824)
  36.101 CQI (R4-166825, -6826)
  36.104 PUCCH performance requirements (R4-166828)
  36.104 PUSCH performance requirements (R4-165329, -7157)
  36.141 Add test tolerance (R4-166827)

## Slide 12: LTE DL 4RX antenna ports
General
  Performance WI completed
  Ad hoc minutes for 4Rx (R4-166794)
Antenna connection and applicability
  36.101 CR for applicability rule, antenna connections and test method (-7006)
  LS to RAN5 on applicability rule, antenna connection of 2Rx test for 4Rx test (-7009)
SDR test
  36.101 CR for SDR single carrier test (-7165)
CSI reporting
  CQI corrections (-6739)
  36.101 CQI requirements (-6738)
RRM maintenance
  Square bracket removal (R4-165108)
Other specifications
  36.307 CRs (-7025, -7026)

## Slide 13: Enhanced LTE D2D
Performance WI completed
RRM performance
  36.133 CRs for RRM test cases (-6751)
UE Demod
  36.101 CR for demod requirements for D2D communication (-6752)
  36.101 CR for demod requirements for D2D discovery (-7040)

## Slide 14: Multicarrier Load distribution
Performance WI completed
RRM performance
  WF on RS-SINR accuracy requirements (-6743)
  36.133 CR RS-SINR accuracy requirements (-6744)
  36.133 RS-RINR accuracy requirements test case (-6745, -6746, -7146, -7036, -7162, -7163)

## Slide 15: LAA to Unlicensed Spectrum
General
  Ad-hoc minutes for LAA and eLAA (-7269)
RRM requirements
  36.133 CRs on RRM test cases endorsed in 79AH were approved (-5729, -5731, -5117, -5121, -5615, -5616, -5617,- 5618, -5975, -5977, -6409)
  36.133 CRs on Channel occupancy accuracy endorsed in 79AH were approved (-5300)
  36.133 CR on LBT model (-6784)
  36.133 CR on definition and abbreviation for FS3 (-5971)
UE Demod
  Simulation assumption for PDCCH (-6780)
  36.101 CR on signal model (-7159)
  36.101 CR on reference channel (-7034)
  36.101 CR on PDSCH (-6820)
  36.101 CR on PDCCH (-6781)
UE CSI
  36.101 CR on aperiodic CSI test (-6782)
BS RF performance
  36.141 CR on Correction of ACLR and CALCR (-7133)
  36.141 CR on Correction on LBT test procedure (-7143)

## Slide 16: Narrow Band IoT (Performance)
General
  Performance WI extends to Dec 2016.
  LS to RAN5 about the progress of performance part for NB-IoT (- 6841)
BS RF conformance testing
  WF for test model for in-band operation ( -6725)
  Agreed CRs for BS RF conformance testing (R4-165172,-5178, -5212, -6228, -6232, -6233,-6234, -6367, -6369, -6370, -6669, -6671, -6672, -6673, -6715, -6716, -6717, -6722, -6723, -6724, -6726, -6727, -6728, -6670)
RRM
  WF on measurement accuracy (-7118)
  WF on RLM test parameters (-6693)
  WF on NB-IoT test cases (-7121)
  Agreed CRs (R4-166655, -6084, -7119, -7081, -7082, -6692)
UE Demod Performance requirements
  Simulation assumption (R4-155352)
  Way forward on NB-IoT UE simulation (R4-166656)
  WF for signal pattern for NPDCCH (R4-147058)
  WF for signal pattern for NPDSCH (R4-147075)
  Agreed CRs (R4-166657, -7061, -6663, -7114)
BS Demod performance requirements
  Simulation assumption (R4-165359)
  WF for PUSCH format 2 (R4-167076)
  WF for PRACH (R4-167115)
  Agreed CRs (-7106, -7057, -7065, -7064, -7072)

## Slide 17: Elevation Beamforming / Full-Dimension (FD) MIMO for LTE
Performance WI completed
UE demod
  36.101 CR on PDSCH requirements (-6795)
UE CSI
  36.101 CR on CRI test (-6797)
  36.101 CR on FRC for CRI test (-5945)
  36.101 CR on K=1 PMI (-5944)
  36.101 Correction CR ( -6801)
  36.101 MR test (-5946)

## Slide 18: TEI-13 (1/2)
4Rx
  Completion of the RF RX requirements (-5492)
DuCo
  LS to RAN1 on definition of SSTD measurement (-7153)
  eDC demod requirements (-7022)
Multicarrier Load distribution
  RS-SINR measurement requirements with CA (-2755)
LAA
  WF on MSD for B46 (-6851)
  36.101 CR on guard band for B46 MSD (-6982)
  36.101 CR on guard band for B46 in CA combos (-5470)
  36.101 Corrections (-5947)
  36.104 CR on BS unwanted mask (-6852)
  36.141 CR on BS unwanted mask (-6853)
  36.133 CR on Known cell requirements (-7154)
  36.133 CR on applicability of intra-frequency maximum measurement time requirements (-6833)
  36.133 CR on inter-frequency infinite measurement (-6813)
AAS
  Corrections (-7107, -6565)
eMTC
  36.101 Corrections (-7050, -5695, -5697, -7052)
  36.133 CR on CGI requirements (-6036)
  36.133 Corrections (-5421, -6758,
  WF on transmit timing accuracy for CEmodeB (-6835)
  WF on MIB acquisition delay (-6836)
  WF on eMTC TDD requirement (-7016)
  LS on UCG parameters for eMTC (-7198)
  UCG related Company in RAN for approval

## Slide 19: TEI-13 (2/2)
eD2D
  Introduction Korea regulatory requirements for PS-LTE, BS band 28 (-7176, -7141)
MMSE-IRC for BS
  Bracket removal and maintenance CRs (-5243, -5245, -7000, -6808)
CCIM
  CR on finalization of enhanced PDCCH/PCFICH/PHICH/ePDCCH (-6816, 7001, -7002)
NB-IoT
  WF on NB-IoT aggregate power control (-6638)
  WF on NB-IoT UL timing error (-6652)
  Maintenance CRs (-5398, -6637, -5404, -5551, -6720, -6460, -6634, -5716, -6641, -6344, -6642, -6643, -5168, -5209, -6235, -6721, -6336, -6645, -6718, -6647, -6648, -7113, -5414, -6510, -7066, -6651, -6554 )
  LS on applicability of NRSRQ measurement (-6696)
Spectrum
  Corrections CR ( -7054, -6497, -5805)
Others
  LS on Rel-13 Capability (-7200)
  Optional Pcell indication in Rel-13 and Rel-14 (-5193)
  Corrections CR ( -5095, -5102, -5464, -5564, -5566, -7055, -6519, -4999, -5718, -6469, -7021)
  Network assistance for Network synchronization in LTE was discussed in TEI.
    Agreement: conduct the analysis for evaluation (encourage companies to do simulation) targeting at answer the question of “The timing estimation error range by receiving RACH preamble”

## Slide 20: Rel-13 Non-Spectrum related SI

## Slide 21: Study on Multi-node testing for LAA
General
  Work plan (R4-166285)
  TR skeleton (R4-166543)
  TP on Scope of TR36.789 (R4-166969)
  TP on Section 4 and 5 (R4-166970)
Detailed testing aspects
  WF on LAA multi-node testing (R4-166971)

## Slide 22: Rel-14 Specturm related WI/SI

## Slide 23: LTE Intra-Band CA including contiguous and non-contiguous
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_1C_1UL_BCS1 | Rel-10 | Hao Chen, China Unicom | No | No
CA_2DL_3B_1UL_BCS0 | Rel-10 | Qiu haijie, Samsung | No | No
CA_2DL_3A-3A_1UL_BCS2 | Rel-11 | Qiu haijie, Samsung | No | No
CA_2DL_5B_2UL_BCS0 | Rel-11 | Marc Grant, AT&T | No | No
CA_2DL_5B_1UL_BCS1 | Rel-11 | Kiran Kuchi IITH | No | No
CA_2DL_5A_5A_1UL_BCS1 | Rel-11 | Kiran Kuchi IITH | No | No
CA_2DL_7A-7A_2UL_7A-7A_BCS1 | Rel-11 | Joonyoung Shin,SK telecom | No | No
CA_2DL_7A-7A_1UL_BCS2 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_2DL_7A-7A_1UL_BCS3 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_2DL_7A-7A_2UL_7A-7A_BCS3 | Rel-11 | Joonyoung Shin,SK telecom | No | No
CA_2DL_12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | No | No
CA_3DL_40D_1UL_BCS1 | Rel-11 | Per Lindell, Ericsson | No | No
CA_3DL_40D_3UL_BCS0 | Rel-12 | Qun Pan, CMCC | No | No
CA_4DL_40E_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | No | No
CA_2DL_40A-40A_1UL_BCS1 | Rel-11 | Per Lindell, Ericsson | No | No
CA_3DL_40A-40C_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | No | No
CA_4DL_40C-40C_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | No | No
  Agreed Big CRs
  36.101 (R4-165634)
Endorsed Revised WID (R4-165628)
Detailed progress of each CA combinations (and see next slides)

## Slide 24
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_41D_3UL_BCS0 | Rel-12 | Qun Pan, CMCC | No | No
CA_3DL_41A-41C_2UL_BCS0 | Rel-11 | George Cummings, Sprint | No | No
CA_2DL_42C_2UL_BCS1 | Rel-11 | Liehai Liu, Huawei | Yes | Yes
CA_3DL_42D_2UL_BCS1 | Rel-11 | Liehai Liu, Huawei | Yes | Yes
CA_5DL_42F_1UL_BCS0 | Rel-11 | Yuexia Song, CATT | Yes | Yes
CA_5DL_42F_2UL_BCS0 | Rel-11 | Yuexia Song, CATT | Yes | Yes
CA_2DL_46C_0UL_BCS0 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_2DL_46C_0UL_BCS1 | Rel-14 | Luis Anaya, Vodafone | Yes | Yes
CA_3DL_46D_0UL_BCS0 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_3DL_46D_0UL_BCS1 | Rel-14 | Luis Anaya, Vodafone | Yes | Yes
CA_4DL_46E_0UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | Yes | Yes
CA_4DL_46E_0UL_BCS1 | Rel-14 | Luis Anaya, Vodafone | No | No
CA_2DL_ CA_46A-46A_0UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_3DL_ CA_ 46A-46C_0UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_4DL_ CA_ 46A-46D_0UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_3DL_ 66D_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_ 66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | No | No
CA_3DL_ 66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
LTE Intra-Band CA including contiguous and non-contiguous
Detailed progress of each CA combinations (and see next slides)

## Slide 25: LTE Inter-band CA for 2DL/1UL
  Agreed Big CRs
  36.101 (R4-165185)
  36.104 (R4-165186)
  36.141 (R4-165187)
Endorsed Revised WID (R4-166859)
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_1A-3A_1UL_BCS1 | Rel-10 | Luis Anaya, Vodafone | No | No
CA_2DL_1A-38A_1UL_BCS0 | REL-10 | Liubo, Huawei Luis Anaya, Vodafone Group | yes | yes
CA_2DL_1A-46A_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone |  | 
CA_2DL_2A-66A _1UL_BCS0 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_2A-66A _1UL_BCS1 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_2A-66A _1UL_BCS2 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes

## Slide 26: LTE Inter-band CA for 2DL/1UL
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_3A-5A _1UL_BCS4 | REL-10 | Qiu haijie, Samsung | No | No
CA_2DL_3A-21A _1UL_BCS0 | REL-10 | Kei Ando, NTT DOCOMO, INC. | Yes | Yes
CA_2DL_3A-28A_1UL_BCS1 | Rel-10 | Luis Anaya, Vodafone | Yes | Yes
CA_2DL_3A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | Yes | Yes
CA_2DL_3A-40A_1UL_BCS1 | Rel-12 | Luis Anaya, Vodafone | No | No
CA_2DL_3A-41A_1UL_BSC1 | Rel-12 | Luis Anaya, Vodafone | No | No
CA_2DL_3A-46A_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | no | no
CA_2DL_5A-28A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | No | No
CA_2DL_5A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_2DL_5A-46A_1UL_BCS1 | Rel-13 | Kiran Kuchi, IITH |  | 
CA_2DL_5A-66A _1UL_BCS0 | REL-10 | Zheng Zhao, Verizon | Yes | Yes
CA_2DL_7A-8A_1UL_BCS2 | REL-10 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_2DL_7A-32A_1UL_BCS0 | REL-10 | Paolo Goria, Telecom Italia | No | No
CA_2DL_7A-46A_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | no | no
CA_2DL_7A-66A_1UL_BCS0 | REL-10 | Paul (Pavlo) Nebesny, Rogers Communications | yes | yes

## Slide 27: LTE Inter-band CA for 2DL/1UL
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_8A-28A_1UL_BCS0 | REL-10 | Kenichi Kihara, SoftBank Corp.. | yes | yes
CA_2DL_8A-39A_1UL_BCS0 | REL-10 | Yuexia Song, CATT | Yes | Yes
CA_2DL_8A-41A_1UL_BCS1 | Rel-12 | Madhur Bhardwaj, Bharti Airtel |  | 
CA_2DL_8A-46A_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_2DL_8A-46A_1UL_BCS1 | Rel-13 | Madhur Bhardwaj, Bharti Airtel |  | 
CA_2DL_11A-28A_1UL_BCS0 | REL-10 | Kenichi Kihara, SoftBank Corp.. | no | no
CA_2DL_11A-41A_1UL_BCS0 | REL-12 | Kenichi Kihara, SoftBank Corp.. | yes | yes
CA_2DL_11A-42A_1UL_BCS0 | REL-12 | Kenichi Kihara, SoftBank Corp.. | yes | yes
CA_2DL_11A-46A_1UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | No | No

## Slide 28: LTE Inter-band CA for 2DL/1UL
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_12A-66A _1UL_BCS0 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A _1UL_BCS1 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A _1UL_BCS2 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A _1UL_BCS3 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A _1UL_BCS4 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A _1UL_BCS5 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes

## Slide 29
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_13A-46A_1UL_BCS0 | REL-13 | Zheng Zhao, Verizon | Yes | Yes
CA_2DL_13A-66A _1UL_BCS0 | REL-10 | Zheng Zhao, Verizon | Yes | Yes
CA_2DL_19A-46A_1UL_BCS0 | REL-13 | Suguru Okuyama NTT DOCOMO | Yes | Yes
CA_2DL_20A-28A_1UL_BCS0 | REL-10 | Ralf Schuh, TeliaSonera | Yes | Yes
CA_2DL_20A-32A_1UL_BCS1 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | Yes | Yes
CA_2DL_21A-28A_1UL_BCS0 | REL-10 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_2DL_21A-46A_1UL_BCS0 | REL-13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_2DL_26A-46A_1UL_BCS0 | Rel-13 | Shane Austin, SouthernLINC Wireless | Yes | Yes
CA_2DL_28A-41A_1UL_BCS1 | Rel-12 | Madhur Bhardwaj, Bharti Airtel |  | 
CA_2DL_28A-46A_1UL_BCS0 | Rel-13 | Luis Anaya, Vodafone | No | No
CA_2DL_29A-66A_1UL_BCS0 | REL-10 | John Kim, Dish | Yes | Yes
LTE Inter-band CA for 2DL/1UL
Detailed progress of each CA combinations

## Slide 30: LTE Inter-band CA for 2DL/1UL
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_39A-46A_1UL_BCS0 | Rel-13 | Yuexia Song, CATT | no | no
CA_2DL_40A-41A_1UL_BCS0 | Rel-10 | Luis Anaya, Vodafone | Yes | Yes
CA_2DL_40A-42A_1UL_BCS0 | Rel-10 | Per Lindel, Ericsson | No | No
CA_2DL_40A-46A_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_2DL_40A-46A_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | No | No
CA_2DL_41A-46A_1UL_BCS1 | Rel-13 | Madhur Bhardwaj, Bharti Airtel |  | 
CA_2DL_46A-66A_1UL_BCS0 | REL-13 | Zheng Zhao, Verizon | Yes | Yes
Detailed progress of each CA combinations

## Slide 31: LTE Inter-band CA for 3DL/1UL
  Agreed Big CRs
  36.101 (R4-165088)
  36.104 (R4-165089)
  36.141 (R4-165090)
Revised WID (R4-164874)
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-5B_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | Yes | Yes
CA_3DL_4A-5B_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | Yes | Yes
CA_3DL_5B-30A_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | Yes | Yes
CA_3DL_2A-2A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_2A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_2A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_2A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_5A-5A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_5B-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_5A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_5A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_5A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_13A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_13A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_13A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_2A-5A-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_2A-13A-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes

## Slide 32: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_12A-66C_1UL_BCS0 | Rel-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_12A-66A-66A_1UL_BCS0 | Rel-11 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_2A-12A-66A_1UL_BCS0 | Rel-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_2A-12A-66A_1UL_BCS1 | Rel-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_3A-7A-40A_1UL_BCS0 | Rel-12 | Ye Liu, Huawei | Yes | Yes
CA_3DL_3C-20A_1UL_BCS0 | Rel-10 | Bo Liu, Huawei; Luis Anaya, Vodafone | Yes | Yes
CA_3DL_3A-3A-20A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei; Luis Anaya, Vodafone | Yes | Yes
CA_3DL_1A-3A-38A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei; Luis Anaya, Vodafone | No | No
CA_3DL_1A-7A-40A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | Yes | Yes
CA_3DL_3A-7A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | No | No
CA_3DL_7A-20A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | No | No
CA_3DL_3C-41A_1UL_BCS0 | Rel-12 | Yuqiang Zhang, ZTE | Yes | Yes
CA_3DL_1A-3A-41A_1UL_BCS0 | Rel-12 | Dong Zhao, China Telecom | Yes | Yes
CA_3DL_8B-41A_1UL_BCS0 | Rel-12 | Qun Pan, CMCC | Yes | Yes
CA_3DL_11A-41C_1UL_BCS0 | Rel-12 | Kenichi Kihara, SoftBank Corp. | Yes | Yes
CA_3DL_11A-42C_1UL_BCS0 | Rel-12 | Kenichi Kihara, SoftBank Corp. | Yes | Yes
CA_3DL_8A-39C_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | Yes | Yes
CA_3DL_8B-39A_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | Yes | Yes

## Slide 33: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_1A-41A-42A_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | Yes | Yes
CA_3DL_5A-7C_1UL_BCS0 | Rel-10 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_2A-7A-66A_1UL_BCS0 | Rel-10 | Paul (Pavlo) Nebesny, Rogers Communications | No | No
CA_3DL_1A-7A-20A_1UL_BCS1 | Rel-10 | Marius OLTEAN, Bouygues Telecom | No | No
CA_3DL_1A-7A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_1A-20A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_3A-7A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_3A-20A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_7A-20A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_2A-7A-7A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_3DL_4A-7A-7A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_3DL_1A-40C_1UL_BCS0 | Rel-12 | Iwajlo Angelow, Nokia Networks | Yes | Yes
CA_3DL_1A-8A-28A_1UL_BCS0 | Rel-10 | Kenichi Kihara, SoftBank | yes | yes
CA_3DL_3A-8A-28A_1UL_BCS0 | Rel-10 | Kenichi Kihara, SoftBank | yes | yes
CA_3DL_3A-3A-7A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_3A-3A-7A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_3A-7A-7A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_3A-7A-7A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_3A-7A-8A_1UL_BCS2 | Rel-10 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_7A-7A-8A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_7A-7A-8A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes

## Slide 34: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_3A-5A-7A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | Yes | Yes
CA_3DL_1A-5A-28A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | No | No
CA_3DL_3A-5A-28A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | No | No
CA_3DL_1A-5A-38A_1UL_BCS0 | Rel-12 | Hisashi Onozawa, Nokia Networks | No | No
CA_3DL_3A-5A-38A_1UL_BCS0 | Rel-12 | Hisashi Onozawa, Nokia Networks | No | No
CA_3DL_11A-46C_1UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | No | No
CA_3DL_3A-46C_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DOCOMO, INC. | Yes | Yes
CA_3DL_3A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | No | No
CA_3DL_7A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | No | No
CA_3DL_7A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | No | No
CA_3DL_2A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | No | No
CA_3DL_4A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | No | No
CA_3DL_5A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | No | No
CA_3DL_3C-40A_1UL_BCS0 | Rel-12 | Iwajlo Angelow, Nokia Networks | Yes | Yes
CA_3DL_3A-20A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia / Luis Anaya, Vodafone | Yes | Yes
CA_3DL_5A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_5A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | No | No
CA_3DL_3C-8A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | Yes | Yes
CA_3DL_1A-46C_1UL_BCS0 | Rel-13 | Kei Ando, NTT Docomo, Inc. | Yes | Yes
CA_3DL_1A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | No | No

## Slide 35: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-46A-46A _1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_3DL_4A-46A-46A _1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_3DL_46A-46A-66A _1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_3DL_2A-46C_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_3DL_4A-46C_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_3DL_46C-66A_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_3DL_13A-46C_1UL_BCS0 | Rel-13 | Zheng Zhao, Verizon | No | No
CA_3DL_1A-3A-21A_1UL_BCS0 | Rel-10 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-19A-21A_1UL_BCS0 | Rel-10 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_3A-21A-42A_1UL_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-21A-28A_1UL_BCS0 | Rel-10 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-28A-42A_1UL_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-21A-28A_1UL_BCS0 | Rel-10 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-28A-42A_1UL_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_21A-28A-42A_1UL_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_19A-46C_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_21A-46C_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes

## Slide 36: LTE Inter-band CA for 3DL/1UL
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_3A-5A-40A_1UL_BCS1 | Rel-12 | Qiu haijie, Samsung | No | No
CA_3DL_1A-5A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_1A-7A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_5A-7A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_1A-7A-7A_1UL_BCS0 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_3DL_5A-7A-7A_1UL_BCS0 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_3DL_28A-41A-42A _1UL_BCS0 | Rel-12 | Huiping Shan, Huawei | Yes | Yes
CA_3DL_39C-46A_1UL_BCS0 | Rel-13 | Yuexia Song, CATT | No | No
CA_3DL_39A-46C_1UL_BCS0 | Rel-13 | Yuexia Song, CATT | No | No
CA_3DL_40C-46A_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_3DL_40A-46C_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_3DL_8B-46A_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | No | No
CA_3DL_8A-46C_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | No | No
CA_3DL_28A-46C_1UL_BCS0 | Rel-13 | Luis Anaya, Vodafone | No | No
CA_3DL_40A-46C_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | No | No
CA_3DL_CA_40A-42C_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | No | No
CA_3DL_CA_40C-42A_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | No | No
CA_3DL_29A-66A-66A_1UL_BCS0 | Rel-11 | John Kim, DISH Network | Yes | Yes
CA_3DL_29A-66C_1UL_BCS0 | Rel-10 | John Kim, DISH Network | Yes | Yes
Detailed Progress for each CA combination

## Slide 37: LTE Inter-band CA for 3DL/1UL
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_1A-3A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-8A-41A_1UL_BCS0 | Rel -12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-8A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-28A-40A_1UL_BCS0 | Rel -12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-28A-41A_1UL_BCS0 | Rel -12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-28A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-40A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-40A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-41A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-8A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-8A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-28A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
Detailed Progress for each CA combination

## Slide 38: LTE Inter-band CA for 3DL/1UL
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_3A-8A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-28A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-28A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-40A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-40A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-41A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_8A-28A-40A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_8A-28A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_8A-28A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_8A-40A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_8A-40A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_8A-41A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_28A-40A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_28A-40A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_28A-41A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_40A-41A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
Detailed Progress for each CA combination

## Slide 39: LTE Inter-band CA for 4DL/1UL
  3 Big CRs agreed
  36.101 (R4-165631)
  36.104 (R4-165632)
  36.141 (R4-165633)
Endorsed revised WID (R4-167190
Detailed Progress of each CA combination (and see next slides)
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-3A-5A-7A_1UL_BCS0 | Rel-11 | Hisashi Onozawa, Nokia | Yes | Yes
CA_4DL_1A-3A-5A-28A_1UL_BCS0 | Rel-11 | Hisashi Onozawa, Nokia | No | No
CA_4DL_1A-3A-5A-38A_1UL_BCS0 | Rel-12 | Hisashi Onozawa, Nokia | No | No
CA_4DL_1A-3A-7A-7A_1UL_BCS0 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_1A-3A-7A-20A_1UL_BCS0 | Rel-11 | Marius Oltean, Bouygues | Yes | Yes
CA_4DL_1A-3A-7A-40A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | Yes | Yes
CA_4DL_1A-3A-7A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | No | No
CA_4DL_1A-3C-8A_1UL_BCS0 | Rel-11 | Hisashi Onozawa, Nokia | Yes | Yes
CA_4DL_1A-3A-20A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | Yes | Yes
CA_4DL_1A-3A-40C_1UL_BCS0 | Rel-12 | Iwo Angelow, Nokia | Yes | Yes
CA_4DL_1A-3C-40A_1UL_BCS0 | Rel-12 | Iwo Angelow, Nokia | Yes | Yes

## Slide 40: LTE Inter-band CA for 4DL/1UL
Detailed Progress of each CA combination (and see next slides)
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-5A-7A-7A_1UL_BCS0 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_1A-5A-7C_1UL_BCS0 | Rel-11 | Jaehyun Chang, LG Uplus | No | No
CA_4DL_1A-5A-7A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_1A-5A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_1A-7A-20A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | Yes | Yes
CA_4DL_1A-7A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | No | No
CA_4DL_1A-41A-42C_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | Yes | Yes
CA_4DL_1A-41C-42A_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | Yes | Yes
CA_4DL_1A-46D_1UL_BCS0 | Rel-13 | Kei Andou, NTT DoCoMo | Yes | Yes
CA_4DL_1A-46D_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | No | No
CA_4DL_2A-2A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | No | No
CA_4DL_2A-2A-5A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-2A-13A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-2A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-2A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-2A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-4A-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-4A-7A-7A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_4DL_2A-4A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | No | No
CA_4DL_2A-4A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | Yes | Yes
CA_4DL_2A-5A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | No | No

## Slide 41: LTE Inter-band CA for 4DL/1UL
Detailed Progress of each CA combination (and see next slides)
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_2A-5B-30A_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-5A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-5B-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-5A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2C-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-13A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-13A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-13A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-46A-46C _1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_4DL_2A-46D_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_4DL_2A-66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | No | No
CA_4DL_2A-66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-66D_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_3A-3A-7A-8A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | No | No
CA_4DL_3A-3A-7A-8A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | No | No
CA_4DL_3A-3A-7A-7A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_4DL_3A-3A-7A-7A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_4DL_3A-5A-7A-7A_1UL_BCS0 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_3A-7A-7A-8A _1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_4DL_3A-7A-7A-8A _1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_4DL_3A-7A-20A-32A_1UL_BCS0 | Rel-11 | Paolo Goria, Telecom Italia / Luis Anaya, Vodafone | No | No

## Slide 42: LTE Inter-band CA for 4DL/1UL
Detailed Progress of each CA combination
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_3A-7A-20A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | Yes | Yes
CA_4DL_3A-7A-40C_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | Yes | Yes
CA_4DL_3C-40C_1UL_BCS0 | Rel-12 | Iwo Angelow, Nokia | Yes | Yes
CA_4DL_3C-41C_1UL_BCS0 | Rel-12 | Zhang, Yuqiang, ZTE | Yes | Yes
CA_4DL_3A-41D_1UL_BCS0 | Rel-12 | Zhang, Yuqiang, ZTE | Yes | Yes
CA_4DL_3A-41A-42C_1UL_BCS0 | Rel-12 | Kenichi Kihara, Softbank | Yes | Yes
CA_4DL_3A-41C-42A_1UL_BCS0 | Rel-12 | Kenichi Kihara, Softbank | Yes | Yes
CA_4DL_3A-46D_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DoCoMo | Yes | Yes
CA_4DL_3A-46D_1UL_BCS1 | Rel-13 | Bo Liu, Huawei | No | No
CA_4DL_4A-4A-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_4A-4A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | No | No
CA_4DL_4A-4A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | Yes | Yes
CA_4DL_4A-5A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | No | No
CA_4DL_4A-5A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | Yes | Yes
CA_4DL_4A-5B-30A_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_4A-46A-46C_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_4DL_4A-46D_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_4DL_5A-7A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | No | No
CA_4DL_5A-46D_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes

## Slide 43: LTE Inter-band CA for 4DL/1UL
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_5A-46D_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | No | No
CA_4DL_5A-5A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5A-5A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5A-5A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5B-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5B-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5B-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5A-66D_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5A-66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5A-66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | No | No
CA_4DL_7A-46D_1UL_BCS0 | Rel-13 | Liu Bo, Huawei | No | No
CA_4DL_8B-39C_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | Yes | Yes
CA_4DL_8A-41D_1UL_BCS0 | Rel-12 | Pan, Qun, CMCC | Yes | Yes
CA_4DL_8B-41C_1UL_BCS0 | Rel-12 | Pan, Qun, CMCC | Yes | Yes
CA_4DL_8B-46C_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | No | No
CA_4DL_8A-46D_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | No | No
CA_4DL_11A-46D_1UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | No | No
CA_4DL_13A-46D_1UL_BCS0 | Rel-13 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_13A-66D_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_13A-66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_13A-66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
Detailed Progress of each CA combination

## Slide 44: LTE Inter-band CA for 4DL/1UL
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_19A-46D_1UL_BCS0 | Rel-13 | Suguru Okuyama NTT DOCOMO | Yes | Yes
CA_4DL_21A-46D_1UL_BCS0 | Rel-13 | Suguru Okuyama NTT DOCOMO | Yes | Yes
CA_4DL_28A-41A-42C_1UL_BCS0 Note1 | Rel-12 | Huiping Shan, Huawei | Yes | Yes
CA_4DL_28A-41C-42A_1UL_BCS0 Note1 | Rel-12 | Huiping Shan, Huawei | Yes | Yes
CA_4DL_28A-46D_1UL_BCS0 | Rel-13 | Luis Anaya, Vodafone | No | No
CA_4DL_39C-46C_1UL_BCS0 | Rel-13 | Yuexia Song, CATT | No | No
CA_4DL_39A-46D_1UL_BCS0 | Rel-13 | Yuexia Song, CATT | No | No
CA_4DL_40C-42C_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | No | No
CA_4DL_40C-46C_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_4DL_40A-46D_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_4DL_40D-46A_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_4DL_40A-46D_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | No | No
CA_4DL_41A-42D_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | Yes | Yes
CA_4DL_41D-42A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | Yes | Yes
CA_4DL_46A-46C-66A_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_4DL_46D-66A_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | Yes | Yes
Detailed Progress of each CA combination

## Slide 45: LTE Inter-band CA for 5DL/1UL
  Agreed Big CRs
  36.101 (R4-166154)
  36.104 (R4-166388)
  36.141 (R4-166389)
Revised WID (R4-166900)
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_1A-3A-5A-7A-7A_1UL_BCS0 | 12 | Joonyoung Shin, SK telecom | Yes | Yes
CA_5DL_1A-3A-7A-20A-42A_1UL_BCS0 | 12 | Marius Oltean, Bouygues Telecom | No | No
CA_5DL_1A-3C-40C_1UL_BCS0 | 12 | Iwajlo Angelow, Nokia Networks | yes | yes
CA_5DL_1A-5A-46D_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_5DL_1A-5A-7A-46C_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | No | No
CA_5DL_1A-7A-46D_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | No | No
CA_5DL_1A-41C-42C_1UL_1A_BCS0 CA_5DL_1A-41C-42C_1UL_42A_BCS0 | 12 | Masaaki Obara, KDDI | Yes | Yes
CA_5DL-1A-46E_1UL_BCS0 | 13 | Kei Ando, NTT DOCOMO | Yes | Yes

## Slide 46: LTE Inter-band CA for 5DL/1UL
Detailed progress of each CA combinations
CA combination | REL-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL-1A-46E_1UL_BCS1 | 13 | Luis Anaya, Vodafone | No | No
CA_5DL_2A-2A-5A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A-2A-5A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A-2A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A-2A-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A-2A-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A_4A_5B _30A_1UL_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes
CA_5DL_2C_5B_30A_1UL_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes
CA_5DL_2A-5B-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A-5B-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A-5A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A-13A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A-13A-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A-13A-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_2A-46A-46D_1UL_BCS0 | 13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_5DL_3A-3A-7A-7A-8A_1UL_BCS0 | 12 | Bo-Han Hsieh, CHTTL | No | No
CA_5DL_3A-3A-7A-7A-8A_1UL_BCS1 | 12 | Bo-Han Hsieh, CHTTL | No | No
CA_5DL_3C-41D_1UL_BCS0 | 12 | Zhang, Yuqiang; ZTE | yes | yes
CA_5DL_3A-41C-42C_1UL_BCS0 | 12 | Kenichi Kihara, Softbank | yes | yes
CA_5DL-3A-46E_1UL_BCS0 | 13 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL-3A-46E_1UL_BCS1 | 13 | Luis Anaya, Vodafone | No | No
CA_5DL_4A-4A_5B_ 30A_1UL_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes

## Slide 47: LTE Inter-band CA for 5DL/1UL
CA combination | REL-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_4A-46A-46D_1UL_BCS0 | 13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_5DL_5A-7A-46D_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | No | No
CA_5DL_5A-46E_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_5DL_5A-46E_1UL_BCS1 | 13 | Luis Anaya, Vodafone | No | No
CA_5DL_5A-5A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_5A-5A-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_5A-5A-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_5B-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_5B-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | No | No
CA_5DL_7A-46E_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | No | No
CA_5DL_8B-41D_1UL_BCS0 | 12 | Pan, Qun; CMCC | yes | yes
CA_5DL_8B-46D_1UL_BCS0 | 13 | Qun Pan, CMCC | No | No
CA_5DL_8A-46E_1UL_BCS0 | 13 | Qun Pan, CMCC | No | No
CA_5DL_11A-46E_1UL_11A_BCS0 | 13 | Masaaki Obara, KDDI | No | No
CA_5DL_13A-46E_1UL_BCS0 | 13 | Zheng Zhao, Verizon | No | No
CA_5DL_19A-46E_1UL_BCS0 | 13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_21A-46E_1UL_BCS0 | 13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_28A-41C-42C_1UL_BCS0 | 12 | Huiping Shan, Huawei | Yes | Yes
Detailed progress of each CA combinations

## Slide 48: LTE Inter-band CA for 5DL/1UL
CA combination | REL-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_28A-46E_1UL_BCS0 | 13 | Luis Anaya, Vodafone | No | no
CA_5DL_39C-41D_1UL_BCS0 | 12 | Pan, Qun; CMCC | yes | yes
CA_5DL_39C-46D_1UL_BCS0 | 13 | Yuexia Song, CATT | No | No
CA_5DL_39A-46E_1UL_BCS0 | 13 | Yuexia Song, CATT | No | No
CA_5DL_40C-46D_1UL_BCS0 | 13 | Qun Pan, CMCC | No | No
CA_5DL_40A-46E_1UL_BCS0 | 13 | Qun Pan, CMCC | No | No
CA_5DL_40A-46E_1UL_BCS1 | 13 | Luis Anaya, Vodafone | no | no
CA_5DL_40D-46C_1UL_BCS0 | 13 | Qun Pan, CMCC | No | No
CA_5DL_41C-42D_1UL_BCS0 | 12 | Liehai Liu, Huawei | yes | yes
CA_5DL_41D-42C_1UL_BCS0 | 12 | Liehai Liu, Huawei | yes | yes
CA_5DL_46A-46D-66A_1UL_BCS0 | 13 | Nelson Ueng T-Mobile USA | Yes | Yes
CA_5DL_46E-66A_1UL_BCS0 | 13 | Zheng Zhao, Verizon | No | No
Detailed progress of each CA combinations

## Slide 49: LTE Inter-band CA for 2DL/2UL
  Agreed Big CRs
  36.101 (R4-166327)
Endorsed Revised WID (R4-166326)
Detailed Progress for each CA combination
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_3A-41A_2UL_3A-41A_BCS0 | REL-12 | Zhang Yuqiang, ZTE | Yes | Yes
CA_2DL_8A-41A_2UL_8A-41A_BCS0 | REL-12 | Pan Qun, CMCC | Yes | Yes
CA_2DL_3A-42A_2UL_3A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_2DL_19A-42A_2UL_19A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_2DL_21A-42A_2UL_21A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_2DL_2A-7A_2UL_2A-7A_BCS0 | REL-11 | Antti Immonen, Hisilicon | Yes | Yes
CA_2DL_7A-8A_2UL_7A-8A_BCS0 | REL-11 | Bo-Han Hsieh, CHTTL | No | No
CA_2DL_8A-39A_2UL_8A-39A_BCS0 | REL-12 | Yuexia Song | No | No
CA_2DL_41A-42A_2UL_41A-42A_BCS0 | REL-12 | Kenichi Kihara, SoftBank | Yes | Yes
CA_2DL_3A-21A_2UL_3A-21A_BCS0 | REL-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes

## Slide 50: LTE Inter-band CA for xDL/2UL with x=3,4,5
  Agreed Big CRs
  36.101 (R4-167137, -7138, )
Endorsed Revised WID (R4-165799)
Detailed Progress for each CA combination
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-12A-30A_2UL_2A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_3DL_2A-12B_2UL_2A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_3DL_4A-12A-30A_2UL_4A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_3DL_4A-12B_2UL_4A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_3DL_1A-3A-7A_2UL_1A-3A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-3A-7A_2UL_1A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-3A-7A_2UL_3A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-3A-40A_2UL_1A-3A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_3DL_1A-5A-40A_2UL_1A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_3DL_3A-5A-40A_2UL_3A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_3DL_1A-7A-8A_2UL_1A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-7A-8A_2UL_1A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-8A-40A_2UL_1A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_3A-3A-8A_2UL_3A-8A_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | No | No
CA_3DL_3A-7A-8A_2UL_3A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | No | No
CA_3DL_3A-7A-8A_2UL_3A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | No | No
CA_3DL_3A-8A-40A_2UL_3A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_7C-28A_2UL_7C_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | Yes | Yes
CA_3DL_7C-28A_2UL_7A-28A_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | Yes | Yes
CA_3DL_1A-42C_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_19A-42C_2UL_19A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_21A-42C_2UL_21A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_3A-42C_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_2A-4A-29A_2UL_2A-4A_BCS0 | Rel-11 | Antti Immonen, Hisilicon | Yes | Yes
CA_3DL_2A-4A-5A_2UL_2A-4A_BCS0 | Rel-11 | Antti Immonen, Hisilicon | Yes | Yes

## Slide 51: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-3A-8A-40A_2UL_1A-3A_BCS0 | Rel-12 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3A-8A-40A_2UL_1A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3A-8A-40A_2UL_3A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3A-5A-40A_2UL_1A-3A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_4DL_1A-3A-5A-40A_2UL_1A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_4DL_1A-3A-5A-40A_2UL_3A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_4DL_1A-3A-7A-8A_2UL_1A-3A_BCS0 | Rel-11 | Ilwhan Kim, KT | No | No
CA_4DL_1A-3A-7A-8A_2UL_1A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | No | No
CA_4DL_1A-3A-7A-8A_2UL_1A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | No | No
CA_4DL_1A-3A-7A-8A_2UL_3A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | No | No
CA_4DL_1A-3A-7A-8A_2UL_3A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | No | No
CA_4DL_3A-7C-28A_2UL_CA_3A-7A_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | Yes | Yes
CA_4DL_3A-7C-28A_2UL_CA_7C_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | Yes | Yes
CA_4DL_3A-7C-28A_2UL_CA_7A-28A_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | Yes | Yes
CA_4DL_2A-4A-5A-29A_2UL_2A-4A_BCS0 | Rel-11 | Antti Immonen, Hisilicon | Yes | Yes

## Slide 52: LTE Inter-band CA for 3DL/3UL
  No Big CRs agreed
  No band combination proposals

## Slide 53: Band 41 power class 2 operation
  36.101 CR on introduction of power class 2 (R4-166914)
  Power class 2 is introduced from release 10 and beyond in 36.307 (R4-166915,- 4995, -4996, -4995, -4996, -4997, -4998)
  LS on status of High power UE WI (R4-167112)

## Slide 54: CBRS 3.5GHz band for LTE in US
  General
    Work plan (-6399)
    TR skeleton (-6401)
    Agreed TPs ( - 6400, -6390, -6391, -6392, -6916, -6393, -6395, -6396)
  UE RF requirements
    Agreed TPs (-5406, -5407, -6917, -6918, 6504)
  BS RF requirements
    Agreed TPs (- 6397, -6919, -6394, -6920)

## Slide 55: SI on CA for Band 3 and Band 39
  SI extended to March 2017
  Revised SID (RP-161704) by adding B3+B39+B41 and B3+B8+B39 in the scope was submitted for approval
  Agreed TPs (-5073, -5075)

## Slide 56: SI on Global application of LTE band 11 and 21
  General
    TR skeleton (-5076)
    Agreed TPs on Background and protection requirements (-5077)
  UE RF requirements
    Band 21 does not need any restriction and can be removed from the scope of study (-5234).
    It was agreed to consider eMTC and NB-IoT also to make use of the spectrum better (-5235).
    WF on EESS protection (-6983)

## Slide 57: Rel-14 Work&Study Items LTE &HSPA

## Slide 58: Performance enhancements for high speed scenario
  RRM requirements
    LS on high speed indicator to RAN2 (-6804)
  UE demod
    WF on UE performance enhancement under SFN scenario (-6805)
    WF on CSI reporting performance under SFN scenario (-7037)
  BS demod
    CR on ETU600 PUSCH test (-6802, 6803)

## Slide 59: Multi-Band CS testing with three or more bands
  WI need to be extended to Dec 2016 to address the remaining performance requirements issues
  TPs for core requirements (-5179, -6206)
  TPs for performance requirements (-6948)

## Slide 60: eAAS
All submitted contributions have been discussion papers.
WF on clarification of open technical questions on AAS was approved (-6930)

## Slide 61: LTE MIMO OTA
General
  Evening ad-hoc notes (-5053)
  MIMO OTA Way Forward (-5054) with agreements in #80
Harmonization
  37.977 CR on clarification to the Rayleigh Validation (-6855)

## Slide 62: LTE Gap Enhancement
General
  LS to RAN2 with summary of all agreements and related backgrounds and ask RAN2 to start to consider necessary signaling (-7024)
  WF on measurement gap enhancement (-6809)

## Slide 63: LTE TRP and TRS
WF on framework improvements (- 7201)
As requested by last RAN, applicability of UTRA requirements were discussed. CR (-6974) was agreed to capture the agreements.
Endorsed BHH requirements for UMTS band VI and XIX (-5241)

## Slide 64: eLAA
General
  Core WI plan to be extended to Dec 2016 and Perf WI plan to be extended by June 2017
  It was agreed to revise eLAA WID by adding example band combinations (-5261)
  Evening ad-hoc meeting minutes for eLAA RRM (-7029)
UE RF requirements
  WF on UE Tx requirements (-7193)
  CR on UE Rx requirements due to introduction of 10MHz (-6976)
BS RF requirements
  WF on BS Rx requirements (-7192)
RRM requirements
  36.133 CR on Measurement reporting delay (-7161)
  36.133 CR on uplink transmission timing (-6788)
  36.133 CR on RACH clarification (-6789)

## Slide 65: Support for V2V services based on LTE sidelink
  General
    Core WI plan to be completed
    Ad-hoc meeting mintues for RF (-6983) and for RRM (-7015)
    TP on operating scenarios for V2V (-6845)
  Agreed CRs to introduce V2V bands
    36.307 CR (-7150)
    36.104 CR (-6846)
    36.141 CR (-6847
  Co-existence study
    TP of simualtion results (-5692)
    Agreed TPs for PRR performance metric (-6305)
    Agreed TPs for co-existence conclusion (-5687)
  UE RF requirements
    WF on V2X RF requirements was agreed to move remaining issues to V2X WI (-7151)
    WF on close V2V RRM requiremetns (-6755)
    Agreed TPs for UE RF requirements (-6959, -6965, -6966, -6850, -6956, -6957, -6958, -6967, -6960, -6961, -6962, -6963, -6968)
    36.101 CR on Tx requirements (-7196)
    36.101 CR on Rx requirements (-7199)
    36.101 CR on FRC (-6964)
    36.133 CR (-6754)

## Slide 66: SRS switching
Reply LS on SRS switching time was agreed (-6913)

## Slide 67: Uplink enhancement
UE capability for UL256QAM was discussed. No agreements achieved.
UE RF requirements
  WF on EVM and MPR for UL 256QAM (-6953)
  WF on MPR/A-MPR simulation assumption for UL 256QAM (-6954)

## Slide 68: Further Indoor positioning enhancements
Definition of performance requirements for RAT-independent indoor positioning enhancements was discussed (-6807). No agreements

## Slide 69: MUST
Agreement on blind detection for MUST was captured in the LS to RAN1 (-6811)

## Slide 70: FeMTC
General
  It was proposed to request more TUs in RF for high data rate support (-5699)
RRM requirements
  WF for RRM requirements (-6999)
  Simulation assumption for inter-frequency measurement (-7043)
  Simulation assumption for UE Rx-Tx time difference(-6818)
  Simulation assumption for RSTD (-6819)

## Slide 71: Further mobility enhancement
LS to RAN2 on feasibility of mobility enhancement solutions (-6817) was approved

## Slide 72: NB-IoT enhancement
WF on MCL relaxation for new power class (-7174) was agreed.

## Slide 73: V2X
General
  WID is supposed to be revised to include remaining issues from V2V WI.
  Work plan (-6984)
  TR skeleton (-6985)

## Slide 74: NB-IoT co-existence with CDMA
General
  Work plan (-5270)
  TR skeleton (-5273)
  WF on simulation assumption (-6994)

## Slide 75: LTE bandwidth flexibility enhancement
On hold in Q3

## Slide 76: NR
General
  It was agreed to have 2017 June NR ad-hoc and necessity of RAN4 NR AH in Sept and/or Nov is FFS (- 6840)
For WP5D RF parameters
  Work plan (-7128)
  Co-existence study simulation assumption (-7079)
  ACLR and ACS modelling (-6719)
  BS and UE beamforming model (-7078, -7123)
  UL TPC and TP model (-7124)
  Response LS to WP 5D (-6734, -6674)
Co-existence below 6GHz
  WF on co-existence study below 6GHz (-7125)
Regulatory requirements
  TP on overview (-6712)
  TP on OOBE boundary (-7080)
RF feasibility – common issues for UE and BS
  WF for PA model (-6730)
UE RF
  WF on UE RF for mmWave (-6709)
BS RF
  WF on BS RF requirement (-6710)
Testability
  WF on testability (-7126)
RRM requirements
  WF on RRM requirements (-6735)

## Slide 77: RAN WG4 Work plan

## Slide 78: Changes and new WI/SI proposals
  CA basket WIs revisions endorsed by RAN4 (7 pcs)
    Intra-band CA (RP-161473)
    2DL/1UL inter-band CA (RP-161481)
    3DL/1UL inter-band CA (RP-161673)
    4DL/1UL inter-band CA (RP-161472)
    5DL/1UL inter-band CA (RP-161496)
    2DL/2UL inter-band CA (RP-161676)
    xDL/2UL inter-band CA (RP-161487)
    3DL/3UL inter-band CA - No updated
Other new Work Item proposals
  RF session (5 pcs)
      Category 1 device with single receiver
      Add channel bandwidth for Band 65
      Add power class for B3/B20/B28
      Band 11 and 31 support NB-IoT
      High power UE (power class 2) for Band 42
    RRM/demodulation session (7 pcs)
      4Rx with CA
      Network-based CRS mitigation for LTE
      IC receiver for LTE BS
      Advanced receiver and 4Rx
      Enhanced CRS and SU-MIMO interference mitigation
      Low complexity high order MIMO for LTE
      SI on advanced receiver feature concurrency and capability signalling

## Slide 79: RAN4 capacity
 | Q4 2016 |  |  |  |  |  | Q1 2017 |  | 
 | 80bis |  |  | 81 |  |  | 82 |  | 
 | RF | RD | NR | RF | RD | NR | RF | RD | NR
Total | 18 | 18 | 12 | 18 | 18 | 12 | 18 | 18 | 12
Maintenances & Return to | 5 | 5 | 0 | 5 | 5 | 0 | 5 | 5 | 0
Rel-13 & Rel-14 | 16 | 12.85 | 12 | 18.8 | 13.9 | 12 | 15.15 | 12 | 12
Remaining | -3 | 0.15 | 0 | -5.8 | -0.9 | 0 | -3.15 | 1 | 0
Above TU budget are provided based on the latest SR submitted to RAN #72.
1 TU is reserved for common session in every RAN4 meeting
NR SI and NB-IoT perf WI were treated in parallel session in Q2

## Slide 80: RAN WG4 Schedule
Meeting | Date | Location | Host
RAN4#80bis | 10 – 14 October 2016 | Ljubljana, Slovenia | EF3
RAN4#81 | 14 – 18 November 2016 | US, Reno | NAF3
RAN#74 | 5 – 8 December 2016 | Vienna, Austria | EF3
RAN4 NR | 17 – 19 Jan 2017 | US | Intel
RAN4 #82 | 13- 17 Feb 2017 | Athens | EF3

## Slide 81: Concluding remarks
2 RAN4 led WI/SI complete
  LTE DL 4Rx antenna ports (Performance)
  Base station (BS) RF requirements for Active Antenna System (AAS)
3 other WG led WI/SI complete
  Enhanced LTE D2D Proximity Services (Performance)
  Multicarrier Load Distribution of UEs in LTE(Performance)
  Elevation Beamforming/Full-Dimension (FD) MIMO for LTE(Performance)
  Support V2V services based on LTE sidelink (Core)
4Q 2016 main goal is to focus on progressing Rel-13 work perf part and Rel-14 work core part
Thanks to:
  Vice chairmen Xizeng Dai and Hiromasa Umeda for preparation and session chairing
  Issam Toufik for efficient secretary support
  Evening AH chairs:
    Richard Kybett, Anatoliy Ioffe , Steven Chen, Chris Callender, Johan Sköld, Muhammad Kazmi, Shuwan Lim, Kunihiko Teshima
  Delegates for enthusiastic contributions
  Huawei, ASTRI and EF3 meeting hosting