3GPP TSG RAN meeting #73										RP-161476

New Orleans, USA, September 19 - 22, 2016

## Status Report to TSG

Agenda item:			10.6.10

| Work Item Name | LTE Band 41 UE power class 2 operation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | No | Testing part: | No |
| Study Item Name |  |  |  |  |  |  |
| Acronym | LTE_B41_UE_PC2-Core |  |  |  |  |  |
| Unique ID | 720196 |  |  |  |  |  |

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | HUMBERT, John |
|  | Company | Sprint |
|  | Email | John.J.Humbert@sprint.com |

## 1	Work plan related evaluation

### 1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | overall level of completion as decided by TSG for the Perf. part | completion date as decided by TSG for the Perf. part |
| --- | --- | --- | --- | --- | --- | --- |
| RAN#72 | WI/SI started | RP-160785 | 0% | 0% | 0% | December 2017 |

NOTE:	The table covers all TSG meetings from the start of the WI/SI but not the current RAN meeting.
Please indicate the RAN Tdoc numbers for the WI/SI description sheets in the 3rd column above as link to the 3GPP server, i.e. ftp://ftp.3gpp.org/tsg_ran/TSG_RAN/TSGR_xx/Docs/RP-xxnnnn.zip.

### 1.2	Status at this TSG meeting

NOTE:	This status reflects the conclusion of the leading WG (e.g. achieved by email). In case there was no consensus a corresponding range has to be provided and reason for missing consensus has to be mentioned. If this status report covers Core and Perf. part, then the rapporteur may have to contact 2 WGs (one for the Core and RAN4 for the Perf. part).

#### 1.2.1	Estimated level of completion of the work/study item

overall (mandatory to be provided):		Core part:			80 %

RAN4 Perf. part:		XXX %

RAN6 Perf. part:		XXX %

RAN5 Testing part:		XXX %

SI:				XXX %

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

per WG (mandatory to be provided) for Core part or SI:	RAN WG1:		XXX%

RAN WG2:		10%

RAN WG3:		XXX%

RAN WG4:		80 %

RAN WG5:		XXX%

RAN WG6:		XXX%

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

additional comments:			<if any, otherwise leave it blank>

#### 1.2.2	Estimated completion date of the work/study item

This SI is planned to be 100% complete in:				<e.g. March 17>	which is:	RAN #XX

The Core part WI is planned to be 100% complete in:			December 2016	which is:	RAN #74

The Performance part WI is planned to be 100% complete in:	<e.g. March 17>	which is:	RAN #XX

The Testing part WI is planned to be 100% complete in:		March 2017	which is:	RAN #75

NOTE:	Please leave the XX for lines that are not applicable for this status report.

additional comments:			<if any, otherwise leave it blank>

#### 1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | YES |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Technical status related evaluation

### 2.1	Detailed progress report since last TSG meeting (for all involved WGs)

NOTE:	A good progress report lists what was done for each open issue in all affected WGs.

#### 2.1.1	Progress of the SI or Core part WI or Testing part WI

- RAN5 endorsed the WI [16] in August. This endorsed WI is presented to RAN#73 (RP-161469) for approval.

#### 2.1.2	Progress of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

### 2.2	List of completed elements (compare with open issues of last TSG)

#### 2.2.1	Completed elements of the SI or Core part WI or Testing part WI

- CR’s for 36.307 [1] were approved at RAN4#80

- Technically endorsed CR for 36.101 [13]

  - Completed work on the all but one of the technical values to use in the specification.

#### 2.2.2	Completed elements of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

- xxx

- xxx

- xxx

### 2.3	List of open issues

NOTE:	Usually, at the beginning of a WI/SI the list of open issues is copied from the objectives of the WID/SID into this open issues list. Once an open issue is completed it is moved up to section 2.2.
When a WI/SI is 100% complete the list under 2.3 is empty. Otherwise please justify why an open issue is not essential for the WI/SI.

#### 2.3.1	Open issues of the SI or Core part WI or Testing part WI

- RAN4 - Remove FFS from section 6.6.2, it is expected that the requirements for intra-carrier multi-cluster UE transmissions will be discussed an approved at RAN4#80bis

- RAN2 needs to conclude on a solution to pull support for UE power class signalling back to release 10

- RAN4 agreed to the baseline text/requirements for UE behaviour when PcMax is set <=23 dBm.  This maybe further enhanced at RAN4#80bis

#### 2.3.2	Open issues of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

- xxx

- xxx

- xxx

## 3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R4-166915, 	“Release 14 36.307 CR to make Band 41 power class 2 release independent”, SPRINT Corporation

[2] 	R4-164995,	“Release 13 36.307 CR to make Band 41 power class 2 release independent”, SPRINT Corporation

[3] 	R4-164996,	“Release 12 36.307 CR to make Band 41 power class 2 release independent”, SPRINT Corporation

[4] 	R4-164997,	“Release 11 36.307 CR to make Band 41 power class 2 release independent”, SPRINT Corporation

[5] 	R4-164998, 	“Release 10 36.307 CR to make Band 41 power class 2 release independent”, SPRINT Corporation

[6] 	R4-165248, 	“Discussion on B41 HPUE”, China Telecom

[7] 	R4-165249, 	“Draft CR on transmit power for B41 HPUE”, China Telecom

[8] 	R4-165250, 	“Draft CR on ACLR for B41 HPUE”, China Telecom

[9]	R4-166322, 	“RF requirements for HPUE”, Huawei, Hisilicon

[10]	R4-166323, 	“CR for introduction of HPUE”, Huawei, Hisilicon

[11] 	R4-166505, “HPUE power class fallback”, Qualcomm Incorporated

[12] 	R4-166506,”Introduction of power class 2 HPUE in Band 41”, Qualcomm Incorporated, Sprint

[13] 	R4-166914,”	Introduction of power class 2 HPUE in Band 41”, Qualcomm Incorporated, Sprint

[14] 	R4-166915,”	Release 14 36.307  CR to make Band 41 power class 2 release independent”, SPRINT

Corporation

[15] 	R4-167112, “LS on the status of High Power UE WI”, Sprint

[16]	R5-165877	New Work Item Proposal: Conformance Test Aspects – Band 41 power class 2 operation

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template