3GPP TSG RAN meeting #74										RP-162498

Vienna, Austria, December 5 - 8, 2016

Status Report to TSG

Agenda item:			10.4.8

| Work Item Name | Further mobility enhancements in LTE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes | Testing part: | No |
| Study Item Name |  |  |  |  |  |  |
| Acronym | LTE_eMob-Core |  |  |  |  |  |
| Unique ID | 710178 |  |  |  |  |  |

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Du Zhongda |
|  | Company | ZTE Corporation |
|  | Email | Du.zhongda@zte.com.cn |

1	Work plan related evaluation

1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | overall level of completion as decided by TSG for the Perf. part | completion date as decided by TSG for the Perf. part |
| --- | --- | --- | --- | --- | --- | --- |
| 71 | WI started | RP-160636 | 0% | Dec 2016 |  |  |
| 72 | RP-161294 | RP-160921 | 25 | Dec 2016 |  |  |
| 73 | RP-161700 | RP-160921 | 50 | Dec 2016 |  |  |

NOTE:	The table covers all TSG meetings from the start of the WI/SI but not the current RAN meeting.
Please indicate the RAN Tdoc numbers for the WI/SI description sheets in the 3rd column above as link to the 3GPP server, i.e. ftp://ftp.3gpp.org/tsg_ran/TSG_RAN/TSGR_xx/Docs/RP-xxnnnn.zip.

1.2	Status at this TSG meeting

NOTE:	This status reflects the conclusion of the leading WG (e.g. achieved by email). In case there was no consensus a corresponding range has to be provided and reason for missing consensus has to be mentioned. If this status report covers Core and Perf. part, then the rapporteur may have to contact 2 WGs (one for the Core and RAN4 for the Perf. part).

1.2.1	Estimated level of completion of the work/study item

overall (mandatory to be provided):		Core part:			90 %

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

per WG (mandatory to be provided) for Core part or SI:	RAN WG1:		100%

RAN WG2:		90%

RAN WG3:		80%

RAN WG4:		100%

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

additional comments:			<if any, otherwise leave it blank>

1.2.2	Estimated completion date of the work/study item

The Core part WI is planned to be 100% complete in:			March 17		which is:	RAN #75

The Performance part WI is planned to be 100% complete in:	June 17		which is:	RAN #76

NOTE:	Please leave the XX for lines that are not applicable for this status report.

additional comments:			Additional WID update is provided to add a new Perf. Part WI.

1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

additional explanations/motivations for the time budget changes in the attached Excel table:

- The extension for RAN2/3 is to clear the open issues as stated in Section 2.3

- The extension for RAN4 is to complete the performance part in RAN4.

2.	Technical status related evaluation

2.1	Detailed progress report since last TSG meeting (for all involved WGs)

NOTE:	A good progress report lists what was done for each open issue in all affected WGs.

2.1.1	Progress of the SI or Core part WI or Testing part WI

RAN1#86bis:

RAN1 treated the introduction CR for support the RACH-less scheme in RAN1 specification.  As result of

Email approval following the meeting, the CR was agreed.

RAN2#95bis:

For Solution 1 (RACH-less), RAN2 discussed the allocation/release of the UL grant used for the target cell. For Solution 2 (Make-Before-Break), RAN2 discussed the signaling procedure and the RLF related issues. One email discussion is planned to resolve the remaining issues. Three email discussions are planned for drafting 36.300/36.331/36.321 CRs.

RACH-less:

- UL grant allocation and release

  - UL grant can be provided by RRC signalling. If UE doesn’t get the UL grant from RRC signalling from source eNB, UE should monitor the PDCCH of target eNB for getting UL grant.

  - In the running CR discussion, to figure out the condition for UL grant starting offset and scheduling interval such that the grant occasions across all frames shall be same.

  - The UE should release the UL grant indicated by RRC when T304 stops. The trigger condition to stop T304 should be identified via email discussion.

  - Agree to the existing scheduling intervals in the running CR.

- UL power control

  - If the initial PUSCH power offset is not sufficient, may consider to introduce TPC in RRC UL grant similar to RACH Response UL grant. Whether initial PUSCH power offset is sufficient can be discussed in email discussion.

Make-Before-Break:

- Signaling procedure

  - Source eNB makes the decision to apply Make before break handover.

  - The source eNB indicates make-before-break handover in the Handover Request message.

  - The target eNB includes makeBeforeBreak indication in mobilityControlInfo.

  - From RAN2 point of view, to introduce X2 signalling for target to indicate to source eNB that the UE has completed handover successfully is recommended. RAN3 should make the final decision.

- RLF

  - The UE should stop T310 when the UE receive HO command when make before break is configured (same as current LTE procedure).

  - UE should not declare RLF on source eNB link when make before break handover applied.

RAN2#96:

For both RACH-less and Make-Before-Break, RAN2 discussed the remaining issues. The followings are the agreements made during the online discussion. Three email discussions are planned for drafting 36.300/36.331/36.321 CRs.

RACH-less:

- Trigger condition of stopping T304 is receiving a PDCCH with UE CRNTI from the target cell(s).

- No need to introduce TPC command in the UL grant configured in RRC.

- The NTA of any source TAG in sync can be explicitly configured to UE to be reused for the target PTAG/PSTAG.

- Non-adaptive retransmissions on the UL grant configured by RRC are allowed and prioritized. How to capture this should be further studied through email discussion.

- For the UL grant configured by RRC, non-adaptive retransmissions are done based on redundancy version zero.

Make-Before-Break:

- Inter-frequency case is not supported for MBB. (MBB: make before break)

- It is up to UE implementation whether to break the connection to source for re-tuning.

RAN3#93bis:

RAN3 discussed further the data forwarding options and “MBB” activation means for HO, and agreed that:

- Current 3GPP specifications allow flexibility for the timing of DL/UL data forwarding on the source side. Optimisations foreseen in the course of the WI [1] (e.g. “make before break”) benefit from that fact.

- Sending the SN STATUS TRANSFER message multiple times is not further pursued, as it is not backward compatible.

- Regarding who makes decision for maintaining source eNB connection and how it is informed to the UE, RAN2 decided for source eNB, and the solution has no RAN3 impact.

- The SCG change scenario should be checked further based on this principle. Maybe there is RAN3 specification impact for this scenario.

- More analysis is needed between Solution 1.1 and Solution 2.

RAN3#94:

RAN3 discussed further the data forwarding options and “MBB” activation means for HO and SeNB change scenarios (no conclusion for latter scenario). RAN3 also discussed “new X2AP message” recommended by RAN2. RAN3 agreed that:

- The RAN2 recommended “X2 signaling for target to indicate to source eNB that the UE has completed handover successfully” is not necessary for any data forwarding mechanism, so RAN3 has agreed not to specify it.

RAN3 discussed activation of “make-before-break” in both HO and DC scenarios. For SeNB change scenario, it is RAN3 working assumption that the MeNB decides to activate MBB handover and new X2AP IE in SeNB Release Request messsage is needed.

RAN4#80bis:

RAN4 discussed handover requirements for RACH-less solution, make-before-break solution and combination of RACH-less and make-before-break solution. RAN4 also discussed first transmission requirements for RACH-less solution.

RAN4 agreed to introduce handover requirements for following cases.

- Introduce new intra-frequency and inter-frequency handover requirements for RACH-less solution

- Introduce new intra-frequency handover requirements for make-before-break solution

- Introduce new intra-frequency handover requirements for combination of RACH-less and make-before-break solution

It depends on RAN2 conclusion if inter-frequency handover requirements for make-before-break, and combination of RACH-less and make-before-break are to be introduced.

RAN4 also agreed to introduce initial transmission timing error requirements for RACH-less solution.

Way forward [1] on requirements for mobility enhancement was approved. The proposals and options for definition of handover delay, handover delay requirements and interruption time requirements were provided in the way

Draft CR [6] was provided for discussion of specification structure.

RAN4#81

RAN4 further discussed handover requirements for RACH-less solution, make-before-break solution and combination of RACH-less and make-before-break solution. RAN4 also further discussed first transmission requirements for RACH-less solution.

Way forward [7] on handover requirements for mobility enhancement was approved.

CR [16] for introducing handover requirements and initial transmission time error requirements for mobility enhancement was agreed.

RAN4 core requirements are completed.

2.1.2	Progress of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

2.2	List of completed elements (compare with open issues of last TSG)

2.2.1	Completed elements of the SI or Core part WI or Testing part WI

- Specified handover requirements

- Specified initial transmission time error requirements

- Specified RACH-less solution in MAC/RRC except open issues listed in section 2.3.1

- Specified make-before-break solution in RRC except open issues listed in section 2.3.1

2.2.2	Completed elements of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

2.3	List of open issues

NOTE:	Usually, at the beginning of a WI/SI the list of open issues is copied from the objectives of the WID/SID into this open issues list. Once an open issue is completed it is moved up to section 2.2.
When a WI/SI is 100% complete the list under 2.3 is empty. Otherwise please justify why an open issue is not essential for the WI/SI.

2.3.1	Open issues of the SI or Core part WI or Testing part WI

RAN2

- Remaining open issues in Stage 2 and Stage 3 running CR

RAN3:

- Whether to support data forwarding option 2 (on top of option 1).

- How to support MBB for SCG change. (Working assumption: “MeNB decides to activate MBB solution and the MeNB informs the source SeNB by adding an IE in SeNB Release Request message”)

- RAN3 part of CR to TS 36.300

- CR to TS 36.423:

  - activation of MBB HO (RAN3 to decide between Handover Preparation Information RRC container or X2AP IE)

  - activation of MBB for SCG change

  - if data forwarding option 2 is agreed: enhancement of SN STATUS TRANSFER message

2.3.2	Open issues of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#86bis

- R1-1609552	Introduction of RACHless handover for Further mobility enhancement in LTE	ZTE Corporation, Intel

RAN2#95bis

- R2-166016	Reply LS on the feasibility of mobility enhancement solutions (R4-166817; contact: Ericsson)	RAN4	LS in

- R2-166250	Introduction of RACH-less and Make Before Break for handover and SCG change	Intel Corporation	draftCR

- R2-166251	UL grant for RACH-less handover	Intel Corporation	discussion

- R2-166252	Remaining issues for Make Before Break	Intel Corporation	discussion

- R2-166395	Remaining Issues on RACH-less handover	Huawei, HiSilicon	discussion

- R2-166396	Remaining Issues on Make-before-break Handover	Huawei, HiSilicon	discussion

- R2-166397	UE Capabilities for Mobility Enhancements	Huawei, HiSilicon, ZTE	discussion

- R2-166398	UE Capability in 36.306	Huawei, HiSilicon, ZTE	draftCR

- R2-166399	UE Capability in 36.331	Huawei, HiSilicon, ZTE	draftCR

- R2-166473	Further considerations on the RACH-less handover for the LTE mobility enhancements	Samsung 	discussion

- R2-166474	Further considerations on solutions for maintaining a connection to the source eNB	Samsung 	discussion

- R2-166509	Consideration on handover failure	China Telecom Corporation Ltd.	discussion

- R2-166577	Remaining Issues on Running Stage 2 CR	ETRI	discussion

- R2-166578	RLF Issues on Make-Before-Break solution	ETRI	discussion

- R2-166580	Further Discussion on Reliability Issue of UE Indication	ETRI	discussion

- R2-166604	Introduction of mobility enhancement solutions	ZTE Corporation	draftCR

- R2-166606	Introduction of mobility enhancement solutions	ZTE Corporation	draftCR

- R2-166608	RLF analysis on make before break solution	ZTE Corporation	discussion

- R2-166610	Stage-3 issues of Solution 1	ZTE Corporation	discussion

- R2-166614	Signaling procedure clarification of make-before-break solution	ZTE Corporation	discussion

- R2-166673	Definition and setting of makeBeforeBreak field	Ericsson	discussion

- R2-166696	Remaining Issues on Running Stage 3 CR	ETRI	discussion

- R2-166749	Few clarifications on Further mobility enhancements in LTE	Nokia, Alcatel-Lucent Shanghai Bell	discussion

- R2-167106	Initial UL Power Control for RACH-less HO	LG Electronics France	discussion

- R2-167108	The way to obtain UL grant and TA information for RACH-less HO	LG Electronics France	discussion

- R2-167133	Discussion on Make-Before-Break Handover	Qualcomm Incorporated	discussion

- R2-167135	Uplink Grant for RACH-less Handover	Qualcomm Incorporated	discussion

- R2-167156	On co-existence of the RACH-less and make-before-break solutions	Samsung	discussion

- R2-167208	Draft LS on Remaining issues for Make Before Break (to: RAN3; cc: RAN1, RAN4; contact: Intel)	Intel	LS out

- R2-167209	Draft LS on Remaining issues for Make Before Break (to: RAN3; cc: RAN1, RAN4; contact: Intel)	Intel	LS out

- R2-167210	[Draft] LS on RAN2 agreements for Make Before Break (to: RAN3; cc: RAN1, RAN4; contact: Intel)	Intel	LS out

- R2-167312	[Draft] LS on RAN2 agreements for Make Before Break (to: RAN3; cc: RAN1, RAN4; contact: Intel)	Intel	LS out

RAN2#96

- R2-167495	On stopping the T304 timer with RACH-less handover	Samsung 	discussion

- R2-167496	Fallback to the legacy RACH procedure	Samsung 	discussion

- R2-167497	Inter-frequency handover for the make-before-break mobility enhancement	Samsung	discussion

- R2-167498	Data forwarding options for the make-before-break LTE mobility enhancement	Samsung 	discussion

- R2-167499	Make before break solution in SeNB change scenario	Samsung 	discussion

- R2-167747	Stage 2 running CR	Intel Corporation	draftCR

- R2-167774	Interruption caused by bandwidth adjustment for Make before break	Intel Corporation	discussion

- R2-167910	Inaccurate eNB Estimation vs. Accurate UE Indication	ETRI	discussion

- R2-167912	Further Discussion on Reliability Issue of UE Indication	ETRI	discussion

- R2-167974	UE Capabilities for Mobility Enhancements	Huawei, HiSilicon, ZTE	discussion

- R2-167975	Introduce UE Capabilities for eMoB in 36.306	Huawei, HiSilicon, ZTE	CR

- R2-167976	Introduce UE Capabilities for eMoB in 36.331	Huawei, HiSilicon, ZTE	CR

- R2-168180	Introduction of mobility enhancement solutions in MAC	ZTE Corporation	draftCR

- R2-168182	Introduction of mobility enhancement solutions in RRC	ZTE Corporation	draftCR

- R2-168184	Email discussion report on open issues of mobility enhancement	ZTE Corporation	discussion

- R2-168185	Draft LS on inter-frequency UE capability for make-before-break solution	ZTE Corporation	discussion

- R2-168197	Draft reply LS on the mobility enhancement solutions	ZTE Corporation	discussion

- R2-168379	Alignment of UE and target eNB	Ericsson	discussion

- R2-168380	Fallback to RACH procedure	Ericsson	discussion

- R2-168425	Corrections to makeBeforeBreak handover	Nokia, Alcatel-Lucent Shanghai Bell	discussion

- R2-168775	Considerations on UL Grant for RACH-less HO	LG Electronics France	discussion

- R2-168778	Considerations on Initial UL Power Control for RACH-less HO	LG Electronics France	discussion

- R2-168854	Sending RAR for RACH-less procedures	Kyocera Corporation	discussion

- R2-167445	Response LS on the Make Before Break solution	RAN3	LS in

- R2-168952	Stage 2 running CR	Intel Corporation	draftCR

- R2-169132	Stage 2 running CR	Intel Corporation	draftCR

- R2-168953	Introduction of mobility enhancement solutions in MAC	ZTE Corporation	draftCR

- R2-168954	Introduction of mobility enhancement solutions in RRC	ZTE Corporation	draftCR

RAN3#93bis:

- R3-162281 LS on further mobility enhancements (To: RAN1, RAN3, RAN4) (RAN2, zte)

- R3-162286 Reply LS on the feasibility of mobility enhancement solutions (To: RAN2; Cc: RAN1, RAN3) (RAN4, ericsson, ZTE)

- R3-162103 Impacts on RAN3 by Down-selected ME Solutions (ZTE Corporation, China Unicom)

- R3-162104 Draft ME Stage2 (ZTE Corporation, China Unicom)

- R3-162105 Draft ME Stage3 (ZTE Corporation, China Unicom)

- R3-162134 Data forwarding for “Maintaining source eNB connection solution" (Samsung)

- R3-162135 Signalling impacts for “Maintaining source eNB connection solution" (Samsung)

- R3-162136 Introduction of "Maintain source eNB connection solution" (Samsung)

- R3-162137 Introduction of "Maintain source eNB connection solution" (Samsung)

- R3-162313 Discussion on data forwarding for make before break solution (CATT)

- R3-162265 Down-selecting options for X2 data forwarding for make-before-break (Nokia, Alcatel-Lucent Shanghai Bell)

- R3-162646          Response LS on the Make Before Break solution (To RAN2, cc RAN1,RAN4)

RAN3#94:

- R3-163055 LS on RAN2 agreements for mobility enhancement (To: 3GPP RAN3, CC: 3GPP RAN1, 3GPP RAN4) (3GPP RAN2, Intel)

- R3-162652 Further RAN3 actions for make-before-break (Nokia, Alcatel-Lucent Shanghai Bell)

- R3-162653 Activation of make-before-break HO (Nokia, Alcatel-Lucent Shanghai Bell)

- R3-162747 Make before break solution in SeNB change scenario (Samsung)

- R3-162748 Support SeNB change for "Maintain source eNB connection solution" (Samsung)

- R3-162654 Impacts of data forwarding option 2 (Nokia, Alcatel-Lucent Shanghai Bell)

- R3-162745 Data forwarding options for the make-before-break LTE mobility enhancement (Samsung)

- R3-162746 Introduction of "Maintain source eNB connection solution" (Samsung)

- R3-162734 Impacts on RAN3 by Down-selected ME Solutions (ZTE, China Telecom, China Unicom)

- R3-162735 Draft ME Stage2 (ZTE, China Telecom, China Unicom)

- R3-162736 Draft ME Stage3 (ZTE, China Telecom, China Unicom)

- R3-163260 Response LS on RAN2 agreements for mobility enhancement (To RAN2)

- R3-163223 Enable simultaneous radio transmission and data forwarding for Make-Before-Break handover, CR to TS 36.300 (Nokia, Alcatel-Lucent Shanghai Bell)

- R3-163224 Enable simultaneous radio transmission and data forwarding for Make-Before-Break handover, CR to TS 36.423 (Nokia, Alcatel-Lucent Shanghai Bell)

RAN4#80bis:

- R4-168972	WF on mobility enhancement, ZTE, ZTE Microelectronics, Ericsson

- R4-168203	Discussion on requirements for mobility enhancement solutions, ZTE, ZTE Microelectronics

- R4-168372	Regarding further mobility enhancements, Nokia, Alcatel-Lucent Shanghai Bell

- R4-167646	Interruption and handover delay requirements for mobility enhancements, Ericsson

- R4-167647	Clarification for initial transmit timing for RACH less HO, Ericsson

- R4-168699	CR to introduce handover requirements for mobility enhancement_R14, ZTE, ZTE Microelectronics

RAN4#81:

- R4-1610692 	Way forward on mobility enhancement RRM, ZTE, ZTE Microelectronics, China Telecom, Ericsson, Samsung, Intel, Huawei, Nokia, Qualcomm

- R4-1609748	Further discussion on requirements for mobility enhancement solutions, ZTE, ZTE Microelectronics

- R4-1609099	On interruption during HO for further mobility enhancement, Intel Corporation

- R4-1609324	Handover delays for mobility enhancements, Nokia, Alcatel-Lucent Shanghai Bell

- R4-1609554	Further Mobility Enhancement Requirements, Ericsson

- R4-1610045	Discussion on handover requirement for mobility enhancement, Huawei, HiSilicon

- R4-1609821	Requirements for Mobility Enhancements, Qualcomm Incorporated

- R4-1609100	LS on interruption during HO for make-before-break, Intel Corporation

- R4-1609325	Introducing of new handover delay requirements for mobility enhancements, Nokia, Alcatel-Lucent Shanghai Bell

- R4-1610878	CR to introduce handover requirements for mobility enhancement_R14, ZTE, ZTE Microelectronics, Nokia, Samsung, Ericsson, Intel, Qualcomm

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template