## Slide 1: Summary of offline discussion on progress of R14 LTE V2X
LG Electronics, Huawei, CATT
3GPP TSG RAN Meeting #74 RP-162505
Vienna, Austria, December 5 - 8, 2016
Agenda item: 10.4.14

## Slide 2: Proposals for RAN2 progress (1/2)
Additional [2] TUs are allocated for RAN2#97, i.e. [4] TUs are allocated in total. The exact TU is discussed together with other Wis in RAN2.
Two RAN2 conference calls are arranged on January 2017 to make progress
  Consider the current RAN2 email threads. But, agenda will be announced by RAN2 vice-chair.
  The dates of conference calls are 11th and 23rd of Jan in CET. 3 pm is considered, but, the exact starting time is arranged by Diana.
  Deadline of the current email discussion will move to a date before this conference call. The exact deadline will be announced by RAN2 vice-chair
  FFS whether it is official on the website

## Slide 3: Proposals for RAN2 progress (2/2)
No further enhancement to SC-PTM and MBSFN is considered in RAN2, apart from what RAN2 has agreed for SC-PTM and MBSFN until RAN2#96.
A lower priority is additionally given to the following objective from RAN2 perspective:
  Objective 5 (path switching between Uu and PC5)

## Slide 4: Proposals for RAN4 progress
Two RAN4 conference calls are arranged on January 2017 to make progress
  Agenda will be announced by RAN4 chair.
  The dates of conference calls are 11th and 23rd of Jan in CET. 3 pm is considered, but, the exact starting time is arranged by ran4 chair.
  The first conference call on 11th is for RF part.
  The second conference call on 23rd is for RRM part.
  FFS whether it is official on the website
Additional 1 TU is allocated for each of RF part and RRM part.