## Slide 1: Plan for FeD2D work
LG Electronics, Huawei, Sony
3GPP TSG RAN Meeting #75 RP-170327
Dubrovnik, Croatia, March 6 - 9, 2017
Agenda item: 10.14.1

## Slide 2: Status of FeD2D study
The study on FeD2D in RP-161839 consists of two parts:
  Study on layer 2 relay
    This part is led by RAN2
  Study on sidelink enhancement
    This part is mainly led by RAN1
RAN2 study is scheduled to be completed on June 2017
  RAN2 progress for layer 2 relay is good (50 %).
  RAN2 study is expected to be completed on time.
RAN1 study is scheduled to be completed on September 2017.
  RAN1 progress for sidelink enhancement is good (15 %)
  RAN1 study is expected to be completed on time.

## Slide 3: Plan for FeD2D work
The FeD2D WI is proposed to start from June 2017, with the outcome of RAN2 study on layer 2 relay.
  RAN2 should make SI conclusion on layer 2 relay until June 2017.
  RAN1 will start WI phase for sidelink enhancement from September 2017.
FeD2D SI
REL-15 FeD2D WI
Completion of
RAN2 study
June 2017
September 2017
June 2018
Completion of
RAN1 study
WI approval
WI completion

## Slide 4: Reference
[1] RP-161839: SID on further enhancements to LTE D2D, UE to network relays for IoT and wearables