## Slide 1
Status Report RAN WG2 to TSG-RAN #77
3GPP TSG RAN#77 Sapporo, Japan, 11th - 14th September 2017
RAN2 Chair: Richard Burbidge

## Slide 2: Elections
RAN2 election results:
  RAN2 Chair: Richard Burbidge (Intel)
  RAN2 Vice Chair: Hu Nan (CMCC)
  RAN2 Vice Chair: Johan Johansson (MediaTek)
Welcome to Johan as a new VC and thank you to Diana for her contribution over the last 4 years.

## Slide 3: LTE items
UDC SI
  Based on the way forward agreed at RAN#77, RAN2 analysed the provided additional information (example source code) on the APDC solution, including analysis of results obtained using the source code.
  Further results for the DEFLATE solution were also analysed.
  3 CRs to the TR 36.754 were agreed (RP-171912)
  Study item is considered complete.
  RAN to decide between the DEFLATE and APDC UL data compression algorithms and discuss the proposed follow on WIs.
feD2D SI
  feD2D study was concluded from RAN2 perspective in June 2017.
  In last quarter various LS with RAN1 and SA2 were handled and the TR was updated to incorporate the final aspects from RAN1.
  TR 36.746 v 2.0.0 is provided to RAN for approval (RP-171782).
  Study item is considered complete.
  RAN to discuss the proposed follow on WI.

## Slide 4: LTE Capacity for Rel-15
Legacy, TEI15, Rel-15 open WIs, Spare capacity 1 figures are all taken from the RAN#75 approved time budget (RP-170882)
'Reserved' TUs for potential UDC, feD2D, UAV WIs as per RAN#75 endorsed RP-170834
It remains critical to keep to LTE time budget during Rel-15. Very limited flexibility during RAN2 meeting week.
No time to add any new SI/WI other than those with reserved TUs.

## Slide 5: Rel-15 LTE WI/SI status (RAN2 led)
SI/WI Name | Status | Target | Status report | WID
SI: feD2D_IoT_relay_wearable (Huawei) | 80%=> 100% | Sep. 17 | RP-171742 | RP-170295
SI: Study on enhanced LTE Support for Aerial Vehicles (NTT DOCOMO) | 15%=> 30% | Dec.17 | RP-171793 | RP-171050
WI: UE Positioning Accuracy Enhancements for LTE (Nokia) | 10%=> 20% | June 18 | RP-171734 | RP-171508
WI: : Further video enhancements for LTE (CMCC) | 20%=> 35% | Dec.17 | RP-171839 | RP-171392
WI: Quality of Experience (QoE) Measurement Collection for streaming services in E-UTRAN (China Unicom) | 25%=> 45% | Dec.17 | RP-171566 | RP-170956
WI: Enhancing LTE CA Utilization (Nokia) | 0%=> 22% | June 18 | RP-171859 | RP-170805
WI: LTE connectivity to 5G-CN (Huawei) | 5%=> 10% | June 18 | RP-171743 | RP-171432
WI: Signalling reduction to enable light connection for LTE (Huawei) | 79%=> 79% | March 18 | RP-171741 | RP-171459

## Slide 6: NR items (1)
Reasonable progress at both RAN2 NR Ad Hoc and RAN2#99 meeting.
  Efforts mainly focussed on items required for EN-DC (i.e. option 3) by Dec 17
  Discussions very time consuming but progress made on all topics discussed
    Including topics such as UE capability coordination where it has been very difficult to progress for several meetings
  Dec 17 deadline for EN-DC is challenging but remains achievable
Stage 2 specifications are provided to RAN for information:
  38.300 - NR Stage 2
  37.340 - Multi-connectivity Stage 2
Stage 3 specifications provided to RAN for information:
  38.321 - MAC protocol
  38.322 - RLC protocol
  38.323 - PDCP protocol
  37.324 - SDAP protocol

## Slide 7: NR items (2)
NR workload is very demanding
  Very long meeting days
  Extreme number of contributions, many not treated
  Some agenda items not needed for EN-DC are not treated
    Although not needed for Dec 17 deadline, ideally these topics should be progressing in parallel with EN-DC.
  June 17 deadline for remaining parts of WI is challenging
UE capabilities for LTE-NR Dual Connectivity and NR Standalone
  RAN2 progressed on the functional aspects of UE capabilities.
  Concluded that the UE’s supported band combinations together with the baseband capabilities (modulation scheme, MIMO layers, …) provides enough information to determine the achievable peak data rate, without the need for a separate UE category.
    However, this was a technical discussion about what the eNB/gNB needs to know from the UE for the system to function. It is not meant to pre-empt any discussion in RAN about the need for categories for other (e.g. marketing) purposes.

## Slide 8: NR items (3)
RAN2 NR ad hoc for July 2018
  Propose to confirm date of the 2-6 July 2018.
  This week is preferable considering the time between RAN#80 and the AH, and the time between RAN2#102 and the AH. (Noting that preparatory work for ASN.1 review will need to be completed before the AH meeting.)

## Slide 9: Summary and concluding remarks
Very busy Q3 2017 and not expected to change for remainder of Rel-15.
No time to add new LTE SI/WIs other than those with already reserved TUs.
Special thanks to:
  Hu Nan (RAN2 VC)
  Johan Johansson (new RAN2 VC)
  Diana Pani (outgoing RAN2 VC)
  Nathan Tenny (Rel-15 positioning chair)
  Kyeongin Jeong (Rel-15 V2X chair
  Emre Yavuz (Rel-15 MTC chair)
  Juha Korhonen (MCC support)
  Meeting hosts: Huawei and European Friends