3GPP TSG RAN Meeting 77                                               	RP-171723

Sapporo, Japan, 11th – 14th September 2017

Source: 	KDDI Corporation

Title:	Possible measures to ensure the NSA completion

Tdoc Type:	Discussion and Decision

Agenda Item:	9.2.1 New Radio Access Technology [RAN1 WI: NR_newRAT]

Document for:	Approval

Release:	Rel-15

Introduction

In RAN#76, some concerns and potential risks regarding NR work were discussed and Way forward on postponing RAN1 work for NR SIs [RP-171475] was endorsed. After RAN#76, progress does not seem so bad, because of the WGs efforts. However for NSA work completions by Dec.2017, there are still many open issues. Intention of this contribution is to kick off the discussion about possible measures to ensure the NSA completion by December 2017.

Proposal

Considering the progress of NR Phase1 work, we believe some actions are needed to ensure the NSA completion by December 2017, and make the following proposal.

Proposal:

- RAN should discuss the following possible measures, and decide the actions to ensure the NSA completion by December 2017

  - Postponing the start of RAN1/RAN2-led NR SIs until December 2017 with extending completion target date

  - Extending October/November WG meeting schedule (Saturday/Sunday sessions)

  - Increasing parallel sessions in RAN WGs

  - Scope reduction of Phase1 NR WI objective

Annex (Information for the discussion)

This clause is only information for the discussion, and we have no intention to propose the following as detailed proposals.

- RAN1/RAN2-led NR SIs which starts from October 2017

  - Study on enhanced NR to support Non-Terrestrial Networks

  - Study on non-orthogonal multiple access for NR

  - Study on evaluation methodology of new V2X use cases

  - Study on NR-based Access to Unlicensed Spectrum

  - Study on Integrated Access and Backhaul for NR

- Past Saturday/Sunday WG sessions

  - RAN1 #83 meeting @ US - Anaheim

  - 8 consecutive days  From 15(Sun) Nov 2015 at 09:00 to 22(Sun) Nov 2015 at 12:30

  - For LAA and eMTC WI completion

- Example scope reduction of phase1 WI objectives

- RAN1

  - URLLC related features

- RAN2

  - QoS layer

  - On demand system information

  - Inactive state

  - Idle/inactive mode procedures

  - Features for multiple numerologies

- Parallel sessions in August meeting

- RAN1#90

- RAN2#99

| Schedule | Main room (260) Room I | Breakout room 1 (120) Estrel Festival Center (Bar!) on Monday Room III on Tuesday to Thursday | Breakout room 2 (80) Room V | Breakout room 3 (35) Salon Lyon |
| --- | --- | --- | --- | --- |
| Monday |  |  |  |  |
| 09:00 -> | [1], [2], [3], [4], [5], [6] R12 and earlier [7] R13 (not eMTC/NB-IoT) [8.5] R14 eLWA [8.15] R14 meas gap [8.25] TEI14 Elections at 10:25 before morning coffee break. |  |  |  |
| 11:00 -> |  | [8.1] R14 eLAA [8.7] R14 IP [8.8] R14 L2 latred [8.14] R14 SRS switch [8.17] R14 high speed [8.19] R14 1rx Cat 1 [8.20] R14 UL cap enh [8.24] R14 Other [8.21] R14 eFD-MIMO [8.23] R14 MUST (Diana) [8.2] R14 V2X (Diana) | [7.4] NB-IoT [8.11] eNB-IoT [7.3] eMTC [8.12] feMTC (Johan) |  |
| 14:30 -> | [10.1] Organisational [10.2.2] NR User plane [10.2.13] NR QoS [9.7] LTE-5G-CN [1.5] | Starting when Diana is available after completion of 10.2.2 and 10.2.12 in main room [9.1] R15 feD2D [0] [9.2] R15 sTTI [1] (Diana) |  |  |
| 17:00 -> |  |  | (TBC) 19:30: MCC workshop on "Writing World Class Standards" (Milan Zoric) |  |
| Tuesday |  |  |  |  |
| 08:30 -> | NR [4] [9.7] LTE-5G-CN [1.5] [Other 10.2.x] Stage 2 | [9.1] R15 feD2D [0] [8.2] R14 V2V [8.13] R14 V2X (Diana) | [9.13] Rel-15 NB-IoT [2] (Johan) |  |
| 11:00 -> |  |  |  |  |
| 14:30 -> |  | [9.2] R15 sTTI [1] (continued) Possibility to start [10.3] NR User Plane (Diana) | [9.14] Rel-15 MTC [2] (Emre) |  |
| 17:00 -> |  |  |  |  |
| Wednesday |  |  |  |  |
| 08:30 -> | NR [4] [10.4.1.1] RRC TS [10.4.1.3] Conn Control [10.4.1.6] Inactive [10.4.1.7] Access control | [10.3] NR User Plane [4] | [8.6] R14 eMob [8.10] R14 feMBMS [8.18] R14 eVolte [9.5] ViLTE enh [0.5] (Hu Nan) [9.3] UDC [1] (Hu Nan) |  |
| 11:00 -> |  |  |  |  |
| 14:30 -> |  |  | [9.4] Aerials [1.5] [9.6] QMC [0.5] (Hu Nan) |  |
| 17:00 -> |  |  |  |  |
| Thursday |  |  |  |  |
| 08:30 -> | NR [4] [10.4.1.4] RRM [10.4.1,5] RSI[10.4.3] UE cap spec [10.4.2] [10.4.4] Idle mode | [10.3] NR User Plane [4] | [9.10] R15 V2X [1] (Kyeongin) | [10.4.1.2] RRC methodology (time TBC) |
| 11:00 -> |  |  | [9.8] Pos Acc [1] (Nathan) |  |
| 14:30 -> |  |  | [9.9] CA Util [0.5] (Hu Nan) [9.11] 1024 QAM [0.5] Hu Nan) |  |
| 17:00 -> |  |  | [9.12] Unlic [1.0] (Hu Nan) |  |
| Friday |  |  |  |  |
| 08:30 -> until 17:00 | Comebacks |  | NB-IoT/MTC comebacks, if required (Johan) |  |

- RAN4#84

  - Monday

  - Tuesday

  - Wednesday

  - Thursday

  - Friday