3GPP TSG-RAN #77	RP-171785

Sapporo, Japan, 11th – 14th September 2017

Agenda item:		A.I

Source:	NTT DOCOMO, Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm

Title:	Updated work plan of RAN 1 and 4 NR

Document for:		Discussion and Decision

1	Introduction

According to the NR WID [1], RAN WGs 1 and 4 are working on NR specification towards Dec. 2017 for NR non-standalone (NSA) operation and June 2018 for NR standalone (SA) operation. For the successful completion of NR NSA/SA specifications on schedule, an update of the work plan is necessary to focus only on the functionalities that are essential for NSA and SA specifications. In this contribution, we provide the updated work plan of RAN WGs 1 and 4.

2.		Discussion

The list of functionalities that are considered to be essential to support the NSA and SAoperations are provided in this section for RAN WGs 1 and 4.

2.1	RAN1

- Duplexing air-interface support

  - By December 2017

    - Network-based dynamic TDD (not relying on UE-UE measurements)

    - Semi-static TDD

    - FDD full duplexing

  - By June 2018

    - FDD half duplexing

- Initial access

  - By December 2017

    - SS/PBCH block based cell/beam detection

    - Random access channel design

      - No additional RACH preamble formats from those already agreed in RAN1

    - Contention based RACH procedure based on single Msg.1

    - Contention free RACH procedure based on single Msg.1

    - SS/PBCH block based RRM measurement

    - SS/PBCH block based RLM

    - Remaining minimum system information (RMSI) delivery

    - Broadcast other system information (OSI) delivery

  - By June 2018

    - CSI-RS based RRM/RLM

    - Paging design including beam enhancements to lower paging overhead

- MIMO

  - By December 2017

    - CW mapping

    - Codebook based transmission for UL

    - Transmission diversity for UL for CP-OFDM (only transparent schemes)

    - PRB bundling

    - Rate matching

    - Framework for CSI acquisition and beam management

    - CSI measurement

    - CSI reporting

    - Beam measurement

    - Beam reporting

    - Beam indication

    - CQI/MCS table

    - CSI-RS

    - DM-RS incl. high-speed scenarios and limited support of mini-slot (e.g., 7 and/or 2 OFDM symbols)

    - PT-RS

    - SRS

    - TRS (single-port)

    - QCL

  - By June 2018

    - RS design for mini-slot beyond what is covered in Dec. ’17 and ECP

    - Non-codebook based transmission for UL

    - RLF connected to beam management

- Power control

  - By December 2017

    - NR power control framework

    - LTE-NR semi-static power sharing

    - Power control for NR-NR CA

  - By June 2018

    - Power control for NR-NR DC

- Scheduling/HARQ aspects

  - By December 2017

    - Basic DL/UL control channels

    - Slot-based scheduling for FDD/TDD/dynamic TDD

    - Slot-based HARQ for FDD/TDD/dynamic TDD

    - CBG-based re-transmission

    - UL grant-free type 2 for slot-based

    - Semi-static and dynamic resource reservation

    - Control/data within CC/BWP with same numerology

    - CA/BWP with the same numerology

    - Strive for support of preemption indication at least for downlink

    - Strive for specifying mini-slot based scheduling

  - By June 2018

    - Mini-slot based scheduling beyond what is covered in Dec. ’17

    - Multi-beam/panel/TRP PDCCH

    - Transmit diversity for PUCCH

- NR-LTE Coexistence

  - By December 2017

    - DL NR-LTE coexistence based on 15kHz numerology

    - UL NR-LTE coexistence, i.e., UL sharing from network perspective

    - Single UL Tx based on scheduler (UE not expected to transmit on two UL CCs where there are problematic frequency combinations)

  - By June 2018

    - Supplementary UL

    - Single UL Tx based on specification of certain mechanisms, e.g., subframe subsets, reference DL/UL configurations, etc.

- NR CA/DC

  - By December 2017

    - Basic NR-NR CA support

    - Single active BWP (single numerology)

  - By June 2018

    - CA enhancements beyond Dec ’17 including SUL. SDL support.

    - NR-NR DC

- Forward compatibility

  - By December 2017

    - Semi-static and dynamic resource reservation

2.4	RAN4

Note: Importance for RAN4 to focus on basic functionality of likely commercial choices. Specific examples for RF and RRM core parts follow:

- Duplexing air-interface support

  - By June 2018

    - Focus on only FDD and static TDD (dynamic TDD related requirements are not specified)

- LTE-NR DC

  - By December 2017

    - Focus on LTE-NR DC for 2UL without NR-LTE coxistence and supplementary UL

      - LTE - NR (sub6) DC

        - Note that analysis for 2UL can cover that for single UL Tx for RF part (FFS: RRM and demodulation parts)

      - LTE - NR (above 24) DC

  - By June 2018

    - UL sharing from UE perspective if any

    - Supplementary UL if any

- NR CA/DC

  - By December 2017

    - NR-NR CA support (intra-band contiguous, non-contiguous and inter band band)

  - By June 2018

    - NR-NR CA support related with UL sharing and supplementary UL if any

- UL resource allocations

  - By December 2017

    - For PUSCH, prioritize both contiguous resource allocation for DFT-s-OFDM and ”almost” contiguous and contiuous resource allocation for CP-OFDM unless issues of spectral fragmentation/inefficient resource utilization of the carrier is identified.

      - For CP-OFDM, ”almost” contiguous resource allocation to avoid spectral fragmentation due to PUCCH from other UEs shall be specified in Rel.15.

      - In case of revisit, non-contiguous resource allocation for PUSCH shall be specified by Dec.

    - No simultaneous PUCCH/PUSCH within a symbol unless they are contiguous in frequency

  - By June 2018

    - Relaxed resource allocations including non-contigous allcoation for PUSCH

- Formats of PHY channels

  - By December 2017

    - Limited support of long PUCCH formats (e.g. 1 or 2 lengths)

  - By June 2018

    - Additional long PUCCH formats

- RRM/RLM

  - By December 2017

    - SS Block based RRM/RLM

  - By June 2018

    - CSI-RS based RRM/RLM

    - Gap enhancements – per CC gaps

3	Conclusion

In this contribution, we provided the updated work plan of RAN WGs 1 and 4. We suggest RAN WGs 1 and 4 focus on the list of functionalities provided in Section 2 to achieve successful complition of NSA and SA specifiations.

References

- RP-171485, “New WID on New Radio Access Technology”, NTT DOCOMO