## Slide 1
Status Report of RAN WG2 to TSG-RAN #78
3GPP TSG RAN#78 Lisbon, Portugal, 18th - 21st December 2017
RAN2 Chair: Richard Burbidge (Intel)

## Slide 2: NR: EN-DC (option 3) completion
Following NR specifications are provided to RAN for approval
  38.300 NR and NG-RAN stage 2 (includes stage 2 for standalone operation)
  37.340 Multiconnectivity stage 2
  38.321 MAC
  38.322 RLC
  38.323 PDCP
  38.306 UE capabilities (provided for one step approval)
  38.331 RRC (provided for one step approval)
Following CRs provided to RAN for approval (RP-172614)
  CR to 36.331 (LTE RRC)
  CR to 36.321 (LTE MAC) - minimal changes
  CR to 26.322 (LTE RLC) - minimal changes

## Slide 3: NR: EN-DC (option 3) completion
ASN.1 review of both 38.331 and 36.331 is planned and underway to allow ASN.1 freeze in March 2018
Items to be concluded in Q1 2018
  Completion of ASN.1 for L1 parameters (to be completed as part of ASN.1 review)
  MAC signalling for beam management (to reflect RAN1 requirements received at end of RAN2#100)
  Completion of ASN.1 for UE capabilities (to include addressing input from RAN1/4)
In addition to the above items, a number of corrections can be expected in the Q1 2018

## Slide 4: NR: Planning for 2018 and 2019
Last quarter focussed on EN-DC completion for the March deadline
  Relatively little progress on topics that are only required for standalone
Q1 2018
  ASN.1 review and corrections to EN-DC
  Focus of new work will shift to standalone
  NR SIs on IAB and Unlicensed are scheduled to started in RAN2 NR AH and RAN2#101 respectively
RAN2 NR AH in July 2018
  Need for this ad hoc was agreed at RAN#77
    As a reminder this ad hoc is needed for RAN2 in order to perform the full Rel-15 ASN.1 review and address the expected NR corrections in Q3 2018
Recommendation for RAN2 NR Ad hocs in 2019
  January and July ad hoc should remain TBC for RAN2.
    Too early to judge whether they will be required
    Situation can be reassessed in future
  Objective should be for RAN2 to return to a more sustainable workload and 6 WG meeting per year.

## Slide 5: LTE: Rel-14
Introduction of DL category for 2Gbps
  CRs to 36.331 and 36.306 were technically endorsed and are provided to RAN for final decision (TEI14 work item code) (RP-172721)
TEI14 correction CR to 36.321 on "Correction of reference for kPHICH value" was agreed in principle at RAN2#99bis but was missed at RAN2#100 and hence not agreed and not submitted to RAN for approval.
  CR is provided directly to RAN as a company contribution (RP-172722).

## Slide 6: LTE: Rel-15 SIs
LTE Device to Device, UE to Network Relays for IoT and Wearable SI (FS_feD2D_IoT_relay_wearable)
  Remaining item for this SI was to address SA2 issues raised in the related REAR study item.
  Response provided to SA2 and 1 CR agreed to the TR 36.746 that was approved at RAN#77.
  SI is complete from RAN2 point of view.
Enhanced Support for Aerial Vehicles SI (FS_LTE_Aerial)
  TR36.777 is provided to RAN for approval.
  SI is complete from RAN2 point of view.

## Slide 7: LTE: Rel-15 WIs
Shortened TTI and processing time for LTE (LTE_STTIandPT)
  CRs to 36.300, 36.302, 36.306, 36.321 and 36.331 to introduce short TTI are provided to RAN for approval (RP-172618).
  WI is complete from RAN2 point of view.
Further video enhancements for LTE (LTE_ViLTE_enh2)
  CRs to 36.300, 36.323, 36.331 and 36.306 to introduce assistance information for local cache are provided to RAN for approval (RP-172619).
  For the objective on enhancements to solve the problem of critical data discard, RAN2 concluded that no solution will be specified due to limited time.
  WI is complete from RAN2 point of view.
QoE Measurement Collection for streaming service (LTE_QMC_Streaming)
  CRs to 36.300, 36.306, 36.331 to introduce QoE measurement collection are provided to RAN for approval (P-172620)
  WI is complete from RAN2 point of view

## Slide 8: NB-IoT enhancements Rel-15 WI (NB_IOTenh2)
Status of prioritised objectives for which WGs were tasked to provide "complete running CRs/draft CRs" to RAN#78:
  Quick release of RRC connection
    Rel-14 (Cat F correction) CR to 36.331 agreed
  Relaxed monitoring for cell reselection
    Rel-14 (Cat C) CRs to 36.331, 36.304, 36.306 agreed
  Early data transmission
    Included in endorsed running CRs to 36.331 and 36.321
    Objective not yet fully complete
  RLC UM support
    Included in endorsed running CR to 36.331
  Improved cell search and/or system information acquisition performance.
    Included in endorsed running CRs to 36.331 and 36.322
Endorsed running CRs are provided for information to RAN via an LS
Rel-15 NB-IoT and MTC (with many overlapping objectives) consumed significantly more than their allocated time.

## Slide 9: LTE Capacity for Rel-15
Legacy, TEI15, Rel-15 open WIs, Spare capacity 1 figures are all taken from the RAN#75 approved time budget (RP-172116)
'Reserved' TUs for potential feD2D, UAV WIs as per RAN#75 endorsed RP-170834
The available spare capacity (0.5 and 1 TU in #101bis and #102 respectively) is due to UDC WI agreed at RAN#77 not utilising all its reserved TUs from RP-170834.
  Recommendation to consider allocating to existing WIs before adding any new WIs to Rel-15.
It remains critical to keep to LTE time budget during Rel-15. Very limited flexibility during RAN2 meeting week.

## Slide 10: Rel-15 LTE WI/SI status (RAN2 led)
SI/WI Name | Status | Target | Status report | WID
SI: Study on enhanced LTE Support for Aerial Vehicles (NTT DOCOMO) | 30% => 100% | Dec.17 | RP-172278 | RP-171050
Si: Study on further enhancements to LTE Device to Device (D2D), UE to network relays for IoT (Internet of Things) and wearables (Huawei) | 98% => 100% | Dec.17 | RP-172341 | RP-170295
WI: UE Positioning Accuracy Enhancements for LTE (Nokia) | 20% => 40% | June 18 | RP-172312 | RP-171508
WI: Further video enhancements for LTE (CMCC) | 35% => 100% | Dec.17 | RP-172380 | RP-171392
WI: Quality of Experience (QoE) Measurement Collection for streaming services in E-UTRAN (China Unicom) | 45% => 100% | Dec.17 | RP-172193 | RP-170956
WI: Enhancing LTE CA Utilization (Nokia) | 22% => 40% | June 18 | RP-172468 | RP-170805
WI: LTE connectivity to 5G-CN (Huawei) | 10% => 20% | June 18 | RP-172343 | RP-171432
WI: Signalling reduction to enable light connection for LTE (Huawei) | 79% => 79% | March 18 | RP-172340 | RP-171459
WI: UL data compression in LTE | 0% => 70% | June 18 | RP-172366 | RP-172076

## Slide 11: Summary and concluding remarks
Very busy Q4 2017 and not expected to change for remainder of Rel-15.
Some limited LTE capacity in RAN2#101bis and RAN2#102.
  Should consider allocating to existing WIs before adding any new WIs to Rel-15.
Special thanks to:
  Hu Nan (RAN2 VC)
  Johan Johansson (RAN2 VC)
  Diana Pani (LTE and NR UP chair)
  Nathan Tenny (Rel-15 positioning chair)
  Kyeongin Jeong (Rel-15 V2X chair
  Emre Yavuz (Rel-15 MTC chair)
  Juha Korhonen (MCC support)
  Meeting hosts: European Friends and North American Friends