## Slide 1: Considerations on R15 NR work plan before R15 timeline
CMCC
3GPP TSG RAN #78,
Lisbon, Portugal, Dec. 18-21, 2017
Agenda Item: 9.2.1
RP-172375

## Slide 2: Keep 3GPP RAN’s promise to the whole industry
Already done:
  NSA is frozen on time
The next top priority before R15 timeline is to guarantee standalone NR (option 2) shall be frozen in Q2, 2018
  Other 5G-Core connection based architectures (option 4, 7x ) should be on track on the basis of option 2

## Slide 3: Observations of the load in NR session
RAN1: Almost all critical parts done for both NSA&SA
RAN2: Most of UP functions are specified while the SA-specific CP works are suspended, which squeezes much work of CP (e.g., SI, paging, mobility, states, etc) to the left 2 quarters
RAN3: NSA related specifications are finished, 60% of SA parts has been done
RAN4: No difference between NSA&SA, no feature priority issues
Proposals in RP-172070 for Rel-15 Study Items are endorsed in RAN#77
  Most companies expressed views on necessity of revisiting the TUs and reviewing the situation

## Slide 4: Proposed work plan
Enhancement/Improvement and non-critical change for NSA-unique topics should be suspended till Q3 2018 in each working group
TUs required in RAN2 by Rel-15 Study Items listed in RP-172070 should be suspended at least one quarter till RAN#79.

## Slide 5: Detailed TU allocations in RAN2 (Referred from RP-172070, for information)
SI | Oct | Nov | Jan (AH) | Feb | April | May
Unlicensed spectrum |  |  |  | 1 | 1 | 1
Integrated access & backhaul |  | 1 | 1 | 1 | 1 | 1
NR self evaluation |  |  |  | [0.5] | [0.5] | [0.5]
Note: red numbers are the modified and black numbers are the unchanged