3GPP TSG RAN Meeting 78                            	              RP-172439

Lisbon, Portugal, December 18th-21st, 2017

Agenda item:	9.2.1

Source: 	Qualcomm Incorporated

Title: 	Prioritization for NR WID continuation

Document for:	Discussion/Decision

# Introduction

At the last Plenary, an agreement was captured in [1] on Rel-15 RAN1 NR WI scope. Several items were marked for revisiting at RAN #78.

## The agreement text is copied below.

## RAN1

Duplexing air-interface support

  - Aiming December 2017 completion:

    - Dynamic TDD scheduling/HARQ framework

    - Semi-static TDD

    - FDD full duplexing

  - Aiming completion beyond December 2017, exact completion target (June/2018 or other) to be re-discussed at RAN#78 on a case-by-case basis:

    - FDD half duplexing

    - Interference measurement related to dynamic TDD

Initial access and mobility

  - Aiming December 2017 completion:

    - SS/PBCH block based cell/beam detection

    - Random access channel design

    - Contention based RACH procedure based on single Msg.1

    - Contention free RACH procedure based on single Msg.1

    - RRM/RLM measurement

    - Remaining minimum system information (RMSI) delivery

    - Broadcast other system information (OSI) delivery

    - Paging design

MIMO

  - Aiming December 2017 completion:

    - RE mapping

    - CW mapping

    - Codebook based transmission for UL

    - PRB bundling

    - Rate matching

    - Framework for CSI acquisition including DL reciprocity and

      - CSI measurement

      - CSI reporting

      - CQI/MCS table

    - Framework for beam management

      - Beam measurement

      - Beam failure recovery

      - Beam reporting

      - Beam indication

    - CSI-RS for both CSI acquisition and beam management

    - DM-RS incl. high-speed scenarios and limited support of mini-slot (7, 4, and 2 OFDM symbols)

    - PT-RS

    - SRS

    - TRS (single-port) incl. high-speed scenarios

    - QCL

    - Non-codebook based transmission for UL

  - Aiming completion beyond December 2017, exact completion target (June/2018 or other) to be re-discussed at RAN#78 on a case-by-case basis:

    - RS design for mini-slot beyond what is covered in Dec. ’17

    - Multiple TRP/panel/beam transmission/reception at gNB for PDSCH/PUSCH

    - RLF connected to beam management

Channel coding and Modulation

  - Aiming December 2017 completion:

    - Channel coding according to RAN1 decisions

    - Modulation according to RAN1 decisions

Power control

  - Aiming December 2017 completion:

    - NR power control framework

    - LTE-NR power sharing according to existing RAN1 agreements at RAN1#90

    - Power control for NR-NR CA

    - Power control for SUL

  - Aiming completion beyond December 2017, exact completion target (June/2018 or other) to be re-discussed at RAN#78 on a case-by-case basis:

    - Power control for NR-NR DC

Scheduling/HARQ aspects

  - Aiming December 2017 completion:

    - Basic DL/UL control channels

      - PDCCH

      - Long/Short PUCCH

        - Contiguous PRB allocation for PUCCH with and without hopping

      - HARQ

      - SR

      - Aperiodic/periodic CSI feedback reporting

      - UCI on PUSCH

    - Slot-based scheduling for FDD/TDD/dynamic TDD

    - Slot-based HARQ for FDD/TDD/dynamic TDD

    - CBG-based re-transmission

    - UL grant-free for slot-based and mini-slot based

    - Semi-static and dynamic resource reservation

    - Control/data within CC/BWP with same numerology

    - Numerology is the same between DL and UL at least without SUL

    - BWP according to RAN1 agreement

    - NR-NR CA with the same and different numerologies

      - Same numerology within the same PUCCH group, including both DL and UL

        - Use of different numerology for SUL in a PUCCH group can be considered

    - Strive for support of preemption indication at least for downlink

    - Mini-slot (7, 4, and 2 OFDM symbols) based scheduling and HARQ

  - Aiming completion beyond December 2017, exact completion target (June/2018 or other) to be re-discussed at RAN#78 on a case-by-case basis:

    - Mini-slot based scheduling beyond what is covered in Dec. ’17

    - Multi-beam/panel/TRP PDCCH

    - Transmit diversity for PUCCH (Rel-16)

    - Simultaneous transmission of PUSCH and PUCCH (not in Rel-15)

NR-LTE Coexistence

  - Aiming December 2017 completion:

    - DL NR-LTE coexistence (only from network perspective) based on 15kHz numerology for control/data

    - UL NR-LTE coexistence, i.e., UL sharing only from network perspective

    - Single UL Tx according to RAN1 decisions

    - Solution to harmonic issue

    - Supplementary UL

  - Strive for specifying support for LTE/NR UL sharing from UE perspective in Rel-15 by June 2018

    - There is no NR L1/L2 impact after Dec 2017

    - Completion of standalone NR has priority until June 2018

    - No additional work specific to UL sharing from UE perspective in WGs until Dec 2017

NR CA/DC

  - Aiming December 2017 completion:

    - Basic NR-NR CA support

  - Aiming completion beyond December 2017, exact completion target (June/2018 or other) to be re-discussed at RAN#78 on a case-by-case basis:

    - NR-NR DC

# Discussion

In the following, we give our proposal for the remaining items for possible Rel-15 completion. The proposals are shown as change marks.

Duplexing air-interface support

  - Aiming completion beyond December 2017, exact completion target (June/2018 or other) to be re-discussed at RAN#78 on a case-by-case basis:

    - FDD half duplexing  by June 2018

    - Interference measurement related to dynamic TDD  by June 2018

Initial access and mobility

MIMO

  - Aiming completion beyond December 2017, exact completion target (June/2018 or other) to be re-discussed at RAN#78 on a case-by-case basis:

    - RS design for mini-slot beyond what is covered in Dec. ’17  Not in Rel-15

    - Multiple TRP/panel/beam transmission/reception at gNB for PDSCH/PUSCH  Not in Rel-15

    - RLF connected to beam management  Not in Rel-15

Channel coding and Modulation

  - No more work in Rel-15

Power control

  - Aiming completion beyond December 2017, exact completion target (June/2018 or other) to be re-discussed at RAN#78 on a case-by-case basis:

    - Power control for NR-NR DC  Not in Rel-15

Scheduling/HARQ aspects

  - Aiming completion beyond December 2017, exact completion target (June/2018 or other) to be re-discussed at RAN#78 on a case-by-case basis:

    - Mini-slot based scheduling beyond what is covered in Dec. ’17 Not in Rel-15

    - Multi-beam/panel/TRP PDCCH  Not in Rel-15

    - Transmit diversity for PUCCH (Rel-16)  Not in Rel-15

    - Simultaneous transmission of PUSCH and PUCCH (not in Rel-15)

    - UL pre-emption indication  by June 2018

NR-LTE Coexistence

  - Strive for specifying support for LTE/NR UL sharing from UE perspective in Rel-15 by June 2018

    - There is no NR L1/L2 impact after Dec 2017

    - Completion of standalone NR has priority until June 2018

    - No additional work specific to UL sharing from UE perspective in WGs until Dec 2017

NR CA/DC

  - Aiming completion beyond December 2017, exact completion target (June/2018 or other) to be re-discussed at RAN#78 on a case-by-case basis:

    - NR-NR DC  Not in Rel-15

    - NR-NR CA with different numerology in the same PUCCH group  by June 2018

    - NR-NR CA with mix of slot-based and non-slot based scheduling in the same PUCCH group  by June 2018

------------------------------------------------------------------------------------------------------------------

We believe that UL pre-emption indication is essential for URLLC future compatibility, where URLLC is deployed in FDD spectrum and URLLC traffic is dynamically multiplexed with eMBB traffic.  Without such dynamic multiplexing capability, the utilization of URLLC dedicated resources would be exceedingly low, making the usefulness of URLLC questionable. In order to allow dynamic multiplexing of URLLC and eMBB, UL preemption is necessary.

# References

[1]	RP-172108, “Updated work plan of RAN 1 and 4 NR“, DOCOMO