3GPP TSG RAN meeting #78										RP-172531

Lisbon, Portugal, Dec. 18-21, 2017

Status Report to TSG

Agenda item:			9.3.2

| Work Item Name |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | No | Perf. part: | No | Testing part: | No |
| Study Item Name | Study on self-evaluation towards IMT-2020 submission |  |  |  |  |  |
| Acronym | FS_5G_eval |  |  |  |  |  |
| Unique ID | 750048 |  |  |  |  |  |

Source:

| Leading WG |  | 3GPP RAN |
| --- | --- | --- |
| Rapporteur | Name | Yong Wu |
|  | Company | Huawei |
|  | Email | wuyong@huawei.com |

1	Work plan related evaluation

1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | overall level of completion as decided by TSG for the Perf. part | completion date as decided by TSG for the Perf. part |
| --- | --- | --- | --- | --- | --- | --- |
| 75 | SI approved | RP-170832 |  | Sept 2018 |  |  |
| 76 | RP-171090 | RP-171451 |  | June 2018 |  |  |
| 77 | RP-171767 | RP-171451 |  | June 2018 |  |  |

NOTE:	The table covers all TSG meetings from the start of the WI/SI but not the current RAN meeting.
Please indicate the RAN Tdoc numbers for the WI/SI description sheets in the 3rd column above as link to the 3GPP server, i.e. ftp://ftp.3gpp.org/tsg_ran/TSG_RAN/TSGR_xx/Docs/RP-xxnnnn.zip.

1.2	Status at this TSG meeting

NOTE:	This status reflects the conclusion of the leading WG (e.g. achieved by email). In case there was no consensus a corresponding range has to be provided and reason for missing consensus has to be mentioned. If this status report covers Core and Perf. part, then the rapporteur may have to contact 2 WGs (one for the Core and RAN4 for the Perf. part).

1.2.1	Estimated level of completion of the work/study item

overall (mandatory to be provided):		Core part:			XXX %

RAN4 Perf. part:		XXX %

RAN6 Perf. part:		XXX %

RAN5 Testing part:		XXX %

SI:				15 %

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

per WG (mandatory to be provided) for Core part or SI:	RAN WG1:		0%

RAN WG2:		0%

RAN WG3:		XXX%

RAN WG4:		0%

RAN WG5:		XXX%

RAN WG6:		XXX%

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

additional comments:			The work is done in RAN ITU-R Ad-hoc.

1.2.2	Estimated completion date of the work/study item

This SI is planned to be 100% complete in:				June 2018		which is:	RAN #80

The Core part WI is planned to be 100% complete in:			<e.g. March 1x>	which is:	RAN #XX

The Performance part WI is planned to be 100% complete in:	<e.g. March 1x>	which is:	RAN #XX

The Testing part WI is planned to be 100% complete in:		<e.g. March 1x>	which is:	RAN #XX

NOTE:	Please leave the XX for lines that are not applicable for this status report.

additional comments:			<if any, otherwise leave it blank>

1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Technical status related evaluation

2.1	Detailed progress report since last TSG meeting (for all involved WGs)

NOTE:	A good progress report lists what was done for each open issue in all affected WGs.

2.1.1	Progress of the SI or Core part WI or Testing part WI

At RAN#77 meeting, the preliminary work plan of self evaluation was agreed in RP-172101, where a three-step plan is made.

Step 1 activity is well progressed, which includes calibration for self evaluation and the preparation of initial description template.

- For calibration activity, it is started in October 2017. The coupling loss and the downlink wideband SINR are used as calibration metrics. The baseline calibration parameters are defined. Until Dec 8, 2017, thirteen companies provided the calibration results. It is expected that more companies may want to contribute or update the calibration results. Therefore the Rapporteur (Huawei) proposed to extend the calibration to Jan 2018. This activity will keep ongoing in RAN ITU-R Ad-hoc. The summary of the calibration activity is found in RT-170019.

- For the preparation of initial description templates, it was conducted via email discussion in RAN ITU-R AH. The Co-Rapporteurs (Huawei, Ericsson) prepared the draft initial templates. After email discussion, a stable version is derived in RAN ITU-R Ad-hoc. Therefore, the Co-Rapporteurs propose that RAN#78 to approve the initial description templates and complete the work for Step 1. The summary of the initial description template preparation activity is found in RT-170020.

2.1.2	Progress of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

2.2	List of completed elements (compare with open issues of last TSG)

2.2.1	Completed elements of the SI or Core part WI or Testing part WI

- Initial description templates to be submitted to WP 5D#29.

- xxx

- xxx

2.2.2	Completed elements of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

- xxx

- xxx

- xxx

2.3	List of open issues

NOTE:	Usually, at the beginning of a WI/SI the list of open issues is copied from the objectives of the WID/SID into this open issues list. Once an open issue is completed it is moved up to section 2.2.
When a WI/SI is 100% complete the list under 2.3 is empty. Otherwise please justify why an open issue is not essential for the WI/SI.

2.3.1	Open issues of the SI or Core part WI or Testing part WI

- Provide self evaluation results against technical performance requirements for eMBB as per defined in Report ITU-R M.2410

- Provide self evaluation results against technical performance requirements for URLLC as per defined in Report ITU-R M.2410

- Provide self evaluation results against technical performance requirements for mMTC as per defined in Report ITU-R M.2410

- Provide self evaluation results for other requirements (including bandwidth) as defined in Report ITU-R M.2410 and Report ITU-R M.2411

- Update description templates (including link budget templates)

- Complete compliance templates as defined in Report ITU-R M.2411

2.3.2	Open issues of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

- xxx

- xxx

- xxx

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

<[1]	<Tdoc, Tdoc title, source, meeting>

<[2]	<Tdoc, Tdoc title, source, meeting>

<[3]	<Tdoc, Tdoc title, source, meeting>

<[4]	<Tdoc, Tdoc title, source, meeting>

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template