## Slide 1
Handling CRs from LTE Rel-15 WIs prior to June 2018
3GPP TSG RAN#78 Lisbon, Portugal, 18th - 21st December 2017
RAN2 Chair: Richard Burbidge (Intel)

## Slide 2: Conclusion for handling RAN2 CRs from LTE Rel-15 WIs prior to June 2018
Implementation in the specs of all agreed RAN2 CRs (stage 2 and stage 3) from LTE Rel-15 WIs will be deferred until June 2018
  Applies to RAN2 CRs from LTE Rel-15 WIs for all RAN2 specs (not just RRC)
WI will be declared 99% complete and no TUs allocated to subsequent meetings. SR will be submitted to subsequent RAN meetings until all CRs are approved.
During Q1 and Q2 2018, the deferred CRs be may be corrected
  Corrections to be discussed in RAN2 based on pseudo/draft CRs (with CR coversheet content required)
  A running CR containing any agreed corrections will be maintained. (A rapporteur will implement the agreed pseudo/draft CRs into the running CR)
Before RAN2#102 (May 2018) the CRs must updated to be based on the latest version of the specs
CRs will be agreed in RAN2#102 and submitted to RAN#80 for approval
CRs will be implemented in the spec after RAN#80
Corrections CRs to 36.331 for EN-DC handled in normal way.

## Slide 3: LTE Rel-15 WIs due to complete at RAN#79 (March 2018)
3 LTE Rel-15 WIs are due to be completed in March 2018 (UDC, 1024QAM, feCOMP)
  Final running CRs will be endorsed at RAN2#101 but not submitted to RAN#79 for approval
  SR to RAN#79 will indicate the that WI will is 99% complete.
  CRs to be updated to latest spec, corrected, and agreed prior to RAN#80 following same principle as described on previous slide.

## Slide 4: Other RAN WGs
RAN1, RAN3, and RAN4 agreed CRs from LTE Rel-15 WIs will be approved by RAN and implemented in the specifications, with subsequent corrections based on CRs.

## Slide 5: Observation regarding June 2018 ASN.1
June 2018 LTE RRC will contain frozen Rel-15 ASN.1 and non-frozen Rel-15 ASN.1
  This is not significantly different from any version of ASN.1 prior to ASN.1 freeze. For example, ASN.1 from 36.331v15.0.0 (i.e. the Dec 2017 spec after this meeting) will have frozen Rel-14 ASN.1 and non frozen Rel-15 ASN.1. Whether the frozen and non frozen parts are from the same release or from different releases does not have any impact on that actual ASN.1 structure.
The above observation is also true of June 2018 NR RRC that will contain from Rel-15 ASN.1 (for NSA) and non frozen Rel-15 ASN.1 (for SA).

## Slide 6: CRs submitted for block approval at RAN#78 for which implementation is deferred until June 2018
RP-172618 RAN2 CRs to Shortened TTI and processing time for LTE
RP-172619 RAN2 CRs to Further video enhancements for LTE
RP-172620 RAN2 CRs to Quality of Experience (QoE) Measurement Collection for streaming services in E-UTRAN