3GPP TSG-RAN #78	RP-172770

Lisbon, Portugal, December 18 - 21, 2017

Agenda item:		9.2.1

Source:	AT&T

Title:	Remaining open issues for Rel. 15 phase 2 work plan

Document for:		Discussion and Decision

# 1	Introduction

During RAN#77, the workplans for RAN WGs were updated to focus only on the functionalities that are essential for NSA by Dec. 2017 [1][2]. In this contribution, we highlight remaining key NSA/SA functionalities which should be supported in the second phase of the Rel.15 NR WI to be completed by June 2018.

# 2.		Discussion

This section provides a list of remaining essential Rel.15 items for RAN WGs 1/2/3/4 to be completed by June 2018. They are categorized as: High priority item; Medium priority item; Low priority item.

- Rel. 15 enhanced user experience:

  - High proirity

    - Interaction between beam failure recovery and RLM (e.g. aperiodic IS/OOS indications and coordination of BM/RLM RS) (RAN1 and RAN2)

    - Partial beam failure recovery (RAN1)

    - Multi-TRP/panel/ beam operation and NC-JT transmission/reception with multi-DCI and feedback (data and control) (RAN1)

  - Medium Piority

    - Performance requirements for CSI-RS RRM/RLM (RAN4)

  - Low Priority

    - PDCCH enhancements (two-stage PDCCH, higher-order modulation, …) (RAN1)

    - Interference measurement related to dynamic TDD incl. UE-UE CLI measurements (RAN1)

    - RS design for PDSCH mapping type B with PDSCH durations other than {2,4,7} OFDM symbols (RAN1)

- Rel. 15 UL coverage enhancement:

  - High Priority

    - Enhanced bundling for DL HARQ ACK/NACK (RAN1)

  - Medium Priority

    - TxD for PUCCH (RAN1)

    - TxD for PUSCH with DFT-S OFDM (RAN1)

- Rel. 15 CA enhancements:

  - High Priority

    - CA enhancements (any serving cell can be configured to transmit PUCCH, dynamic carrier switching of PUSCH and PUCCH transmissions for 1 UL UEs) (RAN1)

    - Performance requirements for carriers w/o sync (e.g. SSB/CSI-RS QCL, RRM, etc.) (RAN4)

    - Performance requirements for NR-NR CA for >1 UL (intra-band contiguous, non-contiguous and inter band band) (RAN4)

  - Medium Priority

    - Multiple active BWPs and BWPs with different numerologies in the same carrier (RAN1)

- Rel. 15 0ms handover and URLLC:

  - High Priority

    - Power control for NR-NR DC (RAN1)

  - Medium Priority

    - NR-NR DC (inter and intra-frequency) (RAN2)

    - Enhancements for centralized re-transmission for NR-NR DC and EN-DC (RAN3)

- Rel. 15 LTE-NR coexistence:

  - High Priority

    - Finish X2/Xn/F1 Stage 3 signaling details (RAN3)

    - Performance requirements for mini-slot based operation including DL NR-LTE coexistence in normal DL and MBSFN subframes (RAN4)

- R’15 NR Performance requirements for FR2:

  - High Priority

    - Performance requirements in FR2 for UE Confromance testing (RAN4)

# 3	Conclusion

This contribution provided a list of remaining essential issues for RAN WGs 1/2/3/4 to be completed by June 2018 and should be included in the update of the workplan for the Rel.15 NR WI.

# References

- RP-172108, “Updated work plan of RAN 1 and RAN4 NR”, NTT DOCOMO

- RP-172087, “Updated work plan of RAN2 NR”, RAN2 chairman (Intel)